Drain Clearance, Investigation and Associated Services

Key Performance Indicator (KPI) Framework

(Version 1)

August 2025

- Introduction

  - The purpose of this document is to ensure that the relevant staff members from both Adra and the successful Service Provider(s) understand the methodology and procedure for producing timely and accurate Key Performance Indicators during the delivery of services under this Framework Agreement. This document outlines for each of the KPIs the following;

  - Definition;

  - Responsible Person;

  - Measurement Process;

  - Reporting

  - Acceptable Score;

  - Unacceptable Score;

- Background to Performance Management & Benchmarking

  - A Key Performance Indicator (KPI) is defined as “the measure of performance of an activity that is critical to the success of an organisation”.

  - The use of KPIs allows Adra to:

- Set performance targets at the outset of a commission

- Monitor performance of suppliers engaged by Adra

- Assess completed commissions

- Benchmark performance to provide a basis for continuous improvement

2.3 	There is also a statutory obligation on all Registered Providers to collect KPI data and also to Benchmark performance with like organisations and this will form the basis of any audit / inspection of the service. All targets are felt to be reasonable for the delivery of the Project.

- Fundamental KPIs, KPIs and targets

  - Adra shall continuously review the performance of the Service Provider(s) against the Fundamental KPIs during the term of the Agreement.

  - Should there be any failings in relation to KPIs then the provisions set out in the Agreement shall apply.

- Data Collection and Management

  - Data collection and the responsibility for collecting data are clearly defined and the Service Provider has a responsibility for ensuring that data is captured in a timely manner to allow accurate reporting at the given intervals.

- Ad hoc KPI Reviews

  - The KPI’s will be the responsibility of the Service Provider(s) for the duration of the commission. Adra may from time to time review both the Service Provider’s performance against the KPIs and also the effectiveness of the KPIs in delivering value for money. As such, it is possible that KPIs may need to be amended, either in the way they are collected or the targets that are set against them. Additionally, if over a period of time KPIs are felt to offer no value they may be removed. Similarly, additional KPIs may be added if they are felt to provide additional value to the delivery of services under the framework agreement.

  - To maximise the value of the KPI it is imperative that data is collected and analysed in a timely fashion. Measurement periods for each KPI are given within this document.

- Updating and re-issuing KPI Framework

  - Where this KPI Framework is amended, it will be re-issued to all parties by email with a new issue number and date. The previous version should be deleted by all parties to avoid any potential confusion and it is imperative that when an amended KPI Framework update is issued that all staff are made aware of this and there is duty on all parties to cascade the information within their own organisation.

- Performance Monitoring and Effect on Future Work

  - Where this KPI Framework is issued as part of a Framework Agreement, Adra may review the performance of the Service Provider(s) against agreed targets and KPIs prior to the issue of any commissions as set out within the Framework Agreement, and may take into consideration the achievement of the KPIs by the Service Provider(s) when considering the issue of any form of instruction.

KPI 1: Customer (Tenant) Satisfaction with the Service

  - Definition

To determine the level of customer (tenant) satisfaction with the quality of the service received within the contract.

  - Responsible Person

Adra’s Contract Manager

  - Measurement Process

From the returned Customer Satisfaction Questionnaires (where each question is scored out of 10) ascertaining whether tenants are either:

•	Very satisfied	(9 – 10)

•	Satisfied	             (7 – 8)

•	Satisfactory	(5 – 6)

•	Dissatisfied	(3 – 4)

•	Very dissatisfied	(1 – 2)

  - Reporting:

Adra will implement Customer Satisfaction Questionnaires to measure every element of contract delivery following delivery of the services / completion of the works. Results will be reported quarterly.

  - Acceptable Performance

>90%

  - Unacceptable Performance

<89.9%

KPI 2: Costs

  - Definition

Delivery of the contract against tendered contract rates.

  - Responsible Person

Adra’s Contract Manager

  - Measurement Process

Defined against tendered contract rates over the contract period

  - Reporting:

Detailed monthly invoices for completed work schedule measured against tendered rates, to be reported quarterly.

  - Acceptable Performance

>98% of invoices accurate

  - Unacceptable Performance

<97.9% of invoices accurate

KPI 3: Quality

  - Definition

All work completed within the schedule is done on a right first-time basis, to the desired quality levels.

  - Responsible Person

Adra’s Contract Manager

  - Measurement Process

Adra will log all defects relating to poor workmanship reported by all stakeholders and will investigate accordingly. If the work is not deemed to be to the desired levels of quality, the Service Provider will be asked to return to the site free of charge to rectify any defects.

  - Reporting:

This KPI will be measured as follows:

| Number of defects per month |  |
| --- | --- |
| Number of individual jobs allocated per month |  |
| Number of defects per month x 100 Number of individual jobs allocated per month | % |

  - Acceptable Performance

97% of work completed within schedule and to desired quality levels

  - Unacceptable Performance

<96.9% of work completed within schedule and to desired quality levels.

KPI 4: Complaints

  - Definition

Complaints/Issues arising during and post completion of work schedules.

  - Responsible Person

Adra’s Customer Services Manager and Adra’s Contract Manager

  - Measurement Process

a)    % of complaints as a % of all individual jobs allocated. Based on complaints received by various stakeholders including (but not limited to) Adra staff members and Adra tenants and collected on Complaints Matrix administered by Adra Customer Services.

b)   Response to complaints by the Contractor in line with Adra’s Complaints Protocol.

  - Reporting:

This KPI will be measured as follows:

4.3(a)

| Total number of complaints |  |
| --- | --- |
| Total number of individual jobs allocated |  |
| Total number of complaints x 100 Total number of individual jobs allocated | % |

4.3(b)

| Number of complaints resolved within timescales |  |
| --- | --- |
| Number of complaints not resolved within timescales |  |
| Number of complaints not resolved within timescales x 100 Total number of complaints | % |

All complaints also to be logged and measured for compliance with agreed response time.

  - Acceptable Performance

4.3(a) <4.9%

4.3(b) <4.9%

  - Unacceptable Performance

4.3(a) >5%

4.3(b) >5%

# Additional Information

Adra’s complaints protocol is as follows: Customer Services raises the complaint and issues via email to Contractor (this sets the clock running).

Contractor has 2 working days to contact the tenant from the date Customer Services issues out the complaint to advise that the complaint is being investigated.

Contractor has 5 working days from the date the complaint is issued by Adra’s Customer Services to action the complaint and either close it off or identify the works required to rectify the complaint and respond back to the Client and the Tenant.

Once the 5 days is up the contractor has 10 working days in which to action any remedial works. Evidence must be provided to the Client to prove that the remedial works has been completed by form of photographic evidence.

KPI 5: Health & Safety

  - Definition

How satisfied the Client is with Health & Safety aspects of the Contractor’s working practices.

  - Responsible Person

Adra’s Contract Manager

  - Measurement Process

Unannounced site visits to appraise and compare site safety across all contract delivery for the Client. The inspections determine whether Health & Safety is being conducted in a pro-active manner and conforms to the applicable requirements (e.g. Health & Safety at Work Act).The aim of the inspections are to verify that site operations are being managed and conducted in a safe and expeditious way, limiting hazards and providing a safe environment for residents, employees and the public.

  - Reporting:

Inspections will be conducted by the Adra‘s representative, who will complete and return a Health & Safety checklist for each Service Provider’s site (the checklist has been adapted recently). The average of H&S Checklist marks x 100 will form the measurement.

.

  - Acceptable Performance

>95%

  - Unacceptable Performance

<94.9%