| Heddlu Gogledd Cymru Adran Rheoli Cyfleusterau Ffordd William Morgan Parc Busnes Llanelwy Llanelwy Sir Ddinbych LL17 0HQ Tel: 01745 588433 ### Fax: 01745 588445 | ### North Wales Police Facilities Management Department Ffordd William Morgan St. Asaph Business Park St. Asaph Denbighshire LL17 0HQ Tel: 01745 588433 Fax: 01745 588445 |
| --- | --- |

CONFIDENTIAL

# THE OFFICE OF THE POLICE & CRIME COMMISSIONER FOR NORTH WALES

PROVISION OF ARCHITECTURAL AND STRUCTURAL CONSULTANT’S

PROFESSIONAL SERVICES

PROPOSED new police station

at

Deeside, flintshire

Tender Reference number 1467

Facilities Management Department

Ffordd William Morgan

St. Asaph Business Park

St. Asaph

Denbighshire

LL17 0HQ

CONTENTS

## 1.0	Scheme Particulars

2.0 	Conditions of Appointment and Fees

3.0 	Work Stages/Duties

4.0 	Articles of Agreement

5.0 	Definitions

6.0 	Form of Tender

APPENDICES (separate document):

- Environmental Policy

- Energy Policy

- Air Tightness Testing Policy

- Sustainability Policy

- Decarbonisation & Low Carbon Design

- PNC Security Vetting

- Schedule of Accommodation

- Home Office Design Quality Document

- NWP Bilingual Policies

- Initial Designed Schemes

- Programme of Work

Ian Poole

Project Manager

July 2025

#### 1.0 SCHEME PARTICULARS

1.1 INTRODUCTION

    - The purpose of this Terms of Reference document and tender is to enable North Wales Police and partners to appoint an Architectural consultancy practice on their Capital Project at Deeside consisting of providing a temp Police Station, Demolition of existing Police Station and construction of a new Police Station and associated external works.

    - North Wales Police wish to build a Police Station on the existing site at Wepre Drive, Connah’s Quay, Deeside, Flintshire.

    - Due to the number of diverse clients for this building it is envisaged that the early design stage will require numerous meetings and extensive consultation with all the stakeholders to provide a design that satisfies all the operational requirements of the organisation.

    - North Wales Police & Partners are committed to achieving a project which follows all Wales Sustainable and Decarbonisation Strategy with Net Zero Cardon (Low Carbon) and your special consideration is to be given in this respect in relation to the New Station works being carried out. Every effort should be made, wherever possible, to incorporate and comply with our Environment, Energy and Sustainability Policies which are detailed in appendix 1 & 2.

    - As part of the works North Wales Police require Air Tightness Testing to comply with its Policy, see appendix 3.

    - North Wales Police are looking to appoint a contractor on a ‘Design and Build’ contract, and we envisage the detailed design with Planning to be as a direct award to North Wales Police. When preparing the tender package and carrying out the works North Wales Police are looking to ‘novate’ this part of the project from the Architectural consultancy over to the contractor.

1.2 SECURITY

1.2.1	The works will be within properties in the ownership or occupied by NWP and partners, the consultants must be mindful of the nature of the operations within these properties.  Strict security will be maintained by the consultants at all times and a breach of this will cause termination of the contract.  All personnel who will be involved in the works will have to be security vetted which requires Warwickshire Police Vetting Detailed in ITT1 6.  A higher level of security vetting may be requested at a later date.

1.3 GENERAL

    - The client for the work will be North Wales Police.  The Facilities Management Department will act as the client’s representative.

    - The Architectural consultancy will provide all Architectural services relating works including Structural services and North Wales Police will separately engage the following consultants: -

- Mechanical and Electrical Services Consultant.

- Principal Designer/H&S Coordinator Consultant.

- Quantity Surveying Consultant.

    - The Architect is to act as Lead Consultant on the project and your fee is to allow for liaising and co-coordinating with these consultants.

    - The works will be fully designed prior to tender and provisional sums are to be kept to a minimum.  The project will be undertaken using the JCT 2024 edition of the contract (DB 2024) including all current amendments and the sectional completion supplements/contractor design.

    - The “Contract Administrator” will be the Architect

    - Your tender is to be based on a percentage sum of the total construction cost (refer to section 5 for definition) for the “Scope of the Works”. The budget for construction works is in the range of between £5,000,000.00 to £5,250,000.00

    - Your duties will comply with the following (This is not an exhaustive list):-

  - Planning Law

  - Listed Building Consent

  - Party Wall Act

  - Disability Discrimination Act

  - Housing Grants Act

  - Construction and Regeneration Act

  - Late payment of Commercial Debts Regulations

  - Construction and Design Management Regulations

  - All Enforcing Authority Requirements

  - Codes of Practice

  - British Standard Specifications

  - Local Authority Bye-Laws

  - Building Regulations

  - Home Office Design Guides

  - Workplace Regulations

  - Furniture/Ergonomic Layouts

  - Environmental Agency Consultations

  - Highways Applications

  - COSHH Regulations

  - Drainage connection applications

  - Secure By Design

  - Thermal modelling in conjunction with the M&E engineers

  - Details set out in the attached Appendices

  - SBEM Calculations

  - SAB drainage design

    - The architect will prepare drawings and specification for the scheme and the Quantity Surveyor is to prepare an SMM7 Bill of Qualities based on this information.  The Quantity Surveyor is to be responsible for collating and sending out the tender documents to contractors via our Procurement department on ‘Bluelight’ e-Procurement.

    - The Architectural fee is to include for all Structural Engineering duties as described in this document

1.4 Building Information Model (BIM)

1.4.1	The Client is looking to use Building Information Management (BIM) on this Project in conjunction with the Standard form of Contract with quantities. It’s envisaged that all design and tender information will be stored on the Architectural Consultants web page/sharepoint site (UK based).

1.4.2	The Client requires a development that can facilitate the requirements as stipulated in the accommodation schedule and room data sheets (to be produced).  The building design needs to afford flexibility within the accommodation to cater for churn as well as to enable changes in the demands placed upon the structure – be that in type of use and / or occupancy levels.

1.4.3	Minimising revenue costs is as important in relation to the physical design of the building.  Maximisation of natural ventilation and natural lighting needs to be balanced with the security requirements of the accommodation.  The building orientation / areas of occupation as well as the treatment of solar gain in both summer and winter months must be thoroughly explored, together with innovative technology.

1.4.4	The development is to comply with the North Wales Police Environmental Policy, Energy Policy and Air Testing requirements.  Copies of these documents are included within the appendices at the back of this document.

1.4.5	The Architectural lead is to provide all necessary information including drawings for access, updating and amending by the other consultants including Mechanical and Electrical, Structural Engineer.  It is required that the Architectural lead ensure that all information is coordinated efficiently between all relevant parties and any and all data is current and up to date.  The data is to be held within a secure “online” storage facility accessible to all parties including the Client with site access coordinated by the Architect.

1.4.6	Prior to the depositing of any information relating to the works information relating to the “online” storage data site is to be submitted to the Client for vetting by the Client’s Information Assurance (IAA).  If a third-party site is to be used, the integrity and security of the website is to be vetted prior to engagement by IAA.

1.5 Temporary Station

1.5.1	The new Police Station is to be located on the site of the existing premises.  In order for the works to be undertaken, the existing Station will need to be vacated and demolished with all services temporarily terminated including water, electricity, gas and IT.  A Police presence is to be maintained at Deeside for the duration of the works.  To this end a temporary Station is to be provided within the ‘house’ on site, housing the required personnel and associated vehicles.

1.5.2	The temporary Station is to provide the necessary facilities necessary to ensure the continued operational needs of the Police.  Although not a comprehensive list the following facilities will be required for the personnel (approximately 12Nr) at the temporary Station (subject to confirmation);

- Locker / changing facilities

- Offices

- Welfare (including canteen, shower and toilet facilities)

- Interview room

- Public access (including wheelchair)

- Reception (including front counter staff office)

- Operational vehicular parking (7Nr)

- Use of onsite existing portacabin

- The list is to be reviewed with Stakeholders as part of the scope/brief.

1.5.3	At the time of issuing this document, the location of the temporary Station is to be housed in the adjoining Police House on site. Establishing additional temporary structures (“Portakabin” type) may be required.  In either instance, the Architect is to liaise with the Planning Department of the Local Authority to determine what would be permissible – with particular emphasis if temporary structures were to be established – including the preparation of any and all drawings deemed necessary as well as the submission of a Planning Application.

1.5.4	A budget has been allocated for the temporary Station within the overall costs for the project (excluding professional fees).

1.5.5	As designer, the Architect is to be lead in the establishing and coordination of the temporary station works in association with the Client’s representative.

1.5.6	North Wales Police will keep a skeleton cover of Police Officers at Deeside and move other staff to adjoining local Police Stations.

1.6 APPENDICES

    - Appendix 1 is North Wales Polices’ Environmental Policy.

    - Appendix 2 is North Wales Polices’ Energy Policy.

    - Appendix 3 is North Wales Polices’ Sustainability Policy.

    - Appendix 4 is North Wales Polices’ Air Tightness Testing policy.

    - Appendix 5 is Decarbonisation and Low Cardon Design.

    - Appendix 7 is Schedule of Accommodation.

    - Appendix 8 is the Home Office Design Quality Indicator guide for Police Buildings.

    - Appendix 9 NWP Bilingual Policy.

    - Appendix 10. Initial Designed Drawings.

We enclosed 2 designs of our latest New Police Stations, Llandudno and Holyhead. Llandudno has been operational for 5years, and Holyhead is currently under construction, however the designs will aid you with a steer of what we produce and aid with adjacencies of room types. Successful Architectural consultancy will be invited to view these stations.

    - Appendix 11 relates to the programme of works.

The Capital Investment is scheduled, subject to Business Case for 2026/2027 & 2027/2026.

2.0 CONDITIONS OF APPOINTMENT AND FEES

2.1	The conditions of appointment for the provision of the services shall be in accordance with the RIBA Conditions of Appointment contained in the Standard Professional Services Contract 2020 – Architectural Services.

2.2	The fee basis should be a percentage sum of the total construction cost (refer to section 5 for definition).

2.3	Your fee is to include all reasonable expenses and disbursements to be fixed for the whole duration of the project.

2.4	If your fee bid excludes any particular cost relating to architectural or structural services please state this in your tender return.

2.5	The schedule of fee payments shall be based on 100% at the end of each RIBA schedule of works completion.

2.6	If successful, North Wales Police are looking to ‘novate’ the architectural package over to the builders as part of the design and build contract at RIBA stage 4.

The Architect shall take out and maintain throughout the period of the project and thereafter-proper professional indemnity insurance in respect of the Architectural and Structural Services.

3.0 WORK STAGES /DUTIES

  - The following schedule sets out the services to be provided by the Architect as part of this Agreement.  It shall include all services including structural engineering.

3.2	The Architect shall:

- Perform the Services as designer, design leader, lead consultant during pre-construction and construction Work Stages.

- Perform the Services necessary for completion of the Work Stages indicated below and in accordance with the Services Supplement, for a fully designed project (schedule 2)

- Make visits to the Works in accordance with the standard form of agreement.

- Perform any other Services identified below.

Pre-Construction

- Strategic Definition

- Preparation & Brief

- Concept design

- Spatial Coordination

- Technical Design

Novated to building contractor

Construction

- Construction

- Handover

- Use

Other Services

Sites, Buildings & Related Services

- Surveys and inspections of existing buildings including an assessment of existing Environmental & Energy matters.

- Topographical survey of buildings & Land including locations of all drains, manholes, invert levels, kerb lines, etc

- Special drawings, technical information, models or photographs, produced at Client’s request.

- Room data sheets.

- Structural services for all elements including SAB applications, however NWP will pay the application fee.

- Demolition plan.

Design skills

- Design of furniture and fittings.

- Landscape design services.

The Services

The services are listed by RIBA Plan of Work and cover a broad range of services that the Architect/Consultant is authorised to perform and shall be responsible for. Make any necessary amendments to include any additional services required.

The services are for a traditional for of procurement covering staged 0 to 6. Services required as part of any ongoing (long term) stage 7 – Use Activities are not listed as these services will be commissioned as a separate professional services or operating contract. If the Architect/Consultant is novated at any point during the contract, the services post novation can be subsequently struck out and amended or redrafted to accord with the services subsequently required.

The services being undertaken should be selected individually and ‘X’ where an option Applies, provided that Clause 3.1 and 3.2 of the contract conditions shall always apply.

Stage 0 – Strategic Definition

It is anticipated that Stage 0 services will be commissioned as a separate contract or purchase order. However, if the Architect/Consultant is appointed before the Project Brief is developed, Stage 0 services shall be included.

| Role | Services |
| --- | --- |
| Architect/Consultant | X- Provide Feedback from previous projects X- Take part in workshops to develop the business case for the Project X- Review relevant information from the client to confirm Client’s strategic brief x- Carry out a strategic review of the Client’s needs and potential site options, including reuse of existing facilities, building components or materials. Other…………………………………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. |
| Lead Designer | Other…………………………………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. |
| Project Lead | X- Collate feedback from previous projects from other Client appointments X- Collate comments and organise workshops to discuss the business case for the project and develop the strategic brief with other Clint appointments. X- Assist the Client in determining the initial Construction Cost. X- Discuss with the Client initial considerations for the other Client Appointments. Other…………………………………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. |

Stage 1 – Preparation and Briefing

| Role | Services |
| --- | --- |
| Architect/Consultant | X- Assist the Client in identifying sustainability targets for the project X- Visit the site and carry out an initial appraisal X- Prepare a site report advising the Client of any reasonably identifiable pervious uses and restrictions of which the Architect/Consultant should reasonably be aware. X- On behalf of the client, arrange the following surveys or other investigations that the Architect/Consultant identifies as reasonably required: X- Bat & Bird Surveys for planning. X- Historic photography survey, as record of existing premises prior to demolition …………………..……………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. X- Contribute to the development of the Project Programme X- Assist the Clint to determine the Construction costs X- Assist the Client in developing the initial project brief X- Assist the Client in identifying the procurement method X- Prepare and discuss feasibility studies for the project X- Provide Architectural information to the other Client appointments as reasonably required to enable them to carry out their services X- Provide a report on the feasibility of the project for the client’s approval before progressing to the next stage. Other…………………………………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. |
| Lead Designer | Other…………………………………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. |
| Project Lead | X- Organise workshop and collate comments as required to develop the initial project brief X- Establish the project programme with the client X- Comment on the construction costs X- Assist the Client to prepare the schedule of service for the other Client Appointments X- Assist the Client to negotiate the other Client appointments’ terms of appointment X- Establish the project management procedures, hierarchy of responsibility and lines of communication for the exchange of information between other Client appointments X- Issue instructions to the other Client Appointments on behalf of the Client Other…………………………………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. |

Stage 2 – Concept Design

| Role | Services |
| --- | --- |
| Architect/Consultant | X- Develop sustainability strategy X- Coordinate the relevant information received from the Other Clint appointments with the Architect/Consultant’s design X- Prepare the architectural concept design for discussion with the Client X- Provide architectural information to other Client appointments as reasonably required to enable them to carry out their services X- Identify design solutions and discuss possible construction methods for the project with the Client X- Undertake third party consultations, as reasonably required X- With the other Client appointments, develop the concept design X- Comment of the project programme X- Provide architectural information for updating the construction cost and review the architectural design development against the latest approved construction cost X- Collate and agree the client changes to the initial project brief and issues final project brief X-Provide architectural design information and identify the reasonably foreseeable residual health and safety risks to the Principal Designer X- Provide a stage report on the architectural concept design for the Client’s approval before progressing to the next stage. Town Planning Service X- Submit an application to the appropriate planning authority for pre-application advice X- Submit the outline application for planning approval Other X- Planning consultants to assist with Pre-planning application. …………………………………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. |
| Lead Designer | X- Identify requirement for additional consultants or specialist designers X- Prepare the design programme with input from the other Client appointments With other Client appointments, develop a design responsibility matrix X- Coordinate the relevant information from the other Client appointments with the sustainability strategy X- Coordinate the relevant information received from the other Clint appointments with the concept design X- Report to the client on progress against the design programme X- Other…………………………………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. |

| Project Lead | X- Maintain project management procedures, hierarchy of responsibility and lines of communication for the exchange of information between other Client appointments. X- Establish the change control procedures between the Client and the other Client appointments. X- Issue instructions to the other Lient appointments on behalf of the client X- with the other Clint appointments, review the project programme and agree any changes with the client X- Comment on the construction costs X- With the other Client appointments, establish a risk and opportunities register X- Organise, chair and record meetings of the client and other appointments, as stated I item F of the contract details. Identify activities to be undertaken and determine who is responsible for taking action and report on progress to the client X- Report to the client on progress of the other clint appointments in accordance with the project programme X- Other X- Take ownership of project programme and manage. …………………………………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. |
| --- | --- |

Stage 3 – Spatial Coordination

| Role | Services |
| --- | --- |
| Architect/Consultant | X- review and update sustainability strategy X- Coordinate the relevant information received from other client appointments with the Architect/Consultants design X- Prepare architectural information to the other Clint appointments as reasonably required to enable them to carry out their services X- Undertake third party consultations, as reasonably required X- With other client appointments identify systems, products and materials, standards of workmanship, type of construction and performance in use as they relate to the architectural design X- comment on the project programme X- Provide architectural information for updating the construction cost and review the architectural design development against the latest approved construction costs X- Provide architectural design information and identify the reasonably foreseeable residual health and safety risks to the Principal Designer X- Provide a stage report on the spatially coordinated design for the client approval before progressing to the next stage Town Planning Service X-Submit with the other Client appointments, prepare and coordinate the following reports to accompany the planning process, (eg Heritage statement, design and access statement) Other X- Appoint planning consultants to enable full planning application to be submitted including setting up website to provide feedback on staged report. X- Stage 3&4 landscape biodiversity scheme X- Submit demolition plan. …………………………………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. X- Prepare architectural information to support a planning application and/pr listed building consent application to the appropriate planning authority X- Submit a planning application and/or listed building consent application to the appropriate planning authority Other…………………………………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. |

| Lead Designer | X- With the other Client appointments, review and update the design programme X- With the other Client appointments, review and update the design responsibility matrix X- Comment on the other Client appointments’ design proposals and project strategies, as they progress X- Coordinate the relevant information received from the other Client appointments with the sustainability strategy X- Coordinate the relevant information received from the other Client appointments with the spatially coordinated design X- Report to the client on progress against the design programme Other…………………………………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. |
| --- | --- |
| Project Lead | X- Maintain project management procedures, hierarchy of responsibility and lines of communication for the exchange of information between the other Clint appointments X- Maintain the change control procedures between the Clint and the other Clint appointments X- Issue instructions to the other Clint appointments on behalf of the client X- With the other Clint appointments, review the project programme and agree and changes with the Clint X- Comment on the construction cost X-With the other Client appointments, review and update the risk and opportunities register X- Organise, chair and record meetings of the Client and the other Clint appointments, as stated in item F of the contract details, identify activities to be undertaken and determine who is responsible for takings action and report on progress to the Client X- Report to the Client on progress of the other Clint appointments in accordance with the project programme Other…………………………………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. |

Stage 4 – Technical Design

| Role | Services |
| --- | --- |
| Architect/Consultant | X- review and update sustainability strategy X- Coordinate the relevant information received from other client appointments with the Architect/Consultants design X- Prepare architectural technical design in sufficient details to enable a tender or tenders to be obtained. X- Provide architectural information to the other Client appointments as reasonably required to enable them to carry out their services X- Undertake third party consultations, as reasonably required X- comment on the project programme X- Provide architectural information for updating the construction cost X- Review the architectural design development against the latest approved construction costs X- Prepare the architectural specification/schedule of work X- Identify and agree the extent of the technical design, as it relates to the architectural elements, that is to be completed by the contractor or specialist subcontractors X- With the other Client appointments, prepare and submit the Building Regulation application X- Provide architectural design information and identify the reasonably foreseeable residual health and safety risks to the Principal designer X- Consider with the client a tenderer or a list of tenderers for the construction works X-Collate the architectural and other Client appointments tender information and issue the tender pack to the Client for it approval X- invite and appraise tender or tenders X-Assess tenders and proposals as they relate to the architectural design X- prepare the tender report X-Coordinate the design work prepared by the contractor and the specialist subcontractors with the Architect/Consultants design X- Provide the architectural information reasonably required for construction Town Planning Service X- Advise the client of the planning conditions X-Prepare architectural information to support the application to discharger the pre-commencement planning conditions X- Submit an application to the appropriate panning authority to discharge the pre-commencement planning conditions Other X- Stage 3&4 landscape biodiversity scheme X- Produce in consultation with Client room data sheets X- Design work and contract management of additional services that may be required by other consultants including planning amendments eg – electrical sub station is required ……………………………………………………………………………………………………………………………… |

| Lead Designer | X- With the other Client appointments, review and update the design programme X- With the other Clints appointments, review and update the design responsibility matrix to incorporate the design outputs of the contractor and the specialist subcontractors X- Coordinate the relevant information from the other Clint appointments with the sustainability strategy X- Coordinate the relevant information received from the other Clint appointments with the technical design X- Report to the Client in progress against the design programme Other…………………………………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. |
| --- | --- |
| Project Lead | X- Maintain project management procedures, hierarchy of responsibility and lines of communication for the exchange of information between the other Clint appointments X- Maintain the change control procedures between the Clint and the other Clint appointments X- Issue instructions to the other Clint appointments on behalf of the client X- With the other Client appointments, review the project programme and agree and changes with the Client X- Comment on the construction cost X-With the other Client appointments, review and update the risk and opportunities register X- Organise, chair and record meetings of the Client and the other Clint appointments, as stated in item F of the contract details, identify activities to be undertaken and determine who is responsible for takings action and report on progress to the Client X- Report to the Client on progress of the other Clint appointments in accordance with the project programme Other…………………………………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. |
| Contract Administrator | X- Advice the Client on it duties under the Building Contract X- Establish Contract Administration procedures, hierarchy of responsibility and lines of communication for the exchange of information between the other Clint appointments and the contractor in accordance with the building contract X- Request that the contractor provides evidence to the Client of any insurances required under the building contract X- Prepare the building contract and arrange for it to be signed/executed Other…………………………………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. |

Stage 5 – Manufacturing and Construction (novated to successful building contractor)

| Role | Services |
| --- | --- |
| Architect/Consultant | X- Provide architectural information to the other Client appointments as reasonably required to enable them to carry out their services X- comment on the project programme X- Carry out visual site inspections, as stated in item F of the contract details, to review the general progress and quality of the works as the relate to the architectural design and issue site inspection reports to the Client X- Respond with in reasonable timeframe to architectural site queris X- Provide the Principal designer or the principal contractor with the architectural final construction issues information for inclusion in the Health and safety file (under CDM regulations 2015) X- Review and comment on the operational and maintenance manuals prepared by the contractor, as they relate to the architectural design X- Provide the Client with the original copy of any notices, consents or approvals in connection with planning, building control and other relevant statutory approvals X- Request manufacturers’ maintenance instructions or leaflets from the contractor and provide to the Client Town Planning Service X-Prepare architectural information to support the application to discharger the construction stage and pre-occupancy planning conditions X- Submit an application to the appropriate panning authority to discharge the construction stage and pre-occupancy planning conditions Other…………………………………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. |
| Lead Designer | X- Coordinate response from the other Clint appointments to site queries within reasonable timeframes X- Coordinate the relevant information received from the other Clint appointments for handover Other…………………………………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. |
| Project Lead | X- Maintain project management procedures, hierarchy of responsibility and lines of communication for the exchange of information between the other Client appointments X- Issue instructions to the other Clint appointments on behalf of the client X- Report to the Client on progress of the other Clint appointments in accordance with the project programme X- Liaise with the Client, the other Clint appointments and the contractor to assist the Client in preparing for the handover of the project Other…………………………………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. |
| Contract Administrator | X- Maintain Contract Administration procedures, hierarchy of responsibility and lines of communication for the exchange of information between the other Client appointments and the contractor in accordance with the building contract X- Organise, chair and record meetings, at the frequency stated in item F of the contract details, identify activities to be undertaken and determine who is responsible for takings action and report on progress to the Client X- With the other Client appointments, carry out visual site inspections, as stated in item F of the contract details, to inspect the construction of the works respect to general compliance with the building contract and project programme X- Certify interim payments in accordance with the terms of the building contract X- Review the progress of the construction works against the project programme X-Advise the Client regarding the effect that any variation or change proposal by the Client or contractor will have on the construction cost and project programme X-Issue instructions in accordance with the terms of the building contract X- Certify Practical Completion when this is achieved, Other…………………………………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. |

Stage 6 - Handover

| Role | Services |
| --- | --- |
| Architect/Consultant | X- Carry out visual site inspections, as stated in item F of the contract details, and comment on resolution of defects as they relate to the architectural design and issues site reports to the Client Other…………………………………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. |
| Lead Designer | X- With the other Client appointments, advice on the resolution of defects Other…………………………………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. |
| Project Lead | X- Maintain project management procedures, hierarchy of responsibility and lines of communication for the exchange of information between other Client appointments X- issues instructions to the other Client appointments on behalf of the Client Other…………………………………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. |
| Contract Administrator | X- Issue schedule of defective works X- Liaise with the Client, other Clint appointments and the contractor in relation to make good of defects X- Inspect the remedial works following receipt of notice from the contractor that the resolution of defective works is complete X- Certify when the defective works have been rectified X- Assist the Client to agree the final account X- Issue the final certificate Other…………………………………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. |

Stage 7 - Use

Services required as part of any ongoing (long term) stage 7 – Use activities are not listed. It is anticipated that such services will be commissioned as a separate professional services or operating contract.

Other Services

X opposite an option that APPLIES, then define the service being undertaken and select whether the service is included in the basic fee (item F of the contract details), whether it will be carried out on a time-based charger, as per item G of the contract details, or whether it will be undertaken for a lump sum charge (state the charge in the ‘other services’ section of item F of the contract details.

| Appraisals of options and selection of sites and/or buildings: Define service ……………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. | Include in basic fee Time-based charge Lump sum charge |
| --- | --- |
| Surveys, inspections or specialist investigations: Define service ……………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. | Include in basic fee Time-based charge Lump sum charge |
| Scheule of dilapidations: Define service ……………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. | Include in basic fee Time-based charge Lump sum charge |
| Room data sheets : Define service ……………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. | Include in basic fee Time-based charge Lump sum charge |
| Accessibility audit: Define service ……………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. | Include in basic fee Time-based charge Lump sum charge |
| Environmental studies: Define service ……………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. | Include in basic fee Time-based charge Lump sum charge |
| Services in connections with party wall matters: Define service ……………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. | Include in basic fee Time-based charge Lump sum charge |
| Community architectural and/or public consultation services: Define service ……………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. | Include in basic fee Time-based charge Lump sum charge |

| Negotiations in connection with statutory approvals: Define service ……………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. | Include in basic fee Time-based charge Lump sum charge |
| --- | --- |
| Submissions to and negotiations with landlords, freeholders, etc.: Define service ……………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. | Include in basic fee Time-based charge Lump sum charge |
| Applications or negotiations for statutory and other grants: Define service ……………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. | Include in basic fee Time-based charge Lump sum charge |
| Prescribing software or data transfer and/or electronic documents control: Define service ……………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. | Include in basic fee Time-based charge Lump sum charge |
| Services in connection with a site waste management plan: Define service ……………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. | Include in basic fee Time-based charge Lump sum charge |
| Two-stage tendering : Define service ……………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. | Include in basic fee Time-based charge Lump sum charge |
| Negotiating a price with a contractor (in lieu of tendering): Define service ……………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. | Include in basic fee Time-based charge Lump sum charge |
| Briefing and/or tender documentation for specialist services: Define service ……………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. | Include in basic fee Time-based charge Lump sum charge |
| Preparing special presentations, marketing or record drawings, models, photographs, etc.: Define service ……………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. | Include in basic fee Time-based charge Lump sum charge |

| Preparing specialist services in relation to historic buildings and conservation works: Define service ……………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. | Include in basic fee Time-based charge Lump sum charge |
| --- | --- |
| Providing computer-generated images (CGI) and/or models of the project: Define service ……………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. | Include in basic fee Time-based charge Lump sum charge |
| Post occupancy evaluation services in order to comment on energy consumption and functionality of the project: Define service ……………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. | Include in basic fee Time-based charge Lump sum charge |
| Other, please specify: Define service ……………………………………………………………………………………………………………… ………………………………………………………………………………………………………………………………………………. ………………………………………………………………………………………………………………………………………………. | Include in basic fee Time-based charge Lump sum charge |

Additional services

The following services are not included in the contract but they Client can request that the Architect/Consultants undertake these services, if the need arises, during the project. These services are subject to additional fees, which are to be agreed between the Client and the Architect/Consultants

Service may include, but are not limited to the following:

- Revision of, or preparation of, additional documentation to:

-comply with additional requirements of planning or statutory authorities, landlords, etc….

-Comply with changes in interpretation or enactment or revisions to laws or statutory regulations

-make changes or corrections not arising from failure of the architect/consultants

- Investigations and instructions relating to work not in accordance with the building contract

- Assessment of alternatives designs, materials or products proposed by the contractor or a subcontractor

- Provision of assistance to the contract administrator in dealing with extensions of time and contractors claims

- Services on behalf of the Client in connection with any dispute between Clint and another party

- Services following damage to, or destruction of, a building in construction or existing buildings

- Services following suspension or termination of any contract or agreement, or the insolvency of any other party provide services to the project

- Value engineering post tender

4.0 AGREEMENT

The Agreement is between:

The client (refer to item A of the contract details)

AND

The Architect/Consultancy (ref to item B of the contract details

Who agree as follows:

- The architect/consultant shall undertake the roles and services set out in the schedule of services and shall perform the architect/consultant’s obligations in accordance with the terms of the contract.

- The client shall pay the architect/consultants the fee’s and expenses set out in the contract details for the services and shall perform the clients’ obligations in accordance with the terms of the contract.

- The contract is the RIBA standard Professional Services Contract 2020 for Architectural Services.

Signed/executed as a – simple contract or deed

For or on behalf of the client

Name:

Signature:

Registered company number:

Client Witnessed by:

Name:

Address:

Signature

For or on behalf of the architect/consultants

Name:

Signature:

Registered company number:

Client Witnessed by:

Name:

Address:

Signature

This agreement is dated and delivered on:

5.0 DEFINITIONS & CLAUSES

  - This part contains the list of terms used throughout this Agreement and in construing this Agreement the following expressions shall have the meaning hereby assigned to them except where the context otherwise requires.

  - The definitions that shall apply are as specified in the Standard Professional Services Contract 2020 – Architectural Services.

| Services | - | The services to be provided by the quantity surveyor as specified in Section 3.0. |
| --- | --- | --- |
| Total Construction Cost | - | The final amount certified by the quantity surveyor payable to the contractor for the works as constructed. It shall include the cost of built-in furniture and equipment where specified by the architect. It shall exclude all fees paid to consultants, payments for statutory services, loose furniture and equipment and any payments relating to VAT. |

6.0 FORM OF TENDER

# THE OFFICE OF THE POLICE & CRIME COMMISSIONER FOR NORTH WALES

# FORM OF TENDER

PROVISION OF ARCHITECTURAL AND STRUCTURAL CONSULTANT’S PROFESSIONAL SERVICES

DEESIDE POLICE STATION

Tender Reference number 1467

To:

| From: |  |
| --- | --- |

We have examined the following documents: -

- Terms of reference document

- Schedule of Appendices

We offer to carry out the whole of the Works described in accordance with the documents referred to above for the percentage of: -

| (Figures) |  | % |
| --- | --- | --- |
| (Exclusive of any VAT chargeable) |  |  |

| (Words) |  |  |
| --- | --- | --- |
|  |  | percent |
| (Exclusive of any VAT chargeable) |  |  |
| within the dates stated in the tender document. |  |  |

We agree that if any obvious errors in pricing or errors in arithmetic are discovered in the priced tender schedule before acceptance of this offer, they shall be dealt with in accordance with Alternative 2 procedure set out in JCT Practice Note 6 - Main Contract Tendering, as specified in the Preliminary Enquiry.

We undertake in the event of your acceptance to execute with you a formal contract embodying all the conditions and terms contained in this offer within 21 days of being required to do so by the Employer.

This tender remains open for consideration for 90 days from the latest date fixed for the submission of tenders.

| Authorised on behalf of |  |  |
| --- | --- | --- |
| (company title) |  |  |
| Signature |  |  |
| Name (printed) |  |  |
| Designation |  |  |
| Dated |  | 2025 |

For details of Inspection of Drawings and details and Inspection of the site, please refer to Terms of Reference document.

We understand that We are tendering at our expense and that neither the lowest nor any tender will necessarily be accepted.

We declare that we have visited the site and have thoroughly familiarised ourselves with the proposals.

# Schedule of fee

Pre-Construction

- Strategic Definition		…………………………..%

- Preparation & Brief	…………………………..%

- Concept design		…………………………..%

- Spatial Coordination	…………………………..%

- Technical Design		…………………………..%

Construction

- Construction		…………………………..%

- Handover			…………………………..%

- Use				…………………………..%

Form of Tender – Additional Information

Please give below a breakdown of the percentage fee quoted on the Form of Tender for the following services:

|  | Deeside |
| --- | --- |
| Architectural Services | _____% |
| Structural Engineering | _____% |
| Landscape Architecture | _____% |
| Other, if applicable (specify) | _____% |
| Total (as Form of Tender) | _____% |

|  | Principal/Partner | Professional Staff | Technical Assistant |
| --- | --- | --- | --- |
| ### Architectural Services |  |  |  |
| ### Structural Engineering |  |  |  |
| ### Landscape Architect |  |  |  |
| ### Other (Specify) |  |  |  |