Pre-Construction Information

Renew external storage shed’s & associated works to Block no’s.

13-18, 19-24, 25-28, 29-32, & 33-36 St Pauls Avenue, Penarth CF64 3PQ

Ref: VOG /RB/4/7/25

Vale of Glamorgan Council

Housing Capital Works Department

The Alps

Quarry Road

Wenvoe

Cardiff

CF5 6AA

Pre- construction information

When drawing up the pre-construction information, each of the following topics should be considered.

Information must be included where the topic is relevant to the work proposed.

The pre-construction information provides information for those bidding for, or planning the work, and also for the development of the construction phase plan.

The level of detail in the information should be proportionate to the risks involved in the project.

- Description of project

1.1 Comment

To renew the existing tenant’s storage sheds with new brick faced and block construction. Works also to include provision of new clothes drying lines, repairs to paving and concrete floors and jet-washing of paved areas and walls.

1.2 Key dates of the construction phase

Planned start date: 3rd October 2025 (provisional) Duration: 5 Weeks Planned completion date: 5th December 2025 (provisional).

| Contract start Date | TBA |
| --- | --- |
| Contract Completion Date | 9 Weeks from agreed start |

1.3 The minimum time to be allowed between appointment of the principal contractor and instruction to commence work on site

Working days: Five (5).

1.4.i. Client details

Address: Vale of Glamorgan Council, The Alps Depot, Quarry Road, Wenvoe, Cardiff, CF5 6AA.

#### Telephone No: Mobile No. 07730 887560

E-mail address: RDStopgate@valeofglamorgan.gov.uk

Name: Richard Stopgate

1.4.ii. Principle Designer

Address: Vale of Glamorgan Council, The Alps Depot, Quarry Road, Wenvoe, Cardiff. CF5 6AA

Telephone No. Mobile No: 07968 389491

E-mail address: aethomas@valeoglamorgan.gov.uk

Name: Adrian Thomas

1.4.iii. Contract Administrator

Address: Vale of Glamorgan Council, The Alps Depot, Quarry Road, Wenvoe, Cardiff, CF5 6AA

Telephone No: Mobile No. 07710761336

E-mail address: mspeed@valeofglamorgan.gov.uk

Name: Mark Speed

1.5 Access Arrangements

It is recommended that Contractor views the site prior to submitting their tender. For arrangements to visit the site please E-mail: -Rbago@valeofglamorgan.gov.uk and give a minimum notice of forty-eight hours.

1.6 Will the structure be used as a workplace (in which case, the finished design will need to take account of the relevant requirements of the Workplace (Health, Safety and Welfare) Regulations 1992)

Not applicable – residential dwellings.

1.7 Extent and location of existing records and plans

N/A.

2	Client’s considerations and management requirements

Arrangements for: -

2.1 Planning for and managing the construction work, including any health and safety goals for the project

It is proposed that the work will be carried out by a suitably qualified and experienced contractor. The appointed contractor will be required to submit all relevant, site specific, documentation in respect of the management of health and safety prior to the works commencing. It will be the responsibility of the Contract Administrator to oversee the works.

2.2 Communication and liaison between client and others

Communication between parties, privy to the contract will be co-ordinated by the Contract Administrator and will include Pre-Construction meetings and regular site meetings with regard to progress and safety inspections. Regular communication between all parties is encouraged on this contract.

2.3 Security of the site

The contractor will be responsible for ensuring that the working area is secured during the undertaking of the works and that the properties are secured at the end of each day.

2.4 Welfare provision

The contractor must provide temporary and suitable welfare facilities for the duration of the contract for the use of all site personnel and visitors in accordance with current HSE guidelines.

Requirements relating to the health and safety of the client’s employees or customers of those involved in the project

2.5 Site hoarding requirements

Appropriate safety signage will be present for the duration of the contract

2.6 Site transport arrangements, vehicle movement and parking restrictions

The site is located in a residential area. The contractor must ensure that the movement of traffic is not obstructed. Contractor vehicles must not be parked on pavements, grass verges etc. Consideration must also be made of any local parking restrictions.

2.7 Client permit-to-work systems

1. External Works Contractors Permit to Proceed v3 2. Asbestos Management Permit where applicable 3. Hot Works Permit where applicable

2.8 Fire precautions

The contractor is responsible for the fire safety of the premises for the duration of the contract. All work activities must limit the risk of fire as far as practicably possible. No flammable materials are to be stored on site at any time throughout the contract. No hot work is to be undertaken for any reason during the contract period without the required hot works permit, issued by the Contract Administrator and in accordance with current HSE guidelines

2.9 Smoking policy.

A strict no smoking policy is in force at all times while at the premises or surrounding areas for the duration of the contract

2.10 Emergency procedures and means of escape

The contractor is required to prepare a schedule of emergency procedures and submit them with their health and safety documentation for approval by the Contract Administrator before any work commences.

2.11 ‘no-go’ areas or other authorisation requirements for those involved in the project

###### N/A

2.12 Any areas the client has designated as confined spaces

N/A

2.13 Working Hours

Working hours are limited to normal working hours as defined by The National Working Rule 3, for the Building Industry, and as appropriate to the area in which the works are located. All works are to be carried out Monday – Friday between the hours of 8.00am – 6pm. No weekend working or overtime will be permitted without the prior written approval of the Contract Administrator.

3	Environmental restrictions and existing on-site risks

Safety hazards, including

3.1 Boundaries and access, including temporary access – for example narrow streets, lack of parking, turning or storage space

All work must be contained within the boundary of the sites and or scaffold. No storage has been provided on site.

3.2 Any restrictions on deliveries or waste collection storage

Consideration must be given to the residential nature of the areas in which the properties are contained. Deliveries and collection must be restricted to the working hours indicated above, with any disruption to the normal flow of traffic limited to as short a period as possible.

3.3 Adjacent land uses – for example schools, railway lines or busy roads

The property is within a residential area. The works must be carried out with due consideration for the adjacent residents.

3.4 Existing storage of hazardous materials

No hazardous materials currently stored at properties.

3.5 Location of existing services particularly those that are concealed

The site benefits from mains gas, electricity, telecommunications, water and sewers. Whilst it is unlikely that these will affect the planned works, the responsibility for confirming the location of these services, and the effect it may have on the works prior to the commencement and during the works lies purely with the contractor.

3.6 Ground conditions, underground structures, or water courses where this might affect the safe use of plant, for example cranes, or the safety of ground works

N/A.

3.7 Information about existing structures – stability, structural form, fragile or hazardous materials, anchorage points for fall arrest systems (particularly where demolition is involved),

Exiting sheds are in poor condition and some have collapsed and removed

3.8 Previous structural modifications, including weakening or strengthening of the structure (particularly where demolition is involved),

N/A

3.9 Fire damage, ground shrinkage, movement or poor maintenance which may have adversely affected the structure

###### N/A

3.10 Any difficulties relating to plant and equipment in the premises, such as overhead gantries whose height restricts access

None.

3.11 Health and safety information contained in earlier design, construction or ‘as-built’ drawings, such as details of pre-stressed or post tensioned structures

###### N/A

Health hazards, including

3.12 Asbestos, including results of surveys (particularly where demolition is involved),

It is not envisaged that Asbestos will be encountered within this project. However, the contractor must have suitable and sufficient Risk Assessments and Method Statements in place to deal with any ACM’s that may be encountered. All employees must have current Asbestos Awareness training. The contractor will be required to submit to the client all documentation in respect of Asbestos. An existing asbestos R & D survey will be provided on award (where applicable)

3.13 Existing storage of hazardous materials

No known hazardous materials currently stored within the sheds or area

3.14 Contaminated land, including results of surveys

None identified.

3.15 Existing structures containing hazardous materials,

Unknown

3.16 Health risks arising from client’s activities

Only those related to normal construction activities.

4	Significant design and construction hazards

4.1 Significant design assumptions and suggested work methods, sequences or other control measures

The scheme has been designed in compliance with the clients’ requirements. The contractor is required to determine the sequence of work involved, provide, and show the sequence on a master programme with key dates and events highlighted where applicable.

4.2 Arrangements for co-ordination of ongoing design work and handling design changes

Any design changes will be communicated to the contractor by the Contract Administrator and recorded on the project job file for subsequent cost amendments. Any design changes will be notified in writing in accordance with the terms of contract. Verbal instructions in regard to any design changes or variations will not be accepted by either party. The contractor will be responsible for submitting notification, in writing, any items which will require a variation order to the Contract Administrator for consideration. No changes to design or related work activities will be undertaken by the contractor unless formal written notification has been received from the Contract Administrator.

4.3 Information on significant risks identified during design

Demolition works. Manual Handling. Plant and Machinery. Working at height. Working within the restrictions of Social Distancing.

4.4 Materials requiring particular precautions

Manual handling of all materials and equipment. The use of Silicone type products. Working with cement-based products. Working with steel. Working with timber products. Heavy concrete paving materials Brick and blocks

5	The health and safety file

5.1 Description of its format and any conditions relating to its content.

Health and safety file – Details to be included where relevant The principal contractor is required to provide all relevant site-specific paperwork for the property to the Contract Administrator inclusive of but not limited to: - 1.0, The Project Introduction, Construction Statement & Project Directory 2.0 Residual Hazards Statements of Residual Hazards- any hazards that have not been eliminated through the design and construction processes, and how they have been addressed (e.g. surveys or other information concerning asbestos or contaminated land); 3.0 Hazardous Materials Schedule of Unusual Hazardous Materials- hazardous materials used (e.g. lead paints and special coatings) 4.0 Key Structural Principles Description of Structural Design & Demolition Statement key structural principles (e.g. bracing, sources of substantial stored energy – including pre- or post-tensioned members) and safe working loads for floors and roofs; 5.0 Plant and Equipment Principles of Services Design, the Cleaning & Maintenance Access Strategy & a Plant Replacement/Removal Strategy information regarding the removal or dismantling of installed plant and equipment (e.g. any special arrangements for lifting such equipment); 6.0 Building Fabric Description of Architectural Design, the Cleaning & Maintenance Access Strategy for the Structure & a Schedule of Access Equipment health and safety information about equipment provided for cleaning or maintaining the structure; 7.0 Significant Services Known Underground Services & a Description of Emergency and Fire Fighting Systems the nature, location and markings of significant services, including underground cables; gas supply equipment; fire-fighting services etc; 8.0 As Built Information As Built Drawing Register & a Schedule of Operation and Maintenance Manuals information and as-built drawings of the building, its plant and equipment (e.g. the means of safe access to and from service voids and fire doors).

6. List of Properties

| St Pauls - New sheds contract property list |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Client UPRN | Town | Post Code | Block | Street | Contract Ref. | Leasehold No's. |
| UPRN | Town | Postcode | Block No's | Street | Contract Ref. | Leasehold No's. |
| 358067 | PENARTH | CF64 3PQ | 13-18 | St Pauls Avenue |  |  |
| 358079 | PENARTH | CF64 3PQ | 19-24 | St Pauls Avenue |  |  |
| 358081 | PENARTH | CF64 3PQ | 25-28 | St Pauls Avenue |  | 27 |
| 358093 | PENARTH | CF64 3PQ | 29-32 | St Pauls Avenue |  | 31 |
| 358691 | PENARTH | CF64 3PQ | 33-36 | St Pauls Avenue |  |  |

w