## Domestic Energy Assessment Programme

Approximately 360 properties requiring an Energy Assessment by a qualified Domestic Energy Assessor (DEA).

All surveys are to be completed by end of February 2028.

The Domestic Energy Assessor must be an Accredited Member of “Elmhurst’s Domestic Energy Assessor (DEA) Accreditation Scheme” and lodge EPCs with Elmhurst’s RdSAP system.

The DEA to take responsibility for the management of appointments and contact with tenants as per the following process:

- VOGC to provide full list of properties to be assessed

- DEA to identify order of work and write out to customers one week in advance with timeslots for appointments and provide a contact number should the appointment not be convenient for the customer. The letter is to be sent on letter headed paper with the VOGC and DEA’s logo showing.

- Approx. 20 surveys to be carried out per week

- DEA to send weekly updates of appointments booked to the VOGC and invoice on a weekly basis on a tracking spreadsheet provided by VOGC

- PRRN and PDF version of EPC to be sent through within 5 working days of completion of survey

- Invoices will not be paid until all EPC’s have been received and accepted.

10% of surveys will be audited by VOGC, failure to meet the required standard of work will lead to increased audits.