Registered Historic Parks & Gardens Conservation Management Plan –

Cold Knap Park, Barry

Our ref: VOG/RHPG/CKP

Request for Quotation

Closing Date: 12:00 noon

Friday 9th January 2026

# Introduction

The Vale of Glamorgan Council (“the Council”) requires the production of a Conservation Management Plan for the Registered Historic Park & Garden of Cold Knap Park, Barry.

The deadline for completion of the project is 27th March 2025.

# Background

The Council has been successful in a bid for funding towards the preparation of a Conservation Management Plan (CMP) for the Registered Historic Park & Garden of Cold Knap Park, Barry. The Council are seeking a historic environment specialist contractor experienced in undertaking such works, preference is for them to be a member of the Landscape Institute.

The Register of Historic Parks and Gardens in Wales identifies parks and gardens which are of special historic interest.  There are nearly 400 sites on the register and, of those, approximately 50 are public parks and cemeteries. The Council is in ownership of 5 such parks within Penarth and Barry. Our public parks are of particular value and play an important role in building a healthier and greener Wales by providing opportunities for recreation and vital green spaces for our communities as well as having important conservation value for wildlife.  Registration helps us to recognise all the special qualities of these parks and gardens and protect them for the benefit of future generations.

Cold Knap Park (Cadw Reference PGW (Gm)58(GLA) is a Grade II site Registered or its historic interest as a well preserved urban public park of the 1920s with a unified and distinctive style. The design of the park takes good advantage of its seaside position and includes a magnificent promenade from which there are fine views of the shore and Bristol Channel. A location plan can be viewed at: Search Cadw records | Cadw

The production of a CMP will help to guide decisions about how to best manage and maintain the site effectively in the long term whilst retaining the site’s significance and historic character.

# Scope

This commission is seeking the production of a Conservation Management Plan for Cold Knap Park, Barry. The CMP will help to guide decisions about how to best manage and maintain the site effectively in the long term whilst retaining the site’s significance and historic character.

Relevant Guidance

Cadw’s Conservation Principles and Registered Historic Parks & Gardens :

Conservation Principles Doc ENG (gov.wales)

Registered Historic Parks & Gardens | Cadw

The National Lottery Heritage Fund guidance on the preparation and structure of conservation management plans:

Conservation planning guidance | The National Lottery Heritage Fund

The Council have a Conservation Area Appraisal and Management Plan for the Barry Marine Conservation Area and Placemaking Plan:

Barry Marine Conservation Area Appraisal and Management Plan 2009

The Keep Wales Tidy Green Flag Heritage Accreditation is supported by the funder and should be a consideration in the drafting of the plan. More information on this can be found here: Green Flag Award | Keep Wales Tidy

The document will need to be translated into Welsh and this shall be undertaken by the Council following completion of this work.

Clarification

Bidders may request clarification on this Request for Quotation by contacting the Council through the Sell2Wales procurement portal no later than 12:00 noon on Monday 5th January 2026.

# Detailed Requirements

The CMP will be required to:

- Provide an understanding of your registered site, its heritage values and a statement of significance.

- Identify current and potential risks to the heritage of the park and seek opportunities to protect and improve it.

- Include management policies which set out how the site will be managed day to day and in the long term.

The process to create the CMP will be required to:

- Undertake one online or in person meeting with relevant Council officers and possible relevant stakeholders, this will be organised by the Council.

- The CMP shall be provided in a format where the Council can amend so that the work can be translated into Welsh.

# Quotation Information Required

Bidders must submit their proposal for providing the services. The proposal should include:

- Completed Pricing Schedule

- Completed Modern Slavery Questionnaire

- Completed Quality Question

- Confirmation of insurances to include evidence of current profession indemnity, public liability and employers liability.

Quotations must be completed in English or Welsh, and prices must be in sterling. Prices quoted must exclude VAT.

Quotations containing clauses such as “prices subject to fluctuation” or “those ruling at the date of delivery” will not be accepted.

Quotations must be open for acceptance for a period of 90 days from the closing date for receipt of Quotations.

# Return of Quotation

Electronic submissions should be made via the Post-box on line submission facility on the national procurement website www.sell2wales.gov.wales.

You will receive email confirmation of receipt from the site.

The closing date for submissions is 12:00 noon Friday 9th January 2026.

# Evaluation

## Evaluation Basis

Offers will be evaluated on the basis of 60% price and 40% quality.

Quality score will comprise of;

- methodology at 75%;

- experience at 25%;

- financial standing, pass or fail.

Failure at questions scored as Pass or Fail will result in failure of entire submission, regardless of other scores.

As part of the evaluation process, some or all of the bidders may be interviewed by the Council, and the results of that interview may affect quotation scores.  The Council will not be responsible for any costs incurred by any bidder in undertaking such an interview.

The Contract will be awarded to the most economically advantageous quotation.

Bidders acknowledge that the Council is not obliged to accept the lowest or any Quotation

## Scoring

The following methodology will be used to evaluate Quotation responses.

| Score Key Assessment | Score | Interpretation |
| --- | --- | --- |
| Excellent | 10 | Satisfies the requirements with material additional benefits. Demonstrates exceptional understanding in the methodology of their ability to deliver a solution for the required supplies, services or works. The response identifies factors that strongly indicate an offer of added value, with evidence to support their response. Bidder has fully recognised the Council’s Corporate Plan. |
| Excellent | 9 | Satisfies the requirement with some additional benefits. Demonstrates good understanding in the methodology of their ability to deliver a solution for the required supplies, services or works. The response identifies factors that strongly indicate an offer of added value, with evidence to support their response. Bidder has fully recognised the Council’s Corporate Plan. |
| Good | 8 | Satisfies the requirement with minor additional benefits. Demonstrates well above average understanding in the methodology of their ability to deliver a solution for the required supplies, services or works. The response identifies factors that indicate an offer of potential added value, with evidence to support their response. Bidder has recognised the Council’s Corporate Plan |
| Good | 7 | Satisfies the requirement with additional benefits. Demonstrates slightly above average understanding in the methodology of their ability to deliver a solution for the required supplies, services or works. The response identifies factors that indicate an offer of potential added value, with evidence to support their response. Bidder has recognised the Council’s Corporate Plan |
| Acceptable | 6 | Satisfies the requirement. Demonstrates an understanding in the methodology of their ability to deliver a solution for the required supplies, services or works. The response identifies factors that may indicate an offer of added value, with evidence to support their response. Bidder has shown some recognition of the Council’s Corporate Plan |
| Acceptable | 5 | Satisfies the requirement. Demonstrates some understanding in the methodology of their ability to deliver a solution for the required supplies, services or works, with evidence to support their response. Bidder has shown partial recognition of the Council’s Corporate Plan |
| Some Reservations | 4 | Just satisfies the requirement with reservations. Demonstrates limited understanding in the methodology of their ability to deliver a solution for the required supplies, services or works, with limited evidence to support their response. The Bidder demonstrates little recognition of the Council’s Corporate Plan. |
| Minor Reservations | 3 | Just satisfies the requirement with minor reservations. Demonstrates limited understanding in the methodology of their ability to deliver a solution for the required supplies, services or works, with very limited evidence to support their response. The Bidder indicates little recognition of the Council’s Corporate Plan. |
| Numerous Reservations | 2 | Only Just satisfies the requirement with a number of reservations. The proposed methodology raises a number of reservations of the Bidder’s understanding and ability to deliver a solution for the required supplies, services or works, with extremely limited evidence to support the response The Bidder indicates little recognition of the Council’s Corporate Plan. |
| Serious Reservations | 1 | Only Just satisfies the requirement with major reservations. The proposed methodology raises a number of major reservations of the Bidder’s understanding and ability to deliver a solution for the required supplies, services or works, with little or no evidence to support the response The Bidder shows no recognition of the Council’s Corporate Plan. |
| Unacceptable/Non-compliant | 0 | Does not satisfy the requirements. Does not comply, provides insufficient information to demonstrate the understanding or ability to deliver a solution for the required supplies, services or works, with no evidence to support the response The Bidder shows no recognition of the Council’s Corporate Plan. |

# Costs

All costs, expenses and liabilities incurred by bidders in connection with the preparation and submission of any Quotation, including any clarification meetings, shall be borne by the bidder.

# Confidentiality

This Request for Quotation and all other documentation issued by the Council relating to the quotation shall be treated by the bidder as private and confidential for use only in connection with the quotation and any resulting contract, and shall not be disclosed in whole or in part to any third party without the prior written consent of the Council.

# Bidder’s Obligations

Bidders must ensure that they are fully familiar with the nature and extent of the obligations to be accepted by them if their Quotation is accepted and bidders agree that the Council may rely upon representations made in any Quotation.

# Terms and Conditions

The terms and conditions under which an order will be issued to the successful supplier are enclosed

It is the bidders’ responsibility to familiarise themselves with these terms and conditions.

Historic Parks & Gardens - Full Report - HeritageBill Cadw Assets - Reports