Invitation to Tender for the Development of a new Diwylliant a Hinsawdd Cymru | Culture and Climate Cymru website.

1.	Overview

The culture sector in Wales has an important role to play in tackling the climate and nature emergencies, because culture has a unique ability to inspire, connect, share stories, and help us to imagine different futures. The culture sector also needs to manage the impact of a changing climate on cultural and heritage assets and the historic environment, and play its part in becoming net zero, nature friendly and supporting climate justice.

As a national cultural institution with a strong record of delivering decarbonisation projects, the National Library of Wales (NLW) is leading a high-profile and cross-cutting Climate Action Programme to support the culture sector in Wales to respond to the climate and nature emergencies.

This programme includes developing an online ‘one stop shop’ platform for anyone working in the cultural sector in Wales to find training and resources, events, case studies, and to share ideas and collaborate on climate and nature action. The National Library of Wales are seeking to engage a company to undertake the development of a new bilingual Diwylliant a Hinsawdd Cymru | Culture and Climate Cymru website and branding, to deliver this online platform.

2. Context

In spring 2024, Welsh Government commissioned a research report into the Welsh culture sector and the climate and nature emergencies, which was conducted by Regen and published alongside Welsh Government's Priorities for Culture in May 2025. The report recommendations align with and will support delivery of Ambition 16 of the Priorities for Culture, which is for the culture sector to demonstrate “leadership and collaboration in its approaches to sustainable development, building resilience, and tackling the climate and nature emergencies”.

Working in partnership with Welsh Government, the National Library of Wales (NLW) will lead on a high profile and cross-cutting programme to implement the recommendations that works across three policy areas – culture, arts and the historic environment (Cadw).

The recommendations of the research report include:

- the establishment of a sectoral peer network to focus on climate and nature in the culture sector in Wales

- a culture sector ‘library’ for all to access bilingual, useful guides

- host an online forum and collate already active and relevant working groups

- facilitate training for the workforce and volunteers

- develop case studies and share examples of the Welsh culture sector as ‘cultural changemakers’ to inspire and engage other policy areas.

The delivery of these recommendations will be facilitated by the development of a new website and branding.

The National Library of Wales are seeking to engage a company to undertake the development of a new bilingual Diwylliant a Hinsawdd Cymru | Culture and Climate Cymru website and branding, which will facilitate delivery of the above recommendations by acting as a recognisable ‘one stop shop’ hub providing a library of existing training resources, ‘how to’ guides and existing networks/working groups, a bank of case studies, information about events and collaborative projects, news articles and a discussion forum for members.

3. Project specification

To deliver a Wordpress (or other hosted website service) design template for the Diwylliant a Hinsawdd Cymru | Culture and Climate Cymru website, along with logo and branding, to promote and provide information on sustainability, climate action and culture in Wales.

The Diwylliant a Hinsawdd Cymru | Culture and Climate Cymru website should be a bilingual, dynamic ‘one-stop-shop’ hub of information, aimed at people working in all parts of the culture sector in Wales (arts, museums, libraries, archives, historic environment), including employees, freelancers and volunteers. The website will include:

- a library of existing training resources, ‘how to’ guides and directory of existing networks/working groups

- a bank of case studies

- events and opportunities listings (inbuilt event booking not required)

- news articles and newsletter signup

- a discussion forum with members only access

- contact form

Deliverables
The following deliverables are required:

- A new bilingual design template that is modern and accessible to all users and designed for use on current Wordpress sites

- A template that will enable editors to update and maintain the website content, with training provided before the new website goes live.

- Time allowance for editors to upload pre-prepared content before the website goes live.

- An interactive staging prototype of the design to allow editors and stakeholders to test content and functionality before publishing the live site.

- A discussion forum area accessible only through a members’ login.

- Smooth navigation between both English and Welsh language sites and pages

- New Diwylliant a Hinsawdd Cymru | Culture and Climate Cymru branding and logo design.

- Quotes for ongoing annual hosting costs

- Quotes for further maintenance and support (cost per hour)

- Training package for staff

- Search engine optimization for both Welsh and English sites

Considerations

- Accessibility

The site must meet accessibility and usability standards. It must be cross-browser compatible and compatible with mobile devices. The site therefore needs to be compatible with assistive technologies e.g. screen readers and magnifiers, digital readers, and playback software.

It must cater for the varying needs and abilities of users and be accessible in line with Web Accessibility Guidelines. http://www.w3.org/WAI/

Public Sector institutions must comply with The Public Sector Bodies (Websites and Mobile Applications) Accessibility Regulations 2018 (and the Equalities Act 2010) https://www.legislation.gov.uk/uksi/2018/852/made

The website must meet the WCAG 2.2AA standard

https://www.gov.wales/accessibility-standards-govwales

and an accessibility statement must be provided.

https://www.gov.uk/government/publications/sample-accessibility-statement

The interface needs to be intuitive, user-friendly, and searching needs to be accurate and easy.

- Design and layout / Ergonomics

The new site should have a user-friendly, modern design, using colours and design elements to highlight the work the culture sector in Wales is doing to address the climate and nature emergencies. It is essential that visitors to the site can find the information that they require in their preferred language by navigating the site with ease.

- Welsh language requirements

In compliance with the Welsh Language Standards (No. 7) Regulations 2018 the website will need to be available in English and Welsh, including direct language switching on all pages.

https://business.senedd.wales/mgIssueHistoryHome.aspx?IId=21301

- Prototype

The successful company will provide an interactive prototype of a new design for the following views:

- Main Homepages

- Landing pages for each of the main sections

- Design package for each element within a page

- Responsive interface for each of the page views

We expect the first design of each view to be presented, then allowing us to request flexible changes amounting to one full redesign of the original proposal, before presenting the final prototype. Additional changes based on user testing should be included within the price. Each step will be signed off before moving on to the final stage when the product is delivered.

- Translation and proof-reading

We ask that the winning bidder work with us to ensure that all Welsh text is checked and proof-read before content goes live. If changes need to be made from English to Welsh, translations will be finalised by us to ensure accuracy before returning to you for adding to the site.

- Intellectual property

All intellectual property rights in any designs, graphics, and other assets created as part of this project shall be assigned and transferred in full to the National Library of Wales, upon completion of the project and final payment. The supplier shall retain no rights to use, reproduce, or distribute these assets except with prior written consent from the client.

- Reporting

The winning bidder will attend a project inception meeting and report to the Climate Action Programme Lead at the National Library of Wales through monthly online meetings, with an appropriate meeting schedule to be mutually agreed during the inception meeting.

- The Well-being of Future Generations Act

Contributing to economic, social, environmental and cultural sustainability in line with the Well-being of Future Generations (Wales) Act 2015 is important to the NLW’s operations. The design and technical solution(s) shall strive to comply with this important legislation.

4.	Timescales and targets

The following timescales and targets shall apply:

| Stage / Activity | Indicative Date |
| --- | --- |
| Invitation to tender document issued | Friday, 9 January 2026 |
| Closing date for clarification questions | Monday, 26 January 2026, 12:00 (noon) |
| Closing date for submission of tenders | Friday, 30 January 2026, 2:00pm |
| Selection of the successful tenderer following assessment and notification of results of evaluation | Tuesday, 3 February 2026 |
| Purchase order and agreement awarded to the successful company. Start working with the company. Inception meeting to mutually agree scope, deliverables, and roles and responsibilities. | Tuesday, 3 February 2026 – Friday, 6 February 2026 |
| Stage 1 payment on return of signed contract (£5,000 ex VAT) | Friday, 6 February 2026 |
| Working prototype development | Tuesday, 3 February 2026 – Monday, 16 March 2026 |
| Stage 2 payment for prototype delivery (£5,000 ex VAT) | Tuesday, 17 March 2026 |
| Staging website development | Tuesday, 17 March 2026 – Tuesday, 5 May 2026 |
| Live website completion | Tuesday, 5 May 2026 |
| Website goes live | Wednesday, 6 May 2026 |
| ‘Mop up’ period for resolution of any issues and completion of all deliverables | Wednesday, 6 May 2026 – Tuesday, 19 May 2026 |
| Stage 3 payment for website development and completion of all deliverables (£2,500 ex VAT) | Tuesday, 19 May 2026 |

5.	Budget

The project’s allocated budget is no more than £12,500 (ex VAT) for all deliverables This cost is for a ‘one-off’ development of the new Diwylliant a Hinsawdd Cymru | Culture and Climate Cymru website template only. Any costs for further maintenance and development should be provided as a separate quote (cost per hour)

6. 	Submission of Bids

Bidders should submit a document no more than 15 pages in length explaining how they meet the evaluation criteria described in appendix 1 (Diwylliant a Hinsawdd Cymru | Culture and Climate Cymru - Tender Evaluation Criteria). Supporting evidence may be submitted in addition.

All tender responses must be submitted through Sell2Wales: https://www.sell2wales.gov.wales/ by the deadline, Friday, 30 January 2026, 2:00pm.

7. 	Evaluation of Responses

Responses from potential bidders will be assessed based entirely on the responses submitted, and the contract will be awarded to the tenderer who scores the highest marks following the evaluation.The evaluation panel will consist of 2 members of NLW staff.

To be transparent, and in order that tenderers fully understand how their tender submission will be evaluated, full details of the methodology for evaluating tender submissions against the criteria are described in appendix 1 (Diwylliant a Hinsawdd Cymru | Culture and Climate Cymru - Tender Evaluation Criteria).

The tender submissions will be assessed against these two criteria:

- Quality of your work and creativity, including project management and ability to deliver: 70%

- Price: 30%

The evaluation panel appointed for this procurement will meet to agree and moderate scores for each award criteria. Final scores in terms of a percentage of the overall tender score will be obtained by applying the relevant weighting factors.

The percentage scores for each award criteria will be amalgamated to give a percentage score out of 100.

The winning tender response shall be the tender response scoring the highest when applying the above evaluation methodology.

8. 	Award of Contract and Acceptance of Tender

The tenderer to be offered the Contract will be advised accordingly via the Sell2Wales portal. Such award, offered pursuant to this Invitation to tender, will be based on the most economically advantageous tender, based on the evaluation criteria described above.

Tenderers whom it is proposed will not be offered the Contract will be advised of this via Sell2Wales and will be entitled to receive feedback on the relative merits and characteristics of their tender submission compared with that of the accepted tender.

All tenderers are advised that they should not take any action for example commencing the implementation of Services, until the award decision is finalised and communicated to you as above. Tenderers should also refrain from undertaking any publicity, marketing or promotional activity until such confirmation is received.  In any event, tenderers must seek prior approval from the Customer, before undertaking any marketing activity.

A formal Contract will be entered into between the Customer and the successful tenderer. The Terms and Conditions governing the Contract will be those agreed between the National Library of Wales and the successful tenderer unless and until a formal Contract is prepared and executed, the tenderer’s tender submission, together with the Customer acceptance thereof, shall constitute a binding Contract between the parties.  You must adhere to NLW Terms & conditions (See Appendix 1 attached).

9. 	Welsh Language Standards

In accordance with Welsh Language Standards:

• You are welcome to submit your tender in English or Welsh.

• A tender submitted in Welsh will not be treated less favourably than a tender submitted in English.

10.	Questions & contact details

All requests for clarification (whether in relation to this document, the requirement, or the Tender Submission Document) should be submitted as soon as possible via Sell2Wales: https://www.sell2wales.gov.wales/

All questions and answers raised will be visible on Sell2Wales.

Questions received after Monday, 26 January 2026, 12:00 (noon) will not be answered.

The closing date for submission of Tenders is Friday, 30 January 2026, 2:00pm