NHF FORM OF CONTRACT 2023

Responsive Maintenance (including Emergency Works ordered during Normal Working Hours) and including Out of Hours Emergency Works

[INSERT NAME OF CLIENT]

and

[INSERT NAME OF PROVIDER]

ARTICLES OF AGREEMENT

Responsive Maintenance (including Emergency Works ordered during Normal Working Hours), Out of Hours Emergency Works

CONTRACT (“this Contract”) dated 	20[    ]

PARTIES:

- [         ] [Limited] (community benefit society number [      ]) whose registered office is at [          ] (“the Client”); and

[use for a community benefit society]

[                                ] Limited (company number [      ]) whose registered office is at [             ] (“the Provider”).

- OR

- [  	  ] of [  		  ] trading as [   	 ] (“the Provider”).

[use where the Provider is a sole trader]

IT IS AGREED THAT:

            - In consideration of the Client’s obligations under this Contract, the Provider will undertake the Works set out in the Contract Documents in accordance with this Contract.

2.	The following documents (the “Contract Documents”) are incorporated in and are part of the Contract:

Volume 1

- Letter of Acceptance;

- Contract Details (for both the Contract Conditions and Preliminaries);

- Contract Conditions;

- Preliminaries;

- Specification of Workmanship and Materials;

- KPI Framework;

Volume 2

- Schedule of Rates (version(s) and Workstreams as set out in the Contract Details) – comprising Long, Medium and Short Descriptions.

Volume 3

- Provider’s Method Statements;

- Price Framework.

3.	[The Contract Conditions and/or Preliminaries are to incorporate the amendments set out in the Schedule of Amendments annexed to these Articles of Agreement]*

[*delete as applicable. Include the Schedule of Amendments if there are amendments to be made.  If there are no amendments, delete the whole of Clause 3]

IN WITNESS of the above both Parties have executed this Contract as a deed and it is delivered and takes effect on the date at the start of it.

Client

EXECUTED as a DEED by	)

Tai Tarian Limited acting by:	)

Chief Executive ____________________________________

Director ____________________________

Provider

EXECUTED as a DEED by	)

[               ] Limited acting by:	)

Director ____________________________________

Director/Secretary ____________________________

OR

Director ____________________________________

Witness signature ____________________________

Witness name  _______________________________

Witness address ______________________________

____________________________________________

[use for a company]

EXECUTED as a DEED by				)

[                               ] and				)

[                               ]					)

being two designated partners				)

in the firm of [                     ] LLP			)

Designated Partner __________________________

Designated Partner __________________________

[use for an LLP and add the names of the partners who will sign]

EXECUTED as a DEED by [                ]			)

[                               ] and				)

[                               ] 					)

being all of the partners 				)

in the firm of [                     ]				)

Partner _____________________________

Witness signature ____________________

Witness name________________________

Witness address ______________________

___________________________________

Partner _____________________________

Witness signature ____________________

Witness name________________________

Witness address ______________________

___________________________________

Partner _____________________________

Witness signature ____________________

Witness name________________________

Witness address ______________________

___________________________________

[use for a partnership and add the names and addresses of all partners]

EXECUTED as a DEED by [       ] of [                      ]   )

trading as [              ]					)

Signature _________________________________

Witness signature __________________________

Witness name _____________________________

Witness address ____________________________

__________________________________________

[use for a sole trader and insert name, address and trading name (where used)]

| SCHEDULE OF AMENDMENTS |  |  |
| --- | --- | --- |
| CONTRACT CONDITIONS |  |  |
| CLAUSE | CLAUSE HEADING | AMENDMENT |

| SCHEDULE OF AMENDMENTS |  |  |
| --- | --- | --- |
| PRELIMINARIES |  |  |
| PARAGRAPH | PARAGRAPH HEADING | AMENDMENT |
| 2. | Information Technology and Communications |  |
| 2.2 | Linking the Client’s IT System and Service Provider’s IT System | OMIT Paragraphs 2.2.1 – 2.2.10 (inclusive): Not Applicable |
| 2.5 | Co-location of Staff | OMIT Paragraph 2.5: Not Applicable |
| 3. | Customer Liaison |  |
| 3.2 | Customer Liaison Officer | OMIT Paragraph 3.2.1: Not Applicable |
| 3.4 | Area Office | OMIT Paragraph 3.4.1: Not Applicable |
| 4.0 | Staff |  |
| 4.4 | Vehicles – Service Provider’s responsibilities | OMIT Paragraph 4.4.2: Not Applicable OMIT “and 4.4.2” from Paragraph 4.4.3 |
| 5. | Health and Safety Policies and Procedures |  |
| 5.9 | Scaffolding | OMIT Paragraph 5.9.17 INSERT new Paragraph 5.9.17: Payment for scaffolding is included within the Rates as per the Price Framework Rules. |
| 5.14 | Invasive Alien Species | OMIT Paragraph 5.14 |
| 6. | Orders, Response Periods and Programme |  |
| 6.8 | Servicing Programmes and Estate Services Programmes | OMIT Paragraphs 6.8: Not Applicable |
| 6.13 | Mutual Exchange Electric and Gas Tests | OMIT Paragraphs 6.13: Not Applicable |
| 7. | Permitted Working Hours, Appointments and Access |  |
| 7.2.1 | Out of Hours Call Handling | OMIT Paragraph 7.2.1: Not Applicable |
| 10. | Void Property Works |  |
| 10 | Void Property Works | OMIT Paragraphs 10.4.1 to 10.4.6 (inclusive): Not Applicable |
| 11. | Utilities |  |
| 11.3.5 | Winter closedown period for Voids | OMIT Paragraph 11.3.5: Not Applicable |
| 12. | Order Completions |  |
| 12.1.8 | Percentage of physical inspections and checks whilst Works are in progress | OMIT Paragraph 12.1.8: Not Applicable |
| 12.2.2 | Pre-notification of expected Order Completion Dates | OMIT Paragraph 12.2.2: Not Applicable |
| 12.2.5; | Notification of Order Completions - additional certification information | OMIT Paragraph 12.2.5: Not Applicable |
| 12.2.6 | Christmas period | OMIT Paragraph 12.2.6: Not Applicable |
| 12.3.1 | Client’s Audit Checks - Heating Installations and Heating Appliances | OMIT Paragraph 12.3.1: Not Applicable |
| 12.3.2 | Client’s Audit Checks - LGSRs | OMIT Paragraph 12.3.2: Not Applicable |
| 12.3.3 | Client’s Audit Checks - Inspection of LGSRs | OMIT Paragraph 12.3.3: Not Applicable |
| 12.3.4 | Client’s Audit Checks - Installations other than Heating | OMIT Paragraph 12.3.4: Not Applicable |
| 12.4 | Customer Satisfaction and Order Sign Off | OMIT Paragraph 12.4: Not Applicable |

CONTRACT DETAILS

Responsive Maintenance (including Emergency Works ordered during Normal Working Hours), Out of Hours Emergency Works

CONTENTS

Part 1.	CONTRACT DETAILS FOR THE CONTRACT CONDITIONS	1

Part 2.	CONTRACT DETAILS FOR THE PRELIMINARIES	18

APPENDIX 1: SCOPE OF WORKS	38

APPENDIX 2: TENANCY AGREEMENT	70

APPENDIX 3: CLIENT’S POLICIES	71

APPENDIX 4: LETTABLE STANDARD	72

APPENDIX 5: CLIENT’S IT APPENDIX	73

APPENDIX 6: CLIENT’S CONTRACTOR CODE OF CONDUCT AND SERVICE STANDARDS	74

APPENDIX 7: HEALTH AND SAFETY PRECONSTRUCTION INFORMATION	77

APPENDIX 8: SOCIAL VALUE	83

APPENDIX 9: DATA PROCESSING TABLE	88

APPENDIX [10]: REQUIRED COMPETENCIES TABLE	90

APPENDIX [11]: CUSTOMER LIAISON OFFICERS DUTIES	92

APPENDIX [12]: LIQUIDATED AND ASCERTAINED DAMAGES (“LADs”)	94

APPENDIX [13]: FORMAT FOR SCHEDULE SUMMARISING THE RESULTS OF THE COMPLETED AREA REPORT FORMS	96

CONTRACT DETAILS FOR THE CONTRACT CONDITIONS

Parties:	Client

The Client is:

- Tai Tarian

of

Tŷ Gwyn,

Brunel Way,

Neath,

Neath Port Talbot,

SA11 2FP

Telephone:		0300 777 0000

Email:		@TaiTarian.co.uk

Parties:	Provider

The Provider is:

- [insert name of Provider when Contract awarded]

of

- [insert address]

……………………………………….

……………………………………….

……………………………………….

Telephone:		[insert telephone no.]

Email:		[insert email address]

Clause	Definition of “Area Map”

1.1

The map or schedule of the Areas to which Estate Services are provided is set out in Appendix [1] [Scope of Works] to these Contract Details.

Clauses	Definition of “Central Overheads”

1.1 &

9.3	Additional items that are to be regarded as Central Overheads:

- None

Clause	Definitions of “Client’s IT System” and “Client’s IT Appendix”

1.1

The Client’s IT System is as set out in the Contract Details for Paragraph 2.2.1 [Linking the Client’s IT System and Provider’s IT System] of the Preliminaries (see below).

Full details are set out in Appendix [5] [Client’s IT Appendix] to these Contract Details.

Clauses	Definition of “Client’s Policies”

1.1 &

5.1.1	The Client’s Policies that must be followed by the Provider when carrying out the Works are:

- [insert details of the Client’s policies and procedures the Provider must follow].

Copies of these Policies are set out in Appendix [3] [Client’s Policies] to these Contract Details.

Clause	Definition of “Client’s Standard Details”

1.1

The Client’s Standard Details for specific design and/or installation requirements, performance or technical specifications, schedules or drawings for this Contract are set out in Appendix 1 [Scope of Works] to these Contract Details.

Clauses	Definition of “Council”

1.1 &

14.1	The local authority is:

- [       ] Council whose principal address is [                            ]

[Where the Client is an ALMO, insert the name of the Council whose housing stock is managed by the Client]

Telephone:		[insert telephone no.]

Email:		[insert email address].

[delete if the Client is not an ALMO]

Clause	Definition of “Data Processing Table”

1.1

The table at Appendix [9] [Data Processing Table] to these Contract Details.

Clauses	Definition of “Defects Liability Period”

1.1 &

5.4	The Defects Liability Period is:

- 12 (twelve) Months from each Order Completion Date.

[amend as applicable]

Clauses	Definition of “Interest Rate”

1.1 &

9.16	The Interest Rate is:

- 4% (four per cent) above [Bank of England] Base Rate. [amend as applicable]

Clauses	Definition of “Interim Final Account”

1.1 &

9.11	Interim Final Account Date(s) is/are:

- Not applicable

Clause	Definition of “Lettable Standard”

1.1

The Client’s standard of repair and cleanliness to which a Property must be brought before it is re-let, as set out in Appendix [4] [Lettable Standard] to these Contract Details.

Clause	Definition of “Pre-Construction information”

1.1

The health and safety information set out in Appendix [7] [Health and Safety Pre-Construction Information] to these Contract Details.

Clauses	Definition of “Properties”

1.1 &

4.1	The Properties covered by the Contract are all the Client’s properties in:

- all areas*.

- the following area(s)* [insert area(s)]*

[*delete as appropriate]

Clause	Definition of “Property Health Checks/MOTs”

1.1

The schedule of testing, inspections and/or works to each Property set out in Appendix [1] [Scope of Works] to these Contract Details.

Clause	Definition of “Required Competencies Table”

1.1

The table of specific competencies, qualifications, training requirements and accreditations that Staff are required to have in order to undertake particular types of Works set out in Appendix [10] [Required Competencies Table] to these Contract Details.

Clauses	Definitions of “Retention” and Retention Period

1.1 &

9.6	A Retention is to be applied during the Retention Period:

- Yes/No [delete as appropriate].

The amount of the Retention is:

- ……% (…… per cent) [insert percentage where applicable].

The Retention Period is:

- from the date ………… [insert no of months, usually 6 (six)/12 (twelve)] months before the Expiry Date to the Expiry Date.

Clauses	Definition of “Self-Authorised Variations Limit”

1.1 &

4.2.1	The Self-Authorised Variations Limits for the Workstreams below are the amounts set out below:

| Workstream | Self-Authorised Variations Limit including the Provider’s tendered adjustment percentage [delete if not applicable] (and excluding VAT). |
| --- | --- |
| [All]* | £[ ]* |
| Routine Maintenance | £[ ]* |
| Responsive Maintenance* | £[ ]* |
| Disrepair Works | £[ ]* |
| Void Property Works | £[ ]* |
| Major Works and Planned Works | £[ ]* |
| Disability Adaptation Works | £[ ]* |
| Planned Works | £[ ]* |
| [ ] Servicing | £[ ]* |
| etc | £[ ]* |

[*Client to insert Workstreams and amounts (which may be zero for certain Workstreams) as applicable. Use “all” if a single Self-Authorised Variations Limit is to be applied to all Workstreams.]

Clause	Definition of “Social Value Appendix”

1.1

The document (including the Social Value Matrix) setting out the Social Value Activities the Provider is required to deliver in each Contract Year is set out in Appendix [8] [Social Value] to these Contract Details.

Clauses	Definition of “Specialist Works”

1.1 &

5.3	The following additional work types are designated as Specialist Works:

- [insert details of any Works that are designated as Specialist Works in addition to those listed in Clause 5.3.]

Clauses	Definition of “Tenancy Agreement”

1.1 &

8.5	The Client’s Tenancy Agreement(s) applicable to the Properties subject to this Contract set out in Appendix [2] [Tenancy Agreement] to these Contract Details.

Clause	Definition of “Tenure”

1.1

The additional tenures under which Properties subject to this Contract are held (in addition to social rented, affordable rented, market rent and leasehold) are:

- [insert details or state N/A.]

Clause	Definition of “Working Days”

1.1

Working Days (for the purpose of calculating Response Periods, Target Completion Dates and Defects Rectification Periods) are the following days (excluding bank and public holidays):

- Monday to Friday; and

- Saturday morning (part day) [08.00] to [12.00].

[complete and amend as necessary – use 24 (twenty-four) hour clock]

Clauses	Definition of “Workstreams”

1.1 &

4.1.1	This Contract covers the following work types (“Workstreams”) as further defined in Appendix 1 [Scope of Works] to these Contract Details:

- Responsive Maintenance (including Emergency Works ordered during Normal Working Hours and including Mutual Exchange Gas and Electric Tests);

- Call Handling;

- Out of Hours Call Handling;

- Out of Hours Emergency Works;

- Disrepair Works;

- Void Property Inspections;

- Void Property Works;

- Major Works;

- Planned Works;

- Occupational Therapist Inspections;

- Disability Adaptation Works;

- Servicing (including Safety Checks) and Routine Maintenance of Installations;

- Technical Inspections;

- Property Health Checks/MOTs;

- Handyperson Services; and

- Estate Services.

[delete as appropriate]

Clause	Contract formation

2.1.1

The Contract may be formed by the issue of a Letter of Acceptance:

Yes/No. [delete as appropriate]

Clause	Contract Period

2.2

Subject to earlier termination under Clause 13 [Termination and Expiry] of the Contract Conditions in accordance with Clause 2.2.1 [Commencement and Duration] of the Contract Conditions, the Contract Period is:

1 (one) year from the Commencement Date.

In accordance with Clause 2.2.1 [Commencement and Duration] of the Contract Conditions, the Commencement Date is:

[insert date].

In accordance with Clause 2.2.1 [Commencement and Duration] of the Contract Conditions, the Expiry Date is:

[insert date].

Clause	Contract Period (contd.)

2.2

[Subject to this having been advertised under PCR 2015]*, In accordance with Clause 2.2.2 [Commencement and Duration] of the Contract Conditions, the Client has an option to extend the Contract:

Yes/No. [delete as appropriate]

*[delete where tendering under PCR 2015 is not required]

In accordance with Clause 2.2.2 [Commencement and Duration] of the Contract Conditions, the maximum permitted period of the extension is:

up to a maximum of 1 (one) year by one or more extensions of whatever period(s) the Client specifies.

Clause	Client’s Representative

3.1.1

The Client’s Representative is:

[insert name and/or post held];

Telephone:		[insert telephone no.];

Email:		[insert email address].

Clause	Restrictions on the Client’s Representative’s functions

3.3.3

The Client’s Representative’s ability to exercise all functions and rights of the Client under this Contract is subject to the following restrictions:

[insert any restrictions on the Client’s Representative’s functions and rights or state “None].

Clause	Provider’s Contract Manager:

3.5.1

The Provider’s Contract Manager is:

[insert name of Provider’s Contract Manager when Contract awarded];

Office address:	[insert address];

Telephone:		[insert telephone no.];

Email:		[insert email address].

Clause	Core Group

3.6.1

A Core Group is required:

Yes/No. [delete as appropriate]

Where required, the Core Group will consist of the following persons or postholders:

| Client appointees | Provider appointees |
| --- | --- |
| [insert details] | [insert details on award of contract] |

Clause	Properties and Workstreams

4.1.1

See the previous reference to Clause 1.1: Definitions of “Properties” and “Workstreams” in these Contract Details for the details of the Client’s Properties and the Workstreams covered by the Contract.

Clause	Order Variations and Customer Damage - Customer Damage

4.2.3

The Order Price above which the Provider must obtain the Client’s Representative’s permission before undertaking Works caused by Customer Damage:

- £50.00 (fifty pounds) [amend as applicable] (including the Provider’s tendered Rate adjustment but [excluding Central Overheads and Profit (where paid separately)] [delete as appropriate where separate payment is not applicable] and excluding VAT).

The period within which the Client’s Representative must confirm whether Works caused by Customer Damage are to go ahead is:

- 5 (five) Business Days.

[amend as applicable]

Clause	Appointments and Response Periods

4.3.6

Percentage addition (in addition to the temporary accommodation costs) payable to the Client for administration costs in arranging temporary accommodation where the Provider does not complete an Order within its Response Period:

- 5% (five per cent) of the (temporary accommodation costs). [amend as applicable]

Clause	General obligations relating to the Works

5.1.1

See the previous reference to Clause 1.1 in these Contract Details for a list of the Client’s Policies that the Provider must comply with.

Clause	CDM and Regulatory Requirements - Principal Designer

5.2.1

The Principal Designer is:

- Tai Tarian

Office address: Ty Gwyn, Brunel Way, Baglan Energy Park, Neath, Neath Port Talbot. SA11 2FP.

Telephone:		0300 777 0000

Email:		safety@taitarian.co.uk

Clause	CDM and Regulatory Requirements – Competent Person

5.2.3

Where the Provider is the Principal Designer the “competent person” appointed to assist them to fulfil their duties as such is:

Name:		[insert name];

Office address:	[insert address];

Telephone:		[insert telephone no.];

Email:		[insert email address];

Relevant qualifications 	[insert – e.g., Member of the Institution of Occupational Safety and Health, Member of the Institutional Institution of Risk and Safety Management or equivalent].

Clause	Best Value

5.5.1

The Client is a local authority or ALMO subject to best value Law:

- Yes/No. [delete as appropriate]

Clause	Costs of arranging a Qualifying Repair

5.7.4

Administration costs payable to the Client for arranging for another contractor to undertake the Qualifying Repair:

- £0

Clause	Business continuity

5.8.2

The additional information that the Provider must include in their Business Continuity Plan is:

- None

Clause	Disasters, civil emergencies and terrorism prevention

5.9

In accordance with Clause 5.9.4 [Disasters, civil emergencies and terrorism prevention] of the Contract Conditions, the Client is a subject to statutory duties or an ALMO required to assist the local authority in the discharge of its statutory duties in relation to civil emergencies:

- Yes/No. [delete as appropriate]

In accordance with Clause 5.9.5 [Disasters, civil emergencies and terrorism prevention] of the Contract Conditions, the Client is a local authority or an ALMO required to assist the local authority in the discharge of its statutory duties in relation to the prevention of terrorism:

- Yes/No. [delete as appropriate]

Clause	Parent Company Guarantee and Performance Bond

5.16

In accordance with Clause 5.16.1 [Parent Company Guarantee and Performance Bond] of the Contract Conditions, a parent company guarantee is required:

- Yes/No. [delete as appropriate]

In accordance with Clause 5.16.1 [Parent Company Guarantee and Performance Bond] of the Contract Conditions, the form of parent company guarantee is:

- as sent out with the Invitation to Tender

In accordance with Clause 5.16.2 [Parent Company Guarantee and Performance Bond] of the Contract Conditions, a performance bond is required:

- Yes/No. [delete as appropriate]

In accordance with Clause 5.16.2 [Parent Company Guarantee and Performance Bond] of the Contract Conditions, the amount of the performance bond required is:

- [insert amount]

In accordance with Clause 5.16.2 [Parent Company Guarantee and Performance Bond] of the Contract Conditions, the form of the performance bond required is:

- as sent out with the Invitation to Tender

In accordance with Clause 5.16.4 [Parent Company Guarantee and Performance Bond] of the Contract Conditions, the costs of the performance bond are to be:

- payable by the Client to the Provider outside the tendered Rates.

- met by the Provider from within the Provider’s tendered Rates.

[delete as appropriate]

Clauses 6.4 – 6.7 IMPORTANT NOTE FOR CLIENTS RE TUPE AND PENSIONS CLAUSES

[Clauses 6.4 – 6.7 are drafted for the situation where one contract ends and either a new contract is being let for similar work or the work is being brought in-house (and there are no complications in relation to any defined benefit pension scheme).  Complex issues can arise where transferring staff have access to a defined benefit pension scheme before at TUPE transfer (e.g., a scheme where benefits are based on final salary or career average earnings, such as the Local Government Pension Scheme or Social Housing Pension Scheme). This is particularly the case if the incoming employer is expected to participate in that scheme after transfer or provide a broadly comparable scheme.

How these issues are dealt with in the contract will depend on factors such as the level of competition in the marketplace at the time of the procurement, the attitude of bidders and extent to which it is commercially possible to transfer pensions risk. For this reason, it is not possible to include general contract clauses dealing with this.

In such circumstances specialist pensions advice should be taken at the outset of the procurement process to help to determine the approach that should be taken in these circumstances. Clauses reflecting that approach should then be drafted into this Contract instead of the existing Clauses 6.4 to 6.7 through the Schedule of Amendments in the Articles of Agreement.]

Clause	TUPE – in

6.4.2

The contracts including an indemnity in favour of the Provider which the Client assigns to the Provider are:

| Contract date | Contractor | Works covered |
| --- | --- | --- |

[List dates, contractors and works covered by contracts.]

Clause	Data Processing Table

7.4.4

The Date Processing Table in Appendix [9] [Data Processing Table] to these Contract Details.

Clause	Valuations

9.2

In accordance with Clause 9.2.1 [Valuations] of the Contract Conditions, a Valuation is:

- an application for payment*.

- an invoice*.

[* delete as appropriate]

In accordance with Clause 9.2.2 [Valuations] of the Contract Conditions, Valuations are to be submitted:

- on the 1st Working Day of the month following the month in which the Works are completed.

In accordance with Clause 9.2.2 [Valuations] of the Contract Conditions, Valuations are to be submitted for:

- Individual Orders

In accordance with Clause 9.2.3 [Valuations] of the Contract Conditions, the documents to be submitted with each Valuation are:

- a duplicate copy of each Order;

- the Schedule of Rate(s) codes and prices for the Works included in each Order;

- a brief description of the Works carried out under each Order;

- the precise date on which the Works for each Order were commenced and the Order Completion Date;

- daily time sheets for Works undertaken on Daywork;

contd. below

Clause	Valuations (contd.)

9.2

- copies of invoices for all Works undertaken by Subcontractors (including Specialist Subcontractors);

- copies of invoices for Materials supplied on Daywork and details of all Rebates;

- copies of invoices for all Equipment supplied on Daywork and details of all Rebates;

- copies of invoices relating to the expenditure of Prime Cost Sums and/or Provisional Amounts;

- any additional amounts payable under Clause 8.2.1 [Paid extensions of time] that are not increases to the Order Prices;

- where the Order includes an Order Variation:

the original Order Price;

the revised Order Price;

an itemised summary of each element of the Order Variation;

the explanation for each element of the Order Variation;

photographic evidence demonstrating the need for the Order Variation;

the date of the Order Variation;

whether the Order Variation was a Self-Authorised Variation or was authorised by the Client’s Representative; and

the name of the Client’s Representative or Deputy Client’s Representative who authorised the Order Variation (where applicable);

- the calculation of the Incentivised Amount and the Incentivised Payment for the Month for which the Valuation applies;

- photographs showing “before” and “after” the Works have been undertaken (where required by the Contract Conditions); and

- the following: [insert details of any other documents required].

[delete/amend as applicable]

In accordance with Clause 9.2.4 [Valuations] of the Contract Conditions, VAT invoices are required:

- Yes/No. [delete as appropriate]

In accordance with Clause 9.2.5 [Valuations] of the Contract Conditions, Mobilisation Costs are paid separately from Orders and separate valuations for Mobilisation Costs are to be submitted:

- Yes/No. [delete as appropriate]

contd. below

Clause	Valuations (contd.)

9.2

In accordance with Clause 9.2.5 [Valuations] of the Contract Conditions, Valuations for Mobilisation Costs are to be submitted within 10 (ten) Business Days of the end of:

- each Month during the first [    ] Months of the Contract Period.

- each Quarter during the first [    ] Quarter(s) of the Contract Period.

- the first [ ] Contract Year(s) of the Contract Period.

[delete and insert numbers as appropriate to leave only the frequency and duration desired]

In accordance with Clause 9.2.5 [Valuations] of the Contract Conditions, TUPE Costs are paid separately from Orders and separate valuations for TUPE Costs are to be submitted:

- Yes/No. [delete as appropriate]

In accordance with Clause 9.2.5 [Valuations] of the Contract Conditions, Valuations for TUPE costs are to be submitted within 10 (ten) Business Days at the end of each:

- each Month in which those TUPE costs are incurred.

- each Quarter in which those TUPE costs are incurred.

- the Contract Year(s) in which those TUPE costs are incurred.

[delete and insert numbers as appropriate to leave only the frequency and duration desired]

Clause	Valuations for Central Overheads and/or Profits

9.3.1

Separate Valuations are:

- not required.

- required for Central Overheads and Profit.

- required for Profit only.

[delete as appropriate to leave only the option desired]

Clause	Inflation

9.4.1

See the previous reference to Clause 1.1 [Definitions - Definition of Inflation (and related definitions] in these Contract Details for the Inflation adjustment provisions.

Clause	Liquidated damages

9.5.1

The liquidated and ascertained damages (“LADs”) provisions including the circumstances in which LADs are payable are as set out in Appendix [12] [Liquidated and ascertained damages] to these Contract Details.

Clause	Retention

9.6

See the previous reference to Clause 1.1 [Definitions - Definition of Retention] in these Contract Details for the Retention provisions.

Clause	Invoice procedure where a Valuation is an application for payment

9.9.2

VAT invoices are required:

- Yes/No. [delete as appropriate]

Clause	Interim Final Account

9.11.1

Interim Final Accounts are required:

- Yes/No. [delete as appropriate]

Where Interim Final Accounts are required, see the previous reference to Clause 1.1: [Definition of “Interim Final Account Date”] in these Contract Details for the Interim Final Account Date(s).

Clause	Final Account

9.12

In accordance with Clause 9.12.2 [Final Account] the documents that the Provider must provide with the final Valuation are:

- all information about Orders that the Contract Details require the Provider to provide with Valuations that have not been provided with previous Valuations;

- any of the following relating to the Works that have not previously been provided:

warranties relating to Materials;

service manuals;

all guarantees relating to the Works;

- anything else required by the Client’s Representative; and

- the following:

[                                   ] [insert details].

[amend as applicable]

Clause	Client’s Status – Construction Industry Scheme

9.15.1

The Client’s status under the Construction Industry Scheme is:

- a contractor.

- not a contractor.

[delete as appropriate]

Clause	Interest Rate

9.16.1

See the previous reference to Clause 1.1 in these Contract Details for the Interest Rate.

Clause	Subcontractors

10.3.3

The following Subcontractors are approved by the Client:

| Name of Subcontractor | Works for which approved | Approximate Subcontract value | Collateral warranty required | Details of Legal Representatives |
| --- | --- | --- | --- | --- |
|  | [Details to be inserted on award of Contract] |  | Yes/No* |  |
|  |  |  | Yes/No* |  |

[*delete as appropriate.  Add extra lines as required and attach a separate schedule if the number is substantial.]

Clause	Collateral warranties

10.6.1

The form of collateral warranty is the JCT Subcontractor Collateral Warranty for an Employer 2016 (SCWa/E) with the following amendments:

- DELETE Clause 1.2;

- in Clause 1.4: line 2 – after “liability” INSERT “ignoring any rights of deduction or set-off”;

- in Clause 6.3: line 5 – DELETE “14” and SUBSTITUTE “30”;

- in Clause 8: line 2-3 – DELETE “subject to the Sub-Contractor having received all sums due and payable under the Sub-Contract”; and

- in Clause 9: line 1 - DELETE the “Sub-Contract requires” and INSERT the “Warranty particulars require” and in line 3 DELETE “referred to in the Sub-Contract” and INSERT “referred to in the Warranty particulars”.

The Warranty particulars are to be completed as follows:

| Clause | Subject | Completion Details |
| --- | --- | --- |
| 1.1.2 | Sub-contractor’s liability for other losses incurred by the Employer | Applies |
|  | Maximum liability options | Liability is unlimited |
| 1.3 | Net Contribution | Does not apply |
| 9 | Professional Indemnity insurance | Is required |
|  | Product liability insurance | Is required/Is not required* [*delete as applicable] |
|  | Type of insurance | - Professional indemnity* [for consultants] - Product liability [for specialist installers] - None [delete as appropriate to leave only the desired option] |
|  | Level of cover | Relates to a single claim or series of claims arising out of one event |
|  | Amount | [£2,000,000 (two million pounds)] for any one occurrence or series of occurrences arising out of any one event [amend amount if required] |
|  | Period of insurance | Throughout the Contract Period and for 12 (twelve) years from the Termination Date |

All collateral warranties are to be executed as deeds.

Clause	Provider Insurances

11.2

| Employer’s Liability | £10,000,000 (ten million pounds) for any one occurrence or series of occurrences arising out of any one event to be maintained throughout the Contract Period. [amend amount as applicable] |
| --- | --- |
| Public Liability | £5,000,000 (five million pounds) for any one occurrence or series of occurrences arising out of any one event to be maintained throughout the Contract Period. [amend amount as applicable] |
| Contractor’s All Risks | £1,000,000 (one million pounds) for any one occurrence or series of occurrences arising out of any one event to be maintained throughout the Contract Period. |

Clause	Diversion of orders

12.3.2

| Administrative fee payable where an Order is diverted: | £0 per Order. [insert amount] |
| --- | --- |

Clauses	Break Provision

13.5.1 &

13.5.2

| Client break | Period of notice: - 3 (three) months |
| --- | --- |
|  | Point at which notice may expire: - N/A - at any time following expiry of the first [30 (thirty)] months of the Contract Period. [amend initial period as applicable] |
| Provider break | Period of notice: - 3 (three) months |
|  | Point at which notice may expire: - N/A - at any time following expiry of the first [30 (thirty)] months of the Contract Period. [amend initial period as applicable] |

Clause	Removal of Workstream

13.7.1

| Client notice to remove a Workstream | Period of notice: - 3 (three) months. |
| --- | --- |
|  | Point at which notice may expire: - N/A - at any time following expiry of the first [30 (thirty)] months of the Contract Period. [amend initial period as applicable] |

Clause	Third Party Rights, groups and ALMOS

14.1.2

See the previous reference to Clause 1.1 [Definitions] in these Contract Details for the definition of Council where the Client is an ALMO.

Clause	Extent of obligations and further assurance

14.4

| The Client is: |  |
| --- | --- |
| - a charity: - a registered provider of social housing: - a local authority: | - No - Yes - No |

Clause	Notices

14.7.1

| Service by email is permitted: | - Yes |
| --- | --- |

Clause	Dispute Escalation Table

15.1.4

| Client | Provider | Time to reach agreement |
| --- | --- | --- |
| Operations Manager | General Operations Manager | 5 (five) Business Days |

Clause	Expert Decision

15.4.3

The Expert is to be appointed by:

- President of the [Royal Institution of Chartered Surveyors][Law Society];

Clause	Arbitration

15.5.1

The forum for the final resolution of Disputes is:

- Arbitration.

Where Arbitration is the forum for dispute resolution the person empowered to appoint the arbitrator is:

- President of the Royal Institution of Chartered Surveyors.

CONTRACT DETAILS FOR THE PRELIMINARIES

Paragraph	Provider’s communication systems

2.1.7

| The Provider must provide an email address: | Yes |
| --- | --- |
| The Provider must provide a freephone or low cost telephone number: | Yes |
| The Provider must provide a facility for reporting repairs via the internet: | No |
| The Provider must create a facility for Customers to self-diagnose (via diagnostic software) and/or self-schedule repairs via the Provider’s IT System or the Client’s IT System: | No |
| The Provider must provide the ability for Customers to select suitable time and date slots for appointments via the Provider’s IT System or the Client’s IT System: | No |

Paragraph	Linking the Client’s IT System and Provider’s IT Systems

2.2

| Client’s IT System: |  | [insert details]. |
| --- | --- | --- |
| The link between the Provider’s IT System and the Client’s IT System must be in the form of: |  | An interface* Full integration* [* delete as appropriate] |
| Date by which IT Systems link is to be established: |  | [insert date]. |
| The IT applications to be integrated are the Provider’s: - CRM (customer relationship management) system; - website; - data warehouse; and - financial systems. |  | Yes/No.* Yes/No.* Yes/No.* Yes/No.* |
| Function for which electronic link must be able to be used | Direction of communication |  |
| Issue of Orders | Client to Provider | Yes/No.* |
| Acknowledgement of Orders | Provider to Client | Yes/No.* |
| Linking the Client’s IT System and Provider’s IT Systems (contd.) |  |  |
| Advice of “no access” problems | Provider to Client | Yes/No.* |
| Advice of completion dates | Provider to Client | Yes/No.* |
| Request for Variation approval | Provider to Client | Yes/No.* |
| Approval of Variations | The Client to Provider | Yes/No.* |
| Confirmation of Schedule of Rates codes used for completing all Orders | Provider to Client’s Representative | Yes/No.* |
| Issue of Valuations | Provider to Client’s Representative | Yes/No.* |
| Approval/rejection of valuations | Client’s Representative to Provider | Yes/No.* |
| Information sharing and exchange | Client’s Representative to Provider | Yes/No.* |
| Customer Satisfaction Data | Provider to Client’s Representative | Yes/No.* |
| Appointment confirmation | Both directions | Yes/No.* |
| Periodic reporting | Provider to Client | Yes/No.* |

[*delete as appropriate]

Paragraph	Call Handling (including Out of Hours Call Handling)

2.3

| The Provider will provide Call Handling: | Yes/No. [delete as appropriate] |
| --- | --- |
| The hours between which the Provider will be responsible for Call Handling are: | - outside Normal Working Hours - [ ] to [ ]. [insert details – use 24 (twenty-four) hour clock and interface with Paragraph 7.2.1] |

Paragraph	Remote Mobile Working

2.4.1

| The Provider must provide all Staff who may visit a Property in connection with the Works with a handheld mobile communication device with the functionality set out in Paragraph 2.4.1 of the Preliminaries: | Yes |
| --- | --- |

Paragraph	Co-location of Staff

2.5

| Co-location of Staff: | - is not required |
| --- | --- |
| No. of Staff to be co-located: | [ ]. [insert number] |
| Premises at which Staff are to be co-located: | [ ]. [insert address] |
| Fee payable by the Provider for the use of the Client’s premises (where applicable): | £[ ] ([ ] pounds) per [ ]. [insert amount and period] |

Paragraph	Provider’s responsibilities for liaison

3.1.2

The additional information the Provider must provide to Customers about the Works is:

- None

Paragraph	Customer Liaison Officer

3.2.1

| The Provider must appoint a Customer Liaison Officer with the duties set out in the Appendix to these Contract Details headed Customer Liaison Officer’s Duties: | No |
| --- | --- |

Paragraph	Area Office

3.4.1

| An office within the area served by the Contract: | - is required. - is not required. [delete as appropriate] |
| --- | --- |
| Area within which the office is to be provided: | [ ]. [insert geographical area within which the office must be provided] |

Paragraph 	Required Competencies Table

4.1.2

The Required Competencies Table setting out the competencies, experience and/or qualifications that Staff must have before undertaking certain types of Works is set out in Appendix [10] [Required Competencies Table] to these Contract Details.

Paragraph	Staff training

4.1.4

| Additional areas in which Staff training is required: | Use of NHF Schedule of Rates (to be provided by Client) |
| --- | --- |

Paragraph	Identification of Staff

4.2.1

| The Client’s logo is to be shown on the Provider’s Staff identity cards: | No |
| --- | --- |

Paragraph	Client’s Contractor Code of Conduct and Service Standards

4.5.1

The Staff Client’s Contractor Code of Conduct and Service Standards that Staff must comply with when undertaking the Works is set out in Appendix [6] [Client’s Contractor Code of Conduct and Service Standards] to these Contract Details.

Paragraphs	Health and Safety Pre-construction Information

5.4.1 &

5.4.4	Pre-construction Information under the CDM Regulations in relation to the Works is set out in Appendix [7] [Health and Safety Pre-construction information] to these Contract Details.

Paragraph	Asbestos register

5.10.1

| The Asbestos register: | - has been prepared |
| --- | --- |
| The Asbestos register is being updated: | No. |
| The Asbestos register is to be provided to the Provider: | - before the Commencement Date |

[*delete as appropriate]

Paragraphs	Client’s asbestos Consultant and Asbestos Licensed Contractor

5.10.7

| Asbestos works are to be undertaken as follows: |  |
| --- | --- |
| Asbestos surveys in respect of suspected asbestos: | - by a Consultant or Asbestos Licensed Contractor engaged directly by the Client under a separate contract. |
| Asbestos removal or encapsulation Works: | - by a Consultant or Asbestos Licensed Contractor engaged directly by the Client under a separate contract. |

[*delete as appropriate]

Paragraphs	Invasive Alien Species

5.14

| The Client is aware of current incidences of Invasive Alien Species on or adjoining Areas covered by this Contract | - Yes/No* |
| --- | --- |
| The Client is aware of historical incidences of Invasive Alien Species on or adjoining Areas covered by this Contract | - Yes/No* |

[*delete as appropriate]

Paragraph	Servicing Programmes and Estate Services Programmes

6.8

In accordance with Paragraph 6.8.1 [Servicing Programmes and Estate Services Programmes] of the Preliminaries, Servicing Programmes are required for the following areas of Servicing:

      - Electrical Installations;

      - Fire Safety Installations;

      - Heating Appliances and Heating Installations;

      - Lifting Installations;

      - Mechanical Installations;

      - Microgeneration Installations;

      - Security, Access and Life Support Installations; and

      - Water Installations*.

[*delete as applicable]

- In accordance with Paragraph 6.8.1 [Servicing Programmes and Estate Services Programmes] of the Preliminaries, Estate Services Programmes are required for the following Estate Services

      - building cleaning;

      - window cleaning;

      - grounds maintenance;

      - hard landscaping*.

[*delete as applicable]

The Servicing Periods under Paragraph 6.8.2 [Servicing Programmes and Estate Services Programmes] of the Preliminaries are:

| Servicing Period - general needs Properties | 10 (ten) months.* |
| --- | --- |
| Servicing Period – sheltered and supported Properties | 10 (ten) months.* |

[*amend months as applicable]

Paragraph	Response Periods and Target Completion Dates

6.9

| RESPONSE PERIODS FOR RESPONSIVE MAINTENANCE AND TECHNICAL INSPECTIONS (Paragraph 6.9.2 of the Preliminaries): |  |  |
| --- | --- | --- |
| Priority E | Emergency Works within Normal Working Hours: | To be commenced immediately and no later than 4 (four) hours and completed or made safe within 24 (twenty-four) hours. |
| Priority E | Out of Hours Emergency Works: | To be commenced immediately and no later than 4 (four) hours and completed or made safe within 24 (twenty-four) hours]. |
| Priority U | Urgent: | To be commenced and completed within 5 (five) Working Days / 7 (seven) calendar days |
| Priority R | Routine: | To be commenced and completed within 20 (twenty) Working Days / 28 (twenty-eight) calendar days |
| Priority X (including Technical Inspections) | Client’s Representative defined: | To be commenced and completed in the period specified by the Client’s Representative in the Order. |

| RESPONSE PERIODS FOR RESPONSIVE MAINTENANCE TO GAS APPLIANCES AND GAS INSTALLATIONS (Paragraph 6.9.2 of the Preliminaries): |  |  |  |
| --- | --- | --- | --- |
| Priority E | Emergency Works within Normal Working Hours: | - Total or partial loss of gas supply; - Blocked flue to boiler or fire; - Loss of heating and/or water heating and no other alternative forms available (between 1st November and 30th April) and all year round for vulnerable Customers; - Badly leaking pipe, heating pipe, radiator, tank or cistern; or - Gas leak. | To be commenced immediately and no later than [2 (two)]* hours and completed or made safe within [24 (twenty-four) hours].* |
| Priority E | Out of Hours Emergency Works: | As above. | To be commenced immediately and no later than [2 (two)]* hours and completed or made safe within [24 (twenty-four) hours].* |
| Priority U | Urgent: | - Partial loss of water supply; - Loss of heating and/or water heating and no other alternative forms available (between 1st May and 31st October); - Minor plumbing leaks – waste pipes, radiator valves; or - External leaking overflows. | To be commenced and completed within [5 (five) Working Days/7 (seven) calendar days].* |
| Priority R | Routine: |  | To be commenced and completed within [20 (twenty) Working Days /28 )twenty-eight) calendar days].* |
| Priority X | Client’s Representative defined: |  | To be commenced and completed in the period specified by the Client’s Representative in the Order. |

| RESPONSE PERIODS FOR DISREPAIR WORKS (Paragraph 6.9.2 of the Preliminaries): |  |
| --- | --- |
| All Routine Maintenance | To be completed within [28 (twenty-eight) calendar days].* |

| RESPONSE PERIODS FOR ROUTINE MAINTENANCE (Paragraph 6.9.2 of the Preliminaries): |  |
| --- | --- |
| All Routine Maintenance | To be completed within [5 (five) Working Days].* |

| RESPONSE PERIODS FOR DISABILITY ADAPTATION WORKS AND OCCUPATIONAL THERAPIST INSPECTIONS (Paragraph 6.9.2 of the Preliminaries): |  |
| --- | --- |
| [Type of Works] | To be completed within [insert period].* |
| [Type of Works] | To be completed within [insert period].* |
| [Type of Works] | To be completed within [insert period].* |
| Occupational Therapist Inspections | As specified in the Order. |

| RESPONSE PERIODS FOR VOID PROPERTY WORKS AND VOID PROPERTY INSPECTIONS (Paragraph 6.9.2 of the Preliminaries): |  |
| --- | --- |
| Category 1: | To be completed within [3 (three) Working Days].* |
| Category 2: | To be completed within [5 (three) Working Days].* |
| Category 3: | To be completed within [10 (ten) Working Days].* |
| Category 4: | To be completed within the time as determined by the Client’s Representative up to a maximum period of [20 (twenty) Working Days/28 (twenty-eight) calendar days].* |
| Void Property Inspections | As specified in the Order. |

[*amend hours and days / Working Days as applicable]

Note: Working Days include part days and each part day is treated as a full Working Day.  For details of Working Days see the Contract Details for Clause 1.1 [Definition of Working Days] of the Contract Conditions.

| TARGET COMPLETION DATES FOR PLANNED WORKS AND MAJOR WORKS (Paragraph 6.9.3 of the Preliminaries): |  |
| --- | --- |
| Renewal of Kitchens: | [5 (five) Working Days*] from starting the Works in a Property. |
| Renewal of Bathrooms: | [5 (five) Working Days*] from starting the Works in a Property. |
| Renewals of Kitchens and Bathrooms: | [8 (eight) Working Days]* from starting the Works in a Property. |
| Renewal of Kitchens, Bathrooms and Rewires: | [10 (ten] Working Days*] from starting the Works in a Property |
| Domestic Rewires: | [5 (five) Working Days* from starting the Works in a Property. |
| All Windows in an Individual Property: | To be completed in [1 (one) Working Day*]. |
| All External Doors in an Individual Property: | To be completed in [1 (one) Working Day*]. |
| All Windows and External Doors in an Individual Property: | [2 (two) Working Days*] from starting the Works in a Property. |

| TARGET COMPLETION DATES FOR DISABILITY ADAPTATION WORKS (Paragraph 6.9.3 of the Preliminaries): |  |
| --- | --- |
| - Planned Works and Major Works | As set out in the table above. |
| - Level access shower | [5 (five) Working Days*] from starting the Works in a Property. |
| [ ] | [ Working Day(s)*] from starting the Works in a Property |
| [ ] | [ Working Day(s)*] from starting the Works in a Property |

| TARGET COMPLETION DATES FOR DISREPAIR WORKS (Paragraph 6.9.3 of the Preliminaries): |  |
| --- | --- |
| All types of Disrepair Works | [21 (twenty-one) calendar days] from starting the Works in a Property. |

| TARGET COMPLETION DATES FOR SERVICING (Paragraph 6.9.3 of the Preliminaries): |  |
| --- | --- |
| Servicing of Domestic Gas Installations, Servicing of Domestic Electrical Installations | [1 (one) Working Day*] from starting the Works in a Property. |
| [ ] | [ Working Day(s)*] from starting the Works in a Property |
| [ ] | [ Working Day(s)*] from starting the Works in a Property |

[*Amend / specify the nos. of days / Working Days in the above tables and expand table as appropriate to add further types of Works and their associated Target Completion Dates.]

Note: Working Days include part days and each part day is treated as a full Working Day.  For details of Working Days see the Contract Details for Clause 1.1 [Definition of Working Days] of the Contract Conditions.

Paragraph	Mutual Exchange Electric and Gas Tests

6.13

| Mutual Exchange Electric Tests are to be: | - carried out by the Provider.* - co-ordinated by the Provider.* |
| --- | --- |
| Mutual Exchange Gas Tests are to be: | - carried out by the Provider.* - co-ordinated by the Provider.* |

[*delete as applicable]

Paragraphs	Provider’s Permitted Working Hours for general needs dwellings

7.1.1 &

7.1.3

| The Provider may not undertake Works to general needs Properties outside the hours indicated below: |  |  |
| --- | --- | --- |
| Servicing and Routine Maintenance: | Monday to Friday: | [ ] hours to [ ] hours.* |
|  | Saturday: | [ ] hours to [ ] hours.* |
| Responsive Maintenance: | Monday to Friday: | [ ] hours to [ ] hours.* |
|  | Saturday: | [ ] hours to [ ] hours.* |
| Disrepair Works: | Monday to Friday: | [ ] hours to [ ] hours.* |
|  | Saturday: | [ ] hours to [ ] hours.* |
| Void Property Works: | Monday to Friday: | [ ] hours to [ ] hours.* |
|  | Saturday: | [ ] hours to [ ] hours.* |
| Planned Works and Major Works to Properties: | Monday to Friday: | [ ] hours to [ ] hours.* |
|  | Saturday: | [ ] hours to [ ] hours.* |
| Planned Works and Major Works to internal Common Parts: | Monday to Friday: | [ ] hours to [ ] hours.* |
|  | Saturday: | [ ] hours to [ ] hours.* |
| Disability Adaptation Works: | Monday to Friday: | [ ] hours to [ ] hours.* |
|  | Saturday: | [ ] hours to [ ] hours.* |
| Only non-intrusive Works are to be carried out after: |  | [ ] hours.* |

[*complete and amend as applicable - use 24 (twenty-four) hour clock]

Paragraphs	Provider’s Permitted Working Hours for sheltered accommodation

7.1.1 &

7.1.3

| The Provider may not undertake Works to sheltered accommodation outside the hours indicated below: |  |  |
| --- | --- | --- |
| Servicing and Routine Maintenance: | Monday to Friday: | [ ] hours to [ ] hours.* |
|  | Saturday: | [ ] hours to [ ] hours.* |
| Responsive Maintenance: | Monday to Friday: | [ ] hours to [ ] hours.* |
|  | Saturday: | [ ] hours to [ ] hours.* |
| Disrepair Works: | Monday to Friday: | [ ] hours to [ ] hours.* |
|  | Saturday: | [ ] hours to [ ] hours.* |
| Void Property Works: | Monday to Friday: | [ ] hours to [ ] hours.* |
|  | Saturday: | [ ] hours to [ ] hours.* |
| Planned Works and Major Works to Properties: | Monday to Friday: | [ ] hours to [ ] hours.* |
|  | Saturday: | [ ] hours to [ ] hours.* |
| Planned Works and Major Works to internal Common Parts: | Monday to Friday: | [ ] hours to [ ] hours.* |
|  | Saturday: | [ ] hours to [ ] hours.* |
| Disability Adaptation Works: | Monday to Friday: | [ ] hours to [ ] hours.* |
|  | Saturday: | [ ] hours to [ ] hours.* |
| Only non-intrusive Works are to be carried out after: |  | [ ] hours.* |

[*complete and amend as applicable - use 24 (twenty-four) hour clock]

Paragraphs	Provider’s Permitted Working Hours for supported housing and hostels

7.1.1 &

7.1.3

| The Provider may not undertake Works to supported housing and hostels outside the hours indicated below: |  |  |
| --- | --- | --- |
| Servicing and Routine Maintenance: | Monday to Friday: | [ ] hours to [ ] hours.* |
|  | Saturday: | [ ] hours to [ ] hours.* |
| Responsive Maintenance: | Monday to Friday: | [ ] hours to [ ] hours.* |
|  | Saturday: | [ ] hours to [ ] hours.* |
| Disrepair Works: | Monday to Friday: | [ ] hours to [ ] hours.* |
|  | Saturday: | [ ] hours to [ ] hours.* |
| Void Property Works: | Monday to Friday: | [ ] hours to [ ] hours.* |
|  | Saturday: | [ ] hours to [ ] hours.* |
| Planned Works and Major Works to Properties: | Monday to Friday: | [ ] hours to [ ] hours.* |
|  | Saturday: | [ ] hours to [ ] hours.* |
| Planned Works and Major Works to internal Common Parts: | Monday to Friday: | [ ] hours to [ ] hours.* |
|  | Saturday: | [ ] hours to [ ] hours.* |
| Disability Adaptation Works: | Monday to Friday: | [ ] hours to [ ] hours.* |
|  | Saturday: | [ ] hours to [ ] hours.* |
| Only non-intrusive Works are to be carried out after: |  | [ ] hours.* |

[*complete and amend as applicable - use 24 (twenty-four) hour clock]

Paragraph	Out of Hours Call Handling

7.2.1

| Calls received for Out of Hours Emergency Works will be handled by: | - the Client. - the Provider. [delete as appropriate] |
| --- | --- |

Paragraph	Normal Working Hours - Out of Hours Emergency Works

7.2.2

| Normal Working Hours (outside of which Orders issued for Emergency Works will be for Out of Hours Emergency Works) are: | Monday to Friday: | 8:00 hours to 16:00 hours |
| --- | --- | --- |

Paragraph	Response Period for Out of Hours Emergency Works

7.2.4

| Response Period: | 4 (four) hours. |
| --- | --- |

Paragraph	Appointment arrangements

7.3.2

| Appointments are to be made by: | - the Provider. |
| --- | --- |

Paragraph	Sheltered accommodation & supported housing etc – access arrangements

7.3.3

| Access arrangements are to be made via: | - the Customer |
| --- | --- |
| This applies to: | - all appointments |

Paragraph	Appointment “slots”

7.3.6

| The Provider is to offer the following slots both for those initial appointments and for any subsequent follow up appointments that may be necessary. (This does not apply to Estate Services unless they are to be provided within the boundaries of an occupied Property): |  |  |
| --- | --- | --- |
| 1. | Early morning [08.00] to [10.00]* | Monday to Friday. |
| 2. | Late morning [10.00] to [12.00]* | Monday to Friday. |
| 3. | Midday [12.00] to [14.00]* | Monday to Friday. |
| 4. | Early afternoon [14.00] to [16.00] * | Monday to Friday. |

Paragraph	No access procedure

7.7.3

| Period of time for the Provider to wait for a response from a Customer to a request for access to carry out an Order: | 1 Working Days. |
| --- | --- |

Paragraph	Site waste

8.12

| A Site Waste Management Plan: | - is not required for the Works* |
| --- | --- |

Paragraph	Capping-off

10.4.1

| Capping off of the gas supply to be done by: | - the Provider.* - the Client’s gas servicing contractor.* [*delete as appropriate] |
| --- | --- |
| Name of Client’s gas servicing contractor: | [Insert details or state N/A]. |
| Period for capping off gas supplies from the receipt of keys by the Provider: | Within [ ]* Working Days’ from the receipt of the keys to the Void Property by the Provider. [*insert number of Working Days] |

Paragraphs	Landlord’s gas safety check

10.4.2 &

10.4.3

| Landlord’s gas safety check to be undertaken by: | - the Provider.* - the Client’s gas servicing contractor.* [*delete as appropriate] |
| --- | --- |
| Name of Client’s gas servicing contractor: | [insert details or state N/A]. |
| Period for undertaking LGSR Safety Check from the receipt of keys by the Provider: | Within [ ]* Working Days’ from the receipt of the keys to the Void Property by the Provider. [*insert number of Working Days] |

Paragraphs	Electric testing

10.4.5 &

10.4.6

| Electric test to be undertaken by: | - the Provider.* - the Client’s electrical servicing contractor.* [*delete as appropriate] |
| --- | --- |
| Name of Client’s electrical servicing contractor: | [insert details or state N/A]. |
| Period for undertaking electrical testing in accordance with the IET Wiring Regulations or equivalent: | within [ ]* Working Days from the receipt of the keys to the Void Property by the Provider. [*insert number of Working Days] |

Paragraph	Winter closedown period for Voids

11.3.5

| Winter closedown period on Void Property Works: | [ ]* to [ ]*. [*insert dates] |
| --- | --- |

Paragraph	Provider’s own post inspections – proportion of post-inspections

12.1.2

| Types of Works: | Percentage of orders where a post inspection is required: | Post inspection is to be joint: |
| --- | --- | --- |
| Responsive Maintenance: | 10%. | No |
| Disrepair Works: | [ ] %. [insert percentage] | Yes/No.* |
| Void Property Works: | [ ] %. [insert percentage] | Yes/No.* |
| Servicing: | [ ] %. [insert percentage] | Yes/No.* |
| Major Works and Planned Works: | 20% | No |
| Disability Adaptation Works: | [ ] %. [insert percentage] | Yes/No.* |

[*delete as appropriate]

Paragraph	Percentage of physical inspections and checks whilst Works are in progress

12.1.8

| Types of Works: | Percentage of physical inspections and checks to be done whilst Works are in progress: |
| --- | --- |
| Servicing and Routine Maintenance: | [10]% ([ten] per cent). [amend percentage as appropriate] |
| Responsive Maintenance to Appliances and Installations: | [10]% ([ten] per cent). [amend percentage as appropriate] |
| Planned Works and Major Works to Appliances and Installations: | [10]% ([ten] per cent). [amend percentage as appropriate] |

Paragraph	Pre-notification of expected Order Completion Dates

12.2.2

| Type of Works: | Period before the Order Completion Date by which the Provider must notify the Client’s Representative of impending Order Completion: |
| --- | --- |
| Category 1 Voids: | [ ] Business Days* before completion of the Works. |
| Category 2 Voids: | [ ] Business Days* before completion of the Works. |
| Category 3 Voids: | [ ] Business Days* before completion of the Works. |
| Category 4 Voids: | [ ] Business Days* before completion of the Works. |
| Disrepair Works: | [ ] Business Days* before completion of the Works. |
| Planned Works and Major Works: | [ ] Business Days* before completion of the Works. |
| Disability Adaptation Works: | [ ] Business Days* before completion of the Works. |

[*insert number of Business Days]

Paragraph	Notification of Order Completions - additional certification information

12.2.5

The additional certifications and documents that must be provided before the Works are notified as complete (in addition to those already referred to in Paragraph 12.2.5 [Notification of Order Completions – Responsive Maintenance, Disrepair Works, Void Property Works, Planned Works, Major Works, and Disability Adaptation Works] of the Preliminaries are:

- [insert details or state “None”]

Paragraph	Christmas period

12.2.6

| The Christmas period during which the keys to a Void Property may not be returned is: | [ ] to [ ]. [insert dates] |
| --- | --- |

Paragraph	Client’s Audit Checks - Heating Installations and Heating Appliances

12.3.1

| Inspection or audit arranged by: | - Client’s Representative*. - Provider*. [*delete as appropriate]. |
| --- | --- |
| Inspection or audit will be undertaken by: | - Client’s Gas Auditor as follows: Organisation: [insert name]; Telephone: [insert no.]; Email: [insert email]*. - Provider’s appointed gas auditor or other independent body approved by Client’s Representative*. [*delete as appropriate] |

Paragraph	Client’s Audit Checks - LGSRs

12.3.2

| Inspection or audit arranged by: | - Client’s Representative*. - Provider*. [* delete as appropriate] |
| --- | --- |
| Inspection or audit will be undertaken by: | - Client’s Gas Auditor (as set out in the Contract Details for Paragraph 12.3.1)* - Provider’s appointed gas consultant or other independent body approved by Client’s Representative [(as set out in the Contract Details for Paragraph 12.3.1.)]* or [as follows: - Organisation: [insert name]; Telephone: [insert no.]; Email: [insert email]*]. [*delete as appropriate] |

Paragraph	Client’s Audit Checks - Inspection of LGSRs

12.3.3

| Inspection or audit arranged by: | - Client’s Representative. - Provider. [delete as appropriate] |
| --- | --- |
| Inspection or audit will be undertaken by: | - Client’s Electrical Auditor (as set out in the Contract Details for Paragraph 12.3.1). - Provider’s appointed gas consultant or other independent body approved by Client’s Representative [(as set out in the Contract Details for Paragraph 12.3.1.)] or [as follows: - Organisation: [insert name]; Telephone: [insert no.]; Email: [insert email]]. [delete as appropriate] |

Paragraph	Client’s Audit Checks - Installations other than Heating

12.3.4

| Installations to which Audit Checks are to be undertaken | [Insert details] |
| --- | --- |
| Inspection or audit arranged by: | - Client’s Representative. - Provider. [delete as appropriate] |
| Inspection or audit will be undertaken by: | - Client’s Auditor as follows: Organisation: [insert name]; Telephone: [insert no.]; Email: [insert email]. - Provider’s appointed auditor or other independent body approved by Client’s Representative. [delete as appropriate] |

Paragraph	Customer Satisfaction and Order Sign Off

12.4

| Provider to implement real time computerised Customer satisfaction data collection: | No. |
| --- | --- |
| Completion form and Customer satisfaction questionnaire to be completed: | - at the time of completion of the Works |

Paragraph	Daily reports

13.1.1 &

13.1.2

| Daily reports are required: | Yes |
| --- | --- |
| Daily reports are to cover: | - all Orders. |

Paragraph	Weekly Reports

13.2.1

| Weekly reports are required: | No |
| --- | --- |
| Weekly reports are to cover: | all Orders* all Orders for Works that are not for Emergency Works.* |
| Weekly reports are to cover post inspections etc: | Yes/No.* |
| Weekly reports are to cover recall requests: | Yes/No.* |

Paragraph	Definition of “Area”

14.4.3

The format for the schedule summarising the results of the completed Area Report Forms is set out in Appendix [13] [Format for schedule summarising the results of the completed Area Report Forms to these Contract Details.

APPENDIX 1: SCOPE OF WORKS

The scope of the Works is as set out [in Appendix 1 [Scope of Works] to the Contract Details] [below]*

[*delete the words after “Contract Details” where the NHF SoR Form of Contract is being used. Where the NHF SoR Form of Contract is not being used, ideally set out the details below in the Contract and cross reference to that part of the Contract from this Appendix. If this is not done, include the details below as applicable to the Workstreams included in the Contract and ensure that this Appendix is included in the Specification document (e.g., Schedule of Rates, Term Brief, Scope) before the Contract is signed as the ITT should not form part of the Contract.]

RESPONSIVE MAINTENANCE [delete if not included in the Contract]

[Responsive Maintenance and Void Property Works Version 7, 7.1, 7.2, 8], [Repairs Ordering Schedule (ROS) Version 7, 7.1, 7.2, 8], [Repairs, Improvements, Maintenance, Voids Ordering Schedule (RIMVOS) Version 7, 7.1, 7.2, 8] [delete Schedules and Versions which are not applicable]

Responsive Maintenance comprising:

- Responsive Maintenance (including Emergency Works ordered during Normal Working Hours and including Mutual Exchange Gas and Electric Tests);

- Call Handling;

- Out of Hours Call Handling;

- Out of Hours Emergency Works;

- Technical Inspections; and

- Property Health Checks/MOTs.

[amend list as appropriate]

VOID PROPERTY WORKS [delete if not included in the Contract]

[Responsive Maintenance and Void Property Works Version 7, 7.1, 7.2, 8], [Voids Ordering Schedule (VIPER) Version 7, 7.1, 7.2, 8] [Repairs, Improvements, Maintenance, Voids Ordering Schedule (RIMVOS) Version 7, 7.1, 7.2, 8] [delete Schedules and Versions which are not applicable]

Void Property Works comprising:

- Void Property Inspections;

- Void Property Works;

- Major Works (major component renewals) to Void Properties; and

- co-ordination with the Client’s gas and electrical contractor (where not the Provider), asbestos Consultant and Asbestos Licensed Contractor, as applicable (for which no additional payment is made to the Provider).

[amend list as appropriate]

DISREPAIR WORKS [delete if not included in the Contract]

[Responsive Maintenance and Void Property Works Version 7, 7.1, 7.2, 8], [Repairs Ordering Schedule (ROS) Version 7, 7.1, 7.2, 8], [Voids Ordering Schedule (VIPER) Version 7, 7.1, 7.2, 8]  [Repairs, Improvements, Maintenance, Voids Ordering Schedule (RIMVOS) Version 7, 7.1, 7.2, 8] [delete Schedules and Versions which are not applicable]

Disrepair Works comprising:

- structural repairs;

- injection of damp proof courses;

- condensation and damp remedial works;

- supply and renewal of kitchens and bathrooms;

- supply and renewal or installation of electric Heating Installations;

- general repairs, re-plastering etc.; and

- re-decoration.

[amend list as appropriate]

TECHNICAL INSPECTIONS

An inspection Instructed to be carried out on behalf of the Client including:

•	inspecting the prospective Works;

•	scheduling the work content;

•	establishing the timescales required to undertake the Works identified;

•	taking digital photographs at the time of inspection;

•	providing a written report (if required); and

•	forwarding the Works Schedule, report, and digital photographs to the Client for approval;

PLANNED WORKS AND MAJOR WORKS [delete if not included in the Contract]

Planned Maintenance and Property Reinvestment Works Version 8

Planned Works and Major Works in accordance with the Client’s Standard Details at Annex 1 [Client’s Standard Details] (where included) comprising:

- Design, supply and renewal of kitchens;

- Design, supply and renewal of bathrooms, separate toilets, shower rooms and wet rooms;

- Design, supply and renewal or installation of gas fired central heating and upgrading of boilers;

- Design, supply and renewal or installation of electric Heating Installations;

- renewal of electrical rewiring to Properties;

- renewal and/or upgrading of pitched and flat roofs;

- renewal of fascias, cladding and rainwater goods;

- repointing and other structural works;

- renewal of windows and/or external and communal doors;

- Works to achieve “Decent Homes Standard”;

- Works to achieve “Secure by Design”;

- upgrading of Common Parts including staircases and access lobbies within Blocks;

- renewal of fencing;

- renewal and/or upgrading of roads, paving and other hard surfacing;

- renewal and/or upgrading of street furniture;

- renewal and/or upgrading of drainage and sewage;

- cyclical redecoration and pre-decoration repairs; and

- other planned maintenance Works.

Kitchen and bathroom renewals comprising the Design, installation, construction, repair, maintenance, renewal, reinstatement or replacement and improvement Works to kitchens and bathrooms, the creation of wet rooms and associated Works in accordance with the Client’s Standard Details at Annex 1 [Client’s Standard Details] (where included) which have been “packaged” into a pre-planned programme of Works involving the following:

- Liaise with the Customer to gain access to their Property to carry out an initial survey/measure of the Property as necessary for the Works;

- Ascertain the Customer’s choices in terms of Materials and Design layouts, colours and ancillary items and confirm them in writing to the Customer;

- Ascertain whether any Statutory Permissions are needed for the Works and obtain all that are needed;

- Produce computer aided Design drawings, schedules and costings, present reports of agreed layouts etc, all signed off as agreed by the Customers, to the Client’s Representative and obtain confirmation from the Client Representative that the Works may go ahead on the basis of them;

- Programme the Works including liaising with Customers, Subcontractors and Suppliers as necessary;

- Undertake the approved Works, including stripping out existing kitchens, bathrooms, temporary disconnecting and capping-off Services, installing new kitchens, bathrooms with new plumbing, tiling, redecoration, floor coverings, electrical Works, and providing all temporary facilities for the Customer overnight;

- Monitor the quality of workmanship against benchmark Properties, involving Subcontractors in monitoring performance, and identify potential future innovation;

- Resolve any immediate concerns of the Customer;

- Provide data, in a format specified by the Client’s Representative, to update the Client’s attribute, stock condition, HHSR and SAP Energy Rating databases following completion of Works to each Property or Scheme; and

- Attend and make good any Defects identified during and upon completion of the Defects Liability Period.

Kitchens

Planned Works and Major Works to a kitchen comprising all Works approved by the Client’s Representative that are necessary or desirable to renew the kitchen in accordance with the Client’s Standard Details at Annex 1 [Client’s Standard Details] (where included) including:

- strip out existing kitchen units, worktops, wall tiles, sinks, pipework etc;

- temporarily disconnect gas/electric cooker;

- ensure Customers are left with a sink unit complete with running hot and cold water and cooking facilities overnight;

- safely cap off all Services;

- make good any defective wall finishes including replastering if required;

- install new power outlets, cooker control box and connection units as specified;

- install switched fused spurs and switched socket to all appliances, install extract fan as specified;

- renew existing light fittings as specified;

- install new kitchen units and worktops to layout agreed with and signed off by Customer;

- install new sink, taps, water supply pipework, waste pipes, isolation valves, etc;

- install plumbing to washing machines and dishwashers;

- provide Surestop remote water switch;

- provide new coloured (as selected by Customer) glazed tiling as splashback along worktop and wall area behind cooker;

- redecoration of kitchen;

- renew flooring with Proprietary non-slip safety floor covering as specified;

- Gas safety check on dwelling to be undertaken by the Client’s Gas Contractor;

- upgrading earthing and bonding;

- carry out electricity safety check on kitchen installation; and

- provide NICEIC certificate and (if required) EPC on completion.

Bathrooms

Planned and Major Works to a bathroom comprising all Works approved by the Client’s Representative that are necessary or desirable to renew the bathroom in accordance with the Client’s Standard Details at Annex 1 [Client’s Standard Details] (where included) including:

- disconnect and safely cap off existing Services;

- strip out existing bathroom suite, wall tiles, floor coverings etc;

- ensure Customers are left with a fully working toilet overnight;

- remove any electrical heaters, light fittings, extract fans;

- renew with sealed light fittings;

- install extract fan as specified;

- renew WC suite bath, basin, mixer, water supply pipework, waste pipes, isolation valves;

- provide shower bath mixer and rail;

- provide new coloured (as selected by Customer) glazed wall tiling in splashbacks and full height around bath;

- install toughened glass shower bath screen;

- install 9 KW thermostatic electric shower complete with remote cord operated 45amp DP switch, MCB and RCBO if required;

- redecoration of bathroom;

- renew flooring with proprietary non-slip safety floor covering;

- upgrading earthing and bonding;

- carry out electricity Safety Check on bathroom installation;

- provide NICEIC certificate and (if required) EPC on completion.

Level access shower tray in lieu of bath

Planned and Major Works to provide a level access shower tray comprising all Works approved by the Client’s Representative that are necessary or desirable to provide a level access shower tray in lieu of bath in accordance with the Client’s Standard Details at Annex 1 [Client’s Standard Details] (where included) including:

- provide level access shower tray drop curtain and rail, padded fold down seat, and 450mm grabrail in lieu of bath;

- install 9 KW thermostatic electric shower complete with remote cord operated 45amp DP switch, MCB and RCBO;

- provide additional glazed wall tiling around shower; and

- install a proprietary non-slip safety flooring and coved skirting.

Wet room;

Planned and Major Works to a wet room comprising all Works approved by the Client’s Representative that are necessary or desirable to renew the Wet Room in accordance with the Client’s Standard Details at Annex 1 [Client’s Standard Details] (where included) including:

- disconnect and safely cap off existing Services;

- strip out existing bathroom suite, wall tiles, floor coverings etc;

- ensure Customers are left with a fully working toilet overnight;

- remove any electrical heaters, light fittings, extract fans;

- renew with sealed lighting fittings;

- install extract fan as specified;

- renew WC suite, basin, taps, water supply pipework, waste pipes, isolation valves;

- provide level access shower tray and half height doors, drop curtain and rail, padded fold down seat, and 450mm grabrail in lieu of bath;

- provide new coloured (as selected by Customer) glazed wall tiling full height to all walls of wet room;

- install 9KW thermostatic electric shower complete with remote cord operated 45amp DP switch, MCB and RCBO;

- redecorate wet room;

- renew flooring with proprietary non-slip safety flooring and coved skirting;

- upgrade earthing and bonding;

- carry out electricity safety check on wet room installation; and

- provide NICEIC certificate and (if required) EPC on completion.

Additional if WC separate from bathroom

Planned and Major Works to a WC comprising all Works approved by the Client’s Representative that are necessary or desirable to renew a WC that is separate from the bathroom in accordance with the Client’s Standard Details at Annex 1 [Client’s Standard Details] (where included) including:

- disconnect and safely cap off existing Services;

- strip out existing WC suite and wash hand basin wall tiles, floor coverings etc;

- ensure Customers are left with a fully working toilet overnight;

- remove any electrical heaters;

- renew existing WC suite and basin, mixer taps, water supply pipework, waste pipes, isolation valves;

- provide new coloured (as selected by Customer) glazed wall tiling in splashbacks;

- redecorate toilet;

- renew flooring with proprietary non-slip safety floor covering;

- upgrade earthing and bonding; and

- carry out electricity safety check on bathroom installation.

Planned Works and Major Works: Boiler renewals

Gas central heating boiler replacements and upgrades and associated works comprising the Design, installation, construction, repair, maintenance, renewal, reinstatement or replacement and improvement of gas central heating boilers which have been “packaged” into a pre-planned programme of Works involving the following:

- Liaise with the Customer to gain access to their Property to carry out an initial survey/measure of the Property as necessary for the Works, including establishing, where necessary, both existing and post Works SAP energy ratings;

- Ascertain the Customer’s choices in terms of the location of the boiler, thermostat, programmer, and ancillary items and confirm them in writing to the Customer;

- Ascertain whether any Statutory Permissions are needed for the Works and obtain all that are needed;

- Produce computer aided Design drawings, schedules and costings, present reports of agreed layouts etc, all signed off as agreed by the Customer, to the Client’s Representative and obtain confirmation from the Client Representative that the Works may go ahead on the basis of them;

- Programme the Works including liaising with Customers, Subcontractors and Suppliers as necessary;

- Undertake the approved Works, including power flushing any retained Heating Installation pipework, and bonding all boilers and new Installations in accordance with IET Wiring Regulations;

- Monitor the quality of workmanship against benchmark Properties, involving Subcontractors in monitoring performance, and identify potential future innovation;

- Resolve any immediate concerns of the Customer, provide the Customer with a set of “easy to follow” operating instructions and fully explain and demonstrate to the Customer the operation of the boiler and its controls;

- Revisit the Customer 14 (fourteen) days after the completion of the Works to establish that the boiler is working effectively and to re-demonstrate the operation of the boiler and its controls.

- Provide data, in a format specified by the Client’s Representative, to update the Client’s attribute, stock condition, HHSR and SAP Energy Rating databases following completion of Works to each Property or Scheme; and

- Attend and make good any Defects identified during and upon completion of the Defects Liability Period.

Planned Works and Major Works: Heating Installation renewals

Replacement of Heating systems with new Gas central heating boilers, Heating Installations and associated Works comprising the Design, installation, construction, repair, maintenance, renewal, reinstatement or replacement and improvement of Gas central heating boilers, Heating Installations and associated Works which have been “packaged” into a pre-planned programme of Works involving the following:

- Liaise with the Customer to gain access to their Property to carry out  an initial survey/measure of the Property as necessary for the Works, including establishing, where necessary, both existing and post Works SAP energy ratings;

- Ascertain the Customer’s choices in terms of Materials and Design layouts for the installation of central heating including the location of the boiler, radiators, oil tanks, programmer and ancillary items and confirm them in writing to the Customer;

- Ascertain whether any Statutory Permissions are needed for the Works and obtain all that are needed;

- Produce computer aided Design drawings, schedules, costings., present reports of agreed layouts etc, all signed off as agreed by the Customers to the Client’s Representative and obtain confirmation from the Client Representative that the Works may go ahead on the basis of them;

- Programme the Works including liaising with Customers, Subcontractors and Suppliers as necessary;

- Undertake the approved Works, including power flushing any retained Heating Installation pipework, and bonding all boilers and new Installations in accordance with IET Wiring Regulations;

- Monitor the quality of workmanship against benchmark Properties, involving Subcontractors in monitoring performance, and identify potential future innovation;

- Resolve any immediate concerns of the Customer, provide the Customer with a set of “easy to follow” operating instructions and fully explain and demonstrate to the Customer the operation of the boiler and its controls;

- Revisit the Customer 14 (fourteen) days after the completion of the Works to establish that the boiler is working effectively and to re-demonstrate the operation of the boiler and its controls;

- Provide data, in a format specified by the Client’s Representative, to update the Client’s attribute, stock condition, HHSR and SAP Energy Rating databases following completion of Works to each Property or Scheme; and

- Attend and make good any Defects identified during and upon completion of the Defects Liability Period.

Planned Works and Major Works: Electrical Installations for heating

Renewal of electrical Heating Installations with new electrical Heating Installations and associated Works comprising the Design, installation, construction, repair, maintenance, renewal, reinstatement or replacement and improvement of electrical Heating Installations and associated Works which have been “packaged” into a pre-planned programme of Works involving the following:

- Liaise with the Customer to gain access to their Property to carry out an initial survey/measure of the Property as necessary for the Works, including establishing, where necessary, both existing and post Works HHSRS and SAP energy ratings;

- Ascertain the Customer’s choices in terms of Materials and Design layouts for the installation of storage heaters and ancillary items and confirm them in writing to the Customer;

- Ascertain whether any Statutory Permissions are needed for the Works and obtain all that are needed;

- Produce computer aided Design drawings, schedules and costings, present reports of the agreed layouts etc, all signed off as agreed by the Customer, to the Client’s Representative and obtain confirmation from the Client Representative that the Works may go ahead on the basis of them;

- Programme the Works including liaising with Customers, Subcontractors and Suppliers as necessary;

- Undertake the approved Works, including stripping out existing and installing new components and/or Heating Installations with all necessary builders work, making good, testing and certification in accordance with the IET Wiring Regulations;

- Monitor the quality of workmanship against benchmark Properties, involving Subcontractors in monitoring performance, and identify potential future innovation;

- Resolve any immediate concerns of the Customer;

- Provide data, in a format specified by the Client’s Representative, to update the Client’s attribute, stock condition, HHSRS and SAP Energy Rating databases following completion of Works to each Property or Scheme including provision of an EPC; and

- Attend and make good any Defects identified during and upon completion of the Defects Liability Period.

Planned Works and Major Works: Electrical rewiring to Properties

Electrical rewiring and associated Works comprising the Design, installation, construction, repair, maintenance, renewal, reinstatement or replacement and improvement of Electrical Installations and associated Works which have been “packaged” into a pre-planned programme of Works involving the following:

- Liaise with the Customer to gain access to their Property to carry out an initial survey/measure of the Property as necessary for the Works, including establishing, where necessary, both existing and post Works HHSRS ratings;

- Ascertain the Customer’s choices in terms of the locations of switches, sockets, spare outlets and ancillary items and confirm them in writing to the Customer;

- Ascertain whether any Statutory Permissions are needed for the Works and obtain all that are needed;

- Produce computer aided Design drawings, schedules and costings, present reports of agreed layouts etc, all signed off as agreed by the Customer, to the Client’s Representative and obtain confirmation from the Client Representative that the Works may go ahead on the basis of them;

- Programme the Works including liaising with Customers, Subcontractors and Suppliers as necessary;

- Undertake the approved Works, including stripping out existing and installing new wiring and Electrical Installations with all necessary builders work, making good, testing and certification in accordance with the IET Wiring Regulations;

- Monitor the quality of workmanship against benchmark Properties, involving Subcontractors in monitoring performance, and identify potential future innovation;

- Resolve any immediate concerns of the Customer;

- Provide data, in a format specified by the Client’s Representative, to update the Client’s attribute, stock condition, HHSRS and SAP Energy Rating databases following completion of Works to each Property or Scheme including provision of an EPC; and

- Attend and make good any Defects identified during and upon completion of the Defects Liability Period.

Planned Works and Major Works: roofing, fascias, repointing and other structural Works

Planned Works and Major Works to roofing, fascias, repointing and other structural elements comprising the Design, installation, construction, repair, maintenance, renewal, reinstatement or replacement and improvement of the following which have been “packaged” into a pre-planned programme of Works:

- roof (flat, pitched or system) renewals and upgrading;

- fascia, cladding and rainwater goods renewals; and

- repointing and other structural Works.

These Works involve the following:

- Liaise with the Customer(s) to gain access to their Property(ies) to carry out an initial survey/measure of the Property or Block as necessary for the Works, including establishing, where necessary and as applicable, both existing and post Works HHSRS ratings;

- Ascertain the Customers’ choices in terms of Materials and Design layouts, colours and ancillary items and confirm them in writing to the Customer(s);

- Ascertain whether any Statutory Permissions are needed for the Works and obtain all that are needed;

- Produce computer aided Design drawings, schedules and costings, present reports of agreed layouts etc, all signed off as agreed by the Customer(s), to the Client’s Representative and obtain confirmation from the Client Representative that the Works may go ahead on the basis of them;

- Programme the Works including liaising with Customers, Subcontractors and Suppliers as necessary;

- Undertake the approved Works;

- Monitor the quality of workmanship against benchmark Properties, involving Subcontractors in monitoring performance, and identify potential future innovation;

- Provide data, in a format specified by the Client’s Representative, to update the Client’s attribute, stock condition, HHSRS and SAP Energy Rating databases following completion of Works to each Property or Scheme including provision of an EPC; and

- Attend and make good any Defects identified during and upon completion of the Defects Liability Period.

Planned Works and Major Works: Estate Works

Planned Works and Major Works to Estates comprising the following (including Design, construction, repairs, maintenance, renewals, reinstatement or replacement Works or Works of improvement) which have been “packaged” into a pre-planned programme of Works:

- fencing renewals;

- roads and paving upgrades and renewals;

- street furniture upgrades and renewals;

- drainage and sewage upgrades and renewals.

These Works involve the following:

- Carry out an initial measurement of the Property, Block or Area as necessary for the Works, including establishing, where necessary and as applicable, both existing and post Works HHSRS ratings;

- Ascertain the Customers’ choices in terms of Materials and Design layouts, colours and ancillary items and confirm them in writing to the Customers;

- Ascertain whether any Statutory Permissions are needed for the Works and obtain all that are needed;

- Produce computer aided Design drawings, schedules, and costings., present reports of agreed layouts etc, all signed off as agreed by the Customers, to the Client’s Representative and obtain confirmation from the Client’s Representative that the Works may go ahead on the basis of them;

- Programme the Works including liaising with Customers, Subcontractors and Suppliers as necessary;

- Undertake the approved Works;

- Monitor the quality of workmanship, involving Subcontractors in monitoring performance, and identify potential future innovation;

- Provide data, in a format specified by the Client’s Representative, to update the Client’s attribute, stock condition, HHSRS and SAP Energy Rating databases following completion of Works to each Property or Scheme including provision of an EPC; and

- Attend and make good any Defects identified during and upon completion of the Defects Liability Period.

Planned Works and Major Works; communal staircases and internal Common Parts upgrades

Communal staircases and internal Common Parts upgrades comprising the Design, installation, construction, repair, maintenance, renewal, reinstatement or replacement and improvement Works to Communal staircases and internal Common Parts which have been “packaged” into a pre-planned programme of Works involving the following:

- Carry out an initial survey/measurement of communal staircases and Common Parts as necessary for the Works including establishing, where necessary and as applicable, both existing and post Works HHSRS ratings;

- Ascertain Customers’ (Customers groups’, individual Customers’ and Leaseholders’) choices in terms of Materials and Design layouts, colours and all ancillary items and confirm these in writing to those Customers;

- Ascertain whether any Statutory Permissions are needed for the Works and obtain all that are needed;

- Produce computer aided Design drawings of components and/or Installations to be renewed etc., schedules and costings. all signed off as agreed by Customers as agreed for access, to the Client’s Representative and obtain confirmation from the Client Representative that the Works may go ahead on the basis of them;

- Programme the Works including liaising with Customers, Subcontractors and Suppliers as necessary;

- Undertake the approved Works;

- Monitor the quality of workmanship, involving Subcontractors in monitoring performance, and identify potential future innovation;

- Provide data, in a format specified by the Client’s Representative, to update the Client’s attribute, stock condition, HHSR databases following completion of Works to each Scheme; and

- Attend and make good any Defects identified during and upon completion of the Defects Liability Period.

Planned Works and Major Works: External thermal insulation and render

External thermal insulation and render waterproofing system renewals comprising the Design, installation, construction, repair, maintenance, renewal, reinstatement or replacement and improvement Works to external thermal insulation and render waterproofing systems which have been “packaged” into a pre-planned programme of Works involving:

- Carry out an initial survey/measure of the Property or Block as necessary for the Works, including establishing, where necessary and as applicable, both existing and post Works HHSRS ratings and preparing pre and post works EPCs;

- Ascertain Customers’ (Customers groups’, individual Customers’ and Leaseholders’) choices in terms of Materials and Design layouts, colours and ancillary items and confirm these in writing to those Customers;

- Establish the availability of grants or funding contributions towards the costs of the Works, and process all grant applications on behalf of the Client;

- Ascertain whether any Statutory Permissions are needed for the Works and obtain all that are needed;

- Produce computer aided Design drawings, schedules, and costings., present reports of agreed layouts etc, all signed off as agreed by the Customers, to the Client’s Representative and obtain confirmation from the Client Representative that the Works may go ahead on the basis of them;

- Programme the Works including liaising with Customers, Subcontractors and Suppliers as necessary;

- Undertaking the approved Works;

- Monitor the quality of workmanship, involving Subcontractors in monitoring performance, and identify potential future innovation;

- Provide data, in a format specified by the Client’s Representative, to update the Client’s attribute, stock condition, HHSR and SAP energy databases following completion of Works to each Property or Scheme;

- Attend and make good any Defects identified during and upon completion of the Defects Liability Period.

Planned Works and Major Works: cyclical redecoration and pre-decoration repairs

Cyclical redecoration and pre-decoration repairs comprising:

- redecorating existing decorated surfaces of windows, doors, fascias, rainwater and sanitary pipework, walls, soffits, and Common Parts including communal rooms, bin stores, garages, cycle sheds, fencing, railings, screens, gates and other boundary features, paths, drives, staircases, and access decks/balconies which have been ‘packaged’ into a pre-planned programme of Work; and

- cleaning the external surfaces of any PVCu items including windows, doors, soffits, fascias, and cladding;

- installation, construction, repairs, maintenance, renewals, reinstatement or replacement Works or Works of improvement (other than that defined as cyclical redecoration) that is Ordered in conjunction with cyclical redecoration and to be undertaken in conjunction with or before the cyclical redecoration including;

- overhaul of rainwater goods including renewals;

- overhaul of external doors and windows including associated joinery repairs and renewals before the decoration of external and internal Common Parts including shared halls and stairways etc;

- decorations to external elevations including associated joinery and carpentry repairs/renewals;

- decoration to internal Common Parts; and

- renewal, improvement or repair Works not associated directly with cyclical redecoration.

These Works involve the following:

- Liaise with Customers (including Leaseholders) for an initial survey/measure of the Property or Block as necessary for the Works;

- Ascertaining Customers choices in terms of colours, Materials and Designs layouts, colours including all ancillary items (such as door/window types, ironmongery) and confirm these in writing to those Customers;

- Ascertain whether any Statutory Permissions are needed for the Works and obtain all that are needed;

- Produce computer aided Design drawings (if required by the Client’s Representative) specifications, schedules, and costings , present reports of agreed colours, Materials, Designs, all signed off as agreed by the Customers, to the Client’s Representative and obtain confirmation from the Client Representative that the Works may go ahead on the basis of them;

- Provide Prices for the Works in a format that will enable the Client to prepare individual Property section 20 costings for Leaseholders;

- Programme the Works including liaising with Customers, Subcontractors and Suppliers as necessary;

- Co-ordinate with the specified paint Supplier over technical specifications, standards, training of Tradespersons and support requirements;

- Undertake the approved Works; and

- Attend and make good any Defects identified during and upon completion of the Defects Liability Period.

DISABILITY ADAPTATION WORKS [delete if not included in the Contract]

[Disability Adaptation Works Versions 7, 7.1. 7.2, 8] [delete Versions which are not applicable]

Disability Adaptation Works comprising:

- Planned Works and Major Works (as set out above);

- provision of and Works to Lifting Installations;

- Works to Electrical Installations;

- provision or adaptation of Security, Access, and Life Support Installations;

- provision or adaptation of Ventilation Installations;

- provision of mobility aids, grab rails, handrails and balustrades;

- provision of WC pans and cisterns, and bio-bidets;

- Works to Water Installations;

- provision of shower loo cubicles and other specialist sanitary fittings and appliances;

- Works to adapt doors and windows;

- Provision of access facilities, ramps and thresholds;

- structural alterations and associated wall, floor and ceiling finishes and internal redecoration

- Technical Inspections; and

- Occupational Therapist inspections.

[amend list as necessary].

HEATING INSTALLATION SERVICING (INCLUDING SAFETY CHECKS) AND REPAIR [delete if not included in the Contract]

[Heating, Servicing, Maintenance, and Installations – Version 8] [Gas Appliance Servicing and Maintenance – Version 7, 7.1, 7.2]

The overall scope of the Works (more specifically defined in the Specification of Workmanship and Materials) covers the following:

| SCOPE OF WORKS | TOTAL NO |
| --- | --- |
| Servicing (including Safety Checks and any necessary replacement parts) gas and LPG fired domestic Heating Appliances and other Appliances. | [….] Appliances |
| Servicing (including Safety Checks, and any necessary replacement parts) oil fired domestic Heating Appliances and other Appliances. | [….] Appliances |
| Servicing (including any necessary replacement parts) of solid fuel and biomass Appliances and open fires to Properties and associated distribution systems to Properties, including completion of solid fuel safety assessment and service record. | [….] Properties |
| Servicing (including any necessary replacement parts) of air source heat pumps and associated distribution systems to Properties. | [ ]Properties |
| Servicing (including any necessary replacement parts) of solar thermal panels Properties and associated distribution systems to Properties and Common Parts. | [….] Installations |
| Servicing (including Safety Checks, and any necessary replacement parts) gas and LPG fired domestic cookers, ovens, and hobs. | [ ] Appliances |
| Servicing (including Safety Checks, and any necessary replacement parts) gas and LPG fired commercial cookers, ovens, hobs, and other kitchen Appliances. | [ ] Schemes |
| Servicing (including Safety Checks, and any necessary replacement parts) of gas commercial boiler rooms and associated equipment, pumps, calorifiers etc within or adjacent to the boiler rooms located in sheltered schemes, hostels, and corporate buildings. | [ ] Commercial Boiler Room Installations |
| Servicing (including Safety Checks, and any necessary replacement parts) of gas communal (domestic type) boilers and associated equipment, pumps, calorifiers etc within or adjacent to the boiler rooms located in sheltered schemes, hostels, and corporate buildings. | [ ] Domestic Communal Boiler Room Installations |
| Servicing (including Safety Checks, and any necessary replacement parts) of oil commercial boiler rooms and associated equipment, pumps, calorifiers etc within or adjacent to the boiler rooms located in sheltered schemes, hostels, and corporate buildings. | [ ] Commercial Boiler Room Installations |
| Servicing (including Safety Checks, and any necessary replacement parts) of the oil communal (domestic type) boilers and associated equipment, pumps, calorifiers etc within or adjacent to boilers rooms located in sheltered schemes, hostels, and corporate buildings. | [ ] Domestic Communal Boiler Room Installations |
| Responsive Maintenance (including any necessary replacement parts) of gas and LPG fired domestic Heating Appliances and other Appliances. | [ ] Properties |
| Responsive Maintenance (including any necessary replacement parts) of oil fired domestic Heating Appliances and other Appliances. | [ ] Properties |
| Responsive Maintenance (including any necessary replacement parts) of solid fuel and biomass Appliances and open fires. | [ ] Appliances |
| Responsive Maintenance (including any necessary replacement parts) of air source heat pumps. | [ ] Appliances |
| Responsive Maintenance (including any necessary replacement parts) of gas, oil, solid fuel, and air source heat pump fuelled domestic Heating Installations. | [ ] Installations |
| Responsive Maintenance (including any necessary replacement parts) of gas and LPG fired domestic cookers, ovens, and hobs. | [ ] Appliances |
| Responsive Maintenance (including any necessary replacement parts) of gas fired commercial kitchen ovens, cookers, hobs. | [ ] Schemes |
| Responsive Maintenance (including any necessary replacement parts) of gas fuelled commercial boilers and associated equipment, pumps, calorifiers etc within or adjacent to the boiler rooms to sheltered schemes, hostels, and corporate buildings. | [ ] Commercial Boiler Room Installations |
| Responsive Maintenance (including any necessary replacement parts) of gas fuelled communal boilers and associated equipment, pumps, calorifiers etc within or adjacent to the boiler rooms to sheltered schemes, hostels, and corporate buildings. | [ ] Domestic Communal Boiler Room Installations |
| Responsive Maintenance (including any necessary replacement parts) of oil fuelled commercial boilers and associated equipment, pumps, calorifiers etc within or adjacent to the boiler rooms to sheltered schemes, hostels, and corporate buildings. | [ ] Commercial Boiler Room Installations |
| Responsive Maintenance (including any necessary replacement parts) of oil fuelled communal boilers and associated equipment, pumps, calorifiers etc within or adjacent to the boiler rooms to sheltered schemes, hostels, and corporate buildings. | [ ] Domestic Communal Boiler Room Installations |
| Responsive Maintenance (including any necessary replacement parts) of Heating Installations (outside of a boiler room) to Properties in sheltered schemes, hostels and other multi-occupied Blocks and Common Parts or communal facilities. | [ ] Properties and [ ] Communal Areas |
| Out of Hours Emergency Works call-outs average per annum. | As and when ordered |
| Cap off, commission, turn on and test and other Works to an average of Void Properties per annum. | As and when ordered |
| Servicing (including Safety Checks, and any necessary replacements parts) of unvented hot water cylinders. | As and when ordered |
| Responsive Maintenance (including any necessary replacement parts) of solar thermal panels, and associated distribution systems. | [ ] Installations |
| Responsive Maintenance (including any necessary replacement parts) of air source heat pumps and associated distribution systems. | [ ] Installations |
| Servicing, and Responsive Maintenance (including any necessary replacement parts) of heat recovery units and systems. | [ ] Installations |
| Servicing, Routine Maintenance and Responsive Maintenance (including any necessary replacement parts) of pressure vessels. | As and when ordered |
| Servicing, Routine Maintenance and Responsive Maintenance (including any necessary replacement parts) of Thermostatic Mixing Valves. | As and when ordered |
| Servicing, Routine Maintenance and Responsive Maintenance (including any necessary replacement parts) of rainwater harvesting systems. | As and when ordered |
| Servicing, Routine Maintenance and Responsive Maintenance (including any necessary replacement parts) of shower pumps etc. | As and when ordered |
| Servicing, Routine Maintenance and Responsive Maintenance (including any necessary replacement parts) of pressure reducing valves. | As and when ordered |
| Servicing, Routine Maintenance and Responsive Maintenance (including any necessary replacement parts) of water booster, sump, and sewage pumps. | As and when ordered |
| Servicing, Routine Maintenance and Responsive Maintenance (including any necessary replacement parts) of Economy 7 electric space, storage, and water Heating Installations to Properties. | [ ] Properties |
| Servicing, Routine Maintenance and Responsive Maintenance (including any necessary replacement parts) of Economy 7 electric space, storage, and water Heating Installations for Common Parts of hostels, sheltered schemes and other multi-occupied Blocks and corporate buildings. | [ ] Schemes |
| Servicing, Routine Maintenance and Responsive Maintenance (including any necessary replacement parts) of electric wet space Heating Installations and electric water Heating Installations to Properties. | [ ] Properties |
| Servicing, Routine Maintenance and Responsive Maintenance (including any necessary replacement parts) of photovoltaic panels on individual Properties. | [ ] Properties |
| Servicing, Routine Maintenance and Responsive Maintenance (including any necessary replacement parts) of photovoltaic panels on sheltered schemes, general needs Blocks and offices. | [ ] Installations |
| Servicing, Routine Maintenance and Responsive Maintenance (including any necessary replacement parts) of air conditioning equipment and Installations. | [ ] Installations |
| Planned Works and Major Works comprising the replacement, renewal or upgrading of gas or oil fired Heating Appliances and other Appliances. | As and when ordered |
| Planned Works and Major Works comprising the replacement, renewal or upgrading of gas or oil fired Heating Appliances and other appliances and/or the complete installation of new or replacement Heating Installations. | As and when ordered |

[amend list as appropriate]

WORKS TO ELECTRICAL INSTALLATIONS AND MECHANICAL INSTALLATIONS [delete if not included in the Contract]

[Communal Mechanical and Electrical Installations – Versions 7, 7.1, 7.2, 8] [delete Versions which are not applicable]

These Works comprise:

- Servicing (including Safety Checks);

- Routine Maintenance;

- Responsive Maintenance;

- Out of Hours Emergency Works;

- Call Handling;

- Out of Hours Call Handling;

- Planned Works and Major Works; and

- Technical Inspections.

[amend list as appropriate]

Communal Mechanical and Electrical Installations comprise:

- catering items and Installations;

- Communal Heating Installations;

- Mechanical Installations;

- Electrical Installations;

- intruder alarms;

- laundry Installations;

- Lifting Installations;

- lightning conductors;

- roller shutters;

- ventilation and air conditioning Installations;

- cradle access system;

- fall arrester systems;

- gates and barriers;

- Security, Access, and Life Support Installations (including CCTV Installations; Controlled Entry Installations, TV Reception Installations;

- toilets and facilities for people with a disability;

- electric vehicle charging Installations;

- MVHR Installations;

- sound and music Installations;

- Water Installations including:

  - water pressure booster pumps;

  - water hygiene and storage tanks;

- workshop equipment Installations; and

- building management and energy saving Installations.

[amend list as appropriate]

ESTATE SERVICES [delete if not included in the Contract]

[Estate Services Versions 7, 7.1. 7.2, 8] [delete Versions which are not applicable]

Estate Services, comprising:

- Grounds maintenance to the Areas shown on the Map / listed in the Schedule at Annex 2 [Map/schedule of Areas to which Estate Services are to be provided] to this Appendix:

  - grass cutting;

  - litter and leaf picking of grassed and planted areas;

  - maintenance of planted areas;

  - hedge cutting;

  - horticultural works;

  - maintenance of Elderly Persons’, Customers’, and Void Property gardens;

  - maintenance of trees and tree surgery;

  - drainage and sewage Works;

  - clearance of open culverts, ditches, and other drainage channels; and

  - snow clearance and/or gritting.

- Building and window cleaning services to the Areas shown on the Map / listed in the Schedule at Annex 2 [Map/schedule of Areas to which Estate Services are to be provided]:

  - cleaning of Common Parts including:

    - communal lounges,

    - kitchens; and

    - community rooms;

  - office cleaning;

  - window cleaning – external; and

  - window cleaning - internal to common parts only;

- Cleaning hard landscapes and associated buildings to the Areas shown on the Map / listed in the Schedule at Annex 2 [Map/schedule of Areas to which Estate Services are to be provided]:

  - litter picking and weeding;

  - clearance of rubbish, dog excrement, graffiti, and drug paraphernalia;

  - cleaning bin and refuse stores;

  - cleaning playgrounds and play equipment; and

  - cleaning other hard landscaped areas;

- Hard Landscaping to the Areas shown on the Map / listed in the Schedule at Annex 2 [Map/schedule of Areas to which Estate Services are to be provided]:

  - excavation/earthworks;

  - Site clearance;

  - external Works;

  - concrete Works; and

  - Works to and/or installation of fencing and gates.

[amend list as necessary].

ASBESTOS WORKS [delete if not included in the Contract]

[Asbestos Works Versions 7, 7.1. 7.2, 8] [delete Versions which are not applicable]

Asbestos Works and Works involving asbestos (that need not be undertaken by an Asbestos Licensed Contractor) comprising:

- Responsive Maintenance (including Emergency Works Ordered during Normal Working Hours) – abatement/encapsulation and/or removal of all asbestos and or asbestos containing materials including disposal, transportation, and consignment - required to be undertaken by an Asbestos Licensed Contractor;

- Responsive Maintenance (including Emergency Works Ordered during Normal Working Hours) – abatement/encapsulation and/or removal of all asbestos and/or asbestos containing materials including disposal, transportation, and consignment – Notifiable non-licensed work;

- Out of Hours Emergency Works;

- Planned Works and Major Works – abatement/encapsulation and/or removal of all asbestos and/or asbestos containing materials including disposal, transportation, and consignment;

- Cataloguing and storage of Customer’s suspected contaminated possessions; and

- environmental cleaning.

[amend list as necessary].

ACTIVE AND PASSIVE FIRE SAFETY WORKS [delete if not included in the Contract]

[Active and Passive Fire Safety Works Version 8] (Fire Safety Works Version 7, 7.1, 7.2] [delete Schedules and Versions which are not applicable]

Fire Safety Installations and Works to improve fire safety comprising the Design, installation, construction, repair, maintenance, renewal, reinstatement or replacement and improvement Works to Fire Safety Installations and to improve fire safety including all associated building Works and making good which have been “packaged” into a pre-planned programme of Works comprising:

- passive fire safety Works including:

  - internal wall treatments;

  - installing fire resistant partitions;

  - ceiling fire protection treatments;

  - installing fire barriers, pipe, duct and conduit sleeves;

  - installing fire stopping;

  - renewal of doors with fire check doors;

  - renewal of windows with fire escape windows;

  - applying fire upgrading coatings to surfaces;

  - applying fire retardant coatings to surfaces; and

  - other Works associated with fire safety Works;

- active fire safety Works including:

  - installing, renewing, maintaining, and testing emergency lighting systems;

  - installing, renewing, maintaining, and testing of fire alarm and detection systems; and

  - installing, renewing, maintaining, and testing of fire-fighting equipment; and

- Technical Inspections.

[amend list as necessary].

NET ZERO CARBON WORKS [delete if not included in the Contract]

[Net Zero Carbon Works Version 8] [Retrofit Works Versions 7, 7.1, 7.2] [delete Schedules and Versions which are not applicable]

Net zero carbon Works comprising the Design, installation, construction, repair, maintenance, renewal, reinstatement, replacement, improvement and retrofit Works to improve energy efficiency and sustainability including all associated building Works and making good which have been “packaged” into a pre-planned programme of Works comprising:

  - installing green roofs;

  - external wall treatments;

  - internal wall, ceiling and floor treatments;

  - renewal of windows with triple glazed windows;

  - renewal of windows with triple glazed external doors;

  - upgrading draughtproofing;

  - reglazing of windows with energy saving components;

  - installation of “ErP A+++” rated gas fired boilers;

  - installing biomass solid fuel boilers;

  - installing hydronic underfloor heating;

  - installing air source heat pumps;

  - installing solar hot water panels and cylinders;

  - installing electrical power generation systems – wind turbines and photovoltaic panels;

  - installing energy saving and sustainability-improving plumbing devices;

  - installing energy saving and sustainability-improving electrical devices; and

  - other Works associated with retrofit Works.

[amend list as necessary].

LIFTING EQUIPMENT MAINTENANCE [delete if not included in the Contract]

[Lift and Disability Lifting Equipment Maintenance Version 8] [Lift Maintenance Version 7, 7.1, 7.2] [delete Schedules and Versions which are not applicable]

Maintenance of Lifting Installations comprising:

- Servicing (including Safety Checks);

- Routine Maintenance;

- Responsive Maintenance;

- Out of Hours Emergency Works;

- Call Handling;

- Out of Hours Call Handling;

- Planned Works and Major Works; and

- Technical Inspections.

[amend list as necessary]

Lifting Installations comprise:

- passenger and goods lifts;

- stairlifts;

- home lifts;

- bed and bath hoists;

- pass thru floor hoists;

- vertical access hoists; and

- minivators.

[amend list as necessary]

FIRE SAFETY INSTALLATIONS MAINTENANCE [delete if not included in the Contract]

[Active Fire Safety Works Version 8] [Fire Alarm Maintenance Versions 7, 7.1, 7.2] [delete Schedules and Versions which are not applicable]

Maintenance of active Fire Safety Installations comprising:

- Servicing (including Safety Checks);

- Routine Maintenance;

- Responsive Maintenance;

- Out of Hours Emergency Works;

- Call Handling;

- Out of Hours Call Handling;

- Planned Works and Major Works; and

- Technical Inspections.

[amend list as necessary]

Fire Safety Installations comprise:

- emergency lighting;

- fire alarms;

- fire-fighting equipment;

- sprinklers; and

- fire safety refuge intercom systems for people with a disability.

[amend list as necessary]

SECURITY, ACCESS, AND LIFE SUPPORT INSTALLATIONS MAINTENANCE [delete if not included in the Contract]

[Security, Access, and Life Support Systems Version 8 ] [Warden Call/OAP Alarm Maintenance Versions 7, 7.1, 7.2] [Controlled Entry Maintenance Version 7, 7.1, 7.2] [CCTV Maintenance Version 7. 7.1, 7.2] [Communal TV Maintenance Versions 7, 7.1 and 7.2] [delete Schedules and Versions which are not applicable]

Maintenance of Security, Access and Life Support Installations comprising:

- Servicing (including Safety Checks);

- Routine Maintenance;

- Responsive Maintenance;

- Out of Hours Emergency Works;

- Call Handling;

- Out of Hours Call Handling;

- Planned Works and Major Works; and

- Technical Inspections.

[amend as necessary]

Security, Access, and Life Support Installations comprising:

- Controlled Entry Installations (including automatic door opening systems, automatic gates, car park barriers, rising bollards and entry control systems;

- CCTV Installations;

- Personal Alarm Installations (including elderly persons’ alarms, nurse call alarms in sheltered schemes/residential care homes category 3 and fire safety refuge intercom systems for people with a disability);

- TV Reception Installations (including communal tv and satellite aerials and distribution systems, domestic tv aerials and distribution systems provided by the Client and satellite installations (digital switchover));

[amend list as necessary]

WATER INSTALLATIONS MAINTENANCE [delete if not included in the Contract]

[Water Hygiene and Storage Version 8] [Water Hygiene Versions 7, 7.1, 7.2] [delete Schedules and Versions which are not applicable]

Water Installations Works comprising:

- Servicing comprising:

  - legionella testing and monitoring;

  - risk assessments and/or review;

  - cold water storage tank inspections, temperature tests and disinfections and;

  - calorifier inspections and temperature tests;

- Routine Maintenance;

- Responsive Maintenance (including Emergency Works Ordered during Normal Working Hours and including emergency chlorination Works);

- Planned Works and Major Works (including tank replacements);

- Out of Hours Emergency Works; and

- Technical Inspections.

[amend list as necessary]

ELECTRICAL INSTALLATIONS MAINTENANCE [delete if not included in the Contract]

[Electrical Upgrading and Maintenance Versions 7, 7.1, 7.2, 8] [delete Versions which are not applicable]

Maintenance of Electrical Installations comprising:

- Servicing (including Safety Checks);

- Routine Maintenance;

- Responsive Maintenance;

- Out of Hours Emergency Works;

- Call Handling;

- Out of Hours Call Handling;

- Planned Works and Major Works;

- Void Property Inspections; and

- Technical Inspections.

[amend list as necessary]

The Works comprise:

- the Design, installation, construction, repair, maintenance, renewal, reinstatement or replacement and improvement of Electrical Installations;

- landlords testing;

- Works to lightning conductors;

- general lighting and power (small scale) Works; and

- code 1 and 2 recommended Works.

[amend list as necessary]

Property Health Checks/MOTs [Optional – delete if not required]

Property Health Checks/MOTs on Properties:

- that have not been subject of any Responsive Maintenance requests or had a stock condition survey/Property Health Check/MOT over the previous [5 (five)] years [amend number of years if required]; or

- where more than [insert number] Responsive Repair requests have been made in respect of them over a [2 (two)] year period [amend number of years];

Property Health Checks/MOTs are to be undertaken by a multi-skilled tradesperson capable of undertaking electrical inspections as well as minor joinery and plumbing tasks. They include providing a computerised coded report to the Client in the format set out below:

| ITEM | ASPECT OF PROPERTY | ACTION | SOR CODES | QTY | COMMENTS |
| --- | --- | --- | --- | --- | --- |
|  | External AREAS |  |  |  |  |
| 1 | Undertake visual soundness check of roof and external building structure. Investigate for any signs of progressive structural distress or deflection. | Inspect and report |  |  |  |
| 2 | Check stacks, pots, flashings, and roof coverings are wind and watertight. | Inspect and report |  |  |  |
| 3 | Inspect for faults to rainwater goods. | Inspect and report |  |  |  |
| 4 | Inspect for faults to manholes / inspection covers. | Inspect and report |  |  |  |
| 5 | Inspect for faults to footpaths etc. | Inspect and report |  |  |  |
| 6 | Check paths and hard surfaces are trip free and steps and all surfaces are level. | Inspect and report |  |  |  |
| 7 | Check gullies and grids are clear of obstruction and have a suitable cover. | Inspect |  |  |  |
| 8 | Check clothes posts and hooks or rotary lines are suitably located, and if missing provide them in a suitable location. | Inspect and provide |  |  |  |
| 9 | Repair or replace any defective or missing gates or furniture. | Repair/ replace |  |  |  |
| 10 | Check if external lighting is operational. | Test |  |  |  |
| 11 | Check for graffiti. | Report |  |  |  |
| 12 | Check grassed and garden areas are tidied up to a reasonable standard. | Report |  |  |  |
| 13 | Check for any Customer’s debris in gardens. | Report |  |  |  |
| 14 | Check for any garden ponds. | Report |  |  |  |
| 15 | Check outbuildings are safe, secure, and clear of rubbish. | Inspect and report |  |  |  |
| 16 | Review external decorative condition in the context of the Planned Works cyclical painting Programme. [Provider will need to be given the cyclical painting Programme] | Inspect and report |  |  |  |
| 17 | Ensure that all fencing and/or boundary walls are in good condition. | Inspect and report |  |  |  |
|  | ELECTRICAL INSTALLATIONS |  |  |  |  |
| 18 | Test Electrical Installations and Appliances and issue current safety certificate to in accordance with the IET Wiring Regulations and provide report. | Inspect, test and report |  |  |  |
| 19 | Renew defective lamp holders, electric sockets, switches, and aerial points. | Inspect, repair/renew Code 1 recommendations |  |  |  |
| 20 | Check each room has a minimum of 2 (two) double sockets except the kitchen where there is to be a minimum of 4 (four) double sockets plus at least 1 (one) fused spur. | Report |  |  |  |
| 21 | Remove any unauthorised wiring or dangerous fittings installed by Customer. | Undertake |  |  |  |
| 22 | Check the electric meter is in a cupboard. | Report |  |  |  |
| 23 | Check hard wired smoke detectors (minimum of 1(one)) and report if there are no existing smoke detectors. | Inspect |  |  |  |
| 24 | Where installed, ensure extractor fans are working correctly. | Inspect and test |  |  |  |
| 25 | Where installed, ensure intercom systems are working correctly. | Inspect and test |  |  |  |
| 26 | Ensure there is adequate lighting in all rooms. | Inspect and report |  |  |  |
| 27 | Ensure that the lighting in the bathroom is contained within a diffuser or cover. | Provide |  |  |  |
| 28 | Ensure switches and plug outlets are free from paint splashes. | Inspect |  |  |  |
| 29 | Check that the doorbell is working. | Inspect / overhaul |  |  |  |
|  | Ventilation |  |  |  |  |
| 30 | Ensure there is adequate ventilation to kitchen and bathroom. | Inspect |  |  |  |
| 31 | Check all vents are in a good condition and clear of obstruction. | Overhaul |  |  |  |
|  | Asbestos |  |  |  |  |
| 32 | Carry out any risk management as required by Health and Safety Law and take appropriate action. | Inspect and report |  |  |  |
|  | Security/Safety |  |  |  |  |
| 33 | Check and overhaul all door locks. | Undertake |  |  |  |
| 34 | Provide a security chain on front door if one is not installed. | Provide |  |  |  |
| 35 | Check and overhaul or provide window locks and keys for all ground floor windows. | Provide |  |  |  |
|  | PLUMBING |  |  |  |  |
| 36 | Inspect and repair faulty ball valves, supply and waste pipes, flush pipes, overflows. | Inspect/repair |  |  |  |
| 37 | Check the toilet is flushing correctly and the system has a mechanism to restrict the amount of water the cistern can hold. | Check |  |  |  |
| 38 | Run taps and check the sinks drain away. | Undertake |  |  |  |
| 39 | Ensure plugs and chains are in place and repair or renew any that are defective. | Undertake |  |  |  |
| 40 | Repair/renew defective taps. | Inspect/repair |  |  |  |
| 41 | Ensure there is a potable supply of water. | Inspect |  |  |  |
| 42 | Check the cold water storage tank. Ensure stopcocks, service valves, ballofix’s, check valves, gate valves are working correctly and adequately labelled. Check all pipework and ensure it is adequately insulated. | Inspect / repair / overhaul |  |  |  |
| 43 | Check the hot water cylinder and provide insulation jacket if missing or damaged. | Inspect / provide |  |  |  |
|  | KITCHEN |  |  |  |  |
| 44 | Check the kitchen has gas and / or electric cooker points. | Report |  |  |  |
| 45 | Check the kitchen has a minimum of a (stainless steel) sink unit, double base, and double wall unit to match. | Report |  |  |  |
| 46 | Check the kitchen has space for washing machine and fridge. | Report |  |  |  |
| 47 | Check the kitchen has a plumbing connection for a washing machine, including a waste aperture in the side of the sink base. | Inspect / report |  |  |  |
| 48 | Check all units are of a reasonable uniform appearance and worktops are damage free. Check doors and drawers operate satisfactorily. Repair as necessary. | Inspect / repair / overhaul |  |  |  |
| 49 | Ensure there is a suitable floor covering and that it is free from tripping hazards. | Inspect and report / repair / relay |  |  |  |
| 50 | Provide sealant to the splashback and regrout tiles as necessary. | Inspect / provide / regrout |  |  |  |
| 51 | Replace any cracked or damaged glazed tiles. | Inspect |  |  |  |
|  | BATHROOM |  |  |  |  |
| 52 | Check the bathroom suite is in a good condition, of uniform colour and free from any stains or chips. | Inspect and report |  |  |  |
| 53 | Ensure the WC pan and wash-hand basin is secure and operates efficiently. | Inspect / refix / overhaul |  |  |  |
| 54 | Replace any cracked or damaged glazed tiles. | Inspect |  |  |  |
| 55 | Provide new sealant around the bath and re-grout tiles as necessary. | Inspect / provide / regrout |  |  |  |
| 56 | Ensure there is a suitable floor covering and that it is free from tripping hazards. | Inspect and report / repair / relay |  |  |  |
|  | SEPARATE /ADDITIONAL WC |  |  |  |  |
| 57 | Check there is an additional WC suite and wash–hand basin. | Report |  |  |  |
| 58 | Ensure the WC pan and wash-hand basin is secure. | Inspect / refix/ overhaul |  |  |  |
|  | JOINERY |  |  |  |  |
| 59 | Ensure windows and doors open and close correctly and are wind and watertight. | Inspect and report |  |  |  |
| 60 | Ensure all double glazed units are sealed and free from misting. | Inspect and report |  |  |  |
| 61 | Provide draught excluders to front and rear doors if missing. | Provide |  |  |  |
| 62 | Check fire doors in flats are fitted with Perko closers or similar. | Inspect |  |  |  |
| 63 | Repair or renew any defective door or window furniture. | Provide |  |  |  |
| 64 | Check for any defective glazing. | Inspect and report |  |  |  |
| 65 | Check that internal glazing complies with the minimum safety glazing standard applicable at the time of the inspection. | Inspect and report |  |  |  |
| 67 | Ensure all floorboards, skirting boards and architraves are complete, safe, and secure with joints planed level. | Inspect / rectify |  |  |  |
| 68 | Ensure all door frames are in good condition for hanging doors and splice if necessary. | Inspect / splice |  |  |  |
| 69 | Ensure stair nosings are in place and treads are secure. | Inspect / refix |  |  |  |
| 70 | Ensure any shelving is secure. | Inspect / refix |  |  |  |
| 71 | Ensure any shelving is at an appropriate and safe height. | Inspect and report |  |  |  |
| 72 | Ensure balusters are at no more than 100mm centres. | Inspect and report |  |  |  |
| 74 | Check internal doors for damage. | Inspect and report |  |  |  |
|  | WALLS / CEILINGS |  |  |  |  |
| 75 | Investigate any evidence of dampness. | Inspect and report |  |  |  |
|  | ROOF SPACE |  |  |  |  |
| 76 | Check roof spaces are clear of any debris. | Inspect and report |  |  |  |
| 77 | Check the fitted hatch and install a bolt from beneath if it presents a potential risk to security. | Provide |  |  |  |
| 78 | Ensure a minimum of 200mm insulation is fitted. | Inspect and report |  |  |  |
| 79 | Ensure there is adequate ventilation or roof vents. | Inspect and report |  |  |  |
| 80 | Ensure sarking felt is in sound condition. | Inspect and report |  |  |  |
| 81 | Ensure all pipes are suitably lagged. | Inspect / provide |  |  |  |
|  | BASEMENTS |  |  |  |  |
| 82 | Ensure basements are clear of any debris or obstruction. | Inspect and report |  |  |  |
| 83 | Inspect basements for any repair requirements. | Inspect and report |  |  |  |
|  | DECORATION |  |  |  |  |
| 84 | Ensure a minimum of 3 (three) rooms are in reasonable decorative order including a living room, kitchen, and bathroom. | Inspect and report |  |  |  |
| 85 | Check for graffiti. | Inspect and report |  |  |  |
|  | COMMON PARTS |  |  |  |  |
| 86 | Ensure lighting is adequate and functioning correctly. | Inspect and report |  |  |  |
| 87 | Check the doors and windows open properly. | Inspect and report |  |  |  |
| 88 | Ensure there are no trip hazards. | Inspect and report |  |  |  |
| 89 | Ensure that communal and individual flat doors are fitted with numbers. | Inspect and report |  |  |  |
| 90 | Check meter cupboards are secure. | Inspect and report |  |  |  |
| 91 | Check letter boxes are secure. | Inspect and report |  |  |  |
| 92 | Check for any litter or graffiti. | Inspect and report |  |  |  |
| 93 | Check inspection records for the Common Parts are up to-date. | Inspect and report |  |  |  |
|  | DISABILITY ADAPTATIONS |  |  |  |  |
| 94 | Check and report on all ‘official’ disability adaptations and disability aids installed in the Property. | Inspect and report |  |  |  |
| 95 | Check and report on all ‘unofficial’ disability adaptations and disability aids installed in the Property. | Inspect and report |  |  |  |

[Omit above table if these Works are not included in the Contract]

[Handyperson Services [Optional – delete if not required]

Handyperson Services comprising:

- periodic visits by one multi-skilled Tradesperson with a van, Materials and Equipment (including access Equipment) to undertake both Programmed and ad-hoc minor Works (each task is envisaged to take no more than 15 (fifteen) to 30 (thirty) minutes) to sheltered and supported housing and other Properties occupied by Customers who are elderly, have a disability or who are vulnerable for [Client to insert number ] days’ of Works per week per Contract Year;

- periodic visits by a team of 2 (two) multi-skilled Tradespersons with a van, Materials and Equipment (including access Equipment) to undertake both Programmed and ad-hoc preventive maintenance Works (for example, gutter clearance, drain jetting etc.,) to managed Leasehold Properties, market rent Properties for [Client to insert number ] days’ of Works per week per Contract Year;

- periodic visits by a team of 2 (two) multi-skilled Tradespersons with a van Materials and Equipment (including access Equipment) to undertake both Programmed and ad-hoc preventive maintenance Works (for example, gutter clearance, drain jetting etc.,) for [Client to insert number ] days’ of Works per week per Contract.

ANNEX 1: [CLIENT’S STANDARD DETAILS]

[To be inserted]

ANNEX 2: [MAP/SCHEDULE OF AREAS TO WHICH ESTATE SERVICES ARE TO BE PROVIDED]

[To be inserted]

APPENDIX 2: TENANCY AGREEMENT

[“Standard” Tenancy Agreement to be inserted.]

APPENDIX 3: CLIENT’S POLICIES

[All Client Policies that the Provider must follow when carrying out the Works should be inserted.]

APPENDIX 4: LETTABLE STANDARD

[To be inserted.]

APPENDIX 5: CLIENT’S IT APPENDIX

[To be developed and inserted.]

APPENDIX 6: CLIENT’S CONTRACTOR CODE OF CONDUCT AND SERVICE STANDARDS

# Good Practice Requirements

Staff must:

- be prompt when an agreed time has been organised to have Works undertaken;

- be clean, properly dressed, taking off soiled shoes or boots before entering the Customer’s home;

- not smoke in any Customer’s homes or at all whilst working on the Contract;

- not consume alcohol or classified whilst at work or working on the Contract and not be under the influence of alcohol, classified drugs or other drugs or medication which would affect their ability to deliver the Works;

- respect any reasonable cultural or religious requirements the Customer may have;

- discuss the Works with the Customer on arrival, agree how they are to proceed and keep the Customer regularly updated on the progress of the Works, particularly where their completion will require more than one visit;

- not play radios, CD players, cassettes, iPods, MP3 players or any other music production equipment or use headsets in any Customer’s home;

- always use dust sheets where mess is likely to result from the Works;

- always leave a calling card if the Customer is not in when access is required;

- carry identification at all times;

- always show identification cards before seeking entry for the first time;

- be polite and courteous to Customers and members of the community;

- never use bad language or speak in a way which may cause offence to a Customer or member of the community;

- always clear up promptly any mess left as a result of the Works;

- not use any of the Customer’s facilities without their prior permission;

- take all reasonable steps to ensure the security of the Customer’s property and possessions; and

- remember at all times that although a Property is owned by the Client, it is someone's home, and must be treated as such.

# Equality and diversity

Staff must comply with the Client’s Equality and Diversity Policy.

# Inducements

Staff must not offer or give any:

- inducement or encouragement to any Customer to seek to influence the ordering of Works;

- gift or gratuity (e.g., seasonal 'perks') to any of the Client’s staff.

# Staff relationships with the Clients

Under no circumstances must any member of the Provider’s or a Subcontractor’s Staff be:

- a councillor or board member of the Client (as applicable), or

- an employee of the Client;

- a close relative of or have a close personal relationship with any member of the Client’s staff, councillor or member of the Client’s board (as applicable).

Note: A “close relative” is a person’s spouse, civil partner, parent, grandparent, child, grandchild (including an illegitimate child or grandchild), brother or sister.  Although technically it does not include any relationship that is not by blood, marriage or civil partnership, any person with whom the Client’s councillor, board member or member of staff has a close personal relationship should be treated as though they were a close relative.

The Provider must inform the Client’s Representative in writing immediately if the Provider employs or becomes aware that a Subcontractor is employing any person who falls into any of the above categories.

# Private Work for Client’s Staff

No work is to be undertaken privately for a member of the Client’s staff, or their close relatives.

# Private Work for Customers

Any private work undertaken for a Customer must be on a completely separate basis with no Client involvement, or responsibility for payment.

It is the responsibility of the Customer to obtain permission from the Client to carry out any Works of a structural nature to the Property.  The Provider must ensure that the Client’s Representative is aware of any intention to carry out such work.

# Comfort, safety and security

Particular care must be taken to ensure the comfort, safety and security of Customers and adjoining householders during the Works.  All necessary reasonable action must be taken to ensure the well-being of both the Property worked on, and adjoining properties.

# Explanation

The Works, working methods and programme must be explained to and discussed with the Customer before the Works commence, so that they can work with Staff to minimise inconvenience to both parties and understand the nature and extent of Works.

# Children

Particular care must be exercised when the Works are carried out in the vicinity of small children. Sharp tools and toxic substances must be kept well out of reach.

# Vulnerable Customers

Particular care and consideration is required when working in the home of an elderly Customer or a Customer with a disability, particularly with regard to:

- restricting or impeding movement around the Property;

- Equipment (tools) and Materials left lying on floors; and

- maintaining acceptable levels of warmth and comfort.

# Inability to undertake the Works

If for any reason the Provider is unable to undertake specified Works on any Property, the Client’s Representative must be informed immediately.

# Staff safety

If Staff encounter a particular difficult or a potentially violent situation, they must leave the Property immediately and contact the Client’s Representative as soon as possible.

# Services

Due notice must be given to the Customer whenever it is necessary to disconnect services or interrupt the use of access or amenities, and such interruption should be kept to a minimum.

# Consents

The Provider must obtain any statutory consents needed for the Works (e.g., for scaffolding on a pavement) before the Works commence and ensure that any statutory notices (e.g., building regulations) are served as appropriate.

# Hours of working

No Works may be undertaken outside the Provider’s Permitted Working Hours or on any days other than the Working Days specified in the Contract.

Where the Contract Details allow for Works at unsocial hours, due notice of those Works must be given to Customers and their neighbours.

# Keyholding

All Works should be done or access obtained to the Property when the Customer is present.  Arrangements for keyholding or unaccompanied access should be discouraged, or if absolutely necessary, kept to a minimum.

Where the Provider holds the keys to any Property, this is at the sole risk of the Provider.  The Provider must never hold the keys of an occupied Property without the specific agreement of the Customer.

# Confidentiality

Staff must not discuss matters concerning the Client’s business or concerning other Customers, other Properties or other contractors with Customers. Any enquiry from a Customer or others concerning the Client’s business should be diplomatically redirected to the Client.

The Client will regard it as a serious breach of contract if Staff discuss any confidential matters with Customers or the public.

# Access

When arrangements for access cannot be made by telephone, the Provider must either email, write to or call on the Customer to make access arrangements to carry out the Works.  If necessary, a card should be left with a request to contact either the Client’s Representative or the Provider directly. The Provider must use translation facilities where necessary.

The Provider must inform the Client’s Representative as soon as possible of any failure of a Customer to allow access at the agreed time. In exceptional circumstances, the Client’s Staff will accompany Staff to a Property if this is requested in advance.

# Completion

On completing or ceasing work for the Client, the Provider must hand back any keys, plans, specifications, other documents or equipment issued by the Client.

# Voids

The Provider must obtain the Client’s written permission before removing any property belonging to the previous Customer from a Void Property.

The Provider must take a proper inventory of any property so removed. Clear instructions should be agreed with the Client regarding its disposal.

# Complaints

Any complaint from a Customer must be referred immediately to the Client’s Representative.

# Subcontractors

The requirements of this Code of Conduct apply equally to Subcontractors.

APPENDIX 7: HEALTH AND SAFETY PRECONSTRUCTION INFORMATION

| Item No: | Hazard | Risk | Risk Rating Before Controls | Control Measures | Risk Rating After Controls | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| 1. | Inappropriate resources Insufficient training | Dangerous Installation Degraded workmanship Ineffective repair Injury to operative Injury to public | Medium | All Staff must be suitably trained and competent to carry out the task being undertaken. All Staff must have valid certification for the type of work they intend to carry out, e.g.: - CHAS Registration - CSCS - BS 7671 -IET Wiring Regulations - Gas Safe - IPAF | Low | Copies of all certifications must be provided to the Client on request. |
| 2. | Working from step ladders | Falls from Height Falling objects | Medium | Ladders must be checked before use and only used on a firm level base. Stepladders should only be used for short duration work (30 (thirty) minutes maximum). Do not work higher than 2/3rds up a stepladder and maintain 3 (three) points of contact at all times. Do not lean outwards or sideways from the steps of any ladder. | Low | Consider the use of podium steps for repetitive short-term activities. |
| 3. | Working at height | Falling from height. Being struck by falling objects. | Medium | Suitable means of access must be implemented. Works must not be conducted beneath other works at height. Areas below any Works at height to be barriered off. All Works to comply with the Work at Height Regulations. | Low | All Staff must have undergone appropriate training for any equipment used. |
| 4. | Use of power tools | Electrocution; Entanglement; Trips; Noise; and Dust. | Medium | All portable electrical appliances must have current PAT certification and be inspected prior to use, any defective equipment must be immediately removed from service. All leads must be checked for signs of wear and must be run as to not create a trip hazard. All Staff must be competent in the use of all their equipment, and where required have undergone relevant training. Relevant PPE must be worn (ear defenders, dust masks etc). | Low | Use battery powered tools when possible. |
| 5. | Use of General Hand Tools | Violent contact with tool parts, damaged tools, incorrect use of tools | Low | Tools must be checked to be in good condition and fit for purpose. Any defective tools must be removed from use. Tools must be used only for the tasks they are provided for. | Low |  |
| 6. | Working with/ near to live services | Fatal Electrocution | Medium | Avoid work on live service(s) whenever possible. Isolate supplies prior to Works commencing. Use of MCB lock off device. Test for dead prior to working on any circuit. | Low | No lone working on live services |
| 7. | Hot works | Fire/Explosion | High | Adequate investigations must be conducted before and after works. Provision of appropriate firefighting equipment. No hot works to be carried out 30 (thirty) minutes before end of the Working Day and area to be checked prior to leaving site. | Low | Introduce a hot work permit procedure |
| 8. | Tripping hazards, materials/ equipment/debris | Slips, Trips, Falls | Medium | Access and egress routes must be clear from debris, equipment etc. Waste materials must be disposed of in suitable containers. Equipment or Materials must not be stored in any Property. Good housekeeping must be maintained. Segregate work areas. | Low | Tidy up as works progress, do not leave it until the end of the day. |
| 9. | Noise/Vibration | Noise pollution – damage to hearing. Vibration (HAV’s) | Medium | Minimise noise and vibratory risk by careful selection of power tools or by use of hand tools. Ensure the correct PPE is identified and used by anyone within the noise impact area. | Low | Request that occupants vacate the area for noisy activities. |
| 10. | Foreign Bodies in the eye | Temporary/permanent damage to eye/sight | Medium | Issue and wear suitable PPE (safety glasses/goggles) when required. Ensure that a first aid kit including eye wash is available. | Low | Look down when removing ceiling tiles. |
| 11. | Manual Handling | Skeletal/Muscular injury | Medium | Avoid manual handling whenever possible. Conduct manual handling assessment. Ensure Staff have had manual handling training. Share the load if required. | Low | Use mechanical aides where appropriate. |
| 12. | Chemicals/ Substances | Contamination/Disease | Medium | Issue COSHH assessments and Materials Safety Data Sheets. Ensure the correct PPE is identified and used. Adequate storage facilities must be provided. | Low | Inform the Client of any unknown substances found on site. |
| 13. | Asbestos | Fatal Disturbance of Asbestos - Release of Fibres - Potential Exposure | Medium | All Staff must have undergone asbestos awareness training. Should any suspect material be uncovered and it could be disturbed in any way, Works in that area should cease and an analysis be carried out. Removal shall be carried out by a specialist contractor in accordance with the Control of Asbestos Regulations 2012 and HSE Publication L143. | Low | Do not re-enter the area until the suspect material has been identified. |
| 14. | Working in Communal Areas | Inadvertent Access Slips and Trips Objects falling from height | Medium | Ensure all work areas are segregated from the public/Customers. Appropriate safety signage to be in place. | Low | Consider letter drop to Customers or Communal meeting with property manager for ongoing Works. |
| 15. | Excessive Dust | Inhalation Contamination | Medium | Ensure all dust suppression methods are employed. Ensure dust masks are issued, worn and maintained where required. Select equipment with integral dust suppression. Do not use the machinery whilst people nearby or approaching. Consider screening to prevent migration of dust. | Low | Provide local extraction if required. |
| 16. | Vehicle Management | Obstructing Emergency Services/Customers or other residents | High | Ensure all vehicles are parked in designated parking areas and do not introduce any obstructions. | Low | Parking outside of building should be for unloading only and by agreement only. |
| 17. | Problem Customers | Anti-social behaviour | High | Client’s Customers register must be consulted to identify any known properties of concern. Lone working must not be undertaken in any Property of concern. | Low | Consult with the neighbourhood office. |
| 18. | Lone Working | Accident Fatal Violence | Medium | Periodic visits from supervisor. Regular contact via a mobile phone. Daily register of Staff work locations to be maintained. | Low | Each activity must be assessed for the number of Staff required. |
| 19. | Sharps | Cuts or puncture injuries Infection | Medium | All Staff must undergo training on being “sharps wise”. Sharps policy must be implemented. | Low | Do not touch any sharps if found. |
| 20. | Pandemics Pandemics (contd.) | Spread of Infection Spread of Infection | High High | Staff suffering the symptoms of a Pandemic or which have tested positive as being infected by a Pandemic must not be used to undertake any Works. Staff who have previously suffered symptoms of a Pandemic must provide evidence, by way of a negative test result, that they are clear of all infection before they are used to undertake any Works. A daily register of all Staff works locations must be maintained. This must include all locations for Works outside Normal Working Hours. In the event of any Staff suffering the symptoms of a Pandemic or testing positive as being infected by a Pandemic, details of the addresses of all Properties visited by those Staff in the previous 7 (seven) calendar days must be provided to the Client and NHS Test and Trace. All Staff must have undergone training on safe working procedures, including use of personal protective equipment and clothing, to be adopted when undertaking the Works during a Pandemic. All Staff must have undergone training on the working procedures to be adopted in communicating with Customers and other occupiers of Properties when undertaking the Works during a Pandemic. All Staff must have undergone training on the cleansing/cleaning procedures to be adopted before and after undertaking Works in or adjacent to Occupied Properties. All Staff must have undergone training on the cleansing/cleaning procedures to be adopted when undertaking Works in Void Properties. | Medium Medium |  |

APPENDIX 8: SOCIAL VALUE

# General

## Defined terms in this Appendix (shown with initial capital letters) have the definitions given in Clause 1 of the Contract Conditions.

## The Provider must participate actively in economic and social regeneration in connection with this Contract including promoting the use of small and medium enterprises and social enterprises in its supply chain.

## The Provider must, together with the Client, seek to develop links and improve communications with the communities served by the Works.

## The Social Value Matrix is Annex A [Social Value Matrix] to this Social Value Appendix.

## The Provider must deliver (either itself or through its Subcontractors) in each Contract Year, a minimum of:

- the number of Person-weeks of employment of trade Apprentices set out in the Social Value Matrix (if any);

- the number of Person-weeks of employment of Trainees set out in the Social Value Matrix (if any);

- the number of Person-weeks of unpaid Work Placements set out in the Social Value Matrix (if any);

- the number of Training Programmes set out in the Social Value Matrix (if any); and

- the numbers and types of other Social Value Activities set out in the Social Value Matrix.

## The Provider must ensure that all Apprentices and Trainees are paid at least the appropriate minimum wage as required by Law and have terms and conditions of employment that are equivalent to those provided to Staff that have equivalent skills and experience.

## The Provider shall liaise with the following organisations with which the Client has established relationships in relation to the provision of apprenticeships and training opportunities:

- [insert names of colleagues]

# Tradeswomen into Construction

## In delivering the Works the Provider shall undertake and shall require Subcontractors to undertake measures to:

- improve the representation of women in the workforce delivering the Works, so as to minimise any gender imbalance within that workforce;

- encourage women into maintenance trade careers;

- support them in those careers; and

- promote maintenance trades as worthwhile careers for both women and men.

## In delivering the Works, the Provider shall undertake and shall require Subcontractors to undertake measures to:

- eliminate unlawful discrimination (including sexual harassment and victimisation) or any other conduct prohibited by the Equality Act 2010 within the workforce delivering the Works;

- ensure equality of opportunity particularly for women and other groups that are under-represented in the workforce delivering the Works in recruitment, pay, training and transfer and promotion to and within that workforce; and

- promote and foster good relations between people within the workforce delivering the Works who share a protected characteristic under the Equality Act 2010 and those who do not have that characteristic.

## [The steps to be taken by the Provider under paragraphs 2.1 and 2.2 shall include:

- [Client to specify steps or omit this clause].]

## Within 20 (twenty) Working Days of the Commencement Date and on each anniversary of the Commencement Date, the Provider shall provide equality and diversity statistics showing the breakdown of the Provider’s and each Subcontractor’s workforce delivering the Works. This breakdown shall be given according to whatever protected characteristics the Client requires and shall be provided in whatever format the Client reasonably requires.

## On each anniversary of the Commencement Date, the Provider shall provide the Client with a Progress Report in the form set out in Annex B to this Appendix.

- setting out the steps the Provider has undertaken, and its Subcontractors have undertaken, to comply with the Provider’s obligations under paragraph’s 2.1 to 2.3; and

- setting out the impact that those steps have had within the workforce involved in the delivery of the Works.

## The Progress Report shall include an update of the statistics provided by the Contractor under paragraph 2.5 together with such additional monitoring information that the Client requires in relation to the matters referred to in that clause.

## The Provider shall comply with all reasonable requests by the Client that additional specific measures be taken in relation to compliance with the Provider’s obligations in this paragraph 2.

# Apprentices

## The Provider must prepare a full training framework for each Apprentice which is to include:

- functional skills; and

- NVQs and literacy and numeracy qualifications.

## Each Apprentice must (subject to their not leaving) be employed for at least 2 (two) years by the Provider or a Subcontractor.

## Each Apprentice must be offered the opportunity to achieve a minimum qualification of NVQ level 2.

## Apprentices may be recruited through Shared Apprenticeship Schemes (SAS) where an Apprentice is recruited and supported via the SAS and is placed with a number of providers for the period of their training. Time with the Provider can count towards the number of Person-weeks training required under paragraph 1.4.

## All apprenticeships must be planned for completion within the Contract Period.

## All apprenticeships created should be sustained for a period of more than one year so that the Apprentice is given the opportunity to gain a NVQ2 qualification.

# Trainees

## Trainees are to be recruited in accordance with a process approved by the Client.

## Trainees will be expected to undertake a recognised training course in their discipline approved by the Client.

# Work Placements

## All Work Placement opportunities are to be created in line with the Client’s ‘Work Placement and Volunteering Policy and Procedures’* and are to be of 3 (three) weeks duration (35 (thirty-five) hours per week).

- [* insert correct title of policy]

## All Work Placements are to be unpaid, but the Provider must reimburse all travel and subsistence (including lunch) costs.

## The Provider must provide personal protective equipment and tools where appropriate for Work Placement persons.

# Training Programmes

## Training Programmes can include, for example CSCS, health and safety, skills and careers workshops.

## The training can be accredited or non-accredited but must provide opportunities for Trainees to gain skills.

# Notification of Employment Opportunities

## The Provider shall notify every vacancy on site in connection with the Works, including those with Subcontractors, to the Client and to the following “agencies”.

- [insert details]

## [The Provider must actively encourage job applications from groups that are under-represented within their workforce compared to their representation within the communities in which the Works are carried out.]

[delete 7.2 if positive action is not required]

# Monitoring and Reporting

## Within [10 (ten)] Working Days of the end of each [Quarter] the Provider must provide the Client with a written statement setting out both for that period and cumulatively for the Contract Period up to the end of that period:

- the number of Person-weeks of employment provided to each Apprentice and the dates of those Person-weeks;

- the number of Person-weeks of employment provided to each Trainee and the dates of those Person-weeks;

- the number of Person-weeks made available as unpaid Work Placements and the dates of those Person-weeks;

- the number of Training Programmes made available and the dates of those programmes; and

- for the Provider and each Subcontractor:

- the number of personnel starting on site during that period and cumulatively for the Contract Period up to the end of that period;

- the number of vacancies notified to the Client and each of the named agencies; and

- the number of candidates referred by the Client or those agencies that were recruited into those vacancies.

## As well as monthly updates, the Provider shall (subject to complying with the DPA in relation to disclosure of any Personal Data) provide to the Client detailed information on individuals who have taken up the opportunities required to be created under this Appendix and their achievements including:

- Name;

- Address and postcode;

- Age;

- Ethnic background;

ANNEX A TO APPENDIX 8: SOCIAL VALUE MATRIX

[To be inserted from Provider’s Tender]

ANNEX B TO APPENDIX 8: TEMPLATE PROGRESS REPORT

| Progress Report: Contract for [ ] |  |
| --- | --- |
| 1. | Representation of women The measures the Provider has taken in the last 12 (twelve) months to: - improve the representation of women in the workforce delivering the Works, so as to minimise any gender imbalance within that workforce; - encourage women into maintenance trade careers; - support them in those careers; and - promote maintenance trades as worthwhile careers for both women and men, are as follows: - [ ]; and - [ ]* The measures the Provider will take over the next 12 months are: - [ ]; and - [ ]* [*insert details of measures] |
| 2. | Promoting equality of opportunity The measures the Provider has taken over the last 12 (twelve) months to: - eliminate unlawful discrimination (including sexual harassment and victimisation) or any other conduct prohibited by the Equality Act 2010 within the workforce delivering the Works; - ensure equality of opportunity, particularly for women and other groups that are under-represented in the workforce delivering the Works in recruitment, pay, training and transfer and promotion to and within that workforce; and - promote and foster good relations between people within the workforce delivering the Works who share a protected characteristic under the Equality Act 2010 and those who do not have that protected characteristic, are: - [ ]; and - [ ]* The measures the Provider will take over the next 12 (twelve) months are: - [ ]; and - [ ]* [*insert details of measures] |
| 3. | Implementation by Subcontractors Either: The measures the Provider took to ensure that Items 1 and 2 above were implemented by Subcontractors delivering the Works over the last 12 (twelve) months were: - [ ]; and - [ ]* [*insert details of measures] OR The Provider has not used Subcontractors for any of the Works over the last 12 (twelve) months (please tick) AND Either: The measures the Provider intends to take to ensure that Items 1 and 2 above are implemented by Subcontractors delivering the Works over the next 12 (twelve) months are: - [ ]; and - [ ]* [*insert details of measures] OR The Provider does not intend to use subcontractors for any of the Works over the next 12 (twelve) months (please tick) |
| 4. | Impact of measures The measures under 1 to 3 have had the following impact(s): - [ ]; and - [ ]* [*insert details] |
| 5. | Updated equality and diversity statistics The Provider’s updated equality and diversity statistics for the workforce delivering the Works as at the date of this Progress Report are: - [ ]; and - [ ]* [*insert numbers or percentages according to protected characteristics specified by the client] |

APPENDIX 9: DATA PROCESSING TABLE

| Data Controller: | The Parties acknowledge that, under this Contract, for the purposes of Data Protection Law: - the Client is the Data Controller of Personal Data concerning Customers; and - the Provider is the Data Controller of Personal Data concerning Staff, but the Client will be Data Controller of any such Personal Data that is Processed by the Client. |
| --- | --- |
| Data Processor: | The Provider will be processing Customer Personal Data on behalf of the Client. |
| Subject matter of Processing (including types of Personal Data that may be Processed): | Personal Data concerning Customers including names, addresses and contact details, Property access requirements and special requirements in relation to access or carrying out the Works which may necessitate Processing of Special Category Data and Personal Data relating to criminal convictions and offences. |
| Nature and purpose of Processing: | Interrogation of the Personal Data for the purpose of carrying out the Works, including arranging appointments and access, ensuring the health and safety of both Customers and Staff carrying out the Works, complying with the CDM Regulations and any other applicable Regulatory Requirements, monitoring Customer satisfaction and correcting any Personal Data found to be incorrect whilst carrying out the Works. |
| Security Measures: | The Provider shall: [insert details of the "appropriate security measures", including both "technical and organisational measures” that the Client requires the Provider to maintain. There are examples of some such measures in Annex B to PPN 03/22 but these are likely to be too onerous for many contractors operating in the sectors for which this Contract is generally used]. |
| International transfers and legal gateway: | [No international transfers of Personal Data are permitted]. OR [All international transfers of Personal Data under this Contract must be carried out in compliance with Data Protection Law.] [The legal gateway for such transfers is the use of an International Data Transfer Agreement as approved by the Information Commissioner’s Office.]. [Note for Client: If a different legal gateway that is still compliant with Chapter V of the (UK) GDPR is used as the legal basis for international personal data transfers, include details here and delete the reference to use of an IDTA.] |
| Duration of Processing and plan for return or destruction of Personal Data once the Processing is complete: | Throughout the Contract Period and until the date 20 (twenty) Working Days from the end of the Defects Liability Period of the last Order to be completed under this Contract (within which it is to be returned or destroyed.) |
| Data Protection Officers: | Contact details for the Parties’ Data Protection Officers are: for the Client: [insert details]; for the Provider: [insert details]. |

APPENDIX [10]: REQUIRED COMPETENCIES TABLE

| Type of Works | Competency requirements |
| --- | --- |
| Works to Electrical Installations | Membership of NICEIC or ECA |
| Works to Gas Installation | Inclusion on Gas Safe Register plus qualification in accordance with the ACS (Accredited Certification Scheme) Scottish and National Vocations Qualification or equivalent for the category or type of Heating Appliance or Heating Installation they are installing, Servicing and/or maintaining |
| Works to oil fired Heating Appliances or Heating Installations | Registration with OFTEC |
| Works involving Biomass or solid fuel Heating Appliances or Heating Installations | Registration with HETAS |
| Works to Microgeneration Installations | Microgeneration Certification Scheme (MCS) accredited engineer |
| Works to Lifting Installations | Completion of either a recognised lift engineering apprenticeship or adult training through the EITB lift engineering training scheme or appropriate units of the LEIA distance learning |
| Retrofit adviser, retrofit assessor, retrofit co-ordinator, retrofit designer or retrofit evaluator | Completion of an accredited course approved by UKAS |
| Evaluating traditional (i.e. with solid, vapour-permeable walls) or historical Properties for retrofitting to improve energy efficiency or to undertake fuel saving improvements | Certification under PAS 2030 and SQA Level 3 award in energy efficiency and retrofit of traditional Properties |
| Retrofitting Works to improve energy efficiency | Certification under PAS 2030 |
| Portable Fire Extinguisher maintenance | BAFE SP101 / ST104 |
| Fire Extinguisher Systems (Design, installation, commissioning & handover and/or maintenance) | LPS1204 |
| Fire Alarm and Detection Systems (Design, installation, commissioning & handover and/or maintenance) | LPS1014 (end to end process scheme) BAFE SP203-1 (modular scheme) |
| Fixed Gaseous Fire Suppression Systems (Design, installation, commissioning & handover and/or maintenance) | BAFE SP203-3 |
| Emergency Lighting Systems (Design, installation, commissioning & handover and/or maintenance) | BAFE SP203-4 |
| Kitchen fire suppression systems | BAFE SP206 |
| Works to Dry and Wet Risers | BAFE SP108 |
| Sprinkler Installations | L2 Certificate in Sprinkler installations |
| Works to a Higher Risk Building | Competent person under Building Safety Law |
| Demolition Works | Relevant CITB Certificate of Competence or in training to obtain this |
| Tree Works | Appropriately qualified and experienced arboriculturist |
| Works involving the use of a chainsaw | Certificate of Competence in Chainsaw and Related operations of the ‘National Proficiency Tests Council/Scottish Skills Testing Service’ or Local Government Training Board Skills Training or Skills Certificate of the Modular System to Initial Arboriculture |
| Works involving dealing with pesticides | Certificate of Competence issued by the National Proficiency Testing Council for the Foundation Module and an appropriate Certificate of Competence for the job in hand, e.g., handheld applicator for use with knapsacks |
| Driving “ride on” type motor mowers on any public highway | Full licence covering as a minimum Categories B and K (from 2013) or their previous equivalents |
| Driving vehicles including tractors / vans | full licence applicable to the vehicle group being used. Tractor drivers must have a minimum of 2 (two) years’ experience in tractor and plant operation |
| Tree surgery which involves climbing or working from ladders | Appropriate Certificate from an approved training establishment plus a minimum of two years’ experience in Tree Surgery |
| Tree inspections | Degree in Forestry, Membership of the Institute of Chartered Foresters, Professional diploma in Arboriculture or other qualification or experience approved by the Client’s Representative |
| Removal of Invasive Alien Species | BASIS Spray Operatives registration and Pesticides Operatives certificates PA6a and PA6w |
| Estate Services generally | Basic First aid (16 (sixteen) hour course) qualification held by 25% (twenty-five per cent) of Staff on site at any one time |

APPENDIX [11]: CUSTOMER LIAISON OFFICERS DUTIES

# General Duties

## Oversee the day to day liaison with Customers throughout the Contract Period for the purposes of maintaining good working conditions, relationships and access arrangements between the Provider, the Client and Customers;

## Act as the first point of contact for receiving and, wherever possible resolving, any complaints, queries or concerns from Customer in connection with the Works;

# Pre-Works Duties

## Liaise with Customers to discuss their specific circumstances and create a household profile capturing relevant information relevant to delivery of the Works, such as restrictions on working hours, pets, any illness or mental or physical disability, language, use of Customer advocate and whether daytime or overnight or full decanting of the Customer(s) from their Property would be advantageous or necessary depending on Customer’s needs or the complexity of the Works proposed to be undertaken;

## Liaise with Customer and/or community groups including attendance at meetings and presentations outside Normal Working Hours;

## Liaise with leaseholders regarding Works to or affecting their Property, as required by the Client;

## Facilitate Customer’s choice items and ensure Customers are given ample opportunity to make selections, providing access to show Property/vehicle if applicable and holding meetings/coffee mornings as necessary;

## Ensure that Customers are fully aware of the scope of the Works and fully briefed on what will be happening on a daily basis;

## Prepare photographic schedules of condition of Customers’ Properties and ensure that all Customers’ possessions that require removal or safe keeping are identified in advance of the Works and any help required is noted;

## Provide each Customer with kitchen/bathroom plans, perspective three dimensional drawings, and a pack outlining their colour choices, and ensure the Customer signs off after sufficient cooling off period (no less than 7 (seven) calendar days), and before the Client’s approval meeting;

## Provide each Customer with proposed schematic heating installation layout drawing(s), indicating the agreed boiler, radiator, smoke/heat detector, room thermostat, and other heating control positions, and ensure the Customer signs off after sufficient “cooling off period” (of no less than 7 (seven) calendar days), and before the Client’s approval meeting;

[Client to delete/amend as appropriate]

## Organise as necessary any occupational therapists’ interventions as required as identified at survey or previously notified by the Client;

## Send out written Works confirmation and start date in advance of Works commencing;

## Ensure Customers are aware of health and safety issues relating to the Works e.g., asbestos; the need to keep out of working areas during the times when the Works are being undertaken etc;

## Ensure Customers sign disclaimers for non-approved Works items or Customer’s choice items;

## At least 4 (four) calendar days before the Works commence, carry out a pre-Works visit to ensure readiness by Customer for the Works. Advise the Customer on what is expected and co-ordinate the provision of storage boxes for packing Customers’ possessions and household goods as necessary, including providing assistance to vulnerable Customers in packing their possessions;

## Co-ordinate the provision of daytime, overnight or full decanting off Customers, as necessary;

## Maintain a site dairy and respond to Customer’s complaints and queries promptly;

## Carry out “on-site” visits to check on each Customer’s wellbeing as the Works progress;

# Works in progress

## Carry out on-site visits to check on the Customer’s wellbeing as the Works progress;

## Check Customers have complete use of their facilities for lighting, heating, power, drinking water and sanitation together with washing and cooking facilities at the end of each day;

## Update Customers on the progress of the Works and advise Customers of potential delays;

## Visit Customers subject to full decanting to advise on the progress of the Works;

## Arrange for full decant Customers to return to their Properties;

## Fully participate in all site meetings, producing a report on relevant Customer matters including complaints;

## Ensure each Customer has input into the snagging process and signs off satisfaction on completion of the Works to their Property;

# Post Works Duties

## Ensure the issue of aftercare packs to Customers and provide advice on use of newly installed equipment/products such as boilers, radiators, thermostatic radiator valves, room thermostats, and other heating controls, showers, hot water thermostats, smoke/heat detectors, mains water stop cock, extract fans and filters, new consumer units, time delay extract fans, sanitaryware, kitchen units/worktops, window restrictors, door and window operation, and the like and the general cleaning of equipment/product etc.;

[Client to delete/amend as appropriate]

## Following completion of the Works, ensure the Customer understands the Defects reporting and rectification procedure;

## Co-ordinate the collection of storage boxes including providing any assistance to vulnerable Customers in unpacking the storage boxes; and

## Carry out Customer satisfaction surveys.

APPENDIX [12]: LIQUIDATED AND ASCERTAINED DAMAGES (“LADs”)

[Note: The level of LADs needs to be “commercially reasonable”. It no longer needs to be a “genuine pre-estimate of loss”. When building up the level of LADs per Property Clients should include for rent, service charges, Council tax, compensation payable by the Client to Customers, administrative costs and any other genuine costs that may be incurred.]

Liquidated and ascertained damages payable generally

| Circumstances in which payable | Amount |
| --- | --- |
| The Provider fails to attend a pre-arranged appointment: | £ [insert amount] per missed appointment |
| The Provider fails to deliver any of the Social Value Activities set out in the Social Value Matrix in any Contract Year. | As set out in the Social Value Matrix for each Social Value Activity that the Provider has not delivered. |
| [insert details of any other circumstances]. | [insert amount]. |

Liquidated and ascertained damages payable on non-completion of Void Property Works, Planned Works, or Major Works to Void Properties within their Response Periods or by their Target Completion Dates (as applicable)

| Property type | Amount |
| --- | --- |
| [insert details] | £[insert amount] per week or part week |
| [insert details] | £[insert amount] per week or part week |

Liquidated and ascertained damages payable on non-completion of Disrepair Works within their Response Periods

| Property type | Type of Disrepair Works | Amount |
| --- | --- | --- |
| [insert details] | [insert details] | [insert total] per week or part week |
| [insert details] | [insert details] | [insert total] per week or part week |
| [insert details] | [insert details] | [insert total] per week or part week |

*Insert enough rows to ensure there is a rate for every type of Property and every type of Disrepair Works

Liquidated and ascertained damages payable on non-completion of Planned Works, Major Works, Disrepair Works, or Disability Adaptation Works to Properties (other than Void Properties) by their Target Completion Dates

| Type of Planned Works, Major Works, Disrepair Works, or Disability Adaptation Works | Amount |
| --- | --- |
| [insert details] | [insert total] per week or part week |
| [insert details] | [insert total] per week or part week |
| [insert details] | [insert total] per week or part week |

Liquidated and ascertained damages payable on non-completion of any Servicing by the date set in the Servicing Programme. within the Servicing Validity Period or at the time of a scheduled Servicing Visit:

| Type of Servicing | Amount |
| --- | --- |
| [insert details] | [insert total] per week or part week |

APPENDIX [13]: FORMAT FOR SCHEDULE SUMMARISING THE RESULTS OF THE COMPLETED AREA REPORT FORMS

[To be inserted]