INVITATION TO TENDER

Clean Utility Rooms multidiciplinary Consultancy

CTM-ITT-62022

tENDER CLOSING DATE & Time:

14:00 friday 27th february 2026

.

Instructions to Bidders and General Information are provided for the assistance of Bidders and should be read in conjunction with all the other Invitation to Tender Documents.

Bidders must make sure that they read and understand all the tender documents before they complete their tender.

All communications must be submitted via the messaging facility on the e-procurement  e-Tender Wales portal and not direct to procurement

Contents

1.	Information for Bidders	2

2.	Introduction	5

3.	Agreement Information	5

4.	Requirement	6

5.	Duration & Timetable	11

6.	Evaluation Process	12

7.	Award Criteria and Evaluation Methodology	13

| Appendix | Title | Included |
| --- | --- | --- |
| A | NEC4 (PSC) | ☒ |
| B | Instructions for Bidders | ☒ |
| C | Specification | ☒ |
| D | Bidder Response Form | ☒ |
| E | e-Trading Specification | ☒ |
| F | Policies | ☒ |

# Information for Bidders

  - Please read the Instructions for Bidders document (Appendix B) to support the Invitation to Tender (ITT).

  - Bidders are invited to complete the ITT and to submit it, together with any requested supporting information and on-line submission requirement, to NHS Wales Shared Services Partnership (“NWSSP”) Procurement Services by the due date for return and in accordance with the procedures set out in the Instruction for Bidders document, Appendix B.

  - Bidders must provide their submission electronically via the appointed e-procurement portal, etenderwales: e-tendering portal for Value Wales. Tenders with relevant associated documentation must be uploaded onto before the closing date. All communication should be sent via the e-Tender Wales messaging facility.

  - Bid responses or any part of the bid response MUST NOT be submitted via the messaging portal. Any parts of the Bidder’s submission received via the messaging portal will be disregarded and may result in NWSSP not being able to consider the submission for evaluation

  - Bidders must note that no substantive amendments may be made to, or negotiations entered into over, the contract terms either during the tender process or after the tender period is complete. Any amendments made will be limited to points of clarification only. Therefore, Bidders must carry out all appropriate due diligence on the contract documents and take all necessary legal advice prior to submitting their bids.

  - IMPORTANT – prior to any award of Agreement, NWSSP may, at its discretion, confirm or re-check some or all aspects of the information provided in a response to this ITT to ascertain that the information given remains correct and that there have been no significant adverse changes in the Bidder's technical or financial standing.  Bidders are required to notify NWSSP of any changes to the information provided by them in response to this ITT.

  - Bidders must meet all the requirements of the NEC4 PSC (Appendix A), and requirements as set out in this ITT, the Information for Bidders (Appendix B) and the Specification (Appendix C).

  - Definitions

    - In the ITT, the following words, phrases, terms, and abbreviations have the meanings set out against them:

| Term | Description |
| --- | --- |
| Agreement | As described in Section 3 of this ITT |
| Bidder(s) | means a bidding organisation who submits a tender response in response to the ITT. |
| Bid(s) | An offer from the Bidder(s) to provide the Requirement. |
| Contracting Authority | Cwm Taf Morgannwg University Health Board |
| eTender Wales | Means the tendering portal where Bids must be submitted to deliver the Requirement https://etenderwales.bravosolution.co.uk/web/login.shtml. |
| Compliant Tender | Means a Tender that includes a completed - Conditions for Participation - Technical Response (where applicable in the ITT) - Commercial Response (where applicable in the ITT) - Bidder Response Form and - Is not submitted late; and - Is completed correctly; and - Is not materially incomplete; and - Meets the requirements of the ITT which have been notified to the Bidders; and Does not seek to qualify or amend the Agreement or any other part of the Requirement. |
| Conditions for Participation | Process to test whether Bidders have the capability to deliver and manage the proposed Agreement. |
| Confidentiality Codes of Practice | A code of practice that ensures professionals work with due regard for the protection of confidential information about patients and Service Users. |
| Conflict of Interest Declaration | Where the Bidder declares if they have competing interests. |
| Contract(s) | Means the terms and conditions between the Contracting Authority and the successful Bidder(s) for the delivery of the Requirements. |
| Data Protection Legislation | All applicable data protection and privacy legislation in force from time to time in the UK including the UK GDPR; the Data Protection Act 2018 (DPA 2018) (and regulations made thereunder) and the Privacy and Electronic Communications Regulations 2003 (SI 2003/2426) as amended, and the guidance and codes of practice issued by the Information Commissioner or other relevant regulatory authority and applicable to a party. |
| Data Protection Registration | The Data Protection Register, as managed by the Information Commissioners Office (ICO), which lists all organisations and individuals who recognise that they handle personal data as defined under the Data Protection Legislation. |
| Equality Legislation | Means all relevant legislation relating to equality in place to protect the rights of individuals and advance equality of opportunity for all, protecting individuals from unfair treatment and promoting a fair and more equal society, including (without limitation) the Equality Act 2010. |
| Evaluation Panel | The group of people with appropriate expertise who are responsible for evaluating tenders in accordance with the evaluation methodology detailed within the ITT. |
| Form of Tender | Means the document set out at Appendix D to the ITT which all Bidders are required to complete and submit. |
| GDPR | The General Data Protection Regulation ((EU) 2016/679). |
| Information Governance | The structures, policies, and relevant procedures initiated and adhered to by organisations to collect, organise, utilise and secure data (including Key Data) in accordance with all relevant legislation. |
| Invitation to Tender (ITT) | This invitation to tender for the Requirement, including its appendices and any other documents referred to therein. |
| ITT Update(s) | A written notification by the Organisation to the Bidders issued during the tender period to amend or to provide further clarification to any part of the ITT. |
| Key Performance Indicators (KPIs) | Means a quantifiable measure used to evaluate the success of a successful Bidder in meeting objectives for performance as set in the Specification and shall be monitored as set out in the Contract. |
| NHS | National Health Service. |
| NHS Health Boards | Means any Local Health Board within Wales as defined in the National Health Service (Wales) Act 2006, (as amended), or any successor body exercising its or their functions. |
| NHS Trusts | Means any Trust within Wales as defined in the National Health Service (Wales) Act 2006, or any successor body exercising its or their functions. |
| NWSSP | NHS Wales Shared Services Partnership |
| Personal Data | As defined in the Data Protection Legislation. |
| Procurement | The process conducted to select, by competitive tender, supplier(s) to provide the Requirements. |
| Requirement | Means any requirement which NWSSP wishes to procure, details of which are set out in the ITT and in the Specification (Appendix C) “Requirements” shall be construed accordingly. |
| Special Health Authority | Means any Special Health Authority within Wales as defined in the National Health Service (Wales) Act 2006, as amended, or any successor body exercising its or their functions. |
| Specification | The Specification contained within the ITT at Appendix C upon which Bidders are to provide a response to the procurement’s requirements. |
| Tender(s) | Tender responses made by Bidders to the ITT in accordance with its terms and “Tender” shall be construed accordingly. |
| Tender Response Date | means the date and time by which Bidders are to submit their Tender responses, as stated on the front page, and within the Duration & Timetable section of the ITT. |
| Welsh Government | Means the devolved Government for Wales. |

# Introduction

  - NWSSP Procurement Services (NWSSP-PS) was established in April 2011, bringing the management of all NHS Wales support functions, including Procurement, under one organisation.  The role of NWSSP-PS is to provide a sourcing, supply chain, purchasing and accounts payable service to Health Boards and NHS trusts across Wales, while supporting the Welsh Government in the deployment of its procurement strategy and providing procurement expertise in specialist project areas. In addition to the operational activities of the teams, NWSSP-PS is tasked with delivering value for money for NHS Wales whilst continuing to review its own operating processes and procedures to ensure that the service provided to its customers is both efficient and cost effective.

  - This ITT has been issued by NHS Wales Shared Services Partnership Procurement Services (hosted by the Velindre NHS Trust) “NWSSP” on behalf of Cwm Taf Morgannwg University Health Board who shall enter into the Agreement.

# Agreement Information

  - You are being invited to tender via an Open Tender Procedure conducted in accordance with the Procurement Act 2023.

  - The Procurement will result in the award of a sole supplier contract (Agreement).

# Requirement

  - Project Overview:

Cwm Taf University Health Board (CTUHB) is planning to undertake and complete a programme of Clean Utility room refurbishments across the Princess of Wales Hospital site.

The Clean Utility rooms are to be included in the following areas: -

- AMU Ward 1

- AMU Ward 2

- Children’s Ward

- Ward 20

- Ward 14

- Ward 15

There are accompanying drawings for each Clean Utility room refurbishment – the drawings identify the particular location of the Clean Utility room within the department.

The works objective is to refurbish the Clean Utility room to meet all relevant statutory & healthcare standards (WHBN’s, WHTM’s CIBSE LG2: Lighting for Hospitals and Health Care Buildings and BS EN 12464-1) along with fire standards and adhered to them throughout the project programme.

Fire Alarm - the CTMUHB incumbent service contractors for fire alarms / door access is Morris Churchfield Fire and Openview respectively. Both companies will need to be contacted for advice and guidance for any works that may affect their already installed systems.

Contractors will be responsible for the safe storage of any equipment and tools being used.

If required Door Numbering and signage will need to be planned and agreed in order for any changes of room purpose to display the correct identification labelling. The lead consultant will be responsible for establishing and steering this requirement and will be expected to liaise with CTMUHB Estates, Fire, and hospital management to ascertain and communicate the specification details.

Anti-ligature risk control will need to be determined by the appointed specifier /designer where work is being carried out in mental health facilities. (Ward 14 & Ward 15)

Roles, Duties & Responsibilities to be performed by appointed Consultant

CTMUHB require the services of a multidisciplinary single appointment consultancy team to deliver the project from inception through to commissioning and handover. Fulfilling the following roles and responsibilities:

- Lead consultant

- Architectural services including engineering

- Project Management (including chairing and recording all meetings)

- Contract Administration

- Cost Management

- Programme Management

- Financial Management

- Pre-Tender, Tender and Post Tender Documentation and management.

- Role of Principle Designer – CDM duties & responsibility. The role of Principle Designer under the Construction Design and Management Regulations (CDM2015) as defined by APS Form of Appointment as Principal Designer

- Electrical and Mechanical consultancy services incorporating Design services.

- Structural engineering support services

- Fire Engineering support services

- Building control application management and programming – Principle Designer Building Control.

- Quality Control and assessment

All in accordance with Construction Design & Management Regulations (CDM 2015)

The appointment of the successful consultancy will be through the NEC 4 PSC. The contract will be administered under the NEC Form of Contract Option A.

The duties will be as the agreement for the appointment of architects, surveyors and engineers for commissions and the National Service Volume 1-3 (The Bluebook). RIBA plan of work 2020, Stages 0 to 7 inclusive.

The consultant will be required to undertake the following typical duties:

- Carry out a feasibility report to cover the existing ventilation systems covering each of the identified clean utility rooms as there is uncertainty as to the condition, state and suitability of the existing to comply with the required healthcare standards.

- Develop the design from inception, tender stage, and construction phase to completion to occupation, including defects liability, and deal with issues that arise as set out in the Blue Book duties.

- On behalf of the Client manage the overall day to day delivery of the project, managing the design team and developing and managing Project programmes against which progress is reported.

- In addition, the design team are to include: -

- Meet with and receive the clients briefing document and attend meetings with the client and Health Board in relation to the brief.

- Meet with client department users/groups to establish and review the functional content and adjacencies.

- Undertake surveys of the areas as a result of the above.

- Advise, Organise and undertake building control applications and appointments.

- Undertake surveys to establish existing services, locations, loads etc. and new requirements to meet remodelling.

- Establish existing isolation plant and requirements to be upgraded/ replaced to meet remodelling.

- Structural assessment to ensure new loads, due to remodelling can be accommodated.

- Produce detailed floor layout plans, structural information as required, specification etc.

- Provide option appraisals to the client.

- Present/submit detailed design drawings of all sections of works and specifications to CTMUHB for amendment/approval.

- Prepare design and coordinate all services and requirements including liaising with manufacturers at detailed design stage

- Review developed scheme with Project Lead and CTUHB Fire Officer to ensure the proposed fire door installation complies with site wise strategy.

- Provide information and issue, on behalf of CTUHB, planning applications, building regulations.

- Prepare and provide full tender package, with tender drawings and specifications. Prepare and advise client on tender list. Respond to queries which arise during the tender period. Prepare and provide tender report and advise on the appointment of the successful contractor. Tenders will be issued by CTUHB and be returned via e-tendering, Bravo Solutions.

- The design team will manage the works contract administration in accordance with the Blue Book Stage 4-7.

- The lead consultant, with the design team, will manage the works and provide project management and contract administration services. Allowance will be made for weekly site visits/inspections and monthly site meetings throughout the staged works.

- As part of the reporting process the lead consultant, with the design team, will provide the project lead with monthly financial reports on the works progress.

- Carry out snagging exercise and final inspection for practical completion.

- Assist NWSSP-SES with their witnessing where necessary

- Review any commissioning results and O & M information

- Review and collate all Fire Stopping remedial evidence reports and incorporate into the O & M information.

- Investigation of areas to determine, communicate and manage asbestos related risk – in conjunction with CTMUHB compliance manager plus the incumbent asbestos contractor.

- Produce and collate all relevant information for Health & Safety File

- Structural assessment to ensure the safe position of any new loads, due to impact of woks.

- Produce detailed floor layout plans, structural information as required, specification etc. (New fire plans if /when required)

- Provide option appraisals to the client.

- Present/submit detailed design drawings of all sections of works and specifications to CTMUHB for amendment/approval.

- Prepare and coordinate project requirements including liaising with all respective stakeholders.

- The appointment of the contractor is to be an NEC or JCT form of contract. The contract is to be administered by the appointed constancy.

- The duties will be as the agreement for the appointment of architects, surveyors and engineers for commissions and the National Service Volume 1-3 (The Bluebook). RIBA plan of work 2020, Stages 0 to 7 inclusive.

- Develop / manage the design from inception, tender stage, and construction phase to completion to occupation, including defects liability, and deal with issues that arise as set out in the Blue Book duties.

- On behalf of the Client manage the overall day to day delivery of the project, managing the scheme delivery plan – developing, controlling and managing Project programmes against baselines which progress is reported.

- You will allow for the developing of Room Data Sheets for each location and ensure that they are signed off by the client at the appropriate stage.

- Meet with and receive the clients briefing document and chair meetings with the client and Health Board in relation to the brief.

- Meet with client, stakeholders to establish and review the progress of the works and any matters that may arise.

- Undertake reviews as a result of the above.

- Undertake surveys to establish existing services, locations, loads etc. and new requirements to meet remodelling.

- Establish existing isolation plant and requirements to be upgraded/ replaced to meet remodelling.

- Review and complete CTMUHB Fire Build Forms (FB1/FB2) in order for scheme and for CTMUHB Fire department engagement.

- Support the CTMUHB Project lead in completing and satisfying project checklists.

- Review developed scheme with the CTMUHB Project Lead, Estates Department, Facilities Department & Fire Officer colleagues to ensure the proposed works are in accordance with supporting service provisions. (plus all other relevant stakeholders)

- Provide information and issue, on behalf of CTUHB, planning applications, building regulations.

- Prepare and provide full tender package, with tender drawings and specifications. Prepare and advise client on tender list. Respond to queries which arise during the tender period. Prepare and provide tender report and advise on the appointment of the successful contractor. Tenders will be issued by CTUHB and be returned via e-tendering, Bravo Solutions.

- During construction phase the appointed lead consultant will be expected to organise and record progress meetings. Pre-start, Design and handover meetings will also be the responsibility of the appointed consultant to organise and record.

- The lead consultant, with the design team, will manage the works and provide project management and contract administration services. Allowance is to be made for periodic site visits/inspections and monthly site meetings throughout the full contract programme.

- As part of the reporting process the lead consultant, with the design team, will provide the project lead with monthly financial reports on the works progress.

- Project Coordination and liaison with all CTMUHB stakeholders relevant to the scheme.

- Supervision of the full contracts programme including defects periods.

- Conduct post installation evaluation and collate feedback through defects liability period,

- Chair and record meetings - including pre-start, progress and handover events.

- Carry out final inspection for practical completion.

- Record and evidence fire stopping associated to all fire door sets.

- Manage the preparation and agreement of the final accounts.

- Assist NWSSP-SES with any witnessing / commissioning where necessary

- Review and approve commissioning results and O & M information - Co-ordinate the preparation and provide 2 sets of record drawings, project information, O&M information of the building services and installation installed in hard copy manual & electronic form for each site concerned in the scheme and detailed above.

- Review and collate all Fire door works and evidence reports and associated information to incorporate into the O & M documentation.

- Manage and control processes so that all relevant information for the Health & Safety File is identified, recorded and included within the respective documentation.

# Duration & Timetable

  - The period of the Agreement awarded to each successful Bidder will be as follows:

This will be a One-off Procurement, to be awarded on the 9th of March 2026 and to be completed by 31st March 2026 (subject to change).

  - Indicative Timetable

    - Indicative timeline set out below is the proposed procurement plan. This is intended as a guide only and, whilst NWSSP does not intend to depart from the timetable, it reserves the right to do so at any time.

| Contracting Stage | Anticipated Date / Timescale(s) |
| --- | --- |
| Publish Tender Documents | 10th February 2026 |
| Final day for Clarifications | 14:00 on 23rd February 2026 |
| Tender Closing Date | 14:00 on 27th February 2026 |
| Evaluation End | 4th March 2026 |
| Contract Award Notice & Assessment Summaries issued | 9th March 2026 |
| Contract Details Notice | 9th March 2026 |
| Agreement Commencement Date | 9th March 2026 |

  - You must submit your completed ITT via electronic means using the e-Tender Wales system no later than 14:00 on 26th February 2026.  Completed ITT’s may be submitted at any time before the closing date.

  - Any Tender received after the Tender Submission Deadline will not be accepted. Bidders must therefore allow sufficient time to submit their tenders electronically.

# Evaluation Process

  - The Tender that is required in response to this ITT must be as set out within the conditions of participation, technical and commercial envelopes of eTender Wales, together with any requested supporting information. Failure to follow this format may result in your proposal being rejected and/or the Evaluation Panel being unable to consider all of the information that you have submitted.

  - In order for your submission to be considered and evaluated, you will need to ensure you complete your submission as per the instructions set out within this ITT, the Instructions for Bidders (Appendix B) and eTender Wales.

  - NWSSP reserves the right to issue further requests for Tender information, including clarifications of Bidders’ Tender submissions as set out in this ITT.

  - Bidders should answer all questions as accurately and concisely as possible in the same order as the questions are presented. Where a question is not relevant to Bidders, this should be indicated, with a full explanation.

  - Failure to provide the required information, make a satisfactory response to any question, or supply documentation referred to in responses, within the specified timescale, will mean that a Bidder’s submission may be excluded.

  - Bidders must be explicit and comprehensive in their tender responses as this will be the single source of information on which responses will be evaluated. Bidders are advised neither to make any assumptions about their past or current relationships (if any) with NHS Wales, nor to assume that such prior business relationships will be taken into account in the evaluation procedure, unless they are (1) expressly referenced in the appropriate section of the tender and (2) relevant to the question being answered.

  - All questions must be addressed and all documents requested should be attached to the Bidder’s responses. Bidders must pass all the pass/fail questions in order to pass to the next stage. In the event that a Bidder is unable to pass all of the questions the NWSSP may either exclude the Bidder from further participation in the selection process or, at NWSSP’s sole discretion, seek clarification. In the case of the latter, a failure by the Bidder to provide a satisfactory response within any deadline specified by NWSSP in the request for clarification may result in its disqualification from the selection process and therefore the Procurement process.

  - Responses from Bidder’s Tenders will be assessed to determine the most advantageous tender using the evaluation methodology and the award criteria set out in section 7 (Award Criteria and Evaluation Methodology) of this ITT.

# Award Criteria and Evaluation Methodology

  - Responses from Bidder’s Tenders will be assessed to determine the most advantageous tender using the evaluation methodology and the award criteria as set out in this section.

  - The high-level scoring and weighting methodology are set out in the table below. Bidder submissions will be evaluated based on each stage presented in the weightings table below.

| Evaluation Stage | Criteria | Evaluation |
| --- | --- | --- |
| Stage 1 | Compliant Bid | Pass/Fail |
| Stage 2 | Conditions for Participation | Max. 20 Points |
| Stage 3 | Technical - scored | 30% |
| Stage 4 | Commercial | 70% |

Only the top five highest‑scoring bidders at Stage 2 (Conditions for Participation) will progress to Stage 3 (Technical evaluation).

Bidders must submit responses for all stages (Stages 1 to 4) at the point of tender submission in order to be eligible for consideration.

  - Qualification

    - Mandatory site visit

    - Evidence of previous NHS experience

    - Evidence of working NHS mental health areas

    - Overview of their management process on previously completed projects to ensure safe delivery and compliance

Qualification Scoring Criteria

Mandatory Site Visit

Pass Criteria

A Bidder passes if:

- At least one authorised representative attends the mandatory site visit.

Fail Criteria

A Bidder fails if:

- They do not attend the mandatory site visit.

Previous NHS Experience

Pass Criteria

A Bidder passes if:

- They provide evidence of delivering relevant services for NHS organisations (e.g., NHS Health Boards, NHS Trusts, or similar).

- Evidence includes project descriptions, scope, and relevance to the Requirement.

Fail Criteria

A Bidder fails if:

- No NHS-related experience is provided.

Evidence of Working in NHS Mental Health Areas

Pass Criteria

A Bidder passes if:

- They provide verifiable examples of work carried out in NHS mental health environments (e.g., mental health wards, anti-ligature refurbishment, high-risk patient settings).

- Evidence demonstrates an understanding of specialist requirements (e.g., safety standards, ligature risk control).

Fail Criteria

A Bidder fails if:

- No mental-health-related NHS experience is provided.

Overview of Management Processes Ensuring Safe Delivery & Compliance

Pass Criteria

A Bidder passes if:

- They provide a clear, structured overview of project management processes used on previous projects, covering:

  - Safe delivery in live healthcare environments.

- Processes are evidenced with examples from previous NHS projects.

Fail Criteria

A Bidder fails if:

- No management process overview is provided.

  - Conditions for Participation

    - Office Location (/10 points)

      - More than 2 hours (2 points)

      - Between 1.5 & 2 hours travel (4 points)

      - Between 1 & 1.5 hours travel ( 6 points)

      - Less than 1 hour travel (8 points)

      - Less than 30 mins travel (10 points)

    - Office Operation (/10 points)

      - Less than 5 years (2 points)

      - 5 - 9 years (4 points)

      - 10 - 14 (6 points)

      - 15 - 19 (8 points)

      - 20+ years (10 points)

  - Technical – 30%

Bidders must demonstrate their relevant experience and capability to deliver the services required under this contract. Please provide the following information:

- Describe your organisation’s experience in delivering similar services within a Healthcare (NHS) environment (7%).

Your response should include:

- A portfolio of comparable projects completed within the last 5 years.

- Details of works of a similar nature and complexity.

- Specific examples of projects delivered for Cwm Taf Morgannwg University Health Board (CTMUHB) and/or other NHS Trusts / Health Boards, where applicable.

- Your organisation’s role, scope of responsibility, and value of works for each project.

- Provide an overview of the management processes previously implemented to ensure (7%):

- Safe delivery of works within a live healthcare environment.

- Compliance with relevant legislation, NHS standards, and health & safety requirements.

- Effective risk management, quality assurance, and stakeholder coordination.

Where possible, reference how these processes were successfully applied on previous NHS projects.

- Provide CVs for the personnel proposed for this project, including (6%):

- Project Manager and key delivery staff.

- Relevant qualifications, professional memberships, and healthcare project experience.

- Demonstrated involvement in similar NHS or healthcare projects.

- Foundational Economy (3%)

- The Welsh Government has directed procurement functions across the Public Sector in Wales to support and develop the Foundational Economy, with a focus on strengthening local supply chains and embedding social value within procurement.

Please outline how your organisation will contribute to NHS Wales’ commitment to these objectives. Specifically, detail how you plan to utilise and strengthen local supply chains in Wales throughout the duration of the contract.

Additional information on the Welsh Government’s Foundational Economy aims can be found at:

https://gov.wales/foundational-economy

https://businesswales.gov.wales/foundational-economy

- Carbon Footprint (4%)

NHS Wales wishes to reduce the carbon footprint of its supply chains with the aim of being net zero carbon by at the latest 2030. Please provide an overview of how your organisation is working towards reducing the carbon impact of its activities and provide a roadmap detailing how this will progress.

- Wellbeing and Future Generations Act (3%)

The Well-being of Future Generations (Wales) Act 2015 requires public bodies in Wales, including NHS Wales, to consider the long-term impact of their decisions and work collaboratively to address key challenges such as poverty, health inequalities, and climate change.

Please outline how your organisation will support NHS Wales in fulfilling its obligations under this Act. Your response should specifically demonstrate how your services align with the Well-being Goals outlined on Page 3 of the Well-being of Future Generations attachment included in the ITT.

Technical Scoring Criteria

  - Commercial

The commercial evaluation will be based on the Lowest Price.

70% will be attributed to the lowest price offered; other offers will be ranked on a relative scale to the lowest price as submitted in the commercial questionnaire, please see calculations below:

Equation:

Price Score = (Lowest Price Tendered / Price being evaluated) x 70

| Bidder | Lot – Price Submitted | Formula | Price Score | Outcome/ Rank |
| --- | --- | --- | --- | --- |
| A | £10,000.00 | [(7,500/10,000)=0.75] * 70 = | 52.50 | 3rd |
| B | £9,000.00 | [(7,500/9,000)=0.83] * 70 = | 58.34 | 2nd |
| C | £7,500.00 | [(7,500/7,500)=1.00] * 70 = | 70.00 | 1st |