## MONMOUTHSHIRE COUNTY COUNCIL

Invitation to Tender for

Installation of 17 Footbridges

CONTENTS

Instructions to Tenderer	3

General 	3

Conditions of Tender Response	4

Contract Documents	5

Price/Cost	5

Tender Evaluation and Award Criteria	6

Contract Award	7

Procurement Timetable	7

Clarification Meetings, Site Visits and Interviews	8

Freedom of Information Act	8

Processing and Payment	9

Checklist for Tenderers	9

Schedule 1: Contract Information 	10

Schedule 2: Specification	12

Schedule 3: Qualification Section 	14

Schedule 4: Technical Section (Method Statement)	18

Schedule 5: Terms and Conditions	21

Schedule 6: Form of Tender	22

Appendix 1: Bridge locations	24

Appendix 2: Bridge site details document	24

Appendix 3: Bridge example document	24

Appendix 4:  Terms and Conditions……………………………………………………………   24

INSTRUCTIONS TO TENDERER

GENERAL

Monmouthshire County Council (hereinafter referred to as the Council) invites tenders in accordance with the Specification & Scope and subject to the attached Terms and Conditions of Contract (see schedule 5) to set up a contract agreement for the Bridge Installation Brief. Your tender must be received by the date and time specified. Tenders received after the deadline may not be considered.

The contents of this ITT and or any other documentation sent to you in respect of this tender process, are provided on the basis that they remain the property of the Council and must be treated as confidential. If you are unable or unwilling to comply with this requirement you are required to destroy this ITT and all associated documents immediately and not to retain any electronic or paper copies.

- No Tenderer will undertake any publicity activities with any part of the media in relation to the Contract or this ITT process without the prior written agreement of the Council, including agreement on the format and content of any publicity.

- This ITT is made available in good faith. No warranty is given as to the accuracy or completeness of the information contained in it and any liability or any inaccuracy or incompleteness is therefore expressly disclaimed by the Council and its advisers.

- The Council reserves the right to cancel the tender process at any point. The Council is not liable for any costs resulting from any cancellation of this tender process or for any other costs incurred by those tendering for this Contract.

- You are deemed to understand fully the processes that the Council is required to follow under relevant European and UK legislation.

- Further detail of the Council’s needs under the Contract and other relevant information is provided in Schedule’s 1 and 2 – Contract Information & Specification.

- If you have any questions or require any clarifications, please email AndrewPowell@monmouthshire.gov.uk . The Council will attempt to answer any queries or provide any information deemed reasonable within the time available.

- Other than the Procurement officer responsible for this project, no Council employee or member of the Council has the authority to give any information or make any representation (express or implied) in relation to this ITT or any other matter relating to the Contract.

- The Council reserves the right to issue supplementary documentation at any time during the tendering process to clarify any issue or amend any aspect of the ITT. All such further documentation that may be issued shall be deemed to form part of the ITT and shall supplement and/or supersede any part of the ITT to the extent indicated.

- Tenderers must obtain for themselves at their own expense all information necessary for the preparation of their Tenders.

- Tenderers should note that any error or failure in the Tenderer's IT is the responsibility of the Tenderer and the Council cannot be held responsible for any failure to submit Tenders due to an error or failure in the IT system of the Tenderer.

- Under the Contract the Council will require compliance with its policies. Tenderers are advised to satisfy themselves that they understand all of the requirements of the Contract before submitting their Tender.

- The Tender must be received in accordance with the relevant instructions no later than the time and date indicated.

- Tenders may be submitted in Welsh and will be treated no less favourably than a tender submitted in English.

- If a tenderer requires a copy of the ITT in Welsh, please contact the originating Officer.

CONDITIONS OF TENDER RESPONSE

- Tenderers must ensure that all necessary documents are completed and signed where appropriate including those which form part of the Attachments.

- Tenders must be submitted by electronic means by the date and time specified via the www.sell2wales.gov.wales portal. (If you require any further assistance, including technical advice on the uploading of information please use the Sell2Wales help desk on 0800 222 9004.)

- To constitute a bona fide offer, it is essential that the Form of Tender and declaration is completed and signed and returned with the rest of the document. Failure to comply with this requirement may result in the Tender being rejected.

- By submitting a Tender, it is assumed the Tenderer is able to meet ALL elements of the Contract Requirements.

- Please note that all questions contained within the Schedule 4: Technical Section (Method Statement) have been weighted according to their importance. Therefore, please ensure that your response has taken this into consideration.

- Tenders must be completed in English or Welsh language.

- Only one Tender is permitted from each Tenderer. In the event that more than one is submitted by a Tenderer the one with the latest time of submission will be evaluated and the other(s) disregarded.

- The Tender (including price) should remain valid for a minimum period of 90 days.

- The Tender should not be qualified in any way and must be submitted in accordance with the tender documents. Tenderers must not make unauthorised changes to the tender documents.

- Any signatures must be made by a person who is authorised to commit the Tenderer to the Contract.

- Your full registered business/name and main office address must also be provided on all documents.

CONTRACT DOCUMENTS

- Any resulting Contract will consist of the Form of Tender (to be completed), the Standard Terms and Conditions (as set out in Schedule 5, Appendix 4) and will be subject to the laws of England and Wales.

Any contract award will be conditional on the Contract being approved in accordance with the Council’s internal procedures and the Council being generally able to proceed.

PRICE/COST

- Unit rates and prices must be quoted in pounds and decimal fractions of a pound and to exclude VAT. Such fractions need not be restricted to any specific number of decimal places but the product of multiplying the rate by the quantity should be expressed in pounds and whole pence (i.e. to two decimal places).

- The Tenderer shall clearly indicate the period(s) to which the rates as quoted in the tender document refer. All appropriate volume and contract term discounts are to be shown.

- The Tenderer shall be deemed to have checked for and removed all errors from the tender prior to submission. If the Council suspects that there has been an error, the Council reserves the right to seek such clarification as it considers necessary from that tenderer only.

- Where tenders appear to be abnormally low in relation to the works, supplies or services the Council shall require tenderers to explain the price or costs proposed in the tender. The Council may reject the tender where the evidence supplied does not satisfactorily account for the low level of price or costs proposed.

TENDER EVALUATION AND AWARD CRITERIA

- The Council does not undertake to accept the lowest or any tender and reserves the right to accept the whole or any part of any Tender submitted.

- Each Tender will be checked initially for compliance with all requirements of the ITT.

- There are three stages to the tender evaluation: Qualification, Technical (Quality) and Pricing:

1st Stage - Qualification (Selection Stage)

This is an assessment of whether there is any reason why a contractor should be excluded from the tender evaluation. It is assessed against the tenderer’s response to the questions in the Qualification section. This selection stage is used to determine whether tenderers meet a minimum standard of technical capability and capacity to deliver the required products and/or service. The questions in the selection stage will not be scored but are Pass/Fail and must be completed in full. Please note that we may also request "For Information Only" questions that will not be scored but must be answered in full.

Pass/Fail Questions

Where Pass/Fail criteria is stated, the following scoring methodology will apply:

- Pass: Information provided as required and sufficient to indicate that there would be no risk or an acceptable level of risk if the Council were to award a contract.

- Fail: Information not provided or provided and demonstrates that the level of risk associated with awarding a contract is unacceptably high.

You are advised to read all guidance notes accompanying the questions in the qualification section as failure to complete the questionnaire in full or to provide the information required may invalidate your submission.

Please complete the Supplier Questionnaire and return as instructed.

2nd Stage - Technical (Quality Evaluation Stage)

Only those tenderer(s) meeting the minimum standards of the Qualification section will proceed to the Technical (quality) Evaluation stage.

Please note that the result of the Qualification Stage will have no bearing on the scores accrued at award stage.

The process referred to within the Technical section will involve an evaluation of the tenderer’s responses within the Technical Section (Method Statement). Please note that all scores will be based on the evidence provided against the Specification.

There are three questions in the technical section. Each response will be scored in accordance with the scoring matrix.
Please refer to Schedule 4 for more detail surrounding the percentage weighting for your quality submission along with the criteria that will be scored.

3rd stage - Pricing Evaluation Stage

The criteria by which the most economically advantageous tender will be evaluated against is set out below:

| Evaluation criteria | Weighting (%) |
| --- | --- |
| Quality | 40 |
| Price | 60 |

- During the evaluation period, the Council reserves the right to seek clarification in writing from the Tenderers, to assist it in its consideration of their Tenders.

- The Council may decide to interview Tenderers, to assist its tendering process, and Tenderers will be notified in due course.

- Tenders will be evaluated to determine the most economically advantageous Tender taking into consideration the award criteria:

- Quality assessment will account for 40% of the tender evaluation.

- Price assessment will account for 60% of the tender evaluation. After rejecting bids that do not meet the minimum quality threshold, the lowest price will score 100% and all other tenderers will score a pro-rata % based on their difference in price, with the highest price tender not being allocated any of the available marks.

- The quality score and the price score for each tender will be added together to produce a total score.

- The tenderer offering the most economically advantageous bid i.e. the highest total score will be recommended for acceptance.

CONTRACT AWARD

38. Prospective Tenderers shall ensure that they are fully familiar with the nature and extent of their expected obligations if their tender is accepted, as no retrospective claims relating to any apparent lack of information will be considered.

| PROCUREMENT TIMETABLE 39. This timetable is indicative only. The Council reserves the right to change it at its discretion.Stage | Date(s), time |
| --- | --- |
| Issue of Invitation to Tender | 27/02/2026 |
| Deadline for supplier’s questions to be submitted | 04/03/2026 |
| Closing date for submission of Tenders | 09/03/2026 |
| Expected date of award of Contract(s) | 16/03/2026 |
| Contract commencement | 01/04/2026 |
| Completion of project | 26/6/2026 |

CLARIFICATION MEETINGS, SITE VISITS AND INTERVIEWS

- The Council reserves the right to hold clarification meetings as it considers appropriate both before and after Tender submission.

- If the Council determines that interviews/presentations are required, tenderers will be required to make available key members of their delivery team who will be responsible for the provision of the Contract, to demonstrate their understanding and approach as outlined in the Tender, and to allow the Council an opportunity to clarify any aspect of the Tender. You will be notified of the location and your appointment time once short listing has taken place.

FREEDOM OF INFORMATION ACT

- The Council is subject to The Freedom of Information Act 2000 ("Act").

- As part of the Council's duties under the Act, it may be required to disclose information concerning the procurement process or the Contract to anyone who makes a reasonable request.

- If Tenderers consider that any of the information provided in their Tender is commercially sensitive (meaning it could reasonably cause prejudice to the organisation if disclosed to a third party) then it should be clearly marked as "Not for disclosure to third parties" together with valid reasons in support of the information being exempt from disclosure under the Act.

- The Council will endeavour to consult with Tenderers and have regard to comments and any objections before it releases any information to a third party under the Act, however the Council shall be entitled to determine in its absolute discretion whether any information is exempt from the Act, or is to be disclosed in response to a request of information. The Council must make its decision on disclosure in accordance with the provisions of the Act and can only withhold information if it is covered by an exemption from disclosure under the Act.

- The Council will not be held liable for any loss or prejudice caused by the disclosure of information that:

- has not been clearly marked as "Not for disclosure to third parties" with supporting reasons (referring to the relevant category of exemption under the Act or EIR where possible); or

- does not fall into a category of information that is exempt from disclosure under the Act (for example, a trade secret or would be likely to prejudice the commercial interests of any person); and

- In cases where there is no absolute statutory duty to withhold information, then notwithstanding the previous clauses, in circumstances where it is in the public interest to disclose any such information.

PROCESSING AND PAYMENT

47. On receipt of the invoice and quality assurance of data the Council will process and pay invoices within 30 working days. All project invoices must be received on completion of works or unless agreed otherwise in writing from Monmouthshire County Council (MCC)

CHECKLIST FOR TENDERERS

48. Failure to provide all of the items in the following checklist may cause your Tender to be non-compliant and not be considered.

| Item | Included in tender response? |
| --- | --- |
| Schedule 3: Qualification Section | Please ensure you complete the required questions in the Qualification Section and attach the relevant responses |
| Schedule 4: Technical Section (Method Statement) | Please ensure you complete the three questions in the Technical Section and attach your response. |
| Schedule 6: Form of Tender | Please ensure that you have signed, dated and attached the completed document |

49. All responses to be submitted via www.sell2wales.gov.wales

SCHEDULE 1: CONTRACT INFORMATION

1	Scope of the Commission

  - The brief sets out the requirements for the removal and disposal of 17 existing footbridges and the installation of 17 replacement Footbridges, between 5 and 12 metres in length, currently in Kit form, on the public footpaths outlined below.

  - Maps of each of the bridge locations are included in ‘Appendix 1 Bridge locations and Appendix 2 Accessibility’

2	Background

2.1	 The project is being funded by Monmouthshire County Council.  The Council has set aside funding to start replacing 17 key footbridges within the County.

2.2	 It is hoped that this will be an ongoing project over the coming years to tackle the issue of dysfunctional bridges in the County this however is subject to funding being secured.

2.3	The bridges are in various states of repair and in need of replacement, both to protect users of the path now and in the future whilst also improving their accessibility.

2.4	This project is Phase 2 of the Bridge Project 25/26 following on from Phase 1 the purchase of 17 footbridges.  Phase 2 is sourcing a contractor to install the footbridges as listed in Schedule 2 below.

3. 	KEY OBJECTIVE OF THE PROJECT

3.1	To remove 17 bridges and replace them with 17 accessible bridges, full details of which are outlined in:
‘Appendix 2 Bridge site details’, ‘Appendix 3 bridge example’ and below.

- METHODOLOGY

4.1	Recommended outline method:

  - Assess site,

  - Inventory the Groundrich Ltd bridges and check bridge components (notify the council of any missing components or fixings)

  - Notify the councils Countryside Access Management Officer (CAMO) of dates for removal/installation.

  - Remove existing bridge and prepare site.

  - Design and supply materials for, and construct bridge foundations/abutments where possible on the removal of the existing bridges, where possible recycle the existing H-frame.  Please supply new H frame if not recyclable. Please notify CAMO if an alternative abutment is required.

  - Transport and install each bridge onto the foundations.

  - Make sure access to bridge is ideally at level, or if greater then 30cm’s install steps or preferably ramp to the bridge, this will need to be agreed with the Countryside Access Management Officer.

  - Reattach any fencing and where needed stock proof the end/s of the bridge with temporary furniture.

  - Repair any damage to site and leave site in a clean and tidy condition.

  - Notify the councils countryside access management officer of bridge completion

4.2	Once dates are known for removal/installation, unless bridge and path are already closed, the council will put in place a closure notice for up to 5 days.

4.3	The council will also contact landowners/occupiers when dates are known, details will also be passed onto the contractor in case of changes or any queries.

4.4	Final required furniture, gates etc will be installed by the council after the bridge is installed.

4.5 	The bridge kits will be stored at a secure unit near Chepstow, on award of contract a location to either deliver the bridges to or pick them up will be decided between MCC, Groundrich Ltd and the successful installation contractor

Note :  an alternative methodology is welcome for the delivery of the project, this should be clearly set out in the tender provided.

SCHEDULE 2: SPECIFICATION

- PROJECT OUTPUTS

  - Bridge 1. Remove 12m bridge and replace with 12m Bridge, Llantrothy
Location: Please see location map 1  The North

  - Bridge 2. Remove 12m bridge and replace with 12m Bridge, Cwrt y Brychan
Location: Please see location map 2  The South

  - Bridge 3. Remove 10m bridge and replace with 10m Bridge, Fairview Farm
Location: Please see location map 2 The South

  - Bridge 4. Remove 9.5m bridge and replace with 9.5m Bridge, Middle Ton, Llanvapley
Location: Please see location map 1 The North

  - Bridge 5. Remove 9.5m bridge and replace with 9.5m Bridge, near Llansor, Llandegfedd 
Location: Please see location map 2 The South

  - Bridge 6. Remove 9m bridge and replace with 9m Bridge, Norton court
Location: Please see location map 1 The North

  - Bridge 7. Remove 8.5m Bridge and replace with 8.5m Bridge, near Llandegfedd

Location: Please see location map 2 The South

  - Bridge 8. Remove 8m bridge and replace with 8m Bridge, near Whitecastle

Location: Please see location map 1 The North

  - Bridge 9 Remove 8m Bridge and replace with 8m bridge, The Hendre

Location: Please see location map 1 The North

  - Bridge 10. Remove 8m Bridge and replace with 8m bridge, The Yews near Usk

Location: Please see location map 1 The South

  - Bridge 11. Remove 7.5m bridge and replace with 7.5m bridge, Cwmcarvan

Location: Please see Location map 1 The North

  - Bridge 12. Remove 7.5m bridge and replace with 7.5m bridge, Upper Maerdy Farm, Usk

Location: Please see location map 2 The South

1.13   Bridge 13.  Remove 7.5m Bridge and replace with a 7.5m bridge, Rumble Street

Location:  Please see map 2 The South

1.14   Bridge 14. Remove 7m bridge and replace with 7m bridge, Tregare Mill

Location: Please see location map 1 The North

1.15   Bridge 15. Remove 6.5m bridge and replace with 6.5m bridge, Trellech Grange

Location:  Please see location map 2 The South

1.16   Bridge 16.  Remove 5m bridge and replace with 5m bridge, Little Warrage, Raglan

Location:  Please see location map 1 The North

1.17   Bridge 17.  Remove 5m bridge and replace with 5m bridge, Dingestow

Location:  Please see location map 1 The North

1.18 	Devise methods/schemes of working that adhere to Health and safety best practice, appropriate disposal procedures, the council’s biodiversity planning and scheme requirements set out by MCC, other bodies or the landowner or occupier and agreed with the council

1.19    Work in a manner calculated to minimise damage when accessing the site and at the               installation site itself. Leaving the site clean and tidy and where needed maintaining stock proofing.

1.20   Install a means of access to the installed bridge, where the bridge is not at ground level, with a step up of greater than 30cm. This would require either a step/s or preferably a ramp to the bridge to overcome this.

1.21   Produce a series of photographs showing the site and land before, during and on    completion of work.

2	BUDGET

2.1	The Budget is currently set at approximately £40,000

3	TIMETABLE FOR THE PROJECT

3.1	The outline timetable for the project is set out below:

| Award of project | 16/03/2026 |
| --- | --- |
| Installation of bridges completed | 26/06/2026* |

3.2 	* Please note if factors such as extreme weather or ground conditions affect the installation process extensions can be applied for in writing to Monmouthshire County Council.  Due consideration will be made and an extension agreed between both parties. It should however be noted all reasonable attempts should be made to carry out installation on time.

3.3	Should it not be possible to install the bridges within the given timescale; please state what timetable you would be able to follow.  Please note upto 12 weeks after completion will be considered without penalty when evaluating the submitted Tender.

4	REPORTING PROCESS

4.1	The successful contractor will maintain contact with the Countryside Access Management Officer throughout the project, as detailed in the brief and/or submission.

5	CONTENTS OF THE WRITTEN QUOTATION

5.1	Submissions are invited on a fixed price basis for each bridge to include all disbursements and other expenses (including the cost of obtaining information but excluding VAT) to cover all tasks outlined in the brief.

5.2	Please provide a fixed price per each H-frame for the purposes of tendering.  These will be purchased on a bridge-by-bridge basis as required.  All efforts must be made to recycle H frames where possible.  Any surplus H-frames not required by the contractor will be purchased by MCC for future usage.  Please note a maximum of 34 would be required.

5.3	H-frames should be concreted into the ground and bridge securely fixed to the frame.

5.4	Submissions should identify the contractors proposed methodology to undertaking the work

5.5	Submissions should identify the contractors’ previous experience in dealing with commissions of this nature.

5.6	Submissions should include a copy of the consultants’ Professional Indemnity Insurance.

5.7	Submission should be via www.sell2wales.gov.wales

5.8	Submissions should be received by 4pm on 09/03/26

6	PAYMENT

6.1	Monmouthshire County Council will be the commissioning agency for this project.

6.2	Terms of Payment, payments will be 100% at the end of each bridge installation by invoice.

6.3	The Council reserves the right to withhold payment for work considered to be unsatisfactory in quality. The Council also reserves the right to curtail or terminate the commission at any stage if they are not satisfied that work is being undertaken in accordance with the Project Brief.

SCHEDULE 3: QUALIFICATION SECTION

COMPANY DETAILS

Type of Company	(Please Tick)

Sole Proprietor

Partnership

Private Company

Private Limited Company

Public Limited Company

| Registered Company Name |  |
| --- | --- |
| Company Registration Number |  |
| Date of Registration |  |
| VAT Registration Number |  |
| Date trading commenced |  |
| Registered Address and postcode |  |
| Telephone No. |  |
| Local Office Address (If different from above) |  |
| Telephone No. |  |

COMPANY HISTORY

Has your company previously supplied goods and / or services to M.C.C. If so please give details:

Are there any outstanding claims or litigation against your company? Please state YES or NO. If yes please give details:

Holding Company: Please give the name of any group, holding company or ultimate parent company if applicable.

| Name |  |
| --- | --- |
| Address |  |

FINANCIAL ELIGIBILITY

Companies are requested to complete the following to enable evaluation of their "Good Standing"

The Company:

is in a state of bankruptcy, insolvency, compulsory winding up, analogous state, or subject to relevant proceedings

| Please state YES or NO |  |
| --- | --- |

has been convicted of a criminal offence related to business or Professional misconduct

| Please state YES or NO |  |
| --- | --- |

has committed an act of grave misconduct in the course of business

| Please state YES or NO |  |
| --- | --- |

has not fulfilled obligations relating to Social Security contributions

| Please state YES or NO |  |
| --- | --- |

| Please state YES or NO |  |
| --- | --- |

has not fulfilled obligations relating to the payment of taxes

If the answer is YES to any question, please supply further details separately in a covering letter which will be treated as confidential.

BANKERS REFERENCE

Please state the name and address of your company's banker 
(Please note that a banker's reference may be sought):

CONTACT FOR FINANCIAL INFORMATION

Please give below the details of the person within your company who may be contacted if clarification of the financial information is required.

| Name |  |
| --- | --- |
| Designation |  |
| Telephone No. |  |
| Email |  |

INSURANCE

It is a requirement that any contractor to Monmouthshire County Council is adequately insured. Please give details of insurance as indicated below, supplying in each case a copy of the current policy held in relation to that insurance;

Public Liability (Third Party) Insurance held: 
Must be a minimum of £5 million

| Insurance Company: |  |
| --- | --- |
| Policy Number: |  |
| Extent of Cover: |  |
| Expiry Date: |  |
| Value of Cover: |  |

Employers Liability Insurance held: 
Must be a minimum of £10 million

| Insurance Company: |  |  |
| --- | --- | --- |
| Policy Number: |  |  |
| Extent of Cover: |  |  |  |  |
| Expiry Date: Value of Cover: |  |  |  |  |

Please return your completed response to www.sell2wales.gov.wales

SCHEDULE 4: TECHNICAL SECTION (METHOD

STATEMENT)

Tenders will be evaluated against the award criteria set out below:-

| Evaluation Criteria | Weighting |  |
| --- | --- | --- |
| Quality | 40 | % |
| Price | 60 | % |

Quality will be measured against the following criteria which have been weighted according to relative importance as follows:

| Question | Weighting | Suppliers Response |
| --- | --- | --- |
| Service delivery and conformity with specification |  |  |
| Q1 Timescales Please confirm you have the ability to deliver the work within the timescale. | 30% |  |
| Q2 Experience Please provide details of relevant experience including contracts you have recently been awarded and delivered. | 30% |  |
| Q3 Work programme In order to be able to achieve the maximum mark available, in answering this question your response must clearly describe the process that you will follow to successfully deliver the contract and must include a full description of: - A methodology of how you would carry out this project - Delivering the project in a safe and compliant manner within all regulatory requirements. - Ensuring consistent and effective communication with the councils regional access officer and landowners/occupiers. | 40% |  |

The submissions will be assessed in accordance to the Scoring Matrix below. SCORING METHODOLOGY

|  |  | Evidence | Score (%) |
| --- | --- | --- | --- |
| Good / Strong Evidence |  | Strong Evidence |  |
|  |  | To be issued when evidence exceeds expectations in terms of relevance to the area being tested and when compared to the requirements of the method statement. |  |
|  |  | Evidence is well presented and structured; and | 100 |
|  |  | Evidence is consistent, comprehensive, compelling, highly credible and is directly and wholly relevant to the area being tested; and |  |
|  |  | Evidence is judged to exceed the requirements for the response |  |
|  |  | Good Evidence |  |
|  |  | To be issued when evidence fully meets expectations in terms of relevance to the area being tested and when compared to the requirements of the method statement. |  |
|  |  | Evidence is well presented and structured; and | 90 |
|  |  | Evidence is convincing, credible and well aligned to the area being tested; and |  |
|  |  | Evidence is judged to fully meet the requirements of the response. |  |
| Competent Evidence |  | Competent Evidence |  |
|  |  | To be issued when the evidence offered is sufficient in terms of relevance to the area being tested and when compared to the requirements of the method statement. |  |
|  |  | Sufficient evidence is presented and follows a basic structure; and | 60 |
|  |  | Evidence is sufficiently aligned with the area being tested; and |  |
|  |  | Evidence is judged to meet the minimum requirements of the response with only minor gaps or to a small extent unconvincing or lacking credibility or relevance but is considered to show an appropriate level of competence. |  |
| Poor / Unsatisfactory Evidence |  | Unsatisfactory Evidence |  |
|  |  | To be issued when the evidence offered is insufficient in terms of relevance to the area being tested and/or when compared to the requirements of the method statement. |  |
|  |  | Some evidence is presented but assertions and statements are insufficiently supported, is unconvincing and lacks credibility; or |  |
|  |  | Evidence offered is only partly relevant to the area being tested; and/or | 30 |
|  |  | Evidence offered is/may be relevant to the area being tested but is judged to be insufficient or irrelevant when compared to the requirements of the response in terms of sophistication/complexity. |  |
|  |  | Poor Evidence |  |
|  |  | To be issued when the evidence offered is significantly below expectations in terms of relevance to the area being tested and/or when compared to the requirements of the method statement. |  |
|  |  | Little/no evidence is presented to support assertions or general statements; or | 10 |
|  |  | Evidence does not correspond to the area being tested; and/or |  |
|  |  | Evidence is/may be relevant to the area being tested but is judged to be far below the required level in terms of sophistication / complexity. |  |

|  | No Evidence attempted To be issued when no evidence is provided for the area being tested. | 0 |
| --- | --- | --- |

SCHEDULE 5: TERMS AND CONDITIONS

See separate document: “Terms and Conditions for the Supply of Goods” as attached Appendix 4.

SCHEDULE 6: FORM OF TENDER

As instructed, please complete and attach with your response via www.sell2wales.gov.wales

To:	Monmouthshire County Council (Hereinafter referred to as MCC)

- Having examined the contract to provide the above mentioned product and or services we offer to perform and complete the said, in conformity with the said contract.

- We undertake to complete and provide the products and or services comprised in the contract for the prices set out in the Pricing Schedules.

- We agree that the insertion by means of any conditions qualifying this Tender or any unauthorised alteration to any tender documents shall not affect the contract and may cause the tender to be rejected automatically.

- We confirm that the information given in the Qualification, Technical and Commercial responses is accurate and all information is given in response to the Invitation to Tender.

- We understand that acceptance of the whole offer will be made by an email from MCC followed by a Form of Agreement under Seal of Council.

- We understand that you are not bound to accept the lowest or any tender you may receive and you will not pay any expenses incurred by us in connection with the preparation and submission of this tender.

- In recognition of the principle that the essence of selective tendering is that MCC shall receive bona fide competitive tenders from all those tendering.

WE CERTIFY THAT:-

- The tender submitted herewith is a bona fide tender intended to be competitive.

- We have not fixed or adjusted the amount of the tender by or under or in accordance with any agreement or arrangement with any other person.

- We have not done and we undertake that we will not do at any time before the hour specified for the return of the tender any of the following acts:-

- communicating to any other person other than MCC the amount or

approximate amount of the proposed tender (except where the disclosure, in confidence, of the approximate amount of the tenders was essential to obtain insurance premium quotations required for the preparation of the tender).

- entering into any agreement with any other person that he shall refrain from tendering or as to the amount of any tenders to be submitted; and

- offering, paying or giving or agreeing to give any sum of money or valuable consideration or causing or having caused to be done in relation to any other tenders or proposed tenders any act or thing of the sort described above.

- We agree that this tender shall remain open to be accepted or not by MCC and shall not be withdrawn for a period of 90 days after the date fixed for receipt of tenders and thereafter unless and until written notice of the withdrawal of the tender has been given by us to MCC.

- I/We certify that no canvassing or soliciting of any member, officer or employee of the council and/or any other companies in the group of which the council forms part, in connection with the award of the tender or any other tender or proposed award of the Tender for the services, goods and/or works and that to the best of our knowledge and belief no person employed by me/us or acting on my/our behalf has done such an act.

- Further hereby undertake that no in the future canvassing or soliciting of any member officer or employee of the council in connection with this Tender or any other Tender or proposed Tender for the services, goods and/or works and that no person employed or acting on my behalf will do any such act.

| Dated this |  | Day of |  |  |
| --- | --- | --- | --- | --- |
| Signed |  |  |  |  |
| Name (print) |  |  |  |  |
| Position in Firm |  |  |  |  |
| For and on behalf of |  |  |  |  |
| Postal Address |  |  |  |  |

Appendix 1 - Bridge location plans (Maps 1 and 2)

Appendix 2 - Bridge site details

Appendix 3 - Bridge example document

Appendix 4 – Terms and conditions