Venue Cymru Futures Project

Cost Consultant | Invitation to Tender

Contents

1	Introduction	4

1.1	Background and Summary Requirements	4

1.2	Auditorium Seating, Ventilation and Associated Works	6

1.3	New Culture Hub & Refurbishment of Existing Foyers	6

1.4	Generally	7

2	Conwy County, Venue Cymru & Project Background	8

2.1	Conwy	8

2.2	Venue Cymru & The Project	8

3	Tender Procedure	12

3.1	In General	12

3.2	Timetable	13

3.3	Clarifications	13

3.4	Site Visits	13

3.5	Evaluation of Responses	14

3.6	Completion and Submission of Documents	14

3.7	The Brief	15

3.8	Programme	15

3.9	Acceptance of a Tender	15

3.10	Errors	16

3.11	Non-Compliant Tenders	16

4	Selection Criteria	17

4.1	Qualification Envelope Criteria	17

4.2	Technical Envelope	18

4.3	Fees Envelope	18

5	Selection Questionnaire	19

QUALIFICATION ENVELOPE	19

5.1	Potential Supplier Information	19

5.2	Mandatory Exclusion Grounds	23

5.3	Discretionary Exclusion Grounds	24

5.4	Economic Standing	25

5.5	Bidding Group Information	26

5.6	Other Information Required	27

5.7	Capacity and Capability	29

TECHNICAL ENVELOPE	31

5.8	Experience of the Proposed Project Team Members	31

5.9	Methodology & Approach.	32

5.10	Challenges & Risks	33

FEES ENVELOPE	34

5.11	Fees	34

6	Particulars of Appointment	35

6.1	Generally	35

6.2	Programme Variations	35

6.3	Expenses	36

7	Scope of Services	37

7.1	Work Elements	37

7.2	Generally	37

7.3	Pre-Contract Design Stages	38

7.4	Procurement	39

7.5	Post-Contract / Construction	40

7.6	Post-Completion	40

7.7	Excluded from this Scope	41

Appendix A	42

Appendix B	43

Appendix C	44

Appendix D	45

Appendix E	46

Appendix F	47

## Glossary:

| BoQ | Bill of Quantities |
| --- | --- |
| CA | Contract Administrator |
| CCBC | Conwy County Borough Council |
| CDM | Construction (Design and Management) Regulations 2015 |
| CV | Curriculum Vitae |
| EIRs | Environmental Information Regulations |
| FOIA | Freedom of Information Act |
| GVA | Gross Value Added |
| ITT | Invitation to Tender |
| PD | Project Director |
| PM | Project Manager |
| PSC | Persons of Significant Control |
| RIBA | Royal Institute of British Architects |
| RICS | Royal Institution of Chartered Surveyors |
| SME | Small, Medium, Micro Enterprise |
| SQ | Selection Questionnaire |
| VCSE | Voluntary Community Social Enterprise |

# Introduction

## Background and Summary Requirements

Conwy County Borough Council (CCBC) wishes to appoint an experienced Cost Consultant for a major capital project at Venue Cymru in Llandudno (Google Maps). Funding is already in place via UK Government, North Wales Economic Ambition Board, Arts Council Wales and Welsh Government Transforming Towns to progress the scheme through design and planning, and to commence construction at the earliest opportunity.

A separate procurement exercise is running for an integrated design team, with a formal appointment due to be made in mid-February 2026. It is intended that design work will commence promptly in March 2026 with a short RIBA Stage 1.  The Cost Consultant is expected to commence their work in April 2026, following conclusion of this procurement exercise.

The project includes a new Culture Hub as an extension to the existing foyer, various refurbishment works in and around the existing foyers, and refurbishment of the existing 1,461 seat auditorium including replacement of seating and ventilation improvements. Further detail on the design scope is provided later in this section and appended documentation.

A pre-app planning submission was made to the local planning authority in summer 2025 to test the concept of a new build extension, with positive feedback received. Various consultation work with the community and other key stakeholders has also been undertaken in readiness for detailed design work.

The scope of services for the Cost Consultant will be typical of a project of this nature and scale, including leading the procurement contractors, but excluding contract administration, with this role being carried out by the Project Manager. Please see Section 7 for further details.

Supplementary information on the brief, work completed to date and background to the project is included as Appendices:

Appendix B	Planning, Pre-App scheme. Note this is indicative of the building footprint, site location, massing and mix of accommodation to be included. The building design is an initial concept only.

Appendix C	Upgrade and Improvement Opportunities – Feasibility Study by Charcoalblue dated June 2022.

Note this report covers both the auditorium/ ventilation and opportunities to improve existing foyer areas.

The appointment will be made under a NEC4 Professional Services Contract directly between the successful supplier and CCBC.

The integrated design team which is being procured comprises of the following disciplines:

Architect & Lead Designer, including landscape elements

Principal Designer for CDM

Principal Designer for Building Regulations (not currently legislation in Wales but expected to change during the design stages of the project).

Services Engineer

Structural Engineer

Theatre Consultant

Access Consultant

Acoustic Consultant

In addition, CCBC will be making a series of other direct consultant appointments to support the delivery of the project and with whom the Cost Consultant will need to actively coordinate. These will include:

Fire Consultant

Catering Consultant (if required)

Library Consultant

Registered Building Control Approver

Project Manager/ Contract Administrator

The appointment will cover all responsibilities generally associated with the role from RIBA Stages 2 through to 6. A short RIBA Stage 1 is programmed for the Culture Hub and is likely to be progressed before the appointment of the Cost Consultant, however the auditorium and ventilation elements will progress straight from RIBA Stage 2. An area based benchmarking exercise will form the first task for the Cost Consultant, to health check the brief against the budget and help develop the detail of the master project budget.

An outline programme is included in Appendix A which sets out the overall structure and durations anticipated. The programme shows two primary workstreams for the project:

- Auditorium seating, ventilation and associated works; and

- New build Culture Hub extension and associated existing foyer alterations.

Programmes for the two workstreams differ based on the Client’s scheduling requirements and funding deadlines. It is anticipated that construction works for the two workstreams will be delivered independently however the design and consultant team will sit across both projects to support a coordinated and cohesive approach with awareness of any crossovers in design and delivery. Whilst the same team will take forward both workstreams, the design process for the auditorium and ventilation will progress ahead of the Culture Hub, to support the delivery of these works in 2027. Bidders should be aware that separate or split format meetings will be required, and appropriate resourcing must be provided to support the programmes of both.

Separate fees are to be provided for each workstream based on the programme and construction budgets included in the ITT, feeding into a combined total fee.

## Auditorium Seating, Ventilation and Associated Works

Theatre Consultant Charcoalblue published a feasibility study in 2022 which considered options to improve seating arrangements in the auditorium whilst maintaining capacity, alongside various other proposed refurbishment works. A preferred auditorium seating solution has been established involving removal of the existing retractable seating structure in the stalls (which is no longer used for a flat floor) and replacing this with a fixed seating structure from an extended balcony projecting closer to the stage. The ventilation system will be re-configured seeking to reverse the existing air path direction and supply air from low level via a new plenum below the stalls seating, and extract at high level, to improve audience comfort. This format of scheme will include replacement of the air handling units, controls, the chiller and air distribution as required. This approach is explained in the feasibility study and forms a core part of the brief. It should be noted that at least some structural interventions are anticipated as part of these changes.

Various other improvements are also proposed, including the replacement of seating and carpets, improved auditorium finishes and balcony rails, various acoustic enhancements, a foyer bar extension, alterations to the pit platform lifts, upgrade of stage smoke ventilation and a new lobby for the get in doors. The full design scope is explained in more detail in Charcoalblue’s report included in Appendix C. Note this wider report dated 2022 also captures the auditorium specific feasibility work completed in 2020.

Further feasibility and briefing work on auditorium and seating layouts is currently being undertaken, which will then be taken on by the new design team to progress into RIBA Stage 2. For the purposes of fee quotes, the scope should be assumed to be as per the Charcoalblue report.

The estimated outturn construction cost for this package of works is £3.35m which is inclusive of design development, inflation, preliminaries, OHP and construction risk. Fees and Client costs are excluded. Please note that upgrades to technical services including dimmers, stage lighting and audio visual are excluded from the design scope and are being progressed independently by the Client, upfront of the two workstreams this ITT covers.

CCBC’s brief is for the auditorium refurbishment works to be completed on site during a dark period in 2027, as illustrated in the programme.

## New Culture Hub & Refurbishment of Existing Foyers

This workstream comprises of a new build extension of approximately 1,250sqm (GIA) to the south of Venue Cymru on a footprint of existing paved car park. The Culture Hub will extend out from and join the existing foyer space built in 2007 which will be re-configured and refurbished to provide a cohesive design solution linking through. The new build and refurbishment areas are shown indicatively on the Pre-App scheme drawings included in Appendix B. The outline accommodation mix and area schedule can be taken from these drawings however it should be expected they will evolve over the course of design development. Note this scheme is indicative of the building footprint, site location and massing of the planned extension however should be taken as an outline concept only.

The principles and improvements to be considered for existing foyer areas are described in the feasibility report by Charcoalblue ‘Upgrade and Improvement Opportunities’. It is unlikely all these options and ideas will be taken forward for budget reasons, and there will be a further opportunity for briefing and Client review during the initial RIBA Stage 1 period. For the purposes of framing a fee proposal for the work, the budget quoted below should be assumed.

As a final solution, the new Culture Hub is to house Llandudno library relocated from its current town centre site, tourist information facilities, a shared front desk/ box office, an extended and more open atrium space, a community stage, re-modelled café bar, staff offices, meeting rooms, a rehearsal studio and film production spaces. The inter-play between these different departments should be seen as fundamental to the success of the project requiring well-planned stakeholder engagement and input from specialists such as the Library Consultant.

Please see Section 2 for further details of the Client’s aspirations.

The estimated outturn construction cost for this package of works is £9.5m which is inclusive of design development, inflation, preliminaries, OHP and contingency. Fees, client costs and VAT are excluded.

## Generally

A Scope of Services is provided within this ITT which describes the role as it is envisaged at this time. As with any large-scale capital projects, this may vary slightly from time to time, and the Client may seek to amend the scope as the project progresses. This will only be done with the Consultant’s agreement, and fees will be added or subtracted in accordance with the rates submitted in this proposal.

The bidder will only be assessed for tender if they meet the Pass / Fail selection criteria within the Qualification Envelope which is detailed in Section 4. This includes providing evidence of relevant experience for three comparable example projects completed within the past ten years, and the ability to provide £2m of Professional Indemnity Insurance at the point of contract award.

# Conwy County, Venue Cymru & Project Background

## Conwy

Conwy County is situated in a strategic location within North Wales, central along the coastal belt, well serviced by the A55, and at the head of the north-south road link offered by the A470. With a population of circa 116,000, the County provides a variety of coastal, urban, rural and heritage landscapes, which support a diverse economy, one reliant on tourism and the service sector along the coast, agriculture and forestry inland. The County is a key strategic hub for employment and housing within North Wales.

## Venue Cymru & The Project

Venue Cymru is the largest Welsh arts centre outside of Cardiff, comprising a traditional proscenium arch theatre, arena, hall, studio, 19 meeting/event rooms, restaurant and café bar.  The centre hosts around 300 performances each year including major West End productions, high profile bands and comedians alongside up to 1,000 conferences and events. Community participation groups and activities take place all year with a particular focus on providing wellbeing and skills enhancement for young people.

Venue Cymru welcomes 300,000 people and contributes over £40 million annually in economic impact but this is at increasing risk of decline due to issues with the theatre, which has not been upgraded since it was opened 31 years ago.  Technical infrastructure and air handling are causing serious problems and need to be upgraded urgently to meet the expectations of audiences and visiting companies.  In addition, the seating is over 20 years old, is uncomfortable and is the subject of many customer complaints.  This project, Venue Cymru Futures (VCF), will allow the upgrade of the technical infrastructure to protect our ability to present number one touring shows that are currently at risk.  The upgrade will impact positively on our environmental footprint and will significantly reduce both utility and staff costs.  Replacing the seating will allow us to modernise the air handling from the current system that blows air in from the sides of the auditorium (resulting in stifling heat in the circle and cold drafts in the stalls) to a system that is housed beneath the seating and provides a much more even balance of air throughout the auditorium.  The current stalls seating rests on a retractable unit that has not been used for 20 years due to a change in business needs and the unreliability of the motor system. We propose building a solid structure to replace the retractable unit which will improve customer comfort, enable installation of a new air handling system and allow the creation of much needed additional bar space and storage in the main theatre foyer that will help us to generate more income.

Llandudno area library is currently housed in a 120-year-old building half a mile away from Venue Cymru, on the high street.  The council does not own the building and the annual building costs are over £100,000 (service level agreement, utilities, maintenance, and insurance).  The authority is responsible for the internal maintenance of the library area, which has numerous issues including water ingress causing damage to books and equipment. The library is located on the first floor and has lifts, which regularly break down preventing access for customers with mobility problems and parents / careers using prams. The VCF project gives us an opportunity to co-locate the library in Venue Cymru reducing costs, providing a modern, accessible library space as well as increasing our ability to deliver benefits through joint working of our library, theatre, conference and culture teams. A ground floor Community Room, free-to-use IT provision and children’s area with small associated outdoor area will complete the library offering. Venue Cymru is closer than the current library site to Llandudno’s largest population area, which is amongst the poorest in Wales.  The four other area libraries in Conwy County have high numbers of children using the library after school but this has never been a feature in Llandudno.  We hope that by moving the library closer to both the largest primary schools and the secondary school, Ysgol John Bright, we will be able to provide facilities that are attractive and accessible to younger users.

The council also has a Tourist Information Centre located in the town centre.  This project gives us an opportunity to co-locate the tourist information staff into Venue Cymru, working in a more dynamic way as floorwalkers able to engage more readily with anyone in the building.  This will protect the service from complete closure in a town and county where tourism is a major economic driver that we need to support where possible.

Our proposal seeks to build an extension of 1,250sqm (GIA approx, over three floors) to the existing theatre foyer to provide a flexible and free-flowing home for the library, improved café bar, box office, tourist information team, and new spaces for the cultural industries and for our communities.

To maximise the benefits of the extended spaces we are proposing to create a Culture Hub that will provide tenant offices, meeting rooms and bookable hot desks for those working in the cultural industries. We will include meeting / production rooms for film, TV, theatre in order to attract more and larger productions and shoots to the area.

The new Culture Hub will include a rehearsal studio that will be suitable for community activities, small-scale sharing’s, library talks, comedy and the like broadening our opportunities to provide activities and deliver additional income for our services.  An artist’s studio will be another important part of our new offering for the cultural industries and will open up more partnership working with Llandudno’s Mostyn gallery.  We intend to include a retail area in the newly extended ground floor foyer so that artists and creatives are able to both produce work in the building and sell it to visitors. North Wales is home to world-renowned vertical dancers who struggle to find indoor spaces to rehearse and perform so we will take this opportunity to include a suitable space, which we believe, will be a unique attraction for visitors to the town and will help increase dwell time in our café areas. A moveable Community Stage will provide a free-to-use resource for local schools, drama groups and visiting companies enhancing the offer in the foyer and further driving footfall.

The new and refurbished spaces will enable us to build on our programme of activities that contribute to wellbeing and recovery.  This will be a core focus for the design of the building and we will be co-creating programmes of work with colleagues in Health, particularly mental health, and Conwy CBC Youth & Social services. We will create a Wellbeing Office available for colleagues working in health and social services.  We are applying for funding for a Creative Referral Officer who will make links between medical professionals, social services and cultural projects that can contribute to wellbeing.  The VCF project will significantly enhance our capacity to secure new grant funding for cultural initiatives, co-designed with health colleagues. These projects aim to demonstrate that cultural engagement can offer affordable, non-medical solutions for individuals facing mental health challenges such as low mood and loneliness, as well as chronic long-term physical health issues. This initiative will build on and strengthen the existing services, focusing on health improvement in the Tudno ward, which is among the 10% most deprived areas in Wales in terms of income, employment, and health (Wales Index of Multiple Deprivation).

We are designing the Culture Hub to play an important role in training and skills development for the cultural industries in the broadest sense whether that be as a theatre technician, a marketing professional or part of the kitchen brigade.  Coleg Llandrillo Menai, our local FE College, are keen to use the new facilities to provide hands-on professional experience for their students and we are working towards a full partnership agreement with them.  We also have good links with both Bangor and Wrexham universities.  We aim to create a space that will provide a space for students of all ages to learn and study both as part of their formal education and for self-led activities using our hot desking facilities in the new library & foyer space and by providing work experience, work shadowing and apprenticeship opportunities.

Throughout our design and build process we will ensure that decarbonisation is at the top of our considerations, through the inclusion of Solar PV, low energy lighting, water use mitigation and the like. We also plan to create a small biodiversity space outside the children’s library area that will enable us to run activities to teach children and their families about the importance of biodiversity.  The biodiversity site will be a great asset for our existing work with local primary schools and Incredible Edibles.

Alongside the VCF project, we are working with the Welsh Government Energy Service to develop a major decarbonisation project that will include both Venue Cymru and the Conwy CBC area swimming centre next door.  If successful, this will greatly enhance our work to reduce our carbon footprint and to display best practice.

The tourist information team will provide an information service, signposting visitors and helping to support local tourism businesses.

## Ambition North Wales

Ambition North Wales is one of the key funders for the project. This partnership was established in 2012 to develop a regional approach to economic growth and to address the challenges and barriers facing the North Wales economy. The partnership covers the six local authority administrative areas of North Wales comprising the councils of Gwynedd, Anglesey, Conwy, Denbighshire, Wrexham and Flintshire. The partnership also includes the University of Bangor, Glyndwr University, Coleg Cambria and Grwp Llandrillo Menai.

In December 2020, the partnership agreed the North Wales Growth Deal with UK Government and Welsh Government securing an investment of £240million into the North Wales economy as part of the deal. A Portfolio Management Office has been established to deliver the Growth Deal and the first project business case was approved in December 2021 and is now in delivery.

The Growth Deal is seeking to deliver a total investment of up to £1.1bn in the North Wales economy (£240m from the Growth Deal), to create 3,400-4,200 net additional jobs and generate £2.0-2.4 billion in net additional Gross Value Added.

# Tender Procedure

## In General

The Authority shall conduct the Procurement in accordance with the requirements of the Procurement Act 2023 and any applicable secondary legislation made under it.

This ITT seeks information concerning the situation of the service provider and information and formalities necessary for the evaluation of their economic, financial, and technical capacity.

A tender Selection Questionnaire (SQ) is provided in Section 5 of this document, which should be completed by the supplier and submitted with any additional supporting information by the specified deadline. The Client will only accept electronic submissions via the Sell2Wales post-box facility. All correspondence should also be via the Sell2Wales post-box facility – see Section 3.6 below.

The Selection Questionnaire consists of three components, as follows:

A) 	Qualification Envelope	- Supplier information and Pass / Fail grounds for exclusion.

B) 	Technical Envelope	- Scored in accordance with the Selection Criteria.

C) 	Fees Envelope	- Scored in accordance with the Selection Criteria.

Suppliers are requested to answer all questions in the SQ document in full. Submissions may not be considered further if all relevant questions are not answered, or if requested additional information is not provided. No other information will be accepted as part of the initial evaluation besides the questionnaire and the information specifically requested in the various sections. If the relevant documentary evidence referred to in the SQ is not provided upon request and without delay, we reserve the right to amend the contract award decision and award to the next compliant bidder.

The Freedom of Information Act (FOIA) applies to the Authority. Tenderers should be aware of the Authority’s obligations and responsibilities under the FOIA to disclose, on written request, recorded information held by the Authority. Information provided by Tenderers in connection with this Procurement exercise, or with any Contract that may be awarded as a result of this exercise, may therefore have to be disclosed by the Authority in response to such a request, unless the Authority decides that one of the statutory exemptions under the FOIA applies.

The bidder shall not make any claim for compensation as a result of any information being released.

Your submission can be in English or Welsh language and financial information should be in £ sterling.

Tenderers must not disclose tender prices or figures to any third party prior to the tender response deadline, must not seek information about other tenderer’ submissions and must not discuss arrangements with third parties about whether they should tender. Any breach may lead to disqualification.

There must be no publicity by Tenderers regarding the Project or the future award of any Contract unless the Authority has given express written consent to the relevant communications.

Tenderers are advised that the Authority is subject to the requirements of the Environmental Information Regulations 2004 (EIRs).

## Timetable

| Tender Notice Published | 27.02.26 |
| --- | --- |
| Clarification Period Closes | 16.03.26 – 12noon |
| Receipt of Tender Deadline | 25.03.26 – 12noon |
| Decision and Notification of Award | 22.04.26 |
| Standstill Period Ends | 05.05.26 |
| Contract Commences | 11.05.26 |

## Clarifications

Any clarifications or queries relating to the contents of this document should be directed through the Q&A section of the Tender Notice on the Sell2Wales website. No telephone enquiries will be accepted. No approach of any kind in connection with this Tender or the procurement process generally should be made to any other person within, or associated with, the Authority or Client. Once a bidder raises a clarification, the Client’s response will be circulated to all interested parties. Clarification responses will include both the original clarification request and the response, but the bidder’s name will be made anonymous.

Bidders must submit clarification requests before the closure date set out in the Timetable in Section 3.2. The Client is under no obligation to respond to clarification requests after this deadline. Any clarification requests should clearly reference this project as well as the appropriate paragraph in the documentation, and, to the extent possible, should be aggregated rather than sent individually. Comments on the NEC 4 Contract Particulars document provided as Appendix D must also be made during the Clarification Period in the same manner.

## Site Visits

Information included in the ITT provides an overview of the site, the existing Venue Cymru complex and feasibility work completed to date, which should be sufficient for the bidder to clearly understand the requirement and then submit a response. However, if the bidder feels that a site visit would be useful, this can be arranged upon request. Please make contact via the Q&A section of the Tender Notice on the Sell2Wales website within the Clarifications Period. Site visits will be conducted by a member of the Venue Team with no connection to the Capital project and will not provide an opportunity to meet the Client or to discuss the brief.

## Evaluation of Responses

The evaluation will be carried out by an Evaluation Panel who have the appropriate technical knowledge to evaluate responses as determined at the absolute discretion of the Client. Responses will be evaluated using a consensus scoring approach in accordance with the Selection Criteria outlined in Section 4 below.

If a response should fail any of the requirements set out in this Selection Questionnaire at any stage of the evaluation process, the Client reserves the right to disqualify the bidder. In this event, no further evaluation of the response will take place and the bidder will not be considered any further in the procurement process.

The applicant with the highest score will be the applicant recommended for award.

## Tied Bids – How They Will be Managed

In the event that two or more bids achieve the same overall score following evaluation, the contracting authority will apply the following process to determine the successful bidder:

- Review of Quality Scores
The bid with the highest quality score (non-fee elements) will be given preference. This ensures that value and service standards remain the priority.

- Secondary Criteria
If bids remain tied after applying the above, the authority may consider additional factors such as:

  - Delivery timescales

  - Level of resourcing being offered

  - Environmental sustainability measures

- Final Resolution
Should all criteria remain equal, the authority reserves the right to:

  - Invite tied bidders to submit a Best and Final Offer (BAFO), or

  - Use a random selection method (e.g., drawing lots) under controlled and transparent conditions, witnessed by an independent party.

## Completion and Submission of Documents

The Questionnaire should be completed within this Word Document and then issued in PDF. Supplementary information and statements should be included as separate PDF files. Information to be provided to supplement the Questionnaire should be clearly labelled with the relevant reference number, as detailed below.

The Client will only accept electronic submissions via the Sell2Wales post-box facility: https://www.sell2wales.gov.wales

A user guide is available at: https://www.sell2wales.gov.wales/helpandresources/website

The following documents are to be submitted electronically via the Sell2Wales portal before the Tender Deadline set out in the Timetable in Section 3.2. Bidders are strongly advised to allow adequate time for uploading documents, check file size limits and to dispatch electronic response well in advance of the deadline to avoid any last-minute problems.

Section Ref	Submission Requirements

5.1-5.6	This whole ITT Word document should be saved as a PDF and provided with the file name

“VC-002 Cost Consultant – ITT Response”.

5.7	Provide a PDF document with the file name “5.7 Project Examples”.

5.8	Provide a PDF document with the file name “5.8 Team Experience”.

- 5.9	Provide a PDF document with the file name “5.9 Methodology & Approach”.

5.10	Provide a PDF document with the file name “5.10 Challenges & Risks”.

5.11	Provide a PDF document with the file name “5.11 Social Value”.

5.12	Complete the Excel format table provided in the question and submit in Excel format with the file name “5.12 VC-002-CC-Fee Proposal Template”.

Appendix F	Complete the Form of Tender and other declarations within the Appendix F Word template. Convert this to PDF and submit with the file name “Form of Tender & Declarations”.

## The Brief

The documents and information provided within this ITT and Appendices form the brief for the Appointment. It will be assumed that the successful bidder has familiarised themselves with all these documents and is fully aware of the scope of the project.

## Programme

An outline programme has been provided with this ITT as Appendix A – Programme. This sets out the programme for the two primary design team workstreams to assist the bidder with understanding the varying levels of resource, expertise and attendance that will be required over the duration of the project.

## Acceptance of a Tender

The Authority will make every effort to reach a decision on the award of any contract within the stipulated timetable, or worst case within 90 days of the closing date for submission of tenders.  If the 90-day period appears likely to be exceeded, the Authority will initially seek to negotiate an extension of that period with the Suppliers.  However, if exceptionally this is not possible or the delay appears to be excessive, the Authority shall re-tender the services.  Tenders MUST therefore remain open for acceptance for a minimum of 90 days from the tender return date.

The Authority does not bind itself to accept the lowest or any tender. No tender shall be deemed to be accepted until the Authority has notified such acceptance to the Supplier in writing.

All information supplied by the Authority in connection with this tender pack will be supplied in good faith but unless specifically warranted shall be treated as for information only and any defects, errors or omissions therein shall not vitiate the Agreement.  All information shall be treated as confidential by prospective Suppliers.

The tender shall be submitted in the Form of Tender. The Form shall be signed by the Supplier and submitted in the manner and by the date and time stated.

All documents requiring a signature shall be signed: -

- Where the Supplier is an individual - by that individual.

- Where the Supplier is a partnership - by two duly authorised partners.

- Where the Supplier is a Company - by two Directors or by a Director and a Secretary of the Company, such persons being duly authorised for that purpose.

## Errors

Should arithmetical errors be discovered in your tender submission, the Supplier will be afforded the opportunity to amend the arithmetical errors by correcting the arithmetical error(s).  However, apart from these genuine arithmetical errors no other adjustment, revision or qualification will be accepted.  Should any other errors be identified, the Supplier will be required to stand by their submitted tender or withdraw from the process.

## Non-Compliant Tenders

Tenders which do not comply with tender procedures and instructions may not be considered.

# Selection Criteria

| Qualification Envelope |  |  |
| --- | --- | --- |
| Qualification |  | Pass / Fail |
| 5.1 | Supplier Information | Not Scored |
| 5.2 | Grounds for Mandatory Exclusion | Pass / Fail |
| 5.3 | Grounds for Discretionary Exclusion | Pass / Fail |
| 5.4 | Economic Standing | Pass / Fail |
| 5.5 | Bidding Group Information | Pass / Fail |
| 5.6 | Other Information Required | Not scored |
| 5.7 | Capacity and Capability | Pass / Fail |
| Technical Envelope |  |  |
| Experience and Approach |  | 60% |
| 5.8 | Relevant Experience of the proposed team | 30% |
| 5.9 | Methodology and approach | 15% |
| 5.10 | Challenges and Risks | 15% |
| 5.11 | Social Value | 0% |
| Fees Envelope |  |  |
| Fees |  | 40% |
| TOTAL |  | 100% |

## Qualification Envelope Criteria

This Questionnaire is a self-declaration, made by you (the potential Consultant), that you pass the grounds for exclusion.  The Client may only select a bidding organisation to progress to the scored tender stage if it can demonstrate (under Section 5.7 Capacity and Capability) experience of three relevant and comparable example projects completed within the past ten years. The Client considers previous experience as being relevant to the requirement if the evidence provided includes examples of the following project characteristics (in no particular order of priority):

Projects with a similar scope of service.

Projects of a similar scale.

Projects involving the delivery of public buildings including theatres, arts centres, libraries and other similar multi-use buildings.

Projects that take place in a live public building and are phased or include partial occupation.

Projects involving the re-configuration or refurbishment of an auditorium.

Projects which involve a combination of refurbishment and new build elements.

Projects involving the procurement of a main contractor via a public procurement process.

Each example must include evidence of meeting a significant number (but not all) of these characteristics.

## Technical Envelope

The Technical Envelope invites bidders to demonstrate the relevant experience and suitability of the proposed delivery team, how the project will be approached and that the supplier holds a good working understanding of the project requirements – all in response to specific scored criteria. Please refer to Sections 5.8 – 5.11 for details of the criteria along with the weighting, scoring method and format of response required.

## Fees Envelope

The Fees Envelope invites bidders to provide a fixed fee quotation for each of the two project workstreams.

This is described along with the scoring method in Section 5.12.

# Selection Questionnaire

## QUALIFICATION ENVELOPE

## Potential Supplier Information

Please answer the following questions in full.

Where a Yes or No answer is requested, please delete the response that is not required.

| Part 1 | Potential supplier information |  |  |
| --- | --- | --- | --- |
| Qu No. | Question | Response |  |
| 1.1(a) | Full name of the potential supplier submitting the information |  |  |
| 1.1(b) – (i) | Registered office address (if applicable) |  |  |
| 1.1(b) – (ii) | Registered website address (if applicable) |  |  |
| 1.1(c) | Trading status - public limited company - limited company - limited liability partnership - other partnership - sole trader - third sector - other (please specify your trading status) |  |  |
| 1.1(d) | Date of registration in country of origin |  |  |
| 1.1(e) | Company registration number (if applicable) |  |  |
| 1.1(f) | Charity registration number (if applicable) |  |  |
| 1.1(g) | Head office DUNS number (if applicable) |  |  |
| 1.1(h) | Registered VAT number |  |  |
| 1.1(i) - (i) | If applicable, is your organisation registered with the appropriate professional or trade register(s) in the member state where it is established? |  | Yes No N/A |
| 1.1(i) - (ii) | If you responded yes to 1.1(i) - (i), please provide the relevant details, including the registration number(s). |  |  |
| 1.1(j) - (i) | Is it a legal requirement in the state where you are established for you to possess a particular authorisation, or be a member of a particular organisation in order to provide the services specified in this procurement? |  | Yes No |
| 1.1(j) - (ii) | If you responded yes to 1.1(j) - (i), please provide additional details of what is required and confirmation that you have complied with this. |  |  |
| 1.1(k) | Trading name(s) that will be used if successful in this procurement |  |  |
| 1.1(l) | Relevant classifications (state whether you fall within one of these, and if so which one). - Voluntary Community Social Enterprise (VCSE) - Sheltered Workshop - Public service mutual |  |  |
| 1.1(m) | Are you a Small, Medium or Micro Enterprise (SME)? |  | Yes No |
| 1.1(n) | Details of Persons of Significant Control (PSC), where appropriate: - Name; - Date of birth; - Nationality; - Country, state or part of the UK where the PSC usually lives; - Service address; - The date he or she became a PSC in relation to the company (for existing companies the 6 April 2016 should be used); - Which conditions for being a PSC are met; - Over 25% up to (and including) 50%, - More than 50% and less than 75%, - 75% or more. (Please enter N/A if not applicable) |  |  |
| 1.1(o) | Details of immediate parent company: - Full name of the immediate parent company - Registered office address (if applicable) - Registration number (if applicable) - Head office DUNS number (if applicable) - Head office VAT number (if applicable) (Please enter N/A if not applicable) |  |  |
| 1.1(p) | Details of ultimate parent company: - Full name of the ultimate parent company - Registered office address (if applicable) - Registration number (if applicable) - Head office DUNS number (if applicable) - Head office VAT number (if applicable) (Please enter N/A if not applicable) |  |  |

Please note: A criminal record check for relevant convictions may be undertaken for the preferred suppliers and the persons of significant in control of them.

Please provide the following information about your approach to this procurement:

| Part 1 | Bidding model |  |  |
| --- | --- | --- | --- |
| Qu No. | Question | Response |  |
| 1.2(a) - (i) | Are you bidding as the lead contact for a group of economic operators? | Yes No If yes, please provide details listed in questions 1.2(a) (ii), (a) (iii) and to 1.2(b) (i), (b) (ii), 1.3, Part 2 and 3. If no, and you are a supporting bidder please provide the name of your group at 1.2(a) (ii) for reference purposes, and complete 1.3, Part 2 and 3. |  |
| 1.2(a) - (ii) | Name of group of economic operators (if applicable) |  |  |
| 1.2(a) - (iii) | Proposed legal structure if the group of economic operators intends to form a named single legal entity prior to signing a contract, if awarded. If you do not propose to form a single legal entity, please explain the legal structure. |  |  |
| 1.2(b) - (i) | Are you or, if applicable, the group of economic operators proposing to use sub-contractors? |  | Yes No |
| 1.2(b) - (ii) | If you responded yes to 1.2(b)-(i) please provide additional details for each sub-contractor in the following table: we may ask them to complete this form as well. Name. Registered address. Trading status. Company registration number. Head Office DUNS number (if applicable). Registered VAT number. Type of organisation. SME (Yes/No). The role each sub-contractor will take in providing the works and /or supplies e.g. key deliverables. The approximate % of contractual obligations assigned to each sub-contractor. |

Contact Details and Declaration

I declare that to the best of my knowledge the answers submitted and information contained in this document are correct and accurate.

I declare that, upon request and without delay I will provide the certificates or documentary evidence referred to in this document.

I understand that the information will be used in the selection process to assess my organisation’s suitability to be invited to participate further in this procurement.

I understand that The Client may reject this submission in its entirety if there is a failure to answer all the relevant questions fully, or if false/misleading information or content is provided in any part.

I am aware of the consequences of serious misrepresentation.

| Part 1 | Contact details and declaration |  |
| --- | --- | --- |
| Qu No. | Question | Response |
| 1.3(a) | Contact name |  |
| 1.3(b) | Name of organisation |  |
| 1.3(c) | Role in organisation |  |
| 1.3(d) | Phone number |  |
| 1.3(e) | E-mail address |  |
| 1.3(f) | Postal address |  |
| 1.3(g) | Signature (electronic is acceptable) |  |
| 1.3(h) | Date |  |

## Mandatory Exclusion Grounds

Please answer the following questions in full.

| Part 2 | Grounds for mandatory exclusion |  |
| --- | --- | --- |
| Qu No. | Question | Response |
| 2.1(a) | Regulations 57(1) and (2) The detailed grounds for mandatory exclusion of an organisation are set out on this webpage, which should be referred to before completing these questions. Please indicate if, within the past five years you, your organisation or any other person who has powers of representation, decision or control in the organisation been convicted anywhere in the world of any of the offences within the summary below and listed on the webpage. |  |
|  | Participation in a criminal organisation | Yes - provide details at 2.1(b) No |
|  | Corruption | Yes - provide details at 2.1(b) No |
|  | Fraud | Yes - provide details at 2.1(b) No |
|  | Terrorist offences or offences linked to terrorist activities | Yes - provide details at 2.1(b) No |
|  | Money laundering or terrorist financing | Yes - provide details at 2.1(b) No |
|  | Child labour and other forms of trafficking in human beings | Yes - provide details at 2.1(b) No |
| 2.1(b) | If you have answered yes to question 2.1(a), please provide further details. Date of conviction, specify which of the grounds listed the conviction was for, and the reasons for conviction, Identity of who has been convicted. If the relevant documentation is available electronically, please provide the web address, issuing Council, precise reference of the documents. |  |
| 2.2 | If you have answered Yes to any of the points above have measures been taken to demonstrate the reliability of the organisation despite the existence of a relevant ground for exclusion? (Self- Cleaning) | Yes No |
| 2.3(a) | Regulation 57(3) Has it been established, for your organisation by a judicial or administrative decision having final and binding effect in accordance with the legal provisions of any part of the United Kingdom or the legal provisions of the country in which the organisation is established (if outside the UK), that the organisation is in breach of obligations related to the payment of tax or social security contributions? | Yes No |
| 2.3(b) | If you have answered yes to question 2.3(a), please provide further details. Please also confirm you have paid, or have entered into a binding arrangement with a view to paying, the outstanding sum including where applicable any accrued interest and/or fines. |  |

Please Note: The Client reserves the right to use its discretion to exclude a potential supplier where it can demonstrate by any appropriate means that the potential supplier is in breach of its obligations relating to the non-payment of taxes or social security contributions.

## Discretionary Exclusion Grounds

| Part 3 | Grounds for discretionary exclusion |  |
| --- | --- | --- |
| Qu No. | Question | Response |
| 3.1 | Regulation 57 (8) The detailed grounds for discretionary exclusion of an organisation are set out on this webpage, which should be referred to before completing these questions. Please indicate if, within the past three years, anywhere in the world any of the following situations have applied to you, your organisation or any other person who has powers of representation, decision or control in the organisation. |  |
| 3.1(a) | Breach of environmental obligations? | Yes - provide details at 3.2 No |
| 3.1 (b) | Breach of social obligations? | Yes - provide details at 3.2 No |
| 3.1 (c) | Breach of labour law obligations? | Yes - provide details at 3.2 No |
| 3.1(d) | Bankrupt or is the subject of insolvency or winding-up proceedings, where the organisation’s assets are being administered by a liquidator or by the court, where it is in an arrangement with creditors, where its business activities are suspended, or it is in any analogous situation arising from a similar procedure under the laws and regulations of any State? | Yes - provide details at 3.2 No |
| 3.1(e) | Guilty of grave professional misconduct? | Yes - provide details at 3.2 No |
| 3.1(f) | Entered into agreements with other economic operators aimed at distorting competition? | Yes - provide details at 3.2 No |
| 3.1(g) | Aware of any conflict of interest within the meaning of regulation 24 due to the participation in the procurement procedure? | Yes - provide details at 3.2 No |
| 3.1(h) | Been involved in the preparation of the procurement procedure? | Yes - provide details at 3.2 No |
| 3.1(i) | Shown significant or persistent deficiencies in the performance of a substantive requirement under a prior public contract, a prior contract with a contracting entity, or a prior concession contract, which led to early termination of that prior contract, damages or other comparable sanctions? | Yes - provide details at 3.2 No |
| 3.1(j) 3.1(j) - (i) 3.1(j) - (ii) 3.1(j) -(iii) 3.1(j)-(iv) | Please answer the following statements: The organisation is guilty of serious misrepresentation in supplying the information required for the verification of the absence of grounds for exclusion or the fulfilment of the selection criteria. The organisation has withheld such information. The organisation is not able to submit supporting documents required under regulation 59 of the Public Contracts Regulations 2015. The organisation has influenced the decision-making process of the Council to obtain confidential information that may confer upon the organisation undue advantages in the procurement procedure, or to negligently provided misleading information that may have a material influence on decisions concerning exclusion, selection or award. | Yes - provide details at 3.2 No Yes - provide details at 3.2 No Yes - provide details at 3.2 No Yes - provide details at 3.2 No |
| 3.2 | If you have answered Yes to any of the above, explain what measures been taken to demonstrate the reliability of the organisation despite the existence of a relevant ground for exclusion? (Self Cleaning) |  |

## Economic Standing

| Part 4 | Economic and Financial Standing The Council will review the following in order to assess the economic and financial standing of the Applicant: Information provided pursuant to Part 4 of the Selection Questionnaire. Any other publicly available financial information such as on Companies House. In order to pass the economic and financial standing assessment, the Council expects that: - The Applicant demonstrates that it is profit-making in both of the last two financial years; Or if it is loss-making in either or both of the last two financial years, a compelling reason explaining why this should not be seen as representing a significant risk to the financial stability of their organisation (e.g. exceptional items) is provided to the Council. - The Applicant demonstrates a positive net assets figure in both of the last two financial years or positive net assets figure in most recent financial year; Or, if negative net asset figure for both financial years or negative net asset figure in most recent financial year, a compelling reason explaining why this should not be seen as representing a significant risk to the financial stability of their organisation is provided to the Council. - The Applicant’s current ratio is greater than or equal to 0.8. Or, if current ratio is less than 0.8, compelling reason explaining why this should not be seen as representing a significant risk to the financial stability of their organisation (e.g. industry standards / receivables recovery duration etc.). The required minimum threshold for an Applicant to pass the financial assessment is a Low or Medium Financial Risk Score. The economic and financial standing shall be assessed based on the following: Low No perceived financial risk. The Council has no, or limited, grounds for concern in relation to the Applicant's financial stability to provide the required services. Medium Acceptable financial risk. The Council has identified a risk of financial instability, but the risk is acceptable to the Council in relation to the Applicant’s ability to provide the required services. High Unacceptable financial risk. The risk of financial instability of the Applicant is too high for the Council to accept in relation to the Applicant's ability to provide the required services. Notwithstanding the above assessment ratings, in situations where Applicants have received a High rating of financial risk, the Council reserves the right to report to the Council’s Section 151 Officer. The Section 151 Officer will review all the financial information submitted and assess any mitigating circumstances and determine whether an Applicant may be finally determined as having a score of Medium or Low and may consequently pass the financial assessment. The Council reserves the right to: - request any further information or clarifications as required to alleviate any concerns raised as a result of assessment of an Applicant's financial standing at any stage of the procurement process; and - request that an Applicant provides a guarantee in order to proceed to the next stage of the procurement and if the Applicant refuses to enter into a guarantee in the form proposed by the Council, it shall fail the financial assessment and not pass to the next stage of the evaluation. In situations where an Applicant receives a High risk rating and reports to the Council's Section 151 Officer in relation to the Applicant's financial standing, the decision of the Council’s Section 151 Officer will be final in relation to whether the Applicant passes or fails. |  |
| --- | --- | --- |
| Qu No. | Question | Response |
| 4.1 | Are you able to provide a copy of your accounts for the last two years, if requested? If no, can you provide one of the following: answer with Y/N in the relevant box. | Yes No |
|  | (a) A statement of the turnover, Profit and Loss Account/Income Statement, Balance Sheet/Statement of Financial Position and Statement of Cash Flow for the most recent year of trading for this organisation. | Yes No |
|  | (b) A statement of the cash flow forecast for the current year and a bank letter outlining the current cash and credit position. | Yes No |
|  | (c) Alternative means of demonstrating financial status if any of the above are not available (e.g. forecast of turnover for the current year and a statement of funding provided by the owners and/or the bank, charity accruals accounts or an alternative means of demonstrating financial status). | Yes No |
| 4.2 | Where we have specified a minimum level of economic and financial standing and/ or a minimum financial threshold within the evaluation criteria for this procurement, please self-certify by answering ‘Yes’ or ‘No’ that you meet the requirements set out. | Yes No |
| 4.3 | Please provide your Unique Supplier Identification Number from registration on the Central Digital Platform. This is required as all contracts awarded by devolved Welsh Authorities under the Procurement Act 2023 need to include a Unique Supplier Identifier in the Contract Details Notice. If not already registered, a Unique Supplier Identifier can be obtained free of charge via the UK Government Central Digital Platform: https://www.gov.uk/government/publications/procurement-act-2023-short-guides/suppliers-how-to-register-your-organisation-and-first-administrator-on-find-a-tender-in-three-easy-steps-html |  |

## Bidding Group Information

| Part 5 | If you have indicated in the Selection Questionnaire question 1.2 that you are part of a wider group, please provide further details below: |  |
| --- | --- | --- |
| Name of organisation |  |  |
| Relationship to the Supplier completing these questions |  |  |

| Qu No. | Question | Response |
| --- | --- | --- |
| 5.1 | Are you able to provide parent company accounts if requested to at a later stage? | Yes No |
| 5.2 | If yes, would the parent company be willing to provide a guarantee if necessary? | Yes No |
| 5.3 | If no, would you be able to obtain a guarantee elsewhere (e.g. from a bank)? | Yes No |

## Other Information Required

| Part 6 Qu No. | Other Information Required The information provided in this section will be risk assessed and the outcome must be successful for the Evaluation Panel to be able to evaluate the rest of the submission. The Authority will take into consideration the age of the company and any other relevant factors, avoiding discrimination. Question | Response |
| --- | --- | --- |
| 6.1 | As an employer, do you have an Equal Opportunities Policy that complies with all current legislation as set out in the Equality Act 2010? If yes, can you supply details if asked? | Yes No |
| 6.2 | As an employer, do you comply with the requirements set out in the Equality Act 2010 and if appropriate, the Statutory Duties (Wales) Regulations 2011 (relevant to public sector Organisations)? If yes, can you supply details if asked? | Yes No |
| 6.3 | As an employer, do you comply with the requirements placed on you to make reasonable adjustments for disabled people under the Equality Act 2010? If yes, can you supply details if asked? | Yes No |
| 6.4 | In the last three (3) years, has your Organisation been investigated by the Equality and Human Rights Commission because of allegations of unlawful discrimination? If yes, please supply details: | Yes No |
| 6.5 | In the last three (3) years, has any Court or Employment Tribunal found that your Organisation has discriminated against someone because of their identity connected with a protected characteristic (sex, race, disability, age, religion or belief, gender reassignment, sexual orientation, marriage / civil partnership or pregnancy / maternity) under the Equality Act 2010 or previous equality legislation? If yes, please supply details: | Yes No |
| 6.6 | In the last three (3) years, has any Court or Employment Tribunal found that your Organisation has discriminated against someone in relation to the level of pay you gave them because of a protected characteristic under the Equality Act 2010 or previous equality legislation? If yes, please supply details: | Yes No |
| 6.7 | Is your Organisation able to provide evidence of monitoring and promoting Equal Opportunities and adhering to Equality and Human Rights Legislation? If yes, would you be able to provide examples of any monitoring undertaken if requested? | Yes No |
| 6.8 | In the last three (3) years, has your Organisation been investigated by the Employment Agencies Standards Inspectorate? If yes, please supply details: | Yes No |
| 6.9 | Has your Organisation, or any subsidiary, been the subject of a successful Employer Liability or Public Liability claim against you, whether settled privately or through your insurers within the last three (3) years? If yes, please supply details: | Yes No |
| 6.10 | Do both your Employers and Public Liability Insurance Policies include a ‘Principals’ clause that would indemnify Conwy County Borough Council in the event of claims arising from your activities whilst providing this service? If yes, can you supply details if asked? | Yes No |
| 6.11 | Have any of your contracts been terminated for poor performance in the last five (5) years? If yes, please supply details: | Yes No |
| 6.12 | In the last three (3) years, has your Organisation not had a contract renewed due to failure to perform the terms of the contract? If yes, please supply details: | Yes No |
| 6.13 | In the last three (3) years, has your Organisation become involved in any litigation in respect of a contract or its delivery? If yes, please supply details: | Yes No |
| 6.14 | Do any of the following apply to your Organisation: Been committed for an act of gross misconduct in the course of delivering services? Is guilty of serious misrepresentation in supplying information? Is not in possession of relevant licences or membership of an appropriate Organisation where required by law? If yes to any, please supply details: | Yes No |
| 6.15 | Is there any business, establishment or person who has, or may have, any right(s) of veto over your Organisation’s decision-making whether operational or financial? If yes, please supply details: | Yes No |
| 6.16 | Does your Organisation have a documented Environmental policy? If yes, are you able to provide a copy if requested? | Yes No |
| 6.17 | The Authority is working towards becoming a carbon net zero Council by 2030 as part of its Climate Challenge Programme: (https://www.conwy.gov.uk/en/Council/Strategies-Plans-and-Policies/Climate-Change/Climate-Challenge-Programme.aspx). Is your Organisation actively working towards reducing its carbon emissions? If yes, please state what your Organisation has achieved so far and state your future plans for reducing carbon emissions. If no, please state what your plans are for addressing your Organisation’s carbon emissions in near future: | Yes No |
| 6.18 | If successful, is your Organisation willing to provide the Authority with any carbon emission related data it may require from your Organisation in delivering this Contract? | Yes No |
| 6.19 | Does your Organisation comply with the requirements of General Data Protection Regulations (GDPR)? If asked, can you provide evidence of compliance, policy, employee training for GDPR, etc? If yes, can you supply details if asked? | Yes No |
| 6.20 | Does your Organisation comply with the principles of the Well-being of Future Generations (Wales) Act 2015? If yes, could you provide evidence to confirm your compliance with this Act? If yes, can you supply details if asked? | Yes No |
| 6.21 | Does your Organisation, along with sub-contractors utilised for the delivery of this contract (if applicable), agree to comply with Authority’s Corporate Safeguarding Policy? http://www.conwy.gov.uk/en/Resident/Social-Care-and-Wellbeing/Im-worried-about-somebody/Corporate-Safeguarding-Policy.aspx If yes, can you supply details if asked? | Yes No |
| 6.22 | Does your Organisation comply with the requirements set out in the Code of Practice Ethical Employment in the Supply Chain? If yes, can you supply details if asked? | Yes No |
| 6.23 | It is of paramount importance to the Authority to ensure that the equal treatment of all Suppliers is maintained. Does your Organisation have any association, either directly or indirectly, with any Member or employee of Conwy County Borough Council, or service provider or proposed service provider acting on behalf of Conwy County Borough Council, that could constitute a conflict of interest (such as a financial, economic or personal interest)? If yes, please complete Appendix 5 to provide details. | Yes No |
| 6.24 | Do you have the facility or experience of being able to engage with people in the Welsh language? If yes, please supply details: | Yes No |

## Capacity and Capability

| Part 7 | Technical and Professional Ability |
| --- | --- |
| Qu No. | Question |
| 7.1 | Relevant experience and contract examples Please provide details of three contracts that the Cost Consultant has successfully delivered in the past 10 years showing experience that is relevant to the requirement. The Client considers previous experience as being relevant to the requirement if the evidence provided includes project examples which meet the criteria (project characteristics) described in Section 4.1. In addition to providing the information requested in the table below, provide a PDF Project Cut Sheet for each contract which includes the following information: - The name of the Project and the Client. - The role of the Company on the project. - Construction contract value. - The services delivered. - How these services are relevant to the requirement (refer directly to the project chracteristics listed in the Selection Criteria). - Each example to be provided on (no more than) 2 sides of A4. You may include photographs to highlight aspects of your answer. The examples should be combined into one PDF document titled - “5.7 Project Examples”. The named contact provided should be able to provide written evidence to confirm the accuracy of the information provided below. Consortia bids should provide relevant examples of where the consortium has delivered similar requirements. If this is not possible (e.g. the consortium is newly formed or a Special Purpose Vehicle is to be created for this contract) then three separate examples should be provided between the principal member(s) of the proposed consortium or Special Purpose Vehicle (three examples are not required from each member). Where the Supplier is a Special Purpose Vehicle, or a managing agent not intending to be the main provider of the supplies or services, the information requested should be provided in respect of the main intended provider(s) or sub-contractor(s) who will deliver the contract. If you cannot provide examples, see Question 7.3. |

|  | Contract 1 | Contract 2 | Contract 3 |
| --- | --- | --- | --- |
| Name of customer organisation |  |  |  |
| Point of contact in the organisation |  |  |  |
| Position in the organisation |  |  |  |
| E-mail address |  |  |  |
| Contract Start date |  |  |  |
| Contract completion date |  |  |  |
| Estimated contract value |  |  |  |

| 7.2 | Where you intend to sub-contract a proportion of the contract, please demonstrate how you have previously maintained healthy supply chains with your sub-contractor(s). Evidence should include, but is not limited to, details of your supply chain management tracking systems to ensure performance of the contract and including prompt payment or membership of the UK Prompt Payment Code (or equivalent schemes in other countries). |
| --- | --- |

| 7.3 | If you cannot provide at least one example for question 7.1, in no more than 500 words please provide an explanation for this e.g. your organisation is a new start-up or you have provided services in the past but not under a contract. |
| --- | --- |

| Qu No. | Question | Response |
| --- | --- | --- |
| 7.4 | Project Specific Questions: |  |
| a) | Does the Cost Consultant proposed for this role have the experience requested in Section 4.1? | Yes No |
| b) | Does your organisation have experience within the last 10 years of successfully providing cost management services for projects involving the delivery of public buildings of a similar scale including theatres, arts centres, libraries and other multi-use buildings? | Yes No |
| c) | Have you provided referee details in Part 7.1 above for clients for whom you have undertaken the types of projects mentioned in a), b) and c)? | Yes No |

## TECHNICAL ENVELOPE

## Experience of the Proposed Project Team Members

Before responding to these questions, the bidder should read the Scope of Services in Section 7.

Scored										        	     30%

The “RELEVANT EXPERIENCE” section invites suppliers to demonstrate the relevant project experience of the individuals who will be delivering the service. If Practice Founders or Principals are not going to be involved in the day-to-day delivery of the project, they should not be included. We are assessing the experience of the individuals who will work on the project on a day-to-day basis. This may of course be the Practice Principal or Founder should they be undertaking a hands-on role on this project.

In a compiled PDF document, provide the following information:

- Cover page with the name of the bidder.

- A summary of the team setup, organisation and reporting structure.

- Name and CV of the individual responsible for leading the Cost Consultancy services with the name and contact details of two client/employer referees.

- Name(s) and CVs of the Consultant(s) who will be delivering the services on a day-to-day basis.

For each person listed:

- Explain their role and responsibilities on a day-to-day basis.

- Provide project cut sheets of three completed projects relevant to the requirement where the individual has performed this role for clients previously. Information to be provided to include client and project name, construction value, procurement route, completion date, short description of the project and role undertaken. The same cut sheets may be used for more than one individual.

The buyer considers experience being relevant to the requirement if the contract described involves a public building of similar scale and use demonstrating some of the characteristics described in Section 4.1. It is not expected that the whole team will necessarily have experience of three directly relevant projects. The bidder is to present a team with a suitably balanced range of experience appropriate to the roles being undertaken. The three projects should be chosen to highlight why the individual is suited to the role, but the full CV will also be taken into consideration.  All projects should have been completed in the past ten years.

### Scoring Criteria

The team package as a whole will be scored out of ten based on the following criteria and then weighted according to the section percentage above.

| 9-10 | A highly experienced well-balanced team with an extensive track record of delivering projects which are highly relevant to this requirement. Complete confidence in the ability of the team to deliver the required services. |
| --- | --- |
| 7-8 | An experienced well-balanced team with a strong track record of delivering projects which are relevant to this requirement. A high degree of confidence in the ability of the team to deliver the required services. |
| 5-6 | A team with some experience of delivering building projects which are relevant to this requirement. A reasonable level of confidence in the ability of the team to deliver the required services. |
| 3-4 | A team with limited or no experience of delivering building projects which are relevant to this requirement and with little evidence of successful delivery. Limited confidence in the ability of the team to deliver the required services. |
| 0-2 | Answer does not meet any of above criteria. No confidence in the ability of the team to deliver the required services. |

### Format

Organogram		:	A4 PDF		Maximum 1 page

Contract Examples	:	A4 PDF		Maximum 2 pages per Contract Example.

CV			:	A4 PDF		Maximum 2 pages per CV

This response is to be submitted as one collated PDF titled “5.8 Team Experience” with a cover page, followed by the organogram, followed by CV / Cut Sheets / CV / Cut Sheets etc.

## Methodology & Approach.

Scored											          15%

Provide an overview of your team’s proposed approach to delivering the core services including cost, risk management and procurement. Describe how your work will support the Project Director, the Design Team and the Client through the key milestones of the project and who in your team will be providing these services at the various stages.

### Format

The response should be a maximum of two pages of A4 plus a cover sheet titled “5.9 Methodology & Approach”.

### Scoring Criteria

The Methodology & Approach section will be scored out of ten based on the following criteria and then weighted according to the section percentage above.

| 8-10 | The response illustrates a full and detailed understanding of the brief and provides excellent confidence in the Cost Consultant’s proposed approach to delivering the services. |
| --- | --- |
| 5-7 | The response illustrates a good understanding of the brief and provides a good level of confidence in the Cost Consultant’s proposed approach to delivering the services. |
| 3-4 | The response illustrates a limited understanding of the brief and provides only a moderate level of confidence in the Cost Consultant’s proposed approach to delivering the services. |
| 0-2 | The response provides a poor level of confidence in the proposed approach with notable concerns over ability to delivery the services required. |

## Challenges & Risks

Scored											          15%

What do you consider to be the key risks and challenges associated with this project and how will your support and advice help to address these issues?

### Format

The response should be a maximum of two pages of A4 plus a cover sheet titled “5.10 Challenges & Risks”.

### Scoring Criteria

The Challenges & Risks section will be scored out of ten based on the following criteria and then weighted according to the section percentage above.

| 8-10 | The response illustrates a full and detailed understanding of the project’s challenges and risks and provides excellent confidence in the team’s proposed approach to managing the same. |
| --- | --- |
| 5-7 | The response illustrates a good understanding of the project’s challenges and risks and provides confidence in the team’s proposed approach to managing the same. |
| 3-4 | The response illustrates a reasonable understanding of the project’s challenges and risks and a reasonable level of confidence in the team’s proposed approach to managing the same. |
| 0-2 | The response illustrates a poor level of confidence in the team’s proposed approach. |

## Social Value

Not Scored										        0%

Please explain your approach as an organisation to the social value aspects of Welsh Government policy objectives set out in The Well-being of Future Generations (Wales) Act 2015 and The Wales Procurement Policy Statement (WPPS). This should include examples to illustrate how this has been achieved in practice. If this does not currently form part of your organisation’s approach or working practices, please explain any changes proposed, should your organisation be awarded the contract.

### Format

The response should be a maximum of one page of A4 plus a cover sheet titled “5.11 Social Value”.

### Scoring Criteria

This section will not be formally scored however should be submitted as part of the tender deliverables to achieve a compliant tender response.

## FEES ENVELOPE

## Fees

The Fees Envelope section invites suppliers to put forward a fee proposal for each of the two project workstreams which will be assessed on a combined basis in accordance with the scored criteria below. A set of day rates should also be provided.

Please complete the fee proposal schedule in the Excel File Appendix E - Priced Activity Schedule available on the portal. This is to be submitted back in Excel format. Note that only the orange highlighted cells can and should be populated on the template.

Only the total fee will be assessed. The lowest fee will score 40%.

1% will be deducted from the score for each £10,000 above the lowest price.

The equation used will be:  SCORE = 40 – (Bid Price – Lowest Price)

10,000

The baseline project programme for the purposes of providing a fee quotation is included as Appendix A.

Construction budgets for the purposes of calculating fees are noted in Section 1 as well as within the Fee Proposal Template.

# Particulars of Appointment

## Generally

The Cost Consultant will be appointed under a NEC4 Professional Services Contract June 2017 with amendments January 2023.

Proposed NEC4 Contract Data has been provided as Appendix D. The bidder is required to review this and, unless amendments have been agreed with the Client prior to the conclusion of the selection process, it will be assumed on award that the Consultant has agreed to the terms.

The Consultant will be required to enter into Collateral Warrantees (Option X8) with the Client and or Funders, up to a maximum of 3. Industry standard forms will be used.

The Consultant will be required to provide all services identified within the Scope of Service and those typically expected of a professional Consultant carrying out this role.

Unless stated otherwise, payment terms will be 30 days from receipt of invoice. Invoices are to be submitted to the Client monthly in arrears.

The Consultant will be required to carry a minimum Professional Indemnity Insurance cover of £2,000,000 each and every claim. Confirmation of this cover will be required prior to appointment. CCBC will accept cover being offered on an uplift basis on the understanding the Consultant is awarded the Contract.

The Consultant should ensure adequate resource provision to deliver the requirements of this Appointment, within the timescales stipulated above.

The Consultant will report to the Project Director, the Project Manager and lead Client representatives.

The Appointment may not commence immediately after the selection process.

The resources listed within the fee template will be assumed to be the team that will start the project. It is recognised that resources can change over time. No change in personnel will be accepted by the Client without prior advance notice and the submission of the CV for the suggested replacement for Client approval; not to be unreasonably withheld.

## Programme Variations

The Appointment will be for each RIBA or Project Stage only. Continuation to the following stage will be dependent on funding, project viability, Consultant performance during the previous stage and agreement on appropriate fees. Notwithstanding the terms of the Contract, the Client reserves the right not to appoint the Consultant to the next RIBA or project stage for any reason as they see fit. While a detailed programme has been provided with this requirement, each stage will be funding dependent. The phasing, packages, programme, and scope of the project may change through the process. In the event of a project or stage delay the Client will make best endeavours to give the Consultant 6 weeks’ notice of a change in the programme, but no demobilisation or remobilisation payments will be made.

## Expenses

- While the Client recognises that remote working has now become commonplace, any project involving existing buildings requires an intimate knowledge of the site. The Consultant will be expected to visit regularly to meet with the key stakeholders and to build their understanding of the buildings and site conditions. To encourage this, travel and accommodation costs associated with site visits to Venue Cymru are to be excluded from the fees and will be covered by the Client on an “at cost” basis. Reimbursed travel costs to Venue Cymru will be from the UK railway station nearest to the Consultant’s home or office at standard class rates. Driving to the site is discouraged, but mileage payments will be made at the prevailing HMRC rate where no viable public transport option is available. All other usual business expenses and meal or subsistence costs are assumed to be included in the rates provided.  All documentation is to be issued digitally.

# Scope of Services

## Work Elements

The work elements for the Cost Consultant will be:

- Enabling works packages to include for example soft strip, asbestos removal, isolations, incoming services.

- Main contract(s) scope of works.

- Kitchens, catering & bar fit out works.

- Library fit out works.

- External landscaping.

Work elements which will be excluded from the scope:

- Temporary facilities/ venues.

- FF&E (except where fitted or procured under the main contract).

- Loose theatre equipment/ fittings.

- Retail fit out.

## Generally

The Services to be performed are as follows, covering RIBA Stages 2 to 6. The procurement strategy is yet to be confirmed and will need to be considered by the team, and a recommendation made to the Client. For tender purposes, a Single-Stage Traditional form of procurement should be assumed.

- The Services are divided into separate stages but such division shall not affect the obligation of the Consultant to provide the Services as and when necessary, in accordance with this Agreement.

- Exercise all reasonable skill, care and diligence in the performance of the services.

- Co-operate with the Principal Designer and Principal Contractor. Comply with the Construction Design and Management Regulations 2015 insofar as they relate to this Appointment.

- Work with the Project Manager to ensure a suitable Risk Management process for the project. The Risk Management process should be jointly run by the Project Manager ad Cost Consultant. Report on key cost risks. Ensure the project’s contingency levels are tested against the risk register in an industry recognised manner.

- Provide input on relevant aspects of progress reports to external funders, to include public bodies.

- Make such visits to the offices of the client, the design team, to the site and to any off-site premises of suppliers as are necessary to perform these Services. Note that all travel expenses to Llandudno (when agreed in advance) will be paid by the Employer at cost.

- Liaise and work in close collaboration with the Project Manager, the Client, and other consultants to maximise the project’s success.

- Perform the Services necessary for completion of the works in line with the project programme.

- Print, reproduce or purchase all documents, drawings, and other records necessary for the proper performance of the Services.

- Advise the Client on the likely effect of market conditions.

- Keep full and proper records of all key meetings and negotiations attended or conducted by the Consultant and make the same available for inspection by the Client forthwith on request.

- Provide cost information to the Client and Project Manager to assist them with the submission of funding applications.

- Attend client, design, project, site and other meetings as required to perform the Services.

- Prepare regular/ monthly cost reports. Advise the Client of any decisions required and obtain authorisation.

- For any type of measurement service, measurement should be in accordance with the relevant International Property Measurement Standard.

- Classify the construction costs in accordance with International Construction Measurement Standards.

## Pre-Contract Design Stages

- Liaise with the Client and Professional Team to determine the Client’s requirements and to develop the Client’s Brief.

- Review drawings and specifications produced by other consultants and report on cost and programme implications.

- Provide cost information to the other consultants for the purposes of establishing initially the Concept Design proposals and then the Detailed Design.

- Cost-manage the design development process throughout, through close engagement with the design team and attendance at meetings. Advise on the cost of design team's proposals, including effects of site usage, shape of buildings, alternative forms of design and construction as the design develops.

- Prepare, develop and manage the Cost Plan which tracks the development of the project through to construction. Ensure the Cost Plan is updated at regular intervals over the course of the design stages and provides a level of detail commensurate with the detail of the design. Pre-agree the format of the Cost Plan with the Client and Project Manager.

- Provide end of stage Cost Plans for formal client sign off, upon conclusion of RIBA Stages 2, 3 & 4.

- At regular stages benchmark the scheme against other projects of comparable scale & nature.

- Track and monitor the cost implications of changes through all the design stages.

- Review with the Client and other consultants alternative design and construction approaches and cost implications thereof.

- Assist the Project Manager in establishing a strategy for the procurement of long lead items.

- Prepare periodic cost reports.

- Prepare and maintain a cash flow forecast for the construction costs of the project.

- Provide cost advice on maintenance, life cycle costing and prepare cost in use studies accordingly.

- Coordinate and manage the Value Engineering process to ensure the project remains within the agreed budget envelope. Ensure all project team members are consulted and are aware.

- In conjunction with other members of the Project Team, advise on tendering and contractual arrangements taking into account the Client's priorities, the requirements of funders, information available from designers and the programme. Assist the Project Manager with the preparation of a procurement strategy report.

- Advise on the likely effect of market conditions.

- Provide relevant information on cost-based design stage work elements for the end of design stage reports, to be compiled by others.

## Procurement

- Facilitate, setup and run a Single-Stage Traditional procurement method for the selection and appointment of the Main Contractors – anticipated as two separate procurements for the two workstreams. Note, it is anticipated both procurement exercises will fall under the Public Procurement Regulations 2013 which will include social value requirements and must be in line with Funder’s requirements.

- Advise generally on matters relating to the procurement method and best means of applying such a procurement method.

- Monitor the preparation of the Tender Information including drawings and specifications prepared by the Project Team and any specialist suppliers and comment on their suitability for forming components to the procurement process.

- Prepare schedules of rates, activity schedule or other pricing documents, for inclusion in the tender documents.

- Advise on the need for collateral warranties.

- Advise on bonds for performance or other purposes.

- Advise on the use and/or amendment of the standard forms of building contract in liaison with the Client’s lawyers.

- Draw up forms of building contract, obtain contract drawings from members of the design team and prepare and deliver to both parties copies of such building contract with its associated documents.

- Assist the Client and Project Manager in assessing the financial status and technical competence of Main Contractors.

- Prepare tender and building contract documentation in conjunction with other members of the project team. Package this information in a co-ordinated manner ready for tender.

- Assist with the procurement of a suitably qualified consultant to provide a full Bill of Quantities for the works. Oversee the preparation of the BoQ and coordinate queries between the consultant and the Design Team.

- Attend pre and post-tender interviews with contractors, as appropriate.

- Coordinate the responses to contractor queries with the Design Team, the Project Manager and the consultant who completed the BoQ.

- In conjunction with the project team review tenders received in respect of the construction works. Check tender submissions for errors, omissions, exclusions, qualifications, inconsistencies etc. Prepare a recommendation report.

- Comment on the tenderer’s design and construction programmes and method statements.

- Conduct negotiations with tenderers. Prepare documentation to confirm adjustments to the tender sums. Prepare recommendations for the Client’s approval.

- Liaise with the Client and wider project team to advise on methods of progressing design and and/ or construction works prior to the execution of the Building Contract.

- As necessary attend pre-contract meetings with the selected Contractor to ensure that all parties are aware of and take the necessary actions to allow the Building Contract to be executed and the Contractor to take possession of the Site and proceed with the works in accordance with the Master Programme and Budget.

- Prepare appropriate documentation, if required, to adjust the tender received to reach an acceptable contract sum.

- Review financial budget in view of tenders received and update the construction cash flow.

- Obtain confirmation that relevant Contractor insurances are in place prior to the commencement of works on the Site.

## Post-Contract / Construction

- Attend the site progress meetings as well as any other site visits necessary to fulfil duties.

- Perform the traditional construction stage duties for the Cost Consultant including assessing monthly payment applications and issuing payment recommendations. Note the Contract Administrator role will be fulfilled by the Project Manager.

- Advise the Project Manager if the Contractor fails to comply with the requirements of the Main Contract. Recommend any corrective actions that are necessary.

- Cost-manage the change control process throughout construction.

- Review and advise on the cost of variations prior to the issue of instructions under the building contract.

- Agree the cost of instructions, excluding loss and expense claims, issued under the building contract.

- Prepare monthly construction stage cost reports to track the project against the agreed budget.

- Advise the Client on their entitlement to deduct liquidated and ascertained damages.

- Carry out off-site inspections of sub-contractors and suppliers premises for interim payment purposes and ensure vesting certificates are in places as appropriate.

- Review vesting (or similar) certificates for any off site/ pre-fabrication elements.

- Support the PM/CA in assessing the Contractor’s entitlement to extensions of time.

- Issue the Final Payment Certificate upon sign off of the End of Defects process.

## Post-Completion

- Prepare the final account or similar financial close out statement. Facilitate agreement to the final account or similar financial statement from the parties to the Building Contract.

- Where relevant, prepare recommendations for the payment of liquidated damages by the Contractor.

- Attend and contribute to ‘lessons learned’ or other similar workshops.

## Excluded from this Scope

- The role of Contract Administrator / Employer’s Agent.

- The preparation of a Bill of Quantities.

# Appendix A

Outline Design & Construction Programme

# Appendix B

Pre-App Scheme Drawings

[Indicative of building location, footprint and massing].

# Appendix C

Upgrade and Improvement Opportunities – Feasibility Study by Charcoalblue dated June 2022

# Appendix D

NEC4 Professional Services Contract

# Appendix E

Fee Proposal Template – Priced Activity Schedule

# Appendix F

Form of Tender & Declarations

1 See EU definition of SME: http://ec.europa.eu/enterprise/policies/sme/facts-figures-analysis/sme-definition/

UK companies, Societates European (SEs) and limited liability partnerships (LLPs) will be required to identify and record the people who own or control their company. Companies, SEs and LLPs will need to keep a PSC register, and must file the PSC information with the central public register at Companies House. See PSC guidance.

Central Government contracting authorities should use this information to have the PSC information for the preferred supplier checked before award.