Tender Clarification (20/07/2026) – Air Source Heat Pump (ASHP) Project

Procurement Reference:		UWTSD2526/243

Dear Tenderer,

Following a recent review of the funding available for this project, the University has amended the scope of works for the current tender.

The works to be undertaken during the 2026/27 financial year will now be limited to Y Llwyfan, Carmarthen only.

The proposed ASHP installations at Teaching & Learning, Technium 1 and Technium 2 have been postponed and are now planned for the 2027/28 financial year, subject to future funding approvals.

As a result, tenderers are requested to submit pricing for the Y Llwyfan element of the project only. Any pricing previously requested for the Swansea buildings is no longer required and will not form part of the tender evaluation.

Site visits will therefore take place at Y Llwyfan, Carmarthen as originally intended. The planned Swansea site visit has been cancelled and there is no requirement to attend.

We apologise for any inconvenience this change may cause and thank you for your continued interest in this opportunity.

If you have any queries regarding this clarification, please submit them through the tender portal in the usual way.