Grounds Maintenance Services Contract

KEY PERFORMANCE INDICATOR (KPI)

FRAMEWORK

1.0	INTRODUCTION

1.1	The purpose of this document is to ensure that the relevant staff members from Adra and the Service Provider understand the methodology and procedure for producing timely and accurate Key Performance Indicators for all of the works identified within this contract. This document outlines for each of the KPIs the following; Definition, Measurement, Measurement Process, Measuring Partner, Target Score, Unacceptable Score any further contract reporting / comments, where relevant.

1.2 	Background to Performance Management & Benchmarking

A Key Performance Indicator (KPI) is defined as “the measure of performance of an activity that is critical to the success of an organisation”. Benchmarking is best defined as “comparing performance against others and using lessons from the best to make targeted improvements”.

The use of KPIs and Benchmarking allows Adra to:

- Set performance targets at the outset of the contract.

- Monitor performance during the contract lifetime.

- Assess completed work.

- Benchmark performance to provide a basis for continuous improvement.

There is also a statutory obligation on all Registered Providers(s) to collect KPI data and also to Benchmark performance with like organisations and this will form the basis of any audit / inspection of the service. The KPIs should be the basis for the monthly contract meetings and will be reviewed on a regular basis. All targets are felt to be reasonable for the delivery of the work.

  - Data Collection and Management

Data collection and the responsibility for collecting data are clearly defined and the Service Provider has a responsibility for ensuring that data is captured in a timely manner to allow accurate reporting at the given intervals. Ultimate responsibility falls to Adra’s Contract Manager to ensure that data is collected and verified within the timetable provided.

1.4 	Monthly Contract Meetings

The KPI’s will be the responsibility of the Service Provider for the duration of the contract and as such the meetings will be utilised for reviewing both the performance against the KPIs and also the effectiveness of the KPI’s in delivering value and improvements to the delivery of the contract. As such, it is possible that KPIs may need to be amended, either in the way they are collected or the targets that are set against them. Additionally, if over a period of time KPIs are felt to offer no value they may be removed. Similarly, additional KPIs may be added if they are felt to provide additional value to the contract.

KPI’s will be a standing agenda item at Monthly Review Meetings. Any amendments shall be proposed at the Monthly Review Meetings and will be documented accordingly. A minute shall be made at the Meeting, recording the amendment to the KPI and the reasons for the change.

As with all other contractual matters the Service Providers and Adra have control of the amendments and as such consensus must be achieved to enable any amendments. To maximise the value of the KPI data to the contract it is imperative that data is collected and analysed as regularly as possible. Measurement periods for each KPI are given within this procedure.

1.5 	Updating and re-issuing KPI Procedure Note

Where the KPI procedure note is amended it should be re-issued to all parties by the Client Manager, with a new issue number and date. The previous note should be deleted by all parties to avoid any potential confusion, and it is imperative that when an amended KPI procedure update is issued that all staff are made aware of this and there is duty on all parties to cascade the information within their own organisation.

2.0	KPIs AND DATA COLLECTION TIMETABLE

2.1	KPI’s

- Completion of Scheduled Works

- Measure whether all programmed maintenance activities are completed as scheduled.

- KPI: % of scheduled visits completed on time.

- Consistency of Service Across All Areas

- Ensure all communal areas within scope are maintained consistently.

- KPI: % of sites meeting standard across all inspections.

- Quality of Work (Inspection and monitoring performance (Inspection Pass Rate)

- Assess whether works meet the expected horticultural and presentation standards.

- Ongoing contract management and inspection activity

- KPI: % of inspections meeting quality standard / defect rate.

- KPI: inspection pass rates / number of corrective actions raised.

- Corrective Action Compliance

- Timely completion of actions raised following inspection failures

- KPI: % of completions completed following inspection

- Customer (Tenant) Satisfaction

- Measures the level of customer satisfaction with the quality of the service received.

- KPI: % customer satisfaction with service charge value for money

- Customer Responsiveness and Resolution time

- Measure how quickly and effectively tenant-reported issues are addressed and resolved.

- KPI: average response time to enquiries / % resolved within target timeframe.

- Health and Safety Compliance

- Ensure that all required health and safety standards are met including the correct use of PPE and machinery, safe storage and compliance with risk assessments.

- KPI: % of Grounds Maintenance Safety Inspections Achieving Full Compliance

- Health and Safety

- Ensure only competent and trained individuals undertake the work

- KPI: % of operatives with valid mandatory training and certifications.

2.2 	Data Collection timetable

| Number | KPI Measure | Definition | Target | Measurement Method | Reporting Frequency |
| --- | --- | --- | --- | --- | --- |
| 1 | Completion of Scheduled Works | All programmed maintenance visits completed in line with the agreed schedule | ≥ 95% completed on time | Review of contractor work schedules vs completed jobs | Monthly |
| 2 | Consistency Across Sites | All communal areas maintained to consistent standard across contract | ≥ 95% sites meeting standard | Randomised inspection programme by Land Management Team | Quarterly |
| 3 | Quality of Work (Inspection Pass Rate) | Work meets agreed standards | ≥ 95% pass rate | Adra site inspections and audits | Monthly |
| 4 | Corrective Action Compliance | Timely completion of actions raised following inspection failures | 95% within agreed timeframe | Inspection follow-up logs | Monthly |
| 5 | Customer Satisfaction | Measures tenant satisfaction with the quality of the service | ≥90% satisfaction rate | Tenant satisfaction survey (Service charge VFM) | Quarterly |
| 6 | Customer Response and Resolution Time | Time taken to respond to tenant-raised issues | 90% within 5 working days | job logging system and job completion records | Monthly |
| 7 | Health & Safety Compliance | Grounds Maintenance Safety Inspections Achieving Full Compliance | ≥95% (Number of inspections passed/total inspections completed x 100 | Inspections (PPE, use of machinery, safe storage, Risk Assessment) | Monthly |
| 8 | Health & Safety | Operative with valid mandatory training certifications | 100% | Contract | Quarterly |

3.0	ADDITIONAL KPI’s

3.1	During the lifetime of the contract the Client may introduce further KPI’s in order to effectively manage and monitor contract delivery. These KPI’s will be agreed with the Service Provider at the Monthly Contract Meetings.