Invitation to Tender

New Build Development at Menai Avenue – Ref 01046

Tenderer Name:

Deadline for Return: Friday 12:00pm 18th December 2026

Table of Contents

1.	Definitions	4

2.	Introduction	7

3.	Tender Brief	8

4.	Instructions to Tenderers	9

5.	Preparation to Tender	11

6.	Submission of Tenders	12

7.	Queries Relating to Tender	12

8.	Amendments to Tender Documents	13

9.	Right to Reject/Disqualify	13

10.	Right to Cancel, Clarify or Vary the Process	14

11.	Indicative Timetable	14

12.	Evaluation and Selection	15

13.	Conditions of Participation Stage	15

14.	The Process – Conditions of Participation Stage	17

15.	Tender Award Stage	19

16.	The Process – Tender Award Stage	19

17.	Remedial Actions and Mitigation of Exclusions	22

18.	Evaluation Team	22

19.	Scoring Rationale	23

20.	Community Benefits	24

21.	Health and Wellbeing	25

22.	Data Governance	25

23.	Ethical Partnership	25

24.	Sub-contracting Arrangements	26

25.	Consortia Arrangements	26

Stage 1 – Tender Participation Stage	28

Procurement Specific Questionnaire	28

Stage 2 – Tender Award Stage	48

Section A – Contract Delivery	48

Section B – Managing Performance	50

Section C – Supply Chain and Value for Money	51

Section D – Sustainability and Carbon Reduction	52

Section E – Community Benefits	53

Appendices to the Invitation to Tender	54

Appendix 1 – Community Benefits Obligations	55

Appendix 2 – Data Governance Questionnaire	63

Appendix 3 – Ethical Partnership Self-Certification Checklist	64

Appendix 4 – Client Alert Process	65

Appendix 5 – KPI Framework	66

Appendix 6 – Rules and Regulations for Hot Works	67

Appendix 7 – Defect Rectification Periods	70

Appendix 8 – Code of Practice	73

Appendix 9 – Form of Tender	77

Appendix 10 – Non-Collusion Document	78

Appendix 11 – Tender Declaration	79

# Definitions

| Term | Definition |
| --- | --- |
| Award Criteria | A key list of criteria that is used at Tender Award Stage to evaluate the submitted Tenders, to ascertain the Most Advantageous Tender. The criteria are weighted and each Tender is scored on the basis of its satisfaction of each criterion. |
| Associated Person | A Tenderer may be an excluded supplier or an excludable supplier if any exclusion ground applies to either the supplier or an associated person (see the references to ‘associated person’ in section 57 of the Act) and if the circumstances giving rise to the ground are continuing or likely to occur again. |
| Central Digital Platform | The online system referenced in the Procurement Act 2023 (Act) and defined in the Procurement Regulations 2024 as the central digital platform. It is available at www.gov.uk/find-tender. Suppliers are to submit and store certain core organisational information as required by the regulations to participate in a covered procurement. However, Tenderers are required to provide all exclusion and participation information directly as part of the Procurement Specific Questionnaire. |
| Conditions of Tender | The instructions and requirements of the Tenderer to submit a Tender as set out in section 4. Instructions to Tenderers. |
| Conditions of Participation | Defined in Section 21 of the Procurement Act 2023, these are criteria that a Tenderer must meet to be considered eligible to participate in the assessment of Tenders. A key list of participation criteria (as set out in Table 1) that is used at Tender Participation Stage to ascertain if Tenderers have met the minimum participating conditions to determine if their Tender can be assessed at Tender Award Stage. |
| Conditions of Participation Stage | Conditions of Participation Stage is used to evaluate the “Conditions of Participation” of Tenderers. Only those Tenderers who satisfy the minimum participating conditions will proceed to Tender Award Stage to be an assessed Tender. |
| Contract | New Build Development at Menai Avenue – Ref 01046, contracted under the terms of the Form of Contract, for the submitted prices in the Price Framework, to be fully compliant with the requirements of the Specification and this Invitation to Tender. |
| Excluded supplier | A Tenderer is an ‘excluded supplier’ where Tai Tarian considers, firstly, that a mandatory exclusion ground applies to the supplier or an associated person and, secondly, that the circumstances giving rise to the exclusion ground are continuing or likely to occur again. A supplier will also be an excluded supplier where a Minister of the Crown has already determined this – i.e. where the supplier or an associated person is on the debarment list because of a mandatory exclusion ground. |
| Excludable supplier | A Tenderer is an ‘excludable supplier’ where Tai Tarian considers, firstly, that a discretionary exclusion ground applies to the supplier or an associated person and, secondly, that the circumstances giving rise to the exclusion ground are continuing or likely to occur again. A supplier will also be an excludable supplier where a Minister of the Crown has already determined this – i.e. where the supplier or an associated person is on the debarment list because of a discretionary exclusion ground. |
| Exclusions | The Procurement Act sets out a list of mandatory (schedule 6) and discretionary (schedule 7) exclusion grounds and places a duty on Tai Tarian to consider both whether any of these apply to suppliers (including by virtue of a connected person), as well as whether the circumstances are continuing or likely to occur again. Tai Tarian must exclude an excluded supplier and may exclude an excludable supplier from procurements. |
| Form of Contract | JCT Design & Build Contract (DB) 2024 Edition with Schedule Amendments |
| ITT | The Invitation to Tender is to be available and can be downloaded by those who record an interest, via Sell2Wales. |
| Most Advantageous Tender | The highest ranked scored Tenders on the basis of the Award Criteria. |
| Open Procedure | The ‘Open Procedure’ of the Procurement Act 2023 (“the Act”) |
| Procurement Specific Questionnaire | The Procurement Specific Questionnaire (PSQ) forms part of Conditions of Participation Stage to gather information about a Tenderers eligibility, compliance with Exclusions, and ability to the meet the minimum participating conditions. Only those Tenderers who satisfy the minimum participating conditions will proceed to Tender Award Stage to be an assessed Tender. |
| Return Date | The deadline for the submission of Tenders 12:00pm 18th December 2026 |
| Specification | As set out in Appendices |
| Supplier | The organisation(s) awarded by Tai Tarian to deliver the Contract. |
| Tender | A Tender offer submitted by a Tenderer to be appointed to the Contract |
| Tenderer | An organisation that has downloaded a copy of this ITT after recording an interest on Sell2Wales and intends to submit a Tender offer. |
| Tenderers | The entities that have downloaded a copy of this ITT after recording an interest on Sell2Wales and intends to submit a Tender offer. |
| Tender Award Stage | The Tender Award Stage will evaluate the Award Criteria of the submitted Tenders to ascertain the Most Advantageous Tender. |
| Variant Tender | Tenderers may submit a Variant Tender only alongside a fully compliant tender. A Variant Tender is an alternative solution or approach to the Authority's stated requirements. Any Variant Tender must clearly demonstrate how it meets the Authority's objectives and minimum requirements. Variant Tenders submitted without a compliant tender will not be considered. |

# Introduction

This Invitation to Tender (ITT) has been issued by Tai Tarian in accordance with the ‘Open Procedure’ of the Procurement Act 2023 (PA23) as advertised on Sell2Wales and Find a Tender service (FTS).

Tai Tarian is one of the largest social landlords in Wales and have responsibility for over 9,000 homes across the Neath Port Talbot County Borough.

We are more than a housing provider. We want to have a positive impact on our communities and the people who live in them. We believe we can do this by providing high-quality homes, building great communities and working to preserve our planet.

Further information can be found on our website: www.taitarian.co.uk

# Tender Brief

Scope of Contract

Tai Tarian is seeking to appoint a single Contractor to deliver the new build residential development and associated drainage, infrastructure, highways and external works at Menai Avenue, Croeserw, Neath Port Talbot.

The proposed development will be constructed across three separate parcels of land and is expected to provide a total of 29 new homes, comprising:

- Parcel 1: 4 walk-up flats

- Parcel 2: 1 supported living building comprising 9 units

- Parcel 3: 10 walk-up flats, 2 houses and 4 bungalows

In addition to the construction of the residential units, the contract will include all associated drainage, infrastructure, highway works, external works and landscaping necessary to deliver a fully completed development.

Tai Tarian intends to award the contract to a single suitably qualified and experienced Contractor responsible for the delivery of the entire scheme.

Duration

It is anticipated that the Contract shall operate for a period of 24 months until completion of the scheme, and Tai Tarian reserves the right to extend the Contract.

Tenderers should note that a contract period of 24 months has been identified within the Employers Requirements, as a guide only. Tai Tarian expects that a contract period is proposed by the tenderers as part of their submission, which makes allowance for the time involved in discharging planning pre-start conditions.

Form of Contract

The Form of Contract utilised will be JCT Design & Build Contract (DB) 2024 Edition with Schedule of Amendments.

Estimated Value

The estimated value of the Contract is £5,000,000 (excluding VAT).

Price Increase Mechanism

Prices submitted in the Contract Sum Analysis (Appendix B – Contract Sum Analysis) are to be fixed for the length of the Contract.

Valuation and Payment

The Contractor shall submit, for approval and subsequent payment, monthly interim valuation applications at the end of each established stage or period in accordance with the contract conditions (Appendix A – Contract Documentation).

Preliminary Market Engagement

As part of the preliminary market engagement process, a series of Meet the Buyer sessions were held on 7 October 2026 at Ty Gwyn. These sessions provided interested suppliers with an overview of the proposed Development and an opportunity to gain a better understanding of the requirements and ask questions. Relevant project information and supporting drawings were shared during the sessions; however, no information was provided that is not also contained within this Invitation to Tender (ITT) and its associated appendices. The purpose of the engagement was to increase supplier awareness of the opportunity and ensure a transparent and equitable procurement process.

# Instructions to Tenderers

These instructions are designed to ensure that all Tenderers are given equal and fair consideration.  It is important, therefore, that you provide all the information asked for in the format and order specified.

Tenderers should read these instructions carefully before completing the Tender documentation.  Failure to comply with these requirements for completion and submission of the Tender response may result in the rejection of the Tender.

Tenderers are required, therefore, to acquaint themselves fully with the extent and nature of the goods and services and contractual obligations.  These instructions constitute the Conditions of Tender.

Participation in the tender process automatically signals that the Tenderer accepts these Conditions of Tender.

Tenderers must answer all questions, in the prescribed format of the Conditions of Participation Stage.

Tai Tarian will assess responses of Tenderers at this stage to determine if they have met the minimum participating conditions of the Conditions of Participation. If a Tenderer passes the Conditions of Participation Stage with a minimum score of 50%, then Tai Tarian will assess the Award Criteria of the Tender Award Stage.

Tenderers must answer all questions in the prescribed format of the Tender Award Stage.

Tenderers must complete Appendix B – Contract Sum Analysis. The ‘Total Tender Sum’ stated in the Contact Sum Analysis and Form of Tender will be used to evaluate the ‘Price’ element. Further information can be found in the Tender Award Stage section of this ITT.

Tenderers must also ensure that the following Appendices are completed, signed and returned with the tender submission:

- Data Governance Questionnaire – Appendix 2

- Ethical Partnership Self-Certification Checklist – Appendix 3

- Client Alert Process – Appendix 4

- Form of Tender – Appendix 9

- Non-Collusion Document – Appendix 10

- Tender Declaration – Appendix 11

Tenderers must consider the requirements of the Contract and the Appendices attached together with the instructions set out in this ITT in preparing their submissions.

The Tenderer shall ensure that every sub-contractor, consortium member and adviser abide by the terms of these instructions and the Conditions of Tender.

The Tenderer shall not contact any other employee, agent or consultant of Tai Tarian or any other organisation referenced in the contract notice that are in any way connected with this procurement exercise during the period of this procurement exercise, unless instructed otherwise by Tai Tarian.

Tai Tarian reserves the right to amend, add to or withdraw all or any part of this ITT at any time during the procurement exercise. Under no circumstances will Tai Tarian or any of their advisers, be liable for any costs or expenses borne by Tenderers, sub-contractors, suppliers or advisers in this process.

The Tenderer accepts that Tai Tarian shall handle, process and retain data that a Tenderer may submit as part of their bid in accordance with Tai Tarian’s privacy statement. Tai Tarian’s privacy statement can be found on Tai Tarian’s website.

In the event that the successful Supplier withdraws its tender submission after notification of appointment but prior to Contract signature, or an appointed Supplier is disqualified from the process due to failing any of the Exclusions during the life of the Contract, or an appointed Supplier has its Contract terminated, or the scope of the original Contract changes and Tai Tarian requires additional resource, then Tai Tarian reserves the right (at its discretion and subject to PA23 and its own internal governance procedures) to award a Contract to the bidder that, on the basis of the evaluation, submitted the next Most Advantageous Tender.

# Preparation to Tender

It is the Tenderer’s responsibility to obtain, at their own expense, all information necessary for the preparation and submission of Tenders. Under no circumstances will Tai Tarian, or any of their advisers, be liable for any costs or expenses borne by Tenderers, sub-contractors, suppliers, or advisers in this process.

Tenderers are required to complete and provide all information required by Tai Tarian in accordance with the conditions of the Tender and the Invitation to Tender.  Failure to comply with the conditions and the Invitation to Tender may lead Tai Tarian to reject a tender response.

Tai Tarian relies on Tenderers’ own analysis and review of information provided.  Consequently, Tenderers are solely responsible for obtaining the information which they consider is necessary to make decisions regarding the content of their Tenders and to undertake any investigations they consider necessary to verify any information provided to them during the procurement process. Under no circumstances will Tai Tarian, or any of their advisers, be liable for any costs or expenses borne by Tenderers, sub-contractors, suppliers or advisers in this process.

No alteration or addition must be made to the Form of Tender, to the Contract Sum Analysis, or to any other component of the Tender documentation, without Tai Tarian’s explicit agreement.  Tenders must not be qualified in any other way but must be submitted strictly in accordance with the Tender documentation and these instructions. Tenders must not be accompanied by any covering letter or any conditional statements that could be construed as rendering the Tender equivocal and/or placing it on different footing from other Tenders. Variant Tenders are permitted and will be evaluated.

Tenderers may submit a Variant Tender, only if in addition to, a compliant Tender. Any Variant Tenders must clearly demonstrate how it meets Tai Tarian’s underlying requirements and objectives and must provide sufficient detail to enable a full evaluation.

Variant Tenders will only be considered where they meet the minimum requirements specified within the procurement documents. Tai Tarian reserves the right to evaluate Variant Tenders alongside compliant Tenders using the published Award Criteria. A Variant Tender may be suitable where a Tenderer wishes to provide proposed alternatives to the Employers Requirements. Please refer to Appendix a. Employers Requirements V.01 clause 6.2 Contractors Proposals, where this may be applicable.

The Form of Tender must be completed and returned with the tender submission. Should any tenders be returned without these forms then Tai Tarian reserves the right not to consider the tender submission.

Tenderers must form their own opinions, making such investigations and taking such advice (including professional advice) as appropriate, regarding the requirements of their Tender, without the reliance upon any opinion provided by Tai Tarian or their advisers and representatives. Tenderers should notify Tai Tarian promptly of any perceived ambiguity, inconsistency or omission in this ITT, any of its associated documents and/or any other information issued to them during the procurement process. Under no circumstances will Tai Tarian, or any of their advisers, be liable for any costs or expenses borne by Tenderers, sub-contractors, suppliers or advisers in this process.

# Submission of Tenders

To reduce the impact on the environment and to enable Tai Tarian to assess Tenders quickly and accurately please do not submit any material other than the completed ITT and any requested supporting information. Please return one electronic copy via Sell2Wales ‘Postbox’ facility. Clearly referencing Tai Tarian, Tender for New Build Development at Menai Avenue Ref 01046

By no later than 12:00pm Friday 18th December 2026

The ITT must be submitted in the English language. Each response must be submitted within each relevant box and all supporting information not included in the box should be referenced to the relevant question. Any supporting documents that are not in English must be accompanied by an English translation and a certificate of authenticity from an independent and appropriately accredited translator.

One of the major issues when evaluating tenders is being able to accurately compare each company’s proposal. To ensure this process is as straightforward as possible all your responses will need to be submitted in the prescribed format. Failure to do so may result in your Tender being rejected.

Price and any financial data provided must be submitted in or converted into sterling.  Where official documents include financial data in a foreign currency, a sterling equivalent must be provided. The sterling figure will be used in the evaluation.

Tai Tarian may, at its own absolute discretion, extend the Return Date and the time for receipt of Tenders. Any extension granted will apply to all Tenderers.

Before analysing, it may be necessary for Tai Tarian to seek clarification of details in Tenders and such clarifications will be made via email and should be responded to promptly.

# Queries Relating to Tender

All queries regarding this ITT must be made in writing via the ‘question and answer’ facility through Sell2Wales.

Questions will only be received and responded to via Sell2Wales.

Tai Tarian will endeavour to answer all questions as quickly as possible. To satisfy this requirement, Tai Tarian has designated a specific window of time to deal with clarification requests from Tenderers.

To ensure equality of treatment of Tenderers, Tai Tarian intends to publish all responses to questions raised by Tenderers (but not the source of the question), to all interested parties via the ‘question and answer’ facility through Sell2Wales.

Tenderers should indicate if a query is of a commercially sensitive nature where disclosure of such query and the answer would, or would likely to, prejudice its commercial interest.  However, if Tai Tarian, at its sole discretion, does not either; consider the query to be of a commercially confidential nature, or one which all Tenderers would potentially benefit from seeing, Tai Tarian will;

- invite the Tenderer submitting the query to either declassify the query and allow the query, along with Tai Tarian’s response, to be circulated to all Tenderers; or

- request the Tenderer, if it still considers the query to be of a commercially confidential nature, to withdraw the query.

Tai Tarian reserves the right not to respond to a request for clarification or to circulate such a request where it considers that the answer to that request would be likely to prejudice its commercial interest.

# Amendments to Tender Documents

At any time prior to the deadline for the receipt of Tenders, Tai Tarian can modify the ITT.  Any such amendment will be numbered and dated and issued by Tai Tarian to all prospective Tenderers via Sell2Wales website.

To give prospective Tenderers reasonable time in which to take the amendment into account in preparing their Tenders, Tai Tarian may, at its discretion, extend the Return Date and time for receipt of Tenders.

# Right to Reject/Disqualify

Tai Tarian reserves the right to reject or exclude the Tenderer from the procurement process when:

- the Tenderer fails to comply fully with the requirements of this ITT or is guilty of a serious misrepresentation in supplying any information required in this document; or expression of interest; and or

- the Tenderer is guilty of serious misrepresentation in relation to its Tender; expression of interest; the Tender process; and/or

- there is a change in identity, control, financial standing or other factor impacting on the assessment and/or evaluation process affecting the Tenderer.

- information available on the CDP, or declarations made in the submitted Procurement Specific Questionnaire, indicates that a Supplier is subject to any mandatory exclusion or raises concerns that would give reasonable grounds to apply a discretionary exclusion.

# Right to Cancel, Clarify or Vary the Process

Tai Tarian reserves the right to;

- amend the terms and conditions of the Invitation to Tender process.

- cancel and withdraw the Invitation to Tender process at any stage, for any reason, or no reason; and or

- require the tenderer to clarify its tender in writing and/or in person and/or provide additional information.  Failure to respond adequately may result in the tenderer not being selected.

# Indicative Timetable

Set out below is the proposed procurement timetable.  This is intended as a guide and, whilst Tai Tarian does not intend to depart from the timetable, it reserves the right to do so at any stage.

| Procurement Stage | Date |
| --- | --- |
| Deadline for Tender queries | 4th December 2026 |
| Deadline for ITT Return | 18th December 2026 |
| Issue Contract Award Notice on Sell2Wales | 22nd January 2027 |
| Completion of Evaluation and Notify Successful & Unsuccessful by | 22nd January 2027 |
| (‘Standstill’ period 8 working days) |  |
| Contract Start | 15th February 2027 |

# Evaluation and Selection

Tenderers are asked to submit a Tender and Tai Tarian will follow a two-stage process in the evaluation of any tender submissions.

Firstly, Tai Tarian will assess Tenderers submitted Procurement Specific Questionnaire at Conditions of Participation Stage to ascertain the number of submissions that have met the minimum participating conditions threshold (50%), to ascertain that the bid is a valid tender and has passed all the ‘Pass/Fail’ questions.

Only those questions set out in the Procurement Specific Questionnaire will be evaluated at this stage. Only those tender submissions that are successful and score equal to, or higher than the minimum participating conditions threshold of the Conditions of Participation Stage will proceed to be fully assessed Tender at Tender Award Stage.

If your tender submission passes the minimum participating conditions, the Tender Award Stage Quality questions will be evaluated together with the Price submission (Contract Sum Analysis).

Further information on how the Tender Award Stage will be evaluated is detailed in Item 16.  The Tender Award Stage will be evaluated on a qualitative and quantitative basis, ensuring a fair, robust and consistent assessment on any areas of differentiation between Tenderers.

The evaluation process will be conducted to ensure that Tenders are evaluated fairly to ascertain the Most Advantageous Tender, assessed on a 40/60 (Price/Quality) basis.

# Conditions of Participation Stage

The Conditions of Participation Stage is used to evaluate Tenderers submitted Procurement Specific Questionnaire to ascertain the number of submissions that have met the minimum participating conditions, to proceed to be an assessed Tender at Tender Award Stage.

The following tables indicate the Conditions of Participation set out in the Procurement Specific Questionnaire that the Tenderer must complete as part of their Tender submission. Each question has its own weighting allocation.

To proceed to the Tender Award Stage, Tenderers must obtain an overall equal to, or higher than, the minimum participating conditions threshold, which is set as 50% in addition to passing the mandatory ‘pass/fail’ requirements.

Table 1 – Conditions of Participation Stage – Procurement Specific Questionnaire Scoring Matrix

| Section | Question(s) | Maximum Score | Sub Weighting Allocation |
| --- | --- | --- | --- |
| Preliminary Questions | 1 – 5 | Pass/Fail | Pass/Fail |
| Part 1 – Basic Supplier Information | 6 | Pass/Fail | Pass/Fail |
| Part 2 – Exclusions Information, 2A – Supplier Exclusions | 7 | Pass/Fail | Pass/Fail |
| Part 2 – Exclusions Information, 2B – Associated/Connected Persons | 8 – 11 | Pass/Fail | Pass/Fail |
| Part 2 – Exclusions Information, 2C – List of all intended sub-contractors | 12 – 13 | Pass/Fail | Pass/Fail |
| Part 3 – Procurement specific questions relating to the Conditions of Participation, 3A – Standard Questions | 14 15 – 32 33 – 35 | Information only Pass/Fail Information only | Information only Pass/Fail Information only |
| Part 3 – Procurement specific questions relating to the Conditions of Participation, 3B – Previous Contract Experience | 36 | 6 | 60% |
| Part 3 – Procurement specific questions relating to the Conditions of Participation, 3C – Existing Qualifications and Experiences | 37 | 6 | 40% |
| Part 4 – Additional Information | 38 | Information only | Information only |
| Part 5 – Confirmations | 39 | Pass/Fail | Pass/Fail |
| Total |  |  | 100% |

# The Process – Conditions of Participation Stage

Table 1 above sets out how each question within the Procurement Specific Questionnaire of the Conditions of Participation Stage will be evaluated. The scoring of the Procurement Specific Questionnaire of the Conditions of Participation Stage will be carried out using a three-part evaluation process.

Tenderers should note that evaluation or scoring of the Procurement Specific Questionnaire does not count towards Tender Award Stage assessment.

Please include, where requested, relevant supporting documents, marking clearly on all enclosures the name of your organisation and the number of the question to which they refer.

The use of the Central Digital Platform (CDP)

Tai Tarian reserves the right to consult the CDP at any stage of the procurement process to verify the information provided by a Tenderer, including but not limited to details relating to exclusions (as set out in Section 6 of the Procurement Act 2023) and Conditions of Participation.

If information available on the CDP indicates that a Supplier is subject to any mandatory exclusion or raises concerns that would give reasonable grounds to apply a discretionary exclusion, Tai Tarian reserves the right to reject the tender or exclude the Tenderer from the procurement process, regardless of the declarations made in the submitted Procurement Specific Questionnaire.

Where discrepancies or omissions are identified between the bidder’s submission and data held on the CDP, the authority may seek clarification, but it is not obliged to do so before taking exclusion action.

For the avoidance of doubt, Tai Tarian may also consult the CDP after contract award as part of its ongoing due diligence and contract management processes. Where a previously undisclosed exclusion ground comes to light, Tai Tarian may take remedial action, including potential contract termination.

Part One – Initial Screening Assessment

Tenders will be subject to an initial screening assessment to confirm:

- the Tender has been submitted on time, is completed correctly in the format requested, is materially complete and meets the requirements of the invitation documents;

- the Tender is sufficiently complete to enable it to be evaluated in accordance with the requirements of the Conditions of Participation Stage and Tender Award Stage; and

- The Tenderer has not contravened any of their terms and conditions of the tender process – either provided for in the PA23 and/or this Invitation Document.

- The Tenderer has not failed any of the exclusions listed in Schedule 6 and Schedule 7 of PA23.

In accordance with PA23, Tai Tarian may exclude Tenderers where any of the exclusions listed in Schedule 6 and 7 of PA23 apply. These include both mandatory and discretionary exclusions, such as criminal convictions, tax offences, or evidence of professional misconduct.

Tenderers are required to self-declare whether any of the exclusions apply and, where applicable, provide details of any remedial or mitigating actions taken to address the issues. Tai Tarian reserves the right to verify responses and may exclude any Tenderer, where it reasonably believes an exclusion applies and has not been satisfactorily addressed.

Part Two – Pass/Fail Questions

If a Tenderer fails on any question of the Procurement Specific Questionnaire ‘pass/fail’ questions as set out in Table 1, then Tai Tarian reserves the right to reject the Tenderer at this stage and will not proceed to evaluate the Award Criteria. Tai Tarian reserves the right to seek clarification from the Tenderer if any answer to the ‘pass/fail’ questions is not clear.

Tenderers must be aware that if they fail any of the ‘Pass/Fail’ questions then their bid may be rejected, and they will not proceed further in the tender process.

Part Three – Procurement Specific Questionnaire Conditions of Participation

To satisfy the minimum participating conditions of Tai Tarian, Tenderers must score equal to, or higher than, the set threshold of 50% of the weighted marks available for the Conditions of Participation Stage from the submitted Procurement Specific Questionnaire.

Only those Tenderers who score equal to or higher than, 50% of the overall weighted marks available will proceed to be an assessed Tender at the Tender Award Stage.

Tai Tarian will reject all Tenderers that score lower than 50% and the Award Criteria of their submission (Tender Award Stage) will not be assessed.

# Tender Award Stage

The Tender Award Stage is used to evaluate the Award Criteria of the submitted Tenders, in terms of Price and Quality to ascertain the Most Advantageous Tender.

To satisfy the minimum Tender requirements of Tai Tarian, Tenderers must score equal to, or higher than, the set threshold of 50% of the weighted Quality marks available for the Tender Award Stage to be successfully awarded the Contract. Tai Tarian reserves the right to reject any Tenders with a Quality score lower than 50%.

The Award Criteria will be evaluated on a 40/60 (Price/Quality) basis. The tables below indicate the Award Criteria and questions set out therein that the Tenderer must complete as part of their Tender submission. Each Award Criteria has its own weighting allocation.

Table 2 – Tender Award Stage ‘Quality’ Scoring Matrix

| Section | Question | Maximum Score | Weighting Allocation |
| --- | --- | --- | --- |
| A – Contract Delivery | A1 A2 | 6 6 | 15% 12.5% |
| B – Managing Performance | B1 | 6 | 7.5% |
| C – Supply Chain and Value for Money | C1 | 6 | 10% |
| D – Sustainability and Carbon Reduction | D1 | 6 | 10% |
| E – Community Benefits | E1 | 6 | 5% |
|  |  |  | 60% |

# The Process – Tender Award Stage

The submitted Tenders that are deemed to be assessed Tenders by satisfying the minimum participating conditions of the Conditions of Participation Stage, will be subject to a two-part evaluation process at Tender Award Stage.

Part One – Quality Evaluation

Tenderers who are successful following the Conditions of Participation Stage will be subject to a detailed evaluation in accordance with the Award Criteria and weightings as set out in Table 2.

A maximum of TBC% will be allocated to ‘Quality’ to assess Tenderers qualitative submissions to each question as set out in Table 2. Each question is allocated a sub-weighting and Tenderers scores for each question are multiplied by the sub-weighting allocation to calculate a total weighted Quality score.

Worked Example (For example purposes only)

The formula: (Quality Score of Tenderer/Maximum available Score) x Question Weighting

Example: Tenderer score for Question A1 = (6/6)*10 = 10% Tenderer score for Question B1 = (3/6)*10 = 5% Tenderer score for Question C1 = (2/6)*10 = 3.33% Tenderer score for Question D1 = (5/6)*10 = 8.33% Tenderer score for Question E1 = (2/6)*10 = 3.33% Tenderer Total Weighted Quality Score = 29.99% (10%+5%+3.33%+8.33%+3.33%)

Failure to provide a response to any question will result in a score of 0 for that question.

Each question indicates a maximum word count, Tenderer are to indicate the number of words in each of their responses, any words which exceed the defined word count will be discounted from the evaluation and will not be considered as part of the response.

The answer to each question will be evaluated on information provided in the response to that question. No marks will be awarded for a particular question for information given in response to any other question or elsewhere in the submission.

A maximum of 5% will be allocated to ‘Community Benefits’ to assess Tenderers quantitative submission to the Question E1 – Community Benefits.

Tenderers must note that, Tai Tarian expects a ‘minimum expected offering’ in relation to the Community Benefits offered by a Tenderer. To allow for a consistent and fair evaluation, this ‘minimum expected offering’ will be based on the amount offered by the Tenderer expressed as a % of the Tenderers ‘Total Tender Sum’.

The ‘minimum expected offering’ (expressed as a % of ‘Total Tender Sum’) will be 1% of Tenderers ‘Total Tender Sum’.

Tenderers community benefits offering will be scored in accordance with Table 4 – Scoring Rationale for Community Benefits. For clarity, if a Tenderer’s community benefits offering meets the ‘minimum expected offering’ then it will be deemed to “Meet the Standard Completely” and be awarded a score of 5 out of 6. If a Tenderer offers more than the ‘minimum expected offering’ then it will be deemed to “Exceed the Standard” and be awarded a score of 6 out of 6. If a Tenderer offers less than the ‘minimum expected offering’ then it will be deemed as “Fails to Meet the Standard” awarded a score of 0 out of 6.

The scoring rationale for awarding marks for Community Benefits for the Tender Award Stage is shown below as Table 3.

Part Two – Price Evaluation

Tenderers must complete Appendix B in relation to the Price evaluation. Tenderers must state in the Contract Sum Analysis (Appendix B) the ‘Total Tender Sum’ and carry this forward to the Form of Tender (Appendix 9).

A maximum of 40% will be allocated to the Price element. This is done by allocating the lowest ‘Total Tender Sum’ (which will be stated on the Contract Sum Analysis (Appendix B) and the Form of Tender (Appendix 9) 40 price points and calculating the remaining Tenderers scores in relation to this scale.

Worked Example (For example purposes only)

Tenderer A Total Contract Sum = £3,000,000 Tenderer B Total Contract Sum = £4,000,000 Tenderer C Total Contract Sum = £5,000,000

The formula: Lowest priced bid/ price of Tenderer being evaluated x 40

The scores: Tenderer A = £3,000,000/£3,000,000 x 40 = 40 Tenderer B = £3,000,000/£4,000,000 x 40 = 30 Tenderer C = £3,000,000/£5,000,000 x 40 = 24

Any price deemed abnormally low will be investigated in accordance with the Act and Tai Tarian reserves the right to reject any bid deemed to be “abnormally low” following the investigation which finds the prices stated are “abnormally low”.

# Remedial Actions and Mitigation of Exclusions

Where a Tenderer answers a question of the Procurement Specific Questionnaire of the Conditions of Participation Stage that one or more Exclusions under Schedule 6 of the Act apply to them or their sub-contractors, they may submit evidence of any remedial actions they have taken to address the issue(s).

This may include, but not be limited to:

- Internal investigations and disciplinary measures.

- Replacement of individuals responsible.

- Implementation of compliance and audit systems.

- Repayment of outstanding debts or compensations.

- Co-operation with authorities.

Tai Tarian will review any such evidence when considering whether the Tenderer should be excluded from the procurement process. Tai Tarian reserves the right to determine whether the actions taken are sufficient to demonstrate that the Tenderer has reliably addressed the risk of recurrence.

Tai Tarian is not obliged to accept remedial evidence as sufficient and may still reject a Tender where it considers the risk to remain material or unresolved.

Where Exclusion grounds are disclosed and no credible remedial evidence is provided, Tai Tarian will reject the Tender in accordance with its obligations under the Act.

# Evaluation Team

An evaluation team will undertake a comprehensive, systematic and consistent evaluation of each Tender. The evaluation team will be made up of the appropriate Tai Tarian officers and moderated by Procurement.

Evaluators will provide independent scores, and a consensus score will be used when independent scores vary.

# Scoring Rationale

The scoring rationale for awarding marks in each scored area of the Tender Award Stage is shown below as Table 3.

Table 3 – Scoring Rationale (except for Community Benefits)

| Score | Remark | Evidence |
| --- | --- | --- |
| 6 | Excellent | Meets all the requirements of the question and exceeds it in at least one respect – an excellent response to the highest standard and relevance, that exceeds expectation. |
| 5 | Very Good | Meets all the requirements of the question completely – a comprehensive response in terms of information, understanding and relevance to the question. |
| 4 | Good | Meets the requirements of the question well but not completely – a good response in terms of information, understanding and relevance to the question. |
| 3 | Satisfactory | Meets the requirements of the question in most aspects but missing in some – a satisfactory response with an acceptable level of information, understanding and relevance to the question. |
| 2 | Unsatisfactory | Fails to meet the requirements of the question in most aspects but does in some – a limited response that has a lack of information with minimal understanding and relevance to the question. |
| 1 | Poor | Significantly fails to meet the requirements of the question – a poor response that provides inaccurate, or irrelevant information, that has no understanding and/or no direct relevance to the question. |
| 0 | Failed | Completely fails to meet the requirements of the question – no response, or extremely unacceptable response with no information, no understanding or any relevance to the question. |

The scoring rationale for awarding marks for Community Benefits for the Tender Award Stage is shown below as Table 4.

Table 4 – Scoring Rationale for Community Benefits

| Score | Remark | Evidence |
| --- | --- | --- |
| 6 | Exceeds the Standard | Community Benefits offering Exceeds the ‘minimum expected offering’. |
| 5 | Meets the Standards Completely | Community Benefits offering meets the ‘minimum expected offering’. |
| 0 | Fails to Meet the Standard | Community Benefits offering is less than the ‘minimum expected offering’. |

# Community Benefits

It’s Tai Tarian’s intention that the delivery of the Contract assists in the achievement of their commitment towards community benefits as outlined in Tai Tarian’s Community Benefits Policy.

It is the approach of Tai Tarian to maximise local reinvestment through the creation of jobs and training and through supporting the local supply chain. This approach is defined by:

- Think Neath Port Talbot

- Think Swansea Bay City Region Deal Area (Neath Port Talbot, Swansea, Carmarthenshire, Pembrokeshire)

- Think Wales

It is a contract condition that the Provider delivers community benefits as part of this Contract.

Tenderers must not outline the community benefit’s they are currently delivering for existing Clients.

Tenderers must outline what they propose to offer for Tai Tarian if awarded the Contract by completing Appendix 1 – Community Benefits Obligations.

For further information on how community benefits will be evaluated, please refer to The Process – Tender Award Stage section of the ITT.

Delivery of community benefits through all spend is aligned with the Well-being of Future Generations Act Wales and delivers against its goals.

# Health and Wellbeing

Tai Tarian is on a continuous journey of good practice to improve the health and wellbeing of their staff, engage and communicate with employees more effectively and help to achieve a range of business organisational outcomes.

The Health Working Wales awards are the national quality mark for health and wellbeing in work. Tai Tarian has been awarded the ‘Platinum’ Corporate Health Standard. As such, it is recommended that all Providers working on behalf of Tai Tarian promote good practice and take active steps to support the health and wellbeing of their staff by applying for the Corporate Health Standard and the Small Workplace Health Award for those Providers employing fewer than 50 people.

Further information can be found on Healthy Working Wales’ website.

# Data Governance

As part of their submission, Tenderers are required to Appendix 2. Data Governance Questionnaire. Tai Tarian expects all Tenderers to be able to answer ‘Yes’ to all questions in the questionnaire but does not require any supporting information at this stage in the process. If a Tenderer is unable to answer ‘Yes’ to a question at this stage, then Tai Tarian will support Providers to be able to meet the requirements of the question before Contract Start. Tai Tarian will agree a reasonable timeframe for resolution and any actions required will be monitored by both parties. If a Provider does not meet the requirements and fails to implement the agreed actions within the agreed timeframe then, Tai Tarian reserves the right to reject the bid and not enter into a Contract with the Provider.

# Ethical Partnership

Tai Tarian will not enter partnership/commercial relationships that could compromise who we are and what we do; or undermine our effectiveness in achieving our goals.

Partnerships with companies whose commercial objectives would conflict with our goals and values, or which could promote inaccurate or misleading messages about our commitment to those goals and values, would not be appropriate.

Therefore, Tenderers are required to Appendix 3 – Ethical Partnership Self-Certification Checklist, to confirm that your organisation is not involved in any of the activities provided in the checklist.

# Sub-contracting Arrangements

Tai Tarian recognises that a Supplier may propose to deliver the requirements of this contract with the support of sub-contractors. Tenderers must clearly identify any sub-contracting arrangements they intend to put in place. This includes:

- The names (where known) and roles of any sub-contractors.

- The scope of the work to be sub-contracted.

- The management and assurance arrangements in place to oversee the sub-contracted delivery.

This information must be provided as separate appendix to the tender submission.

Tai Tarian reserves the right to assess whether any proposed sub-contracting arrangement poses a material risk to contract delivery, and to seek further assurance where appropriate. Tai Tarian may also, at its discretion, apply relevant exclusions (as defined in Schedule 6 of PA23) to sub-contractors where concerns arise regarding their suitability or compliance.

Tenderers should ensure that any sub-contractors involved in critical service delivery meet the same standards of competence, reliability and legal compliance requirements as the appointed Supplier.

# Consortia Arrangements

Tenders may be submitted by a single organisation or a consortium of organisations. In the case of a consortium bid, Tai Tarian requires the following:

- The Tender must clearly identify all consortium members and describe the proposed legal and operational structure of the consortium.

- Each consortium member must complete the relevant parts of the Procurement Specific Questionnaire, including any Exclusions (Schedule 6 of the Act) and Conditions of Participation.

- Tai Tarian reserves the right to assess the eligibility and suitability of each consortium member individually.

Where a consortium is not a legal entity, Tai Tarian may require the group to assume a specific legal form if awarded the Contract, where this is necessary for proper contract performance. This may include appointing a lead organisation or forming a single legal entity.

Tai Tarian reserves the right to reject a tender if, having considered the consortium structure and the information provided, it reasonably believes there is a material risk to Contract delivery that cannot be mitigated.

If the consortium intends to sub-contract delivery between its members, Tai Tarian may also apply its sub-contracting assessment approach to those arrangements.

# Stage 1 – Tender Participation Stage

## Procurement Specific Questionnaire

Please note: - it is a Mandatory requirement that all Tenderers complete this section. Please refer to section 13. Conditions of Participation Stage to understand how this stage will be assessed.

Procurement Specific Questionnaire – Explainer for Tenderers

- Public procurement is governed by regulations to ensure that procurement delivers value for money, competition, transparency and integrity.

- The Procurement Specific Questionnaire (PSQ) has been designed to help Tai Tarian ensure that Tenderers share the right information when participating in a procurement. This is separate from the formal tender submission (on how the Tenderer proposes to meet the tender requirements).

- The PSQ consists of three parts:

- Part 1 - confirmation of core supplier information: Tenderers participating in procurements will now be expected to register on a central digital platform (CDP). Tenderers can submit their core supplier information and, where a procurement opportunity arises, share this information with Tai Tarian via the CDP. It is free to use and will mean Tenderers should no longer have to re-enter this information for each public procurement but simply ensure it is up to date and subsequently shared. The CDP is available at https://www.gov.uk/find-tender Part 1 provides confirmation that Tenderers have taken these steps.

- Part 2 - additional exclusions information: procurement legislation provides for an ‘exclusion regime’ and a published ‘debarment’ list to safeguard procurement from Tenderers who may pose a risk (for example, due to misconduct or poor performance). Tenderers must submit their own (and their connected persons) exclusions information via the CDP. This includes self-declarations as to whether any exclusion grounds apply to them and, if so, details about the event or conviction and what steps have been taken to prevent such circumstances from occurring again.

- As part of a procurement, a Tenderer will need to also share additional exclusions information for any suppliers that they are relying on to meet the procurement’s conditions of participation. These could either be consortium members or key sub-contractors (but excludes any guarantors). These suppliers are ‘associated persons’ and their exclusions information must be shared with Tai Tarian. We recommend this is done by ensuring that associated persons register, submit and share their information via the CDP (like the prime/main supplier).

- In addition to the sub-contractors who are being relied on to meet the conditions of participation (who are associated persons), Tenderers will need to share an exhaustive list of all their intended sub-contractors, which will be checked against the debarment list.

- If a sub-contractor is unknown at the start of the procurement (or brought in during it), this should be made clear by the Tenderer and relevant details of the sub-contractor should be provided once their identity and role is confirmed. This information should be shared with Tai Tarian as soon as possible and at least by final tenders.

- Part 3 - Conditions of Participation: Tai Tarian has set Conditions of Participation which a Supplier must satisfy in order to be awarded the contract. They relate to the Tenderer’s legal and financial capacity or their technical ability.

- Some of the information requested in the PSQ will be for information purposes only. Other information will be assessed by Tai Tarian. This includes a pass or fail mechanism, and a threshold which the Tenderer must meet. For information, under certain procurement processes, Tai Tarian might use the information shared via the PSQ as part of a selection process to limit the number of participating Tenderers. For example, inviting the five Tenderers that submitted the highest scoring responses. Where this is the case, Tai Tarian will outline the maximum number of Tenderers, and the criteria used to select the limited number of Tenderers, in their tender notice (section 20(4)(a) of the Procurement Act and regulation 19(2)(d) of the Procurement Regulations 2024).

- Tenderers should note that Tai Tarian has legislative duties to publish certain information which relate to the Supplier in their contract award notices. This information includes, but is not limited to:

- details of the winning Supplier’s associated persons

- details of the winning Supplier’s connected person information

- for certain procurements over £5 million, details of unsuccessful Tenderers.

- Where a Tenderer is unsure or requires any clarification, they should check with Tai Tarian.

Procurement Specific Questionnaire – Instructions for Tenderers

Tenderers are required to read the questions in full and provide a response in each response field marked with a ‘R’.

Tenderers must answer all questions in the prescribed format.

Failure to provide an answer to a question may result in in submitted PSQ being rejected.

Responses in the ‘R’ field should focus on your organisation’s capability and track record, not on how you would deliver this particular contract, as that will be assessed in the Tender Award Stage.

Please ensure all supporting evidence is attached where requested.

Tai Tarian reserves the right to verify your declarations via the CDP or through further due diligence.

| Preliminary Questions |  |
| --- | --- |
| No. | Question |
| 1 | What is your name? (Tenderer Name) |
| R | [Insert name] |
| 2 | What is your Central Digital Platform unique identifier? Tenderer guidance: You must be registered on the Central Digital Platform (CDP). |
| R | [Insert unique identifier] |
| 3a | Please confirm if you are bidding as a single supplier (with or without sub-contractors) or as part of a group or consortium. Tenderer guidance: Choose one of the following: - a single supplier (with or without sub-contractors) - part of a group or consortium |
| R | [Insert information] |
| 3b | If you are bidding as part of a group or consortium (including where you intend to establish a legal entity to deliver the contract), please provide: a. the name of the group/consortium b. the proposed structure of the group/consortium, including the legal structure where applicable c. the name of the lead member in the group/consortium d. your role in the group/consortium (e.g. lead member, consortium member, sub-contractor) Tenderer guidance: If you selected "part of a group or consortium" for Q3a you are required to provide a response for each of the points stated in a - d. |
| R | [Insert information] or [Not applicable] |
| 4 | Please confirm which Lot(s) you wish to bid for? |
| R | [Insert Lot number(s)/Lot name(s)] or [Not applicable] |
| 5a | Are you on the debarment list? |
| R | [Insert Yes or No] |
| 5b | If your response to Q5a is yes, please provide details |
| R | [Insert details] or [Not applicable] |
| Part 1 – Basic Supplier Information |  |
| 6a | You must submit up-to-date core supplier information on the CDP and share this information with us via the CDP (either a share code or PDF download). This includes: a. basic information b. economic and financial standing information c. connected person information (these are persons with the right to exercise, or who actually exercise, significant influence or control over the supplier, or over whom the supplier has the right to exercise, or actually exercises, significant influence or control over, for example: directors, majority shareholders and parent and subsidiary companies) d. exclusion grounds information Please confirm that you have shared this information with us. Tenderer guidance: Tenderers participating in procurements must register on the central digital platform (CDP). Tenderers can submit their core supplier information and, where a procurement opportunity arises, share this information with Tai Tarian via the CDP. It is free to use and will mean Tenderers should no longer have to re-enter this information for each public procurement but simply ensure it is up to date and subsequently shared. The CDP is available at https://www.gov.uk/find-tender. This section of the PSQ provides confirmation that Tenderers have taken these steps. |
| R | [Insert Yes or No] |
| 6b | If your response to Q6a is yes, please insert reference / file name |
| R | [Insert reference / file name] or [Not applicable] |
|  | Tenderer guidance: If the central digital platform (CDP) is not currently operational, and you cannot provide a share code or PDF download of your core supplier information. Please complete the following questions. |
| 6c | Full Name of Organisation: |
| R | [Insert details here] |
| 6d | Company/Charity Registration No. (if applicable) |
| R | [Insert details here] |
| 6e | VAT Registration No. (if applicable) |
| R | [Insert details here] |
| 6f | Type of Organisation (i.e. PLC, Ltd, Sole Trader, LLP): |
| R | [Insert details here] |
| 6g | Contact Name and Position: |
| R | [Insert details here] |
| 6h | Contact email address: |
| R | [Insert details here] |
| 6i | Contact telephone number: |
| R | [Insert details here] |
| Part 2 – Exclusions Information (Schedule 6 and Schedule 7, PA23) 2A – Supplier Exclusions |  |
|  | Tenderer guidance: If the central digital platform (CDP) is not currently operational, and you cannot provide a share code or PDF download of your exclusion grounds information. Please confirm the following self-declaration questions: |
| 7a | Are any mandatory exclusion grounds set out in Schedule 6 of the Procurement Act 2023 application to your organisation or any connected person? Tenderer guidance: ‘Yes’ is deemed a Fail for this question, ‘No’ is deemed a Pass for this question. |
| R | [Insert Yes or No] |
| 7b | Are any discretionary exclusion grounds set out in Schedule 7 of the Procurement Act 2023 application to your organisation or any connected person? Tenderer guidance: ‘Yes’ is deemed a Fail for this question, ‘No’ is deemed a Pass for this question. |
| R | [Insert Yes or No] |
|  | Tenderer Guidance: If any answers are ‘Yes’ above, please describe below any remedial or mitigating actions taken. |
| Part 2 –Exclusions Information (Schedule 6 and Schedule 7, PA23) 2B – Associated/Connected Persons |  |
|  | Tenderer guidance: Part 2B is scored on a ‘Pass/Fail’ basis. The Tenderer will fail if the Tenderer is an excluded or excludable supplier. The Tenderer is an excluded or excludable Supplier if Tai Tarian considers that: - A mandatory or discretionary exclusion ground applies to the associated/connected person, and the circumstances giving rise to the application of the exclusion ground are continuing or likely to occur again, or - An associated/connected person is on the debarment list by virtue of a mandatory or discretionary exclusion ground. |
| 8 | Are you relying on any associated persons to satisfy the conditions of participation? (these are other suppliers who might be sub-contractors or consortium members but not a guarantor). The conditions of participation are in guidance outlined in Part 3 Tenderer guidance: Procurement legislation provides for an ‘exclusion regime’ and a published ‘debarment’ list to safeguard procurement from suppliers who may pose a risk (for example, due to misconduct or poor performance). Tenderers must submit their own (and their connected persons) exclusions information via the Central Digital Platform (CDP). This includes self-declarations as to whether any exclusion grounds apply to them and, if so, details about the event or conviction and what steps have been taken to prevent such circumstances from occurring again. If your response to Q8 is yes, please complete Q9, Q10 & Q11 (otherwise Q8, Q9 & Q10 are not applicable). |
| R | [Insert Yes or No] |
| 9 | For each supplier/associated person, please confirm which condition(s) of participation you are relying on them to satisfy. Tenderer guidance: Provide the names of each supplier/associated person and a brief description regarding condition(s) of participation you are relying on them to satisfy. |
| R | [Insert name of supplier and brief description] or [Not applicable] |
| 10 | For each associated person, please confirm they are registered on the CDP and have shared with us their information (either a share code or PDF download): a. basic information b. economic and financial standing information (if they are being relied upon to meet conditions of participation regarding financial capacity) c. connected person information d. exclusion grounds information Insert name(s) of supplier(s) and reference(s) / file name(s) or state Not applicable. Tenderer guidance: A Tenderer will need to share additional exclusions information for any suppliers that they are relying on to meet the procurement’s conditions of participation. These could either be consortium members or key sub-contractors (but excludes any guarantors). These suppliers are ‘associated persons’ and their exclusions information must be shared with Tai Tarian. |
| R | [Insert name of supplier and reference / file name] or [Not applicable] |
| 11a | Are any of your associated persons on the debarment list? |
| R | [Insert Yes or No] or [Not applicable] |
| 11b | If your response to Q11a is yes, please provide details |
| R | [Insert details] or [Not applicable] |
| Part 2 – Additional Exclusions Information 2C – List of all intended sub-contractors |  |
|  | Tenderer guidance: Part 2C is scored on a ‘Pass/Fail’ basis. The Tenderer will fail if the Supplier is an excluded or excludable supplier. The Supplier is an excluded or excludable Supplier if it intends to sub-contractor any part of the Contract and Tai Tarian considers that: - A mandatory or discretionary exclusion ground applies to the sub-contractor or any associated/connected person, and the circumstances giving rise to the application of the exclusion ground are continuing or likely to occur again, or - The sub-contractor or an associated/connected person is on the debarment list by virtue of a mandatory or discretionary exclusion ground. However, the Tenderer is not an excluded or excludable Supplier if it replaces the sub-contractor when given reasonable opportunity to do so by Tai Tarian. |
| 12 | Please provide: a. a list of all suppliers who you intend to sub-contract the performance of all or part of the contract to (either directly or in your wider supply chain); b. their unique identifier (if they are registered on the Central Digital Platform), or otherwise, a Companies House number charity number, VAT registration number, or equivalent; and, c. a brief description of their intended role in the performance of the contract. Tenderer guidance: If a sub-contractor is unknown at the start of the procurement (or brought in during it), this should be made clear by the Tenderer and relevant details of the sub-contractor should be provided once their identity and role is confirmed. This information should be shared with Tai Tarian as soon as possible and at least by final tenders. Note: If you are not intending to sub-contract the performance of all or part of the contract then Q12 is not applicable. |
| R | [Insert name of supplier – unique identifier – brief description] or [Not applicable] |
| 13a | Please confirm if any intended sub-contractor is on the debarment list. Tenderer guidance: The debarment list can be found here: https://assets.publishing.service.gov.uk/media/67ae0ba06e6c8d18118acd8a/Debarment_List_Template.pdf Note: If you are not intending to sub-contract the performance of all or part of the contract then Q13a and b is not applicable. |
| R | [Insert Yes or No] or [Not applicable] |
| 13b | If your response to Q13a is yes, please provide the sub-contractor(s) name and provide details. |
| R | [Insert name of sub-contractor and details] or [Not applicable] |
| Part 3 – Procurement specific questions relating to the Conditions of Participation 3A – Standard Questions |  |
| Schedule 1 |  |
| 14 | Is a principal Proprietor of your business related to an employee or Board Member of Tai Tarian or a person who has been employed or has been a Board Member of Tai Tarian within the last 12 months? Details of Board Members can be found on www.taitarian.co.uk Tenderer guidance: this question must be completed, but is for ‘information only’ |
| R | [Insert Yes or No] [If yes, please state their name and job title here] |
| Financial Capacity |  |
| 15 | Does your organisation’s turnover in the last financial year exceed the threshold set out below? £1.25m Tenderer Guidance: If you are bidding as, or on behalf of a consortium please base your answer on consolidated data from relevant consortium members. Note: If you are successful you must be in a position to provide evidence if required, prior to contract award, and without delay. Tenderer guidance: ‘Yes’ is deemed a Pass for this question, ‘No’ is deemed a Fail for this question. |
| R | [Insert Yes or No] |
| 16a | Does your organisation give consent for Tai Tarian to use Credit Safe to conduct financial checks when necessary? Tenderer guidance: ‘Yes’ is deemed a Pass for this question, ‘No’ is deemed a Fail for this question. |
| R | [Insert Yes or No] |
| 16b | Tenderer guidance: To successfully Pass this question, you must have a Credit Safe overall score equal to, or higher than the designated threshold of 30. If a Tenderer does not score equal to, or higher than the designated threshold of 30, Tai Tarian reserves the right to seek clarification from the Tenderer to allow them to provide an adequate explanation. If the Tenderer cannot provide an adequate explanation, Tai Tarian reserves the right to apply a Fail for this question. |
|  | [No response required – Tai Tarian will undertake a credit check to determine the Credit Safe score] |
| Insurance |  |
| 17 | Please confirm whether you already have, or can commit to obtain, prior to the award of the contract, the levels of insurance cover indicated below: Employer’s (Compulsory) Liability Insurance = [£xxx] Public Liability Insurance = [£xxx] Professional Indemnity Insurance = [£xxx] Product Liability Insurance = [£xxx] Tenderer guidance: If you are successful you must be in a position to provide evidence of the required levels of insurance cover, prior to contract award and without delay. Tenderer guidance: ‘Yes’ is deemed a Pass for this question, ‘No’ is deemed a Fail for this question. |
| R | [Insert Yes or No] |
| Health and Safety |  |
| 18 | Safety Schemes in Procurement (SSIP) [Applicable only to Works contracts] Are you, or is your organisation (or consortium member, if applicable), registered with an industrial or occupational safety group, for example a member of the Safety Schemes in Procurement (www.SSIP.org.uk) or equivalent? Tenderer guidance: If you are bidding as, or on behalf of a consortium you will need to provide, if requested, these details for your consortium members (if registered). Tenderer guidance: ‘Yes’ is deemed a Pass for this question, ‘No’ is deemed a Fail for this question. |
| R | [Insert Yes or No] [If Yes, attach evidence of registration including certificate here] |
| 19 | Please confirm that your Health and Safety Policy includes the following: - A Policy Statement - signed and dated. - The Organisation and Responsibilities - how Health and Safety requirements are implemented. - The Arrangements – standards and procedures adopted in practice. Tenderer guidance: ‘Yes’ is deemed a Pass for this question, ‘No’ is deemed a Fail for this question. |
| R | [Insert Yes or No] [If Yes, attach evidence by including copy of policy here] |
| 20 | Please confirm that your companies Health and Safety Policy has been reviewed internally within the past two years. Tenderer guidance: ‘Yes’ is deemed a Pass for this question, ‘No’ is deemed a Fail for this question. |
| R | [Insert Yes or No] |
| 21a | Health and Safety Enforcement Orders Has your organisation or any connected person been in receipt of enforcement/remedial orders in relation to the Health and Safety Executive (or equivalent body) in the last 3 years? Tenderer guidance: ‘Yes’ is deemed a Fail for this question, ‘No’ is deemed a Pass for this question. |
| R | [Insert Yes or No] |
| 21b | If your response to Q21a is yes, please provide details of the enforcement/remedial orders served and give details of any remedial action or changes to procedures you have made as a result. |
| R | [Insert details here] |
| 22 | Control of Substances Hazardous to Health (COSHH) Please confirm that you have arrangements in place to manage chemicals used under the Control of Substances Hazardous to Health (COSHH) Regulations? Tenderer guidance: ‘Yes’ is deemed a Pass for this question, ‘No’ is deemed a Fail for this question. |
| R | [Insert Yes or No] |
| Environmental Management |  |
| 23 | Do you have an environmental policy statement committing your organisation to a programme of improvement? Tenderer guidance: If you are successful you must be in a position to provide evidence (if requested), prior to contract award, and without delay. Tenderer guidance: ‘Yes’ is deemed a Pass for this question, ‘No’ is deemed a Fail for this question. |
| R | [Insert Yes or No] |
| 24a | Has there been any civil/criminal action against your organisation or any connected person in respect of breaching environment legislation in the last 3 years? Tenderer guidance: ‘Yes’ is deemed a Fail for this question, ‘No’ is deemed a Pass for this question. |
| R | [Insert Yes or No] |
| 24b | If your response to Q24a is yes, please provide details of the actions taken to redress any damage and stop recurrence or changes to procedures you have made as a result. |
| R | [Insert details here] |
| Quality Management |  |
| 25 | Do you have a quality management policy statement to ensure that the quality of your products or services is consistent? Tenderer guidance: If you are successful you must be in a position to provide evidence (if requested), prior to contract award, and without delay. Tenderer guidance: ‘Yes’ is deemed a Pass for this question, ‘No’ is deemed a Fail for this question. |
| R | [Insert Yes or No] |
| Community Benefits |  |
| 26 | Do you confirm that your organisation is willing and committed to the delivery of Community Benefits through the life of the Contract? Tenderer guidance: ‘Yes’ is deemed a Pass for this question, ‘No’ is deemed a Fail for this question. |
| R | [Insert Yes or No] |
| Equalities and Modern Slavery |  |
| 27 | Do you have an Equality and Diversity Policy that complies with the Equalities Act 2010? Tenderer guidance: If you are successful you must be in a position to provide evidence (if requested), prior to contract award, and without delay. Tenderer guidance: ‘Yes’ is deemed a Pass for this question, ‘No’ is deemed a Fail for this question. |
| R | [Insert Yes or No] |
| 28 | Please confirm that your companies Equality Policy has been reviewed internally within the past three years. Tenderer guidance: ‘Yes’ is deemed a Pass for this question, ‘No’ is deemed a Fail for this question. |
| R | [Insert Yes or No] |
| 29a | In the last three years, has any finding of any unlawful discrimination been made against your organisation or any connected persons by any Court or Industrial Tribunal? Tenderer guidance: ‘Yes’ is deemed a Fail for this question, ‘No’ is deemed a Pass for this question. |
| R | [Insert Yes or No] |
| 29b | If your response to Q30a is yes, please provide details of the actions taken to redress any damage and stop recurrence or changes to procedures you have made as a result. |
| R | [Insert details here] |
| 30a | Has your organisation, or any connected persons, during the last 3 years, had a claim upheld against you at Employment Tribunal proceedings for matters relating to Equality Act 2010? Tenderer guidance: ‘Yes’ is deemed a Fail for this question, ‘No’ is deemed a Pass for this question. |
| R | [Insert Yes or No] |
| 30b | If your response to Q30a is yes, please provide details of the actions taken to redress any damage and stop recurrence or changes to procedures you have made as a result. |
| R | [Insert details here] |
| 31a | Are you a relevant commercial organisation as defined by section 54 ("Transparency in supply chains etc.") of the Modern Slavery Act 2015 ("the Act")? Tenderer guidance: ‘Yes’ is deemed a Fail for this question, if you then select ‘No’ for question 32b and do not provide an adequate explanation in 32c. ‘No’ is deemed a Pass for this question is you are not classed as a relevant commercial organisation as defined by section 54 of the Modern Slavery Act 2015. |
| R | [Insert Yes or No] |
| 31b | If you have answered Yes to 31a, are you compliant with the annual reporting requirements contained within Section 54 of the Act 2015? |
| R | [Insert Yes or No or Not applicable] |
| 31c | If you have answered Yes to 31b, please provide a copy of your statement. If you have answered No to 31b, please provide an explanation as to why. |
| R | [Insert details here or Not applicable] |
| 32 | The new sexual harassment legislation significantly strengthens the legal framework surrounding sexual harassment in the workplace. It places a greater responsibility on employers, including contractors and suppliers, to take reasonable steps to anticipate and prevent sexual harassment and create a safe and respectful environment. Tai Tarian is committed to providing a workplace free from sexual harassment and discrimination. The legislation includes a duty for organisations to prevent sexual harassment by third parties, therefore we need assurance from yourselves that your organisation has a procedure in place to address any instances of this nature should they arise. We can assure you that we will take appropriate action to address any complaints of sexual harassment, to ensure a safe and respectful work environment for any employee that works for your organisation. Our company procedure prohibits any form of reproach against those who report harassment. By understanding and adhering to the new sexual harassment legislation, we can collectively contribute to a more inclusive and positive environment for everyone’. Please confirm that your organisation has the necessary procedures in place to provide assurance to Tai Tarian to address any instances of this nature should they arise? Tenderer guidance: If you are successful you must be in a position to provide evidence (if requested), prior to contract award, and without delay. Tenderer guidance: ‘Yes’ is deemed a Pass for this question, ‘No’ is deemed a Fail for this question. |
| R | [Insert Yes or No] |
| Carbon Reduction [for Contracts over £5m only] |  |
|  | Tenderer guidance: All Tenderers are required to complete this section, but it is for ‘information only’. However, Tai Tarian expects all Tenderers to be able to answer ‘yes’ to 33a and 34 and to declare emissions in 35. If the Tenderer is unable to answer ‘yes’ or measure emissions, then Tai Tarian will support Providers to meet the requirements of a Carbon Reduction Plan. |
| 33a | Please confirm that you have detailed your environmental management measures by completing and publishing a Carbon Reduction Plan which meets the required reporting standard, as per the Technical standard for Completion of Carbon Reduction Plans (WPPN 006) |
| R | [Insert Yes or No] |
| 33b | If your answer to Q33a is yes please provide a link to your most recently published Carbon Reduction Plan. |
| R | [Insert link here] |
| 34 | Please confirm that your organisation is taking steps to reduce your GHG emissions over time and is publicly committed to achieving Net Zero by 2050. Tenderer guidance: If you are successful you must be in a position to provide evidence (if requested), prior to contract award, and without delay. |
| R | [Insert Yes or No] |
| 35 | Please complete the following Supplier Emissions Declaration: |
| R | Baseline Year: [Insert Year] Scope 1: [Insert emissions (tCO2e)] Scope 2: [Insert emissions (tCO2e)] Scope 3: [Insert emissions (tCO2e)] Current/Most Recent Reporting Year: [Insert Year] Scope 1: [Insert emissions (tCO2e)] Scope 2: [Insert emissions (tCO2e)] Scope 3: [Insert emissions (tCO2e)] |
| 3B – Previous Contract Experience |  |
| 36 | Please demonstrate that you have the sufficient experience and existing qualifications within your organisation by providing 3 examples of similar contracts that you have delivered in the last five years. This may include contracts carried out for Tai Tarian. The example should include (but not be limited to): • Evidence that you have the capacity and required experience to deliver our Contract. • Evidence that you have successfully met the requirements of the contract to a high level of quality and standard of work by providing detailed, relevant responses. • Be similar in nature to this Contract. The clients named may be contacted to provide a reference on your behalf, therefore, Tenderers should contact those clients prior to submitting a bid to ensure they are aware and that they agree to provide a reference. If you cannot provide at least one example of previous contracts that are relevant to the requirement, in no more than 500 words please provide an explanation for this and how you meet the conditions of participation relating to technical ability – e.g. your organisation is a new start-up, or you have provided services in the past but not under a contract. |
| R | Example 1 Contract Name. Client Name:. Client Address:. Client Contact:. Client Email:. Contract Period. Contract Value:. Description of Contract (Maximum 300 words). |
| R | Example 2 Contract Name. Client Name:. Client Address:. Client Contact:. Client Email:. Contract Period. Contract Value:. Description of Contract (Maximum 300 words). |
| R | Example 3 Contract Name. Client Name:. Client Address:. Client Contact:. Client Email:. Contract Period. Contract Value:. Description of Contract (Maximum 300 words). |
| 3C – Existing Qualifications and Experiences |  |
| 37 | Please provide information of the existing qualifications and experiences of the employees within your organisation that will be assigned to the Contract, with regard to both the management of the contract and the physical undertaking of the services required. Reference should be made against Section 1 – Tender Brief to demonstrate relevance. Answers should include: - Job title; qualifications; date that they joined your company; current and previous work experience in the relevant sector. - Location base of staff. - Staff involved in the management of the Contract and the staff that physically undertake the services. |
| R | [Insert details here – maximum of 500 words] |
| Part 4 – Additional Information |  |
| 38a | Conflicts of interest: duty to identify Are you aware of any conflict of interest within the meaning of section 81 - 82 of the Procurement Act ? Tenderer guidance: you must notify Tai Tarian of any conflict of interest or potential conflict of interest e.g. if you, or a connected person has advised Tai Tarian or otherwise been involved in the preparation of the procurement procedure. Tenderer guidance: this question must be completed, but is for ‘information only’ |
| R | [Insert Yes or No] |
| 38b | If your response to Q38a is yes, please provide details |
| R | [Insert details here] |
| Part 5 – Confirmations |  |
| 39 | I confirm that: (a) to the best of my knowledge the answers submitted and information contained in this document are complete, accurate and not misleading; (b) upon request and without delay I will provide any additional information requested of us; (c) I understand that the response to this questionnaire will be used to assess whether our organisation is entitled to participate in, or continue to participate in, this procurement; and (d) I understand that our organisation may be excluded from the procurement if requested information has not been provided, if any of this response or any follow up responses are incomplete, inaccurate or misleading, if confidential information has been accessed or if we have unduly influenced your decision-making in this procurement. |
| R | [Insert full name] |
| R | [Insert position] |
| R | [Insert phone number] |
| R | [Insert email address] |
| R | [Insert address] |
| R | [Insert signature] |

# Stage 2 – Tender Award Stage

## Section A – Contract Delivery

Please note: - All Tenderers are required to complete this section. Responses will be scored out of 6. Question A1 will be weighted 15% of the overall score of the Tender Award Stage, and Question A2 will be weighted 12.5% of the overall score of the Tender Award Stage.

| Question A1 |  |
| --- | --- |
| Description of Question | Please explain how you will successfully undertake the works from receiving the works order to order completion. Answers should include (but not be limited to): - A detailed works programme to ensure successful completion of the scheme, including key tasks, milestones and responsibilities. - An overview of your processes and procedures for the key stages of the works from pre-mobilisation to handover. - How you will undertake the necessary works as cost effectively as possible. - How you propose to comply with Health and Safety legislation regarding carrying out the works. This includes your understanding of legislation and proposals to mitigate potential hazards and the actions and controls you have in place to mitigate those in connection with the work. (Maximum 500 words, not including works programme |
| Response |  |

| Question A2 |  |
| --- | --- |
| Description of Question | Please explain how you propose to manage resources on multiple works orders to undertake the Contract. Answers must include (but not be limited to): - How you propose to phase works, including the use of any sub-contractors and third parties - How will your organisation deliver the scheme with the minimum amount of disruption to the community. - How you will manage labour resources ensuring you have the right number of roles, the right capabilities to undertake the works, and management of the Contract. (Maximum 750 words) |
| Response |  |

## Section B – Managing Performance

Please note: - All Tenderers are required to complete this section. Responses will be scored out of 6. Question B1 will be weighted 7.5% of the overall score of the Tender Award Stage.

| Question B1 |  |
| --- | --- |
| Description of Question | Please explain how you will manage performance monitoring and reporting over the life of the Contract, in accordance with Appendix 5. KPI Framework. Answers should include (but not be limited to): - Your quality control procedures to ensure that a snagging process has been implemented before handover inspection with Tai Tarian. - How will you ensure that target completions dates are being met or exceeded. - Your process to ensure defects are carried out within timeframes that are set out in the defect’s rectification period (included in section 31. Defect Rectification Periods). - Examples of how you currently present KPI data and management information to other clients. (Maximum 500 words) |
| Response |  |

## Section C – Supply Chain and Value for Money

Please note: - All Tenderers are required to complete this section. Responses will be scored out of 6. Question C1 will be weighted 10% of the overall score of the Tender Award Stage.

| Question C1 |  |
| --- | --- |
| Description of Question | Please explain how you will ensure that Tai Tarian will get the best quality of work and cost from your supply chain, sub-contracting arrangements and/or direct labour force to incorporate the foundational economy and maximise value for money. Answers must include (but not be limited to): - Your approach to setting costs submitted in the Contract Sum Analysis or for costs not currently included in the Contract Sum Analysis, through your direct labour force or sub-contractors to ensure the best cost is passed to Tai Tarian. - Your process for selection, appraisal and monitoring of your supply chain and sub-contractors – for example, external works contractors, or, in the event of using direct labour how you ensure this is competitive in relation to the use of sub-contractors. - How you ensure that all sub-contractors, work to the same standards, H and S requirements and specifications as your direct labour under all works orders. - How you monitor the performance of sub-contractors or your direct labour. - Your process for prompt payment of sub-contractors, or direct labour and the standard payment terms you agree to. (Maximum 750 words) |
| Response |  |

## Section D – Sustainability and Carbon Reduction

Please note: - All Tenderers are required to complete this section. Responses will be scored out of 6. Question D1 will be weighted 10% of the overall score of the Tender Award Stage.

| Question D1 |  |
| --- | --- |
| Description of Question | What commitment has your organisation made or plan to make to minimise carbon emissions, and how this will have a direct impact on this contract? Answers should include (but not be limited to): - Specific, tangible ideas on how you can support Tai Tarian’s carbon neutral objective. - How you propose to minimise your organisation’s environmental damage and minimise your carbon footprint. - Your organisation’s processes to reduce, re-use and recycle waste. - Your commitment to procuring sustainable materials. (Maximum 700 words) |
| Response |  |

## Section E – Community Benefits

Please note: - All Tenderers are required to complete this section. Responses will be scored out of 6. Question E1 will be weighted 5% of the overall score of the Tender Award Stage.

| Question D1 |  |
| --- | --- |
| Description of Question | Please demonstrate how Community Benefits will be achieved through the delivery of this Contract by completing the Community Benefits Obligations in Appendix 1 - The Community Benefits Obligations in Appendix 1 must be completed. |
| Response | There is no written response required – Tenderers must complete the Community Benefits Obligations table in Appendix 1. |

# Appendices to the Invitation to Tender

The following Appendices have been provided as separate compressed file folders including multiple documents within the contract notice advertised on Sell2Wales.

Tenderers must comply and consider all the requirements of each Appendix and complete appendices if and as instructed therein.

| Appendix a. | Employers Requirements |
| --- | --- |
| Appendix A | Form of Contract |
| Appendix B | Contract Sum Analysis |
| Appendix C | List of Tender Drawings, Surveys and Investigations |
| Appendix D | Contract Specifications |
| Appendix E | Contractor's Proposals - To be developed by contractor, please refer to Employers Requirements |
| Appendix F | Pre-Construction Information |
| Appendix G | Handover Requirements – Please refer to Specifications and Employers Requirements |
| Appendix H | Planning Information |
| Appendix J | TR&T and Community Benefits – also included as Appendix 1 within the document |
| Appendix K | Section Agreements – To be developed by Contractor |
| Appendix L | Listed Items – To be agreed prior to Contract |
| Appendix M | Multi-Utility Desktop Study |
| Appendix N | Provisional Sums – See Employers Requirements |

# Appendix 1 – Community Benefits Obligations

Introduction

Tai Tarian is one of the largest Social Housing providers in Wales, with over 9,000 properties within Neath Port Talbot County Borough. Tai Tarian provide good quality homes to our tenants, together with a wide range of support services making a real difference in our communities.

It’s Tai Tarian’s intention that the delivery of the Contract assists in the achievement of their commitment towards community benefits as outlined in Tai Tarian’s Community Benefits Policy.

It is the approach of Tai Tarian to maximise local reinvestment through the creation of jobs and training and through supporting the local supply chain. This approach is defined by:

- Think Neath Port Talbot

- Think Swansea Bay City Region Deal Area (Neath Port Talbot, Swansea, Carmarthenshire, Pembrokeshire)

- Think Wales

Contract Requirements

Tai Tarian is committed to supporting economic growth within Neath Port Talbot County Borough through the delivery of employment opportunities and the development of our local supply chain. We aim to establish key performance indicators to measure the impact of these efforts within this Contract.

As a condition of the Contract, the successful contractor must deliver community benefits. Tenderers should not refer to community benefits currently provided to other clients or to sponsorship of sports teams.

Tai Tarian requires a cash donation to be contributed to a community fund, which will be managed by the Community & Customer Engagement Team. Funding will be allocated to local projects, groups, or teams following an application process, provided that the initiative aligns with at least one of the target areas outlined in the Well-being of Future Generations (Wales) Act.

In addition to the cash contribution, tenderers may also offer volunteer hours, which will be used to deliver a community project.

All community benefit activities must take place within Neath Port Talbot County Borough. Successful contractors will be invited to participate in any associated publicity or photo opportunities.

Monitoring & Managing Information

The Provider will develop monitoring reports and submit at agreed progress meetings as an agenda item. The contractor will work in partnership with the Community & Customer Team to ensure that all community benefits obligations are fulfilled throughout the duration of the contract.

Alongside the Provider monitoring and managing all relevant information, Tai Tarian will also keep a record of all activities to ensure that they are in line with the Well-being of Future Generations Act Wales and are achieving the business corporate priorities and objectives.

All activities undertaken by the Provider in connection with this Framework must be approved by a member of the Community & Customer Team.

Guidance and Support

In addition to any support given by the Community & Customer Team, the agencies set out after the Community Benefits Obligations below, can provide support both during the tender stage and in the delivery of your Community Benefit obligations post contract award, please note this list is not exhaustive, and other organisations are also available for your support.

Community Benefit Obligations

For this Contract, all Tenderers must complete the ‘Community Benefit Priority Areas’ section of the Community Benefit Obligation table below.

All Tenderers must refer to Item 16. The Process – Tender Award Stage to understand how ‘Community Benefits’ will be assessed and evaluated.

Tenderers must note that, Tai Tarian expects a ‘minimum expected offering’ in relation to the Community Benefits offered by a Tenderer. To allow for a consistent and fair evaluation, this ‘minimum expected offering’ will be based on the amount offered by the Tenderer expressed as a % of the Tenderers Total Tender Sum.

Tenderers community benefits offering will be scored in accordance with Table 3 – Scoring Rationale for Community Benefits. For clarity, if a Tenderer’s community benefits offering meets the ‘minimum expected offering’ then it will be deemed to “Meet the Standard Completely” and be awarded a score of 5 out of 6. If a Tenderer offers more than the ‘minimum expected offering’ then it will be deemed to “Exceed the Standard” and be awarded a score of 6 out of 6. If a Tenderer offers less than the ‘minimum expected offering’ then it will be deemed as “Fails to Meet the Standard” awarded a score of 0 out of 6.

TR&T

The Customer & Community Team will provide an annual report detailing the number of employment and skills opportunities created for the local community and/or tenants as a result of the awarded contract with Tai Tarian. These opportunities may include apprenticeships, traineeships, full-time positions, and temporary contracts.

(For contracts over £2 million) Tai Tarian require contractors to complete a monitoring form and return to a member of the Customer & Community Team at monthly intervals. It must be supplemented by the Contractor’s own monitoring form showing evidence of persons counted towards each of the target areas.

In addition to this, the contractor must submit to the Customer & Community Team on an annual basis and at project completion a completed version of the Welsh Government’s Community Benefits Measurement Tool (Procurement: community benefits measurement tool (v10) | GOV.WALES)

Tai Tarian Community Benefit Obligations

| Community Benefits Priority Areas | Proposal |
| --- | --- |
| COMMUNITY DONATIONS: A cash donation towards community projects to support our communities in the Neath Port Talbot Borough per annum for the duration of the contract. | Donation Proposal: [Insert sum here £] |
| COMMUNITY PROJECTS: Voluntary support from the contractor to participate and finance community projects in the Neath Port Talbot borough per annum for duration of the contract | Volunteer hours Proposal: [Insert number of hours here] |

Contacts for Employment and Training

Tai Tarian are a member of the Neath Port Talbot Business Support Group (BSG).

The NPTBSG brings together a range of organisations that can support contractors to achieve their community benefits contractual obligation including support for training and employment to helping businesses with tendering.

The Group, led by the Council’s Economic Development Unit, includes organisations such as Workways+, Careers Wales, Communities For Work+, DWP, Welsh Government and local colleges working together to provide contractors with a range of services including a single point of contact for accessing support.

For further information, please contact:

Community & Customer Team

Ty Gwyn

Brunel Way

Neath

SA11 2FP

Email: community@taitarian.co.uk

Further Contacts for Employment & Training Support:

CYFLE Building Skills Ltd.

This is a training partnership made up of contractors and local colleges, with access to established trainee programmes, the shared apprenticeship scheme etc.

For more information, please contact: Euros Griffiths - Training Manager / Shared Apprenticeship Coordinator SBCSG / Cyfle Building Skills Neath Campus, Dwr y Felin Road, Neath, SA10 7RF Mob: 07816612246 Office: 01554 748181 Web: http://cyflebuilding.co.uk

Communities for Work+.

Communities for Work+ is a Welsh Government funded programme which works with individuals who are not within the Communities for Work catchment area or eligible for C4W, Pace or Workways programme criteria. The programme can work with those who are short term unemployed and long-term unemployed. Individuals are supported to return employment through one-to-one mentoring support and training. For more information, please contact:

Sarah Mainwaring: Tel: 01639 684250 Email: s.mainwaring@npt.gov.uk

Workways+.

Workways+ offers training and paid work experience opportunities to unemployed people. Support targets participants residing outside of Communities First Areas who are economically inactive, unemployed or have complex barriers to overcome. Workways+ helps participants on their route back to employment. For more information, please contact:

Alison Kirkhouse: a.c.kirkhouse@npt.gov.uk

01639 684250 Mobile 07800959166.

Jobcentre Plus.

For advice on recruitment / work placements, please contact: Sian Davies sian.davies@dwp.gov.uk Employer & Partnership Team Website: www.dwp.gov.uk

Neath Port Talbot College.

Business Development at NPTC Group of Colleges The Business Development Unit works with employers of all sizes to provide bespoke training and development solutions.

Contact: Catherine Golding, email: business@nptcgroup.ac.uk.

ReAct+

This funding provides financial assistance to employers that take on someone at threat of, or who has been made redundant, to undertake retraining.

For more information, visit the website: Working Wales | Working Wales (gov.wales)

Contacts for Careers Wales Education and Business Links:-

Careers Wales.

Careers Wales supports employers to make an easy transition in working with schools through taking part in a variety of programmes to support the curriculum and helping to raise young people’s aspirations (e.g. sector events, mock interviews, industry days, enterprise, careers conventions, presentations, workshops, work experience etc.).

For more information, please contact: Dylan Rees Tel: 02920 846281 Mobile: 07976 942283 Email: dylan.rees@careerswales.gov.wales

Website: www.careerswales.com

Careers Wales Education Business Exchange Database (All Authorities).

The Education Business Exchange, is a Careers Wales facilitated database, giving employers the opportunity to work with schools to develop exciting curriculum enhancing programmes for pupils. As a business or an individual, you can sign up to the database and select the type of contribution you can make from presenting to assemblies, helping with mock interviews, or working on STEM input to lessons.

We strongly encourage you to sign up to this and further details can be obtained by clicking the following link:-	www.careerswales.com/en/employers/working-with-schools-and-colleges/education-business-exchange

Targeted Recruitment and Training Definitions

A New Entrant Trainee means a person who is leaving an educational establishment or a training provider; a non-employed person that is seeking employment that includes training towards a construction industry recognised qualification and assessment at the development site or training elsewhere; or someone whose existing contract of employment or apprenticeship is being terminated and is seeking another position to complete their training period; or a mix of these.

An Apprentice means a person registered as an apprentice with an industry recognised body.

Shared Apprentices this can include where appropriate shared apprentices engaged through the South West Wales Shared Apprentice Scheme (Cyfle), this will depend on the availability of the apprentices and the duration of the contract.

Other Trainees means people who are not Apprentices but have a training contract and have a contract of employment or are self-employed and those receiving on the job training opportunities.

Disadvantaged Workers defining ‘disadvantaged’ A useful starting point when considering specific target groups for community benefit opportunities are the following EU definitions of disadvantaged, severely disadvantaged and disabled workers.

A Disadvantaged Worker is any person who:

- Has not been in regular paid employment for the previous 6 months.

- Has not attained an upper secondary educational or vocational qualification.

- Is over the age of 50 years.

- Lives as a single adult with one or more dependents.

- Works in a sector or profession in a Member State where the gender imbalance is at least 25 % higher than the average gender imbalance across all economic sectors in that Member State and belongs to that underrepresented gender group.

- Is a member of an ethnic minority within a Member State and who requires development of his or her linguistic, vocational training or work experience profile to enhance prospects of gaining access to stable employment.

A Severely Disadvantaged Worker is any person who has been unemployed for 24 months or more.

A Disabled Worker is any person who:

  - Has a recognised as disabled under national law.

  - Has a recognised limitation which results from physical, mental, or psychological impairment. Statistics are available from a range of sources that may help to highlight social and demographic issues in a locality.

To achieve the required number of Person–weeks of employment for New Entrant Trainees, Apprentices or Other Trainees stated above:

- Apprentices may be counted for up to 104 weeks of employment or for the length of the contract if longer.

- New Entrant Trainees and Other Trainees may be counted for up to 52 weeks of employment or for the length of the project if longer.

- Shared apprentices will be counted for the time they are on the project site.

Disadvantaged workers may be counted for the duration of their employment on the contract and can only be counted provided they are full-time employed on this contract

# Appendix 2 – Data Governance Questionnaire

Please note: - All Tenderers are required to answer this section.

| Question | Answer |  |
| --- | --- | --- |
|  | Yes | No |
| 1. You can describe the measures you have implemented to protect the personal data you are processing including (transmitting and storing). | ☐ | ☐ |
| 2. If you use any other organisations to process information on behalf of Tai Tarian you can provide a list and confirm if a data processing agreement is in place with each one. | ☐ | ☐ |
| 3. You can evidence the arrangements you have in place for recognising and handling security incidents and personal data breaches, including notifying the Organisation you are processing on behalf of. | ☐ | ☐ |
| 4. You can evidence what measures you have in place to recognise and handle requests from individuals to exercise their rights set out in data protection law (e.g. subject access requests, erasure, correction and portability requests, and objections to processing etc). in particular, in your capacity as a data processor. | ☐ | ☐ |
| 5. You have measures in place for pre-employment screening of personnel that are able to access personal data you are processing on behalf of Tai Tarian? | ☐ | ☐ |
| 6. You can demonstrate who has been trained in data protection, how and on what topics? What triggers the need for employees to undertake training (e.g. induction, annual refresher training etc.)? We will also ask for frequency of training. | ☐ | ☐ |
| 7. You can evidence how you ensure that your employees and others who have access to the data being processed on behalf of the issuing organisation are committed to confidentiality? | ☐ | ☐ |
| 8. You can confirm if your organisation is registered with the Information Commissioner’s Office? And provide information relating to your registration number if registered. This is not compulsory for all organisations. | ☐ | ☐ |
| 9. You can evidence what documentation you have in relation to Data Protection/Information Security/Information Governance? We will ask you to specify all applicable policies, procedures or other documents: | ☐ | ☐ |
| 10. You can provide information on your organisation’s process for disposing of personal data when it is no longer required. | ☐ | ☐ |

# Appendix 3 – Ethical Partnership Self-Certification Checklist

Please note: - All Tenderers are required to answer this section.

| Please confirm that your organisation is not engaged directly (or an Associate/Group Company which is engaged) in: | Yes | No |
| --- | --- | --- |
| Tobacco manufacture | ☐ | ☐ |
| Alcohol manufacture | ☐ | ☐ |
| Sale/promotion of drugs | ☐ | ☐ |
| Weapons systems manufacture | ☐ | ☐ |
| Associated with regimes with a poor Human Rights Record | ☐ | ☐ |
| Generating revenue from the sale of pornography or gambling | ☐ | ☐ |
| Activities which unsustainably degrade the environment or global efforts against climate change (for example deforestation/aggressive harvesting of finite natural resources/destruction of natural habitats) | ☐ | ☐ |
| Testing products on animals or use animals in their product manufacture or where there are concerns about animal welfare | ☐ | ☐ |
| (Where publicly available information is available) Companies with an ESG score indicating they are in the bottom quartile for their sector | ☐ | ☐ |

# Appendix 4 – Client Alert Process

Please note: - All Tenderers are required to answer this section.

As part of our duty of care, Tai Tarian operates a Client Alert Process designed to protect staff, contractors, and partner agencies from known or foreseeable risks when attending properties or interacting with our contract holders. This process includes:

- Client Alerts, which highlight potential risks such as aggressive behaviour, safeguarding concerns, or environmental hazards at a property.

- No Staff Visit Alerts, issued where attendance is restricted until further notice due to serious risk.

- Client alert information is held internally on our systems and shared with contractors on a need-to-know basis, typically through a secure, encrypted email process managed by the Health & Safety team.

- Contractors are expected to read and acknowledge these alerts before attending any property and to have internal procedures in place to manage risk information appropriately.

Your responsibilities as a contractor include

- Providing a central emergency contact email address for alert notifications.

- Providing an emergency contact number for urgent communications.

- Ensuring relevant staff are briefed on alerts before attending site.

- Contacting the issuing officer (where applicable) to confirm the current alert status if a delay occurs between job issue and attendance.

- Advising Tai Tarian of any changes to your contact arrangements during the term of the contract.

At the end of the contract, contractor details will be removed from our alert distribution list to ensure GDPR compliance and safeguard sensitive information.

Failure to engage with or act on the Client Alert Process may be treated as a breach of contract under health and safety obligations.

| Full Name of Organisation: | [To be completed by Tenderer] |
| --- | --- |
| A summary of the proposed works: | The scope of this Contract to appoint a single Contractor to deliver the new build residential development and associated drainage, infrastructure, highways and external works at Menai Avenue, Croeserw, Neath Port Talbot |
| Emergency Contact Email: | [To be completed by Tenderer] |
| Emergency Contact Number | [To be completed by Tenderer] |

# Appendix 5 – KPI Framework

Please note:- All Tenderers are required to consider the requirements of the KPI Framework when submitting their bid. The KPI Framework will become a condition of any call-off Contract awarded under the Contract.

The Provider will be responsible for providing an update against Key Performance Indicators (KPIs) as set out in the table below, in weekly summary sheets. The KPIs will be monitored by Tai Tarian during monthly, or quarterly progress meetings. Tai Tarian reserves the right to terminate any call-off Contract by written notice to the Provider if the Provider (in the sole opinion of Tai Tarian) persistently, or regularly, fails without remedy, over a period of 3 months, to meet the target threshold of ‘Good’ for each, or any Key Performance Indicator.

| Key Performance Indicator | Definition | Source | Good | Approaching target | Requires improvement | Inadequate |
| --- | --- | --- | --- | --- | --- | --- |
| Duration of Work | Percentage of properties completed in target time stated in the construction programme | Contract Programme of Works | > 97% | 96 – 85% | 84% – 65% | < 64% |
| Handover | Percentage of properties offered defect free | Property Inspection Report | > 97% | 96 – 85% | 84% – 65% | < 64% |
| Commercial | Percentage of the accuracy of the valuation submission and documentation backing up claim | Valuations | > 97% | 96 – 85% | 84% – 65% | < 64% |
| Defects | Dealing with defects within target time as stated in the ITT | Defect Monitoring Report | > 97% | 96 – 85% | 84% – 65% | < 64% |
| Complaints | Speed and effectiveness of dealing with complaints | Monthly Progress Meeting | > 97% | 96 – 85% | 84% – 65% | < 64% |

# Appendix 6 – Rules and Regulations for Hot Works

Contractors Acknowledgement Form

| Name of Contractor |  |
| --- | --- |
| Address of Contractor |  |

We acknowledge receipt of the "Rules and Regulations for Hot Work" and agree to observe its contents when carrying out work for:

| Name of employer | Tai Tarian |
| --- | --- |
| Address of employer Tŷ Gwyn Brunel Way Baglan Energy Park Neath SA11 2FP |  |

We also undertake to bring its contents to the attention of sub-contractors.

| Signature |  |
| --- | --- |
| Date |  |
| Name | Title |

Rules and Regulations for Hot Work

Applicable to all operations involving flame, sparks, hot air or arc welding and cutting equipment, brazing and soldering equipment, blowlamps, bitumen boilers and other equipment producing heat or having naked flames.

1. 	General Precautions

- Hot works should only be undertaken where a safer method of working is not available.

- Wherever possible, items to be subjected to hot work should be removed to a safe area designated for that purpose.

- All hot work to cease 1 hour before the Contractor leaves the premises

- A trained person, not directly involved with the work, should provide a continuous fire watch during, and for at least 1 hour following the hot work, including a check 60 minutes after completion to ensure that the working area and all adjacent areas, including the floors below and above, and areas on the other sides of walls, screens, partitions and above false ceilings are free of smouldering materials or flames.

2. 	Checklist before Hot Work Commences

- At least 2 suitable portable fire extinguishers should be available for immediate use within the area of hot work operations and all persons involved and undertaking fire watch duties be trained in their use. Any sprinkler protection should remain fully operational. Any automatic fire detection systems should be isolated only in the area where hot works is undertaken and only for the period of the work

- Inspections should be made and combustible materials and flammable liquids should be removed from:

    - an area within 10 metres of the hot work

    - floors above and below, and areas on the other sides of walls, screens

    - partitions which may be in danger of ignition either directly or from conducted heat

- If there are any:

    - combustible materials that cannot be removed

    - holes, gaps in walls, floors or ceilings where sparks could pass through they should be covered by incombustible material.

- Floors of combustible material in the designated area should be covered with sheets of incombustible protective material or wetted and covered with sand.

- Where work is carried out on building panels, an assessment should be made on insulating or other materials behind or forming the core of the panels.

- Allow adequate ventilation and ensure enclosed equipment such as tanks, vessels, etc., are emptied and tested to ensure that they are free of flammable or other dangerous materials.

- Identify any gas pipes or other services adjacent to or below the area of hot work and isolate and protect them.

- All persons carrying out the hot work and undertaking the fire watch should know how to raise the fire alarm and be aware of any emergency procedures

- Confirm all other contractors/operators on site are aware that hot work is being undertaken, and that there is no application of paints or flammable solvent-based chemicals

3. 	Following completion of Hot Work

- All hot waste materials should be removed and disposed of safely

- All equipment including gas cylinders, should be removed

- Blow lamps and gas cylinders should only be fitted/changed in the open

4. 	Final Check

- Maintain Fire Watch and regular inspections for a period of 60 minutes after completion of the hot work as specified under "General Precautions" in section one.

# Appendix 7 – Defect Rectification Periods

TAI TARIAN DEFECT LIABILITY REPAIRING OBLIGATIONS AND TIMESCALES

Reported defects are to be prioritised into a response time category depending upon the nature of the repair.  Each category has a maximum time for the work to be completed.  These times are measured from the date and time the defect is reported.

Repair Priorities

Emergencies – Completion within 4 hours or 24 hours

A repair is considered an emergency where there is a possibility of danger to life or limb or will cause major damage to the property.  An emergency can be reported 24 hours a day, and some examples of emergency repairs are provided below. Following the response to the reported emergency, further works maybe required and will be categorised as urgent or routine repairs as appropriate.

| DEFECT |  | Tai Tarian Time Scale |
| --- | --- | --- |
| Total loss of electrical power |  | 4 Hours |
| Partial loss of electric power |  | 24 Hours |
| Unsafe power/lighting socket/electrical fitting (If possible danger of electric shock upgrade to 4Hr) |  | 24 Hours |
| Total loss of water supply |  | 24 Hours |
| Partial loss of water supply |  | 24 Hours |
| Total or partial loss of gas supply |  | 24 Hours |
| Blocked flue to open fire or boiler |  | 4 Hours |
| Total or partial loss of space or water heating between 1st May and 31st October |  | 24 Hours |
| Total or partial loss of space or water heating between 1st November and 30th April |  | 4 Hours |
| Blocked or leaking foul drain/soil stack/toilet pan (where there is no other working w/c in the dwelling) |  | 24 Hours |
| Toilet not flushing (where there is no other working w/c in the dwelling) |  | 24 Hours |
| Blocked sink/bath/basin |  | 24 Hours |
| Tap which cannot be turned |  | 24 Hours |
| Leak from water pipe/heating pipe/tank/cistern |  | 4 Hours |
| Leaking roof |  | 4 Hours |
| Insecure external window/door/lock |  | 24 Hours |
| Loose/detached banister/hand rail |  | 24 Hours |
| Door entry phone not working |  | 24 Hours |
| Defective mechanical extractor |  | 7 Days |

Note

The above list refers to works identified under the tenants Right to Repair Regulations Section 11 Repairs.

Other works from time to time will need to be issued as an emergency and depending on the nature of that work will be issued on either a 4 hour or 24 hour priority.

While it is not possible to list all such works the following criteria is provided as guidance for staff to determine the priority to be used.

4 Hour

Gas leaks and any other repair that if not made safe without 			delay may be or become a serious danger to life or limb or could 			result 	in major damage to the property.

24 Hour

All other emergencies that need to be attended to that cannot be left to be assessed and/or attended to as an urgent 7 day job because of the threat of or likelihood of further damage or serious inconvenience to the tenants

Urgent – Completion within 7 working days

These are repairs that are needed to overcome substantial inconvenience or discomfort, to prevent immediate damage to the property or where there is a potential health or security risk.

Non-urgent – Completion within 20 working days or included in a programme of works schedule

These are repairs which do not cause tenants immediate inconvenience or pose any danger to occupants or the public.

Respond to notification of defects as follows:

- Confirm in writing that the notification has been received.

- Provide programme for auctioning defect.

- Confirmation of completion of defect to be provided prior to the time scale deadline.

- Feedback statement regarding cause and effect.

Note:	If the Contractor fails to meet the deadline and has not obtained prior agreement to an extension of the deadline, then Tai Tarian will resolve the defect with the cost then being deducted from the retention owing to the Contractor.

# Appendix 8 – Code of Practice

General

The involvement of tenants in the work to be carried out in their properties is one of the cornerstones of Tai Tarian’s improvement works strategy.  Tenants have an important role to play as they can provide valuable feedback on the quality of the work and the Suppliers’ customer care.  A channel of communication between tenants, Suppliers and Tai Tarian's staff is an important tool to ensure works proceed smoothly and achieve their objectives.

Tenants should be involved before the work starts, kept INFORMED during the course of the work and, when it is completed, INVITED to comment through their resident’s association/area forum and individually through the use of satisfaction surveys.

General Responsibilities

1.     		The vast majority of maintenance/improvement work will be undertaken to tenanted properties. Suppliers must recognise the potential hazards and risks that they and the tenants may be exposed to.  The Supplier will inform the tenant and the officer supervising the works of the potential hazards and risks and take the appropriate action to ensure that the tenant, members of the public and all other persons (including the Supplier and its employees) are protected.

2.		The Supplier will ensure that, when access arrangements have been made with the tenant, the Supplier adheres to the agreed arrangements.  If this is not possible then the Supplier will attempt to contact the tenant to cancel the appointment and make alternative arrangements within a reasonable period of time.

3.		The Supplier must be insured against claims for damage to tenant’s possessions caused by its negligence.  The Supplier will notify Tai Tarian of any claims made by tenants on the day that they arise.

4.		All employees of the Supplier will be issued, by the Supplier, with identity (ID) cards with a passport style photograph of the bearer, name, occupation, and name of the company which employs the person.  The ID cards must be a type which can be affixed to overalls or works clothes.  All employees will wear overalls or work clothes, suitable for the type of work they are engaged in, which are reasonably clean and presentable.

5.	Employees of the Supplier are not permitted to receive money, services or gifts of any manner from the tenants, nor are they permitted to keep the keys to any tenanted property for any period or for any reason.

6.	Work must start on the date specified and be completed within a fixed period as agreed with the officer supervising the works prior to commencement.

7.	No weekend working will be permitted unless prior permission is obtained from Tai Tarian. Work will not be permitted to start in the tenant’s home until 08.00am and must be finished by 16.30pm unless other arrangements are made in writing between the Supplier and tenant.

8.	Facilities for drinking water for the tenant will be maintained at all times.  If terminated for the purpose of the work, reconnection should be as soon as possible.

9.	The Supplier should ensure that electricity, water and gas can be used at the end of each working day.  Any alteration, need or provision should be by agreement with Tai Tarian and the tenant. The property should also be clear of all rubbish at the end of each working day.

10.	Access to scaffolding must be prevented, to tenant’s children or unauthorised persons, by the Supplier at all times.  Ground level scaffolding adjacent to entrances must be covered by a protective sheet/tube covers.  No scaffolding should be placed on neighbouring land unless proper negotiated, documented and licensed approvals and permissions are established in advance.

11.	All of the responsibilities identified in 1 – 10 above shall apply where required to adjoining properties.

Suppliers Responsibilities

1.	The Supplier will protect all of the tenant’s possessions from damage during the works.

2.		If applicable, the Supplier will inform the tenant that the works involve a high level of noise and/or dust, and that the tenant must be prepared to accept a period of inconvenience.

3.		The Supplier will ensure that all works and all plant and materials are left neat, tidy and safely at all times, including the end of the working day, so that the tenants, or anyone else, are not placed in danger or inconvenienced.

4.		The Supplier will maintain the highest level of politeness and courtesy towards the tenant and members of the public at all times.

5.	The Supplier will ensure that its employees or sub-contractors do not smoke in or around the property, consume alcohol, use bad language or play any radios/audio equipment.

6.	The Supplier will inform Tai Tarian of any instance where a disagreement occurs between the Supplier and the tenant and/or members of the public arising from the works.

7.	The Supplier/foreman/operative responsible for the works will carry a mobile telephone or message pager so that they can be contacted during working hours.

8.	The Supplier will provide to the tenant and Tai Tarian a contact number such that, in the event of any work related out of office hour emergency, both parties can make contact to ensure a response on site within 4 hours to effect a repair.

9.	The Supplier will keep a complaints log to record all complaints or compliments received from tenants together with a note of the action taken to remedy the complaint.  Details of all complaints and action taken are to be notified to Tai Tarian at the earliest convenience and reported monthly to Tai Tarian.

10.	The Supplier will protect tenant’s plants, etc. from damage during the course of the work, or give the tenant sufficient warning so that the tenant can replant out of the way of the works.

11.	Where the Supplier wishes to use the tenant’s services an appropriate reimbursement will be made and notified to Tai Tarian prior to commencement of the work.  Any reimbursement will be wholly the responsibility of the Supplier.  The Supplier must prevent the unauthorised use of tenant’s telephones or services by its operatives.

12.	If any post completion defect becomes apparent the Supplier will commence to carry out a repair within 4 hours of receiving notification.  The Supplier will provide a facility for receiving reports of breakdowns from Tai Tarian’s contact centre during working hours and the Lifeline Emergency Service at all other times.

13.	A full pre-commencement condition survey, including suitable evidential photographs, must be carried out.  The survey should be to the satisfaction and signed acceptance of the tenant and Tai Tarian.

Tenants Responsibilities

Tenants have responsibilities to ensure works are carried out successfully and Tai Tarian expects tenants to contribute by:

1.	Permitting access to their homes to allow the Supplier to undertake the works by keeping appointments and allowing immediate access in an emergency.

2.	Raising issues or complaints through the channels of communication set up for the purpose.

3.	Taking responsibility for their children and pets at all times, taking precautions to prevent them tampering with equipment or disturbing improvement works in any way, informing the police and Tai Tarian of any incidences of vandalism to Suppliers’ equipment/compounds.  If any tenant or a member of their household is found to be responsible for such acts of vandalism or theft, Tai Tarian retains the right to cease works in their property.

4.	The tenant will be informed if they need to move or protect their belongings. The tenant should do this before the Supplier arrives but let Tai Tarian  know if they are having any difficulties arranging this.  The Supplier may help but Tai Tarian accepts no responsibility for any damage that happens while doing this.

5.	Workers need the tenant to be in the home whilst the work is carried out.  They may need to discuss with the tenant any problems that may arise.  Also, Tai Tarian insist that they must not enter the property where the only person(s) at home is/are under 16 years old. This also includes outbuilding(s) and secured outside areas.

6.	The tenant needs to make sure that the Supplier can get on with its work safely.  The tenant must keep any pets out of the way and keep children under control.  Workers can refuse to work if they feel that their health or safety, or the safety of the tenant or the tenants family, is at risk.

Signed on behalf of the Contractor

Signed: __________________________________________________________________

Name (printed): ____________________________________________________________

Designation: ______________________________________________________________

Company: ________________________________________________________________

Address: _________________________________________________________________

# Appendix 9 – Form of Tender

To:  Tai Tarian Ltd.

Tender for:	New Build Development at Menai Avenue – Ref 01046

I/We having read the Form of Contract and Invitation to Tender document hereby offer to execute and complete in accordance with the contract terms and conditions and the whole of the works described, for the sums /rates set out in the Price Framework.

I/We undertake in the event of your acceptance to execute with you a formal contract embodying all the conditions and terms contained in this offer.

I/We agree that should obvious errors in pricing, or errors in arithmetic be discovered before acceptance of this offer in the Price Framework submitted by me/us, I/We will be given details in writing of such errors in pricing, or errors in arithmetic and afforded an opportunity in writing of confirming, amending or withdrawing our tender.

I/We understand that should Tai Tarian wish to omit any complete section of the works to the addresses listed then the remaining works shall be completed in accordance with the individual Price Framework attached hereto.

I/We understand that the Total Tender Sum must fully comply with Tai Tarian’s requirements and failure to do so could result in Tai Tarian not considering this tender.

I/We understand that Tai Tarian does not bind itself to accept the lowest, most economically advantageous, or any other tender.

In consideration of Tai Tarian checking and evaluating this Tender, I/We agree that this Tender remains open for acceptance for a period of 120 days, which shall be a binding contractual commitment on me/us.

I/We agree that unless and until a formal agreement is prepared and executed, the Tender, together with Tai Tarian acceptance thereof in writing, shall constitute a binding contract between us.

| Total Tender Sum (excl. VAT): £ |  |  |
| --- | --- | --- |
| Dated: |  |  |
| Tenderers Name: |  |  |
| Address: |  |  |
| Signature: |  |  |
| Name: |  |  |
| Position Held: |  |  |

# Appendix 10 – Non-Collusion Document

To:  Tai Tarian Ltd.

The essence of selective tendering is that the Client shall receive a bona fide competitive tender from all companies tendering. In recognition of this principle, I/we certify that this is a bona fide tender, intent to be competitive, and that I/we have not fixed or adjusted the amount of the tender by or under or in accordance with any agreement with any other person. I/We also certify that I/we have not done nor will not do at any time before the return date of this tender any of the following acts:

  - Communicate to a person other than the person calling for these tenders the amount or approximate amount of the proposed tender; or

  - enter into any agreement with any other person that he shall refrain from tendering or as to the amount of any tender to be submitted; or

  - offer or pay or give or agree to pay any sum of money or valuable consideration directly or indirectly to any person for doing or having done or causing or having caused to be done in relation to any other tender for the said work any act or thing of the sort described above.

In this certificate the word “person” includes any person and anybody or association, corporate or unincorporated and “any agreement or arrangement” includes any such transaction, formal or informal, and whether legally binding or not.

| Dated: |  |
| --- | --- |
| Tenderers Name: |  |
| Address: |  |
| Signature: |  |
| Name: |  |
| Position Held: |  |

# Appendix 11 – Tender Declaration

When you have completed the ITT, please read, and sign the section below.

I/We certify that the information supplied is accurate to the best of my/our knowledge and that I/we accept the conditions and undertakings requested in the Invitation to Tender. I/We confirm that we are willing and able to provide copies of all policies, statements and other documents referred to above, should Tai Tarian request to see them.

I/We declare that to the best of my/our knowledge the answers submitted in this ITT are correct. I/We understand that the information will be used in the process to assess the organisations suitability and I am signing on behalf of my organisation. I/We understand that Tai Tarian may reject this ITT if there is a failure to answer all relevant questions fully or if I/We provide false/misleading information.

I/We understand that false information could result in my/our exclusion from the tendering process.

I/We also understand that it is a criminal offence, punishable by imprisonment, to give or offer any gift or consideration whatsoever as an inducement or reward to any employee of Tai Tarian and that such action will empower Tai Tarian to cancel any Contract currently in force and will result in my/our exclusion from the tendering process.

| Dated: |  |
| --- | --- |
| Signature: |  |
| Name: |  |
| Position Held: |  |

Before returning this ITT, please ensure that you have:

•	Answered all questions appropriate to your application.

•	Attached relevant documents (clearly marked).

Connected persons are persons who exercise (or have a right to exercise) significant influence or control over the supplier and those over which the supplier exercises (or has the right to exercise) significant influence or control. This includes majority shareholders, directors and shadow directors, parent and subsidiary companies and predecessor companies. The majority of the exclusion grounds state that they apply to the supplier or a connected person of the supplier.